AB AMBER GRID

CONSULTATION WITH MARKET PLAYERS

for the provision of Detail Lithuanian national hydrogen pipeline Technical and Environmental feasibility study

AB Amber Grid (hereinafter referred to as "the Customer") plans to procure the provision of a service (hereinafter – the Service) for the implementation of the Lithuanian National Hydrogen Pipeline Technical and Environmental Feasibility Study under the Nordic-Baltic Hydrogen Corridor (NBHC) initiative – a hydrogen corridor from Finland to Germany via Estonia, Latvia, Lithuania, and Poland. The scope of this Service involves the preparation of a detailed feasibility study that must evaluate infrastructure needs, identify potential compressor station locations, and deliver engineering inputs including a procurement strategy and an implementation schedule. The Environmental, geotechnical, and topological surveys must be carried out to refine routing options, assess environmental impacts, and define the dimensions of safety zones.

Amber Grid shall carry out a pre-consultation with market participants to gather responses from market participants ("Service Providers") on issues relevant to the Customer.

Please note that we will keep your answers with confidentiality.

| Topic | Question | Answer/Comment |
| --- | --- | --- |
| Participation in the tender | - Would you be planning to submit the proposal for this tender? Under which conditions? |  |
| Initial procurement documentation | - Are procurement documents detailed enough and clear to understand? Is the description sufficient to understand the purpose of the procurement? - Does the procurement documentation meet the service available on the market? Is there an unjustified limitation related to competition? - Are there any redundant requirements in the procurement documents provided? If yes, which requirements are excessive and why? |  |
| Qualification and experience requirements | - Are the qualification requirements for the Service Provider provided in a clear manner? - Are there any unreasonable and excessive requirements? - What additional requirements would you suggest? |  |
| Time schedule | - Is the timeframe to provide the Service described in the Technical Specification acceptable? If not, please provide your comment. |  |
| Pricing information | - Please indicate the preliminary price for the Service provided in the Technical Specification. |  |
|  | - Please indicate the preliminary price for the Lithuanian routing activities provided in the Technical Specification. |  |
| Pricing, influence on price | - What factors will affect the price of the Service? If there are any unnecessary factors provided in the Technical Specification that might reduce the price? Please list them. |  |
| Evaluation criteria | - Is the evaluation method proposed and descriptions of evaluation factors clear and detailed provided? - Do you have any suggestions for additional factors to the weighting of evaluation criteria proposed? |  |
| Technical Specification | - Is the Technical Specification clear and detailed provided? - Please provide your comments on any elements of the Technical Specification that, to your view, are excessive or unclear. - Is the requirement 4.1.2 of the Technical Specification possible to implement “The hydrogen pipeline route selection works must be divided into four main tasks”. - Is it clear that in Technical Specification 4.6 “Environmental survey and Safety management.” the EIA activities needs to be done but there is no requirement to formal coordination with the relevant Lithuanian state authorities. This EIA will be used as a plan for later EIA activities during the detail design studies. - Is it clear that in Technical Specifications 4.7. “Safety and Hazard analysis” the Service Provider is asked to analyse potential explosion and operational risks including the Hazard identification (HAZID)? - Is it clear that in Technical Specifications 4.7. “Safety and Hazard analysis” the Service Provider is asked to analyse to prepare preliminary risk manging plan as detailly mentioned in 4.7.2 and 4.7.3 sections? - Is it clear that in Technical Specification 3. “Technical assumption” the preliminary outcomes of pre-Feasibility study is demonstrated to show initial design values for this Feasibility study? |  |
| Essential conditions of the Contract | - The total term of the provision of services is no more than 14 months from the date of signing the contract. |  |
| Other topics | What suggestions or comments do you have on the procurement? If you have not found in this questionnaire a question that you consider relevant to the subject of the contract, please indicate it and comment on the possible answer. |  |

Participants in the pre-market consultation are invited to provide comments and a completed market consultation form, and to submit a preliminary non-binding price offer (in a table) for the Service to procure.

Amber Grid having assessed the information submitted, plans to launch the procurement in May 2025. Please note that the market consultation will be carried out in writing via the Central Public Procurement Information System ('CPP IS'), but that a live/virtual meeting may be organised if necessary.

Market participants are kindly requested to submit their observations/suggestions in the form of comments on the attached Technical Specification or in the comments table by means of the CVP IS by 25 of April 2025 at 17.00 (GMT +2). Questions and suggestions received after the above deadline may not be considered.

Annexes:

- Annex A – Technical specification (EN_LT).

- Annex B - Qualification requirements (EN_LT).

- Annex C - Methodology for evaluating the most economically advantageous tender (EN).

- Annex D – Service prices table  (EN_LT).

- Annex E – Services contract draft (EN_LT).

Customer's contact person - Laima Abrutytė, mob. +370 641 57702; El.p. L.Abrutyte@ambergrid.lt