Technical specification

Nordic-Baltic Hydrogen Corridor (NBHC) –

a hydrogen corridor from Finland to

Germany via Estonia, Latvia, LITHUANIA, and Poland.

national Financial and economic analysis

for lithuania’s section OF NBHC

- Context

The Nordic-Baltic Hydrogen Corridor (NBHC) Project is a significant contributor to the EU’s strategic goals. As a Project of Common Interest (PCI) within the EU's BEMIP Hydrogen TEN-E priority corridor, NBHC is central to achieving the EU’s energy policy objectives. It supports Europe’s broader strategic goals by fostering sustainable innovation and economic growth, strengthening Europe’s global competitiveness, enhancing energy security, and building resilience.

The NBHC Project is crucial to Europe’s future hydrogen infrastructure, creating a reliable, affordable, secure, and sustainable hydrogen supply chain by producing energy where it is most cost-effective. According to the project’s pre-feasibility study, the NBHC pipeline could reach an annual throughput of 2.7 Mt (91 TWh) by 2040, greatly aiding Europe and its regions in decarbonizing hard-to-abate sectors and fostering sustainable growth. Additionally, the Project advances hydrogen network integration across the region, supporting the EU’s industrial foundation and promoting well-being and economic growth.

By decreasing reliance on imported fossil fuels, diversifying energy sources, and enabling affordable domestic energy production within the EU, the NBHC Project bolsters Europe’s energy resilience. This project is particularly significant for the countries along its route, which collectively share about 2,350 km of border with Russia. The NBHC thus plays a vital role in securing regional energy independence and reinforcing the resilience of Europe’s energy system.

Figure 1 Projected Hydrogen Pipeline Map

In 2024 the pre-feasibility study was conducted to establish initial project estimations for the NBHC. It provided a preliminary understanding of the infrastructure requirements, such as pipeline length, diameter, pressure levels, and compressor stations needed to achieve projected hydrogen throughput.

The pre-feasibility phase has outlined the initial design of the NBHC:

- The main pipeline is approximately 2,500 km long, spanning six countries (~555 km through Finland, ~96 km subsea, ~319 km through Estonia, ~274 km through Latvia, ~346 km through Lithuania (the main pipeline) and ~211 km branch from the west part of Lithuania towards the main pipeline, ~822 km through Poland, and ~80 km in Germany). It connects key production and demand sites identified by Transmission System Operators (TSOs),

- The main pipeline is designed with a ≈48inch (1200 mm) diameter pipe,

The NBHC corridor enhances EU energy security by reducing supply disruption risks. By connecting multiple suppliers, markets, and energy transmission options, the Project lowers the economic and geopolitical risks tied to fossil fuel imports, supporting substantial expansion of renewable energy and hydrogen production within the EU.

The Nordic-Baltic Hydrogen Corridor has been granted the status of a Project of Common Interest (PCI) in the European Union (Commission Delegated Regulation (EU) 2024/1041 of 28 November 2023 published in the Official Journal of the European Union on 4 April 2024).

- Objectives

The main objective is to carry out a detailed Economic and financial analysis for NBHC Lithuania’s section (further – the Analysis) required for making decisions on further Project implementation. The Analysis will provide national costs estimates, revenue projections, financial modelling, financing strategy, socio-economic impact, cost benefit analysis (CBA), project plan and schedule for Lithuania’s section for NBHC.

The results of the Analysis will serve as the national input for the Joint cross-border commercial study of NBHC. NBHC spans through six countries with diverse policies, hydrogen strategies, and market outlooks. The template provided by Amber Grid to the Service provider will have to be completed by the Service provider with data from the Analysis, and it will serve as input for the Joint cross-border commercial study of NBHC.

The Lithuania’s section of NBHC will ensure renewable hydrogen transmission through the pipeline from northern part to southern part of Lithuania (further – the main pipeline), and from the west northern part of Lithuania towards the main pipeline (further – the branch). The assessment and economic and financial calculations will be carried out for two infrastructure scenarios:

1) the main pipeline, and

2) the main pipeline including the branch.

The Analysis has to be conducted for three hydrogen market development scenarios in Lithuania. Descriptions for the scenarios will be provided by Amber Grid.

- Descriptions of the main assumptions

Amber Grid will provide the following main assumptions to be used for this Analysis: national hydrogen supply & demand data for three hydrogen market development scenarios, two infrastructure scenarios, technical assumptions (capacities, other technical parameters, etc.), and CAPEX for one hydrogen market development scenario. The CAPEX data will be used as an outcome from the Detailed technical and environmental study for the Lithuania’s section of NBHC to be carried out in parallel with this Analysis. The latest market testing results will be provided by Amber Grid.

The Service provider will compile an overview with the list of assumptions and data to be used for the purpose of this Analysis. The Service provider will include assumptions such as macroeconomic data and forecasts (GDP growth, inflation, etc.) and other, which might have impact on the Analysis. Official data sources will be used. The assumptions will be coordinated with Amber Grid during the kick-off and further meetings within the timeframe of the implementation of the Analysis. The detailed timeline for the implementation of the Analysis will be agreed during the kick off meeting.

The Analysis shall be completed for three-time horizons: 2035, 2040 and 2050. The geographical scope of the analysis shall include the territory of Lithuania.

- The scOPE of the analysis

The scope will include the assessment of the national costs, development of detailed revenue and business models, initial terms under which the network users will access and utilise the NBHC, evaluation of the Project’s profitability, development of a comprehensive budget and financial plan, preparation of cost benefit analysis (further – the CBA) covering also socio-economic contribution of the Project in Lithuania. CBA will be conducted based on applicable ENTSOG Single-Sector Cost-Benefit Analysis (CBA) Methodology:

https://www.entsog.eu/sites/default/files/2025-02/entsog_CBA_methodolgy_report_250225.pdf)

Task 1. Cost estimation:

- Capital expenditure (CAPEX) data will be provided by Amber Grid. It will result from the Detailed technical and environmental study for the Lithuania’s section of NBHC, which will be carried out in parallel with this Analysis.

The CAPEX data will include the following:

- Initial investment cost, that corresponds to the cost effectively incurred by the promoter to build and start operation of the concerned infrastructure. CAPEX will consider the costs related to obtaining permits, feasibility studies, obtaining rights-of-way, groundwork, preparatory work, designing, equipment purchase, equipment installation and decommissioning;

- CAPEX of purchase of materials (e.g. pipelines, compressors), and

- CAPEX of construction works.

The scalability of required compressor stations and their capacities over the time horizon (2035, 2040 and 2050) will be provided from the technical study.

- Operational and maintenance expenditure (OPEX) corresponds to costs that are incurred after the commissioning of an asset and which are not of an investment nature, such as direct operating and maintenance costs, administrative and general expenditures, etc. OPEX estimate will be assessed and provided by the Service provider.

The cost estimates should be consistent with recognised investment valuation standards and be tailored to country specifics as much as possible. The application of generic European cost factors should be avoided whenever possible.

Task 2. Business model for Lithuania’s section:

- Develop relevant tariff models based on the principles defined in the applicable EU legislation for hydrogen transmission networks. If no EU Network Code exists at the time of this Analysis that addresses harmonized tariff structures for hydrogen network access, the EU and national legislation relevant to tariffs for access to the natural gas transmission network should be applied. Relevant tariff models will be assessed to determine the optimal approach that ensures the Lithuania’s section of NBHC financial viability aiming to set tariff level.

- Calculate the preliminary tariffs for hydrogen network access, including tariffs at cross-border interconnection points. The Service provider will conduct a consultation on tariff models and concrete tariffs with the Lithuanian national energy regulatory authority VERT;

- Support through measures envisaged in the European and national regulatory regimes, such as Intertemporal Cost Allocation shall be taken into account;

- Determine willingness to pay (WTP). The Service provider will suggest relevant methodology and coordinate with Amber Grid;

- Design a business model, including possible products to be offered to generate revenue. Revenue model will include hydrogen transit volumes via NBHC from Finland towards Poland and Germany. The injection and withdrawal volumes in Lithuania will be taken into account;

- Define indicative hydrogen volume commitments or capacities on national level sufficient to cover all relevant costs based on market testing, including WTP level. Utilise these for understanding supply and demand volumes, profiles, locations and timeline,

- Develop preliminary terms and conditions, including line pack flexibility, under which the network user will get a connection to the NBHC.

Task 3. Financial modelling

- Calculate cash inflows and outflows over the Lithuania’s section of NBHC lifetime of the assets, including 2035, 2040 and 2050. Development of a profit and loss balance, cash flow and balance sheet for all years covered by the financial analysis;

- Create a comprehensive financial model to evaluate Lithuania‘s section profitability including payback period, return on investment (ROI), net present value (NPV), and internal rate of return (IRR),

- Identification of potential funding gap,

- Recommend preliminary principles and parameters for WACC calculation to be able to adapt for hydrogen transportation purposes (assess the difference to compare with natural gas sector, O3-510 Dėl Investicijų grąžos normos nustatymo metodikos patvirtinimo);

- Conduct sensitivity analyses to assess the impact of key variables (e.g., cost overruns, demand/supply fluctuations, regulatory changes, potential flexibility implications) on the financial outcomes,

- Determine the level of usage or throughput needed to cover all infrastructure costs.

Task 4. Cost-benefit analysis (CBA)

- Performance of a comprehensive cost-benefit analysis based on in-house analysis and the CBA methodology adopted by ENTSOG in accordance with Article 11(1) of EU Regulation 2022/869 on guidelines for trans-European energy infrastructure.

https://www.entsog.eu/sites/default/files/2025-02/entsog_CBA_methodolgy_report_250225.pdf).

- Analyse socio-economic benefits of Lithuania’s section of NBHC, including, for instance, job creation during the construction, operation, GDP growth and impact on the national development,

- Analyse socio-economic effects of Lithuania’s section of NBHC on relevant industries and suppliers.

Task 5. Budget and Financial planning

- Develop a comprehensive budget and financial plan to secure sufficient funding and ensure effective financial management throughout Lithuania’s section of NBHC lifecycle. This plan should encompass all projected costs and funding sources, with detailed financial projections to support ongoing budget oversight and resource allocation:

  - Evaluate options and applicability to use, e.g., project finance, corporate debt (through EIB/other) and corporate equity as financing tools,

  - Explore existing (and new) public funding mechanisms,

  - Identify availability of grants, subsidies, state guarantees and low-interest loans from EU initiatives and other sources,

  - Identify funding mechanisms best fit for the Lithuania’s section of NBHC purposes including to meet the criteria for sustainable borrowing,

  - Conclude a robust financing execution plan for Lithuania’s section of NBHC development and infrastructure build.

- Estimate financing costs including interest rates, repayment terms and cost of capital for Lithuania‘s section of NBHC.

Task 6. Risks

Develop preliminary list of risks, their probability, impact and mitigation measures.

- DELIVERABLES

The conclusions and recommendations, drawn from the Analysis’ results must provide a detailed Analysis of Lithuania’s section of NBHC, covering essential economic and financial factors that establish its feasibility and further development.

The following deliverables (in .ppt, in English) will be prepared:

- Interim Report, comprising Section 3, Tasks 1, 2 and 3 of Section 4,

- Draft Final Report detailing all aspects of the Analysis, including findings and recommendations,

- Final Report incorporating feedback on the Draft Final Report,

- Presentation of clear proposals for the project implementation,

- Preparation of detailed project roadmap, including key milestones and timeline,

- Development and delivery of the final report presentation and recommendations to key stakeholders.

- Open access spreadsheets compatible with Excel MS. If the file cannot be viewed with Excel MS any specialized software required must be included in the submission, including input data and operative formulas used for the Analysis. The Service Provide shall include brief instructions how to use,

- Two on-line workshops for the presentation of interim results and presentation of final report, including a workshop how to use and interpret excels and models by the Service Provider, will be organised;

- Template to be filled by the Service provider as input for Joint cross-border commercial study for NBHC.

The results of the Analysis of Lithuania’s segment of NBHC will be used as input for Joint commercial study that will be conducted for the whole NBHC project. The template of data breakdown required to be as input for Joint cross-border commercial study for NBHC will be provided by Amber Grid to be completed by the Service provider at the final phase of the Analysis.

Timeline

The detailed execution plan will be suggested by the Service provider and coordinated with Amber Grid during the kick off meeting.

The Analysis will have to be carried out within 175 calendar days after signing the Contract.

The currently applicable CBA methodology is available at: https://www.entsog.eu/sites/default/files/2023-06/Draft%20ENTSOG%20CBA%20Methodology_June%202023.pdf.