Consulting services on development and deployment of

a new Required Navigation Performance (RNP) related Lithuanian airspace structure and efficiency of air traffic management services

TECHNICAL SPECIFICATION

- General information

1.1 Contracting Authority: public limited liability company Oro Navigacija, the sole provider of air navigation services, comprising aeronautical information services (AIS), air traffic services (ATS), airspace management services (ASM), air traffic flow management (ATFM), flight procedure design (FPD) also communications, navigation and surveillance (CNS) services at Vilnius flight information region (FIR).

Address: Balio Karvelio St. 25, LT-02184 Vilnius, Lithuania, VAT payer code LT100604610. Data collected and stored at the Register of Legal Entities, code of the company 210060460.

- Object of the contract

  - Consulting services should be designed to deliver clear, actionable outcomes and are structured to provide a logical progression: from the assessment of the current situation, through the development of optimized future scenarios over the next 10 years, to the identification of implementation gaps and definition of a practical, phased roadmap. Cost-benefit analysis, risk evaluation, and compliance with European frameworks (e.g., SESAR, CP1) should be integrated into the core of the methodology to ensure strategic viability and regulatory alignment.

    - The result of consulting services shall encompass four work packages (WP):

WP1: Understanding of current operation of Oro Navigacija.

WP2: Defining future goals/AIRSPACE AND ATM CONOPS of Oro Navigacija.

WP3: GAP identification map.

WP4: Operational evolution plan.

Below is the detailed content of each WP.

2.2 WP1: Understanding of current operation of Oro Navigacija

- WP1 examines the baseline of Oro Navigacija by carrying out a strategic review of current ATS service delivery and organisational structure in the wider European ATS context. It includes an assessment of technological air traffic management, CNS, RNAV and RNP procedures that are in place and airspace structure, legal and regulatory obligations, and workforce composition.

Review aims to analyse the following key areas in order to determine the most effective air traffic management service provision methods in Lithuanian airspace and later define the applicable actions according to the implementation plan.

The goal of this WP is to build a comprehensive and objective understanding of the current state of air traffic management services in Lithuanian airspace, the technical and institutional features thereof. Through document analysis, field observations, and stakeholder input, it should map the organizational, technical, regulatory, and operational baseline upon which the rest of the assessment is built.

This part is intended to establish a comprehensive understanding basis of the key aspects of the implementation plan and to identify any potential issues that may arise further by conducting thorough internal and external factor assessments.

    - Internal assessment:

      - Review of air traffic operations and procedures in collaboration with internal experts of Oro Navigacija to identify structural inefficiencies and bottlenecks. Collect and analyse all relevant valid documentation, data sources, and previous assessments.

      - Review of airspace structure: organization of the airspace and all information on how the ATS services are being provided. To map how air traffic services are currently delivered and identify organizational models and interdependencies.

      - Institutional CNS field framework: review of the national and EU policies, functional arrangements of CNS, and identify main gaps and divergence of Oro Navigacija practices from the legal requirements for CNS field.

      - Inventory of CNS infrastructure and technological systems: To catalogue and evaluate the operational status and obsolescence risk of CNS systems and supporting technologies, technical characteristics and status of the air navigation services and CNS infrastructure, systems and equipment. Also potential needs to ensure current systems alignment with applicable regulation if needed.

      - Review flight procedures for PBN navigation specifications in Lithuanian airspace and identify optimisation opportunities considering forecasted traffic levels, and the needs of airspace users.

      - Development of an implementation plan to review and optimise the procedures for PBN navigation specifications within and in the vicinity of TMA/CTR of EYVI and EYKA. This will include an assessment of the safety impact of general and military aviation activities, with a particular focus on hot air ballooning, within the specified Area of Responsibility (AoR).

      - Safety assessment of current agreement regarding hot air balloon operations within Vilnius and Kaunas TMA/CTR. Assessment of different potential solutions, based on current and forecasted traffic levels, safety criteria and equitable access principles.

      - Safety assessment of military aircraft activities within Vilnius and Kaunas TMA/CTR.

      - ATC personnel structure and shift organization assessment: analyse staffing models and shift systems for their adequacy in delivering safe and efficient 24/7 services.

    - External assessment:

      - Market trend and context analysis using structured methods such as PESTLE analysis, assess key external trends, forecasts, and strategic themes shaping ATM environment, CNS field over the upcoming decade.

      - Identify the areas that require improvement, in case they affect the coordination with neighbouring airspaces (of Latvia, Belarus, Russia, Poland and/or Sweden) as it will be essential to consult these countries in order to determine the feasibility of the change.

      - Define how these changes could be made.

      - To draft a proposal for amendment identifying the changes agreed between the different FIRs.

      - Review options of a potential cross-border airspace agreement between Lithuania and Poland, their pros and cons considering flight procedures, airspace restrictions, effectiveness from the perspectives of safety, cost and efficiency.

2.2.4 WP1 deliverables

At the conclusion of this WP, the supplier should deliver:

      - Comprehensive assessment of the current situation: a detailed document summarising all findings and insights from WP1, delivered in MS Word format with supporting executive summary.

      - Executive summary presentation: a summarised version of the key elements of the report, formatted as PowerPoint presentation for more convenient dissemination.

Both deliverables should present feasible insights and clear recommendations to guide the subsequent phases of implementation plan development.

2.3 WP2: Defining future goals/AIRSPACE AND ATM CONOPS of Oro Navigacija

This work package should define the future direction of Oro Navigacija after implementation of PBN. The aim is to establish clear organisational, technical, and operational priorities aligned with international frameworks such as European ATM Master Plan and ICAO GANP as well as with the goals of GREEN CNS project.

It defines future-oriented scenarios covering all operational, technical, and organizational domains, ensuring alignment with European ATM modernization trends and national airspace development goals.

Key findings indicated earlier in WP1 should define the future strategy development process.

Key areas WP2 should include:

- Vision and definition of strategic objectives: define the future vision for Lithuanian ATS provision and align proposed improvements with strategic goals.

- To develop forward-looking, viable alternatives for each key domain listed below, including sub-tasks:

    - Future CNS technological landscape: envision the architecture and components of a modern, resilient CNS system. Review potential options for a conventional navaid at Palanga Airport after planned NDB removal to ensure contingency in case of GPS jamming and spoofing. Assessment of different options based on current and forecasted traffic levels, safety criteria and cost effectiveness.

    - Kaunas and Palanga ATC: evaluate capacity to determine when second flight controller position should be opened.

    - Centralization of approach control: evaluate under what conditions it would be appropriate to merge Vilnius, Kaunas, and Palanga APP positions and what impact it would have on flight safety.  Assess the air traffic level (number of flights) at Vilnius ATC at which it is expedient to separate the GND and TWR positions.

    - The impact of LSSIP goals on the structure of air traffic management services. Will the implementation of A-CDM (airport collaborative decision making, AOP05 according to LSSIP) be planned by 2032, and if so, what impact will this process have on airspace and runway capacity in Lithuania? Will the increased capacity require a re-evaluation of previously planned airspace management optimization methods?

    - TMA capacity and the forecasts: evaluate the findings of EUROCONTROL capacity study also capacity demand and forecasts, adjusting the airspace and air traffic services system structure accordingly to ensure maximum efficiency.

    - Identify optimisation opportunities for traffic flows and airspace structures considering forecasted traffic levels, flows, military and general aviation airspace needs.

2.3.2 Expected methods of WP2

2.3.2.1 Strategic ambition workshops: at least two workshops with executives and heads of the divisions to explore aspirations, assess capability gaps, and validate target outcomes. Workshop schedule shall be agreed by both parties at least two months in advance.

2.3.2.2 Structured interviews for definition of strategic objectives and key success factors: conducting targeted interviews with heads of the divisions to gain insight into operations, workflows, and strategic priorities. Getting clarity on the expected outcomes and future service delivery goals. Schedule of the interviews shall be agreed by both parties at least two months in advance.

2.3.2.3 Live presentation of concept of operations (ConOps): articulating targeted service model of Oro Navigacija across all key domains including technology, airspace, procedures, personnel, and governance. ConOps should act as a unifying vision and planning tool for subsequent phases.

    - WP2 deliverables

      - PowerPoint strategic plan: the strategic plan should be developed in PowerPoint format to facilitate executive-level review and presentation. The strategy should be visually engaging, enhancing readability and supported by internal communication efforts.

      - Concept of operations: framework agreement at strategic level of what the new airspace should address and how to accomplish it. In addition to the full version of ConOps, a high-level executive summary of ConOps PowerPoint presentation depicting target service model of Oro Navigacija should be delivered.

      - Conceptual design (detailed IFPs and aeronautical charts): collaborative design of new airspace (routes, holdings, capacity and sectors) for approach services.

      - Validation report: results from Fast-Time Simulation and Real-Time Simulation (using ON simulator) of the new airspace.

  - WP3: GAP identification map

WP3: this WP should be dedicated to converting the strategic vision of Oro Navigacija into a tangible plan. It begins with a high-level business plan, based on ConOps and aligned with key performance areas such as safety, environmental impact, cost-efficiency, and capacity. This WP shall connect the findings from the baseline assessment with a strategic future vision for the Lithuanian ATS system.

The business plan should detail short, medium, and long-term objectives after introduction of performance-based navigation and implementation of the most efficient SIDs and STAR routes. The main task is a structured gap analysis, comparing the current baseline (WP1) with the future state (WP2), identifying inefficiencies and areas requiring transformation. Findings and recommendations of WP3 will contribute to the implementation roadmap in WP4. Key areas WP 3 shall include:

    - Evaluate the impact of proposed changes on the ability to ensure contingency.

    - Evaluate the proposed changes based on flight safety, capacity and the potential to increase it, economic efficiency, and environmental impact criteria.

    - Determine what is needed to implement the proposed changes in terms of technical and software requirements, human resources, and work organization.

    - Legal and regulatory compliance path: outline the regulatory transition required to enable implementation of the strategy defined in WP2.

    - Cross-border service implementation assessment: analyse feasibility, benefits, and constraints of establishing or participating in cross-border ATS arrangements.

    - Recommendations for ATS optimization: propose structural and operational strategies ensuring efficient and continuous (24/7) service provision.

    - The conceptual design of flight procedures for Lithuanian airports and the airspace should be aligned with ConOps proposed. The airspace and flight procedures should be drafted, ensuring compliance and aligning them with international best practices.

    - WP3 deliverables

      - GAP identification map – a document clearly identifying the gaps that need to be addressed to implement the planned ConOps.

      - Organisational structure of operational/technical staff – a MS Word document presenting the recommended updates to the organisational structure to support ConOps implementation.

      - Change management plan – stakeholder management and communication plan, supplemented by a social plan for the personnel that will be affected by the new situation.

      - A tool to assess the impact of changed circumstances (e.g., traffic levels, major airspace restrictions, etc.) on the operational plan, which could be used to adjust the actions in the implementation plan.

  - WP4: operational evolution plan

WP4 is the final phase which converts the business and organisational strategies into a cohesive operational evolution plan (OEP). This document will outline a practical, sequenced roadmap to achieving the future objectives of Oro Navigacija.

OEP should include indicative timelines, resource and capability requirements, and implementation priorities across all areas addressed in the previous work packages.

    - WP4 deliverables

      - Operational evolution plan (OEP) – a report detailing the roadmap for implementing the future vision defined in WP2, with clear actions, timelines, responsibilities, and pre-requisites. This can be considered the main report, which also relies on the information contained in other documents.

      - Investment plan – a report providing details of the necessary investments required under each of the actions identified in OEP, with cost estimates in rough order by size.

      - Cost benefit analysis model and report – a financial model with an accompanying report which appraises the implementation plan as an investment opportunity assessing both the costs and the benefits. This can be considered closely related to the investment plan; therefore, we expect they would be conducted in tandem.

      - Financial assessment – a financial model and associated report, summarising the findings and scenarios tested.

      - Safety assessment of the change (offered as an optional package) - assessment of safety risks at the level of the change that implies the airspace design, taking into account the whole scope of elements of ATM functional system.

- Service provision conditions

  - The consultations shall take place, and the Supplier shall provide information and deliver documents during them in English.

  - The Contracting Authority operation documents (in case they are necessary to the Supplier for implementation of the consultations) shall be submitted in Lithuanian language.

  - The Supplier shall take into consideration and ensure that the data necessary for implementation of the works indicated under the Specification shall be collected independently by the Supplier from third parties (according to the demand), except for the cases when third parties refuse to provide such data in written.

  - The Supplier shall be granted an opportunity to get acquainted with the activity of the Contracting Authority, documents, to visit air traffic control centres, identify the related subjects.

  - Regular meetings (online or in person) shall be organised during the entire Contract implementation period (not less frequently than once per month), attended by the Contracting Authority and the Supplier experts to exchange the necessary information and present the Project progress.

  - Completion of each WP is followed by a meeting in person, hosted by either party. If meeting is held at the premises of the Supplier, travel and accommodation expenses are covered by the Contracting Authority.

- Service provision term

  - Schedule and maximum period of completion for each WP should be agreed with the Contracting Authority within 5 working days after signing the Contract.

  - Maximum term for provision of consulting services regarding evaluation of the effectiveness and optimization opportunities of air traffic services provision shall be 18 months from the conclusion of the Contract, in accordance with the specification provided in the “Object of the Contract” part.

- Warranty liabilities

  - Warranty duration is 24 months from the day of signing the final note on transfer and acceptance.

  - The Supplier shall be liable to appoint a contact person, who shall be responsible for proper communication during the warranty period.

  - During the warranty period the Contracting Authority shall submit the documents prepared by the Supplier to the Board, national supervising institution, other related subjects in order to initiate the implementation of the scenario.

  - In case the Contracting Authority receives essential remarks from the interested subjects, it shall address the Supplier by e-mail with the following request:

    - To prepare a response for the subject that submitted the remarks; or

    - To specify feasibility study report, cost benefit analysis or concepts based on the remarks received from the third parties.

  - The contact person of the Supplier shall be liable to ensure that the response draft is prepared and submitted to the responsible person of the Contracting Authority (the sender of the request) within 5 working days from the day of reception of the request to prepare the response draft.

  - Document corrections must be implemented and the revised document submitted to the Contracting Authority not later than within 20 working days from the day the Contracting Authority addressed the Supplier.

  - In case significant changes are required, the Supplier may address the Contracting Authority with a request to establish another reasonable term. In such a case the Supplier shall submit a request to establish an extended term also providing a detailed list of actions to be implemented within the term, their implementation dates and responsible persons within a term of 10 working days from the day of reception of the letter of the Contracting Authority.

  - The request to apply a term longer than the one indicated under Item 5.7. cannot cover a period longer than 2 months.

  - Regarding the tool mentioned under Item “2. Object of the Contract”, the Supplier shall be able to provide support services for at least 12 months. Conditions regarding the support services shall be defined in the Contract.

  - Tool updates, technical support and troubleshooting must be performed during the entire warranty period indicated in the Contract. The Supplier must ensure support within 5 working days, in case of Software failures, during the entire warranty period indicated in the Contract.