Annex 2

TECHNICAL SPECIFICATION FOR SERVICES OF DOCUMENT ANALYSIS AND DOCUMENT ANALYSIS AND CONSULTING REGARDING IMPLEMENTATION OF REMOTE TOWER

- GENERAL INFORMATION

  - Contracting authority: public limited liability company Oro Navigacija (hereinafter – Oro Navigacija or the Buyer), the sole provider of air navigation services, comprising aeronautical information services (AIS), air traffic services (ATS), airspace management (ASM) services also communications, navigation and surveillance (CNS) services at Vilnius flight information region (FIR).

  - Address: Balio Karvelio St. 25, LT-02184 Vilnius, Lithuania, VAT payer code LT100604610. Data collected and stored at the Register of Legal Entities, code of the company 210060460.

  - Currently the Company operates one Area Control Centre, which provides airspace control services (ACS) and 4 aerodrome control centers in Vilnius, Kaunas, Palanga, Šiauliai (Šiauliai military/ civil aerodrome), which provide tower (TWR), approach (APP) control and apron control services. Vilnius aerodrome control center offers TWR and APP services (hereafter – Vilnius TWR), provided from separate workplaces, whereas Kaunas and Palanga aerodrome control centers provides TWR and APP services from permanently integrated workplace by one and the same air traffic control officer (ATCO).

  - Oro Navigacija is initiating a public procurement process to acquire professional document analysis (especially preliminary remote tower design document) and consulting services to support the implementation of a Remote air traffic control center at Vilnius, Kaunas and Palanga aerodromes (hereinafter – Project). Oro Navigacija signed the contract for implementation of Remote air traffic control centers on 1st of April, 2025 with technological partner SAAB AB. The objective of this procurement is to ensure a safe, efficient, and regulatory-compliant transition from conventional operations to the new system, while building internal capacity and ensuring long-term sustainability. The selected expert will provide advisory services across multiple work packages, supporting the project team with expert knowledge, validation, training, and change management. The expert will not be responsible for implementation but will play a key role in guiding and reviewing the process.

- SCOPE OF SERVICES

  - The services (hours) of document analysis and consulting services  being procured as needed include:

    - Preparation of conclusions, memoranda, other analytical documents or deliverables (for example, detailed reports and concept documents for each work package; training materials and session records; validation and verification documentation; safety case and regulatory submission support; final project report including recommendations and lessons learned etc.) related to the Project, submitted in writing, signed by the Supplier’s responsible personnel, and sent via email;

    - Verbal and written consultation (remotely) of the Client’s representatives, including responses to inquiries via email;

    - Participation in meetings with public authorities and/or supervisory institutions overseeing the Client, as well as other meetings related to representing the Client’s interests in the implementation of the Project, together with the Client’s representatives.

2.2. The document analysis and consulting services might be structured into several work packages, for example:

## 2.2.1. Operational Concept Development

Analyze current operations and traffic data.

Develop a comprehensive operational concept tailored to the specific use case.

Define system structure, ATCO roles, and future development pathways.

## 2.2.2. Controller Working Position (CWP) & Human-Machine Interface (HMI) Design

Provide design input based on best practices and ergonomic principles.

Facilitate workshops with ATCOs to define requirements and layout.

Ensure human factors and system integration are considered.

## 2.2.3. Validation and Verification

Support validation of operational concepts and system design.

Participate in workshops and trials.

Ensure regulatory and operational readiness.

## 2.2.4. Training

Develop a training plan for ATCOs and technical staff.

Provide theoretical and simulation-based training modules.

Support training delivery and scenario development.

## 2.2.5. Transition Planning

Develop a transition plan from conventional to new operations.

Identify milestones, risks, and mitigation strategies.

Support testing, commissioning, and cutover activities.

## 2.2.6. Safety and Regulatory Management

Assist in the development of safety assessments and documentation.

Support regulatory approval processes.

Liaise with relevant authorities as needed.

## 2.2.7. Knowledge Transfer and Change Management

Conduct regular knowledge transfer sessions.

Develop communication and change management plan.

Ensure stakeholder engagement and acceptance.

## 2.2.8. Post-Implementation Support

Provide support during the stabilization phase.

Conduct lessons-learned analysis.

Advise on future expansions or improvements.

- 2.2.9. Any other document analysis or consultancy related to the implementation of the Project.

3. PROVISION OF SERVICES

  - The Client shall issue separate orders for the document analysis and consulting services, specifying and agreeing with the Supplier on the deadlines and scope (i.e., the exact number of hours required to deliver the ordered services) for the execution of the tasks.

  - Document analysis and consulting services shall be deemed properly delivered upon the Client’s signature of the service acceptance certificate, which shall be prepared by the 5th day of the following calendar month for the services provided during the current month.

  - The Supplier undertakes to provide services 36 months from the date of contract signing, or until the maximum allocated budget for the services has been reached, whichever comes first.