SPECIAL Terms and Conditions of the SERVICES Purchase and Sale CONTRACT

| Name and number of the procurement |  |  |  |
| --- | --- | --- | --- |
| Date of the Contract |  | Contract number |  |

| - PARTIES TO THE CONTRACT |  |  |
| --- | --- | --- |
| - Buyer* *For the purposes of this Contract, LITGRID AB, AS “Augstsprieguma tīkls”, and 50Hertz Transmission GmbH shall collectively be referred to as the “Buyer Parties” or “Buyer” | Name | LITGRID AB |
|  | Legal entity code | 302564383 |
|  | Address | Karlo Gustavo Emilio Manerheimo st. 8, Vilnius, Lithuania |
|  | VAT identification number | LT100005748413 |
|  | Name | AS “Augstsprieguma tīkls” |
|  | Legal entity code | 40003575567 |
|  | Address | Darzciema Street 86, Riga, Latvia |
|  | VAT identification number | LV40003575567 |
|  | Name | 50Hertz Transmission GmbH |
|  | Commercial register number | HRB 84446 B |
|  | Address | Heidestraße 2, D-10557 Berlin, Germany |
|  | VAT identification number | USt-ID: DE813473551 |
| - Supplier (If the Supplier is a natural person, the columns shall be adjusted accordingly. If the Supplier is a group of suppliers, the columns shall be completed by inserting the information of each member of the group) | 1.2.1. Name |  |
|  | 1.2.2. Legal entity code |  |
|  | 1.2.3. Address |  |
|  | 1.2.4. VAT identification number |  |
|  | 1.2.5. Current account |  |
|  | 1.2.6. Bank, bank code |  |

| - SUBJECT MATTER OF THE CONTRACT |  |  |
| --- | --- | --- |
| - Subject matter of the Contract |  | The Supplier undertakes to provide the Buyer with the following: - the Services – preparation of a Study on the Financial and Governance framework for the Baltic–German Hybrid Interconnection, in accordance with the terms and conditions set out in the Contract (hereinafter – the Services). A detailed description of the Services, along with the applicable requirements, is provided in Annex 1 “Technical Specification“ (hereinafter – the Technical Specification) and Annex 3 “Tender“ to the Contract. - Additional Services –consulting Services related to the Study, which may be requested by the Buyer at the time during the term of the Contract (hereinafter – the Additional Services). The Buyer shall have no obligation to acquire any Additional Services; Additional Services shall be procured solely based on actual need and the scope determined by the Buyer Parties. The total number of Additional Services that may be ordered by the Buyer Parties under the terms and conditions of this Contract shall not exceed 80 man-hours over the entire term of the Contract. |
| - Information on a project funded by the European Union or another project |  | Not applicable. |
| - TIME LIMITS FOR THE PROVISION OF SERVICES AND HANDOVER AND ACCEPTANCE PROCEDURES |  |  |
| - The term for the provision of the Services, where the Services are of a one-off nature, periodically or in accordance with the Buyer Order |  | The Supplier undertakes to complete the Services no later than 6 (six) months from the date of entry into force of the Contract. Additional Services (if ordered) shall be provided throughout the duration of the Contract. The deadlines for the provision of the Additional Services shall be agreed in accordance with Clause 3.3 of the Special Terms and Conditions of the Contract. |
| - Extension of the time limit for the provision of the Services/ Additional Services / part thereof / stage / period |  | Upon mutual written agreement of the Parties, the Contract may be extended for the execution of the Services and/ or the execution of the Additional Services, once, for a period not exceeding two (2) months, under the same terms and conditions, provided that one or more of the following circumstances in respect of the Services and/ or the Additional Services apply: - any delays, obstacles, or disruptions caused by or attributable to the Buyer Parties or part thereof (e.g. late provision of data, documents, approvals), materially affecting the performance of the Services and/ or the Additional Services; - delays caused by unforeseen changes in applicable laws or regulations materially affecting the performance of the Services and/ or the Additional Services; - force majeure events as defined in the Contract; - the ordering of Additional Services, where such Additional Services reasonably require an extension of the time limit for their proper execution. The circumstances above, justifying the need to extend the time limit for the provision of the Services and/ or the Additional Services shall in no way be attributable to the Supplier. In any such case, the Supplier shall notify each of the Buyer Parties in writing without undue delay, but at the latest within 2 (two) Working Days, providing evidence of the existence of the circumstances in question. The Buyer Parties shall be the judge of these circumstances. With the consent of the Buyer Parties, the time limit for the provision of the Services and / or the Additional Services may be extended only for the duration and to the extent of the above-mentioned circumstances. |
| - Ordering of the Additional Services |  | The procedure for providing Additional Services is as follows: - the Buyer submits a task to the Supplier, describing the essence of the task and the requirements for the expected outcome (hereinafter – the Specification of Additional Services); - within no more than 5 (five) calendar days, the Supplier provides to the Buyer Parties an offer indicating the time for completion, the resources involved, and the number of man-hours required; - the review, alignment, and – if acceptable for the Buyer Parties - confirmation of the Supplier’s offer shall be completed by the Buyer Parties as soon as reasonable and if possible for Buyer Parties within 7 (seven) calendar days from the date of it’s receipt by the Buyer Parties; - upon receipt of the written confirmation order (hereinafter – the Purchase Order) of the Buyer Parties by the Supplier, the Purchase Order shall become binding upon the Parties. The Supplier undertakes to confirm the Purchase Order towards the Buyer Parties additionally by email to the contacts, stipulated in Section 13.4 of the Special Terms and Conditions of the Contract. The Parties clarify that such additional confirmation shall only be of declaratory nature and shall have no adverse effect on the already binding Purchase Order; - the Additional Services must be of high quality and delivered in accordance with the Specification of Additional Services and deadlines agreed upon with the Buyer Parties; - the procedure for the transfer and acceptance of the Additional Services shall be governed by the General Terms and Conditions of the Contract (i.e. Clause 6.2), with the following exceptions: - the Deed of Transfer and Acceptance of the Additional Services shall be prepared by the Supplier as a single document and submitted to LITGRID AB for signature. Prior to signing, LITGRID AB shall obtain approval from the other Buyer Parties—AS “Augstsprieguma tīkls” and 50Hertz Transmission GmbH. Following the approval of AS “Augstsprieguma tīkls” and 50Hertz Transmission GmbH, the Additional Services shall be deemed accepted upon signature of the Deed of Transfer and Acceptance of the Additional Services by LITGRID AB and the receipt of the signed Deed of Transfer and Acceptance of the Additional Services by the Supplier; - deviating from Clause 6.2.3.1 of the General Terms and Conditions of the Contract the Buyer Parties shall accept the result of the Additional Services by signing a Deed of Transfer and Acceptance of Additional Services no later than 15 (fifteen) working days after the actual provision of the Additional Services and the submission of a Deed of Transfer and Acceptance of Additional Services; - the procedure for the preparation and handling of the Deed of Defects for and in connection with the Additional Services shall be governed by the General Terms and Conditions of the Contract (i.e. Clause 6.2), with the following exceptions: - where a Deed of Defects is to be issued, it shall be signed solely by LITGRID AB. Prior to signing, LITGRID AB shall obtain approval from the other Buyer Parties—AS “Augstsprieguma tīkls” and 50Hertz Transmission GmbH. Following the approval of AS “Augstsprieguma tīkls” and 50Hertz Transmission GmbH, the Deed of Defects shall take effect upon signature by LITGRID AB and the receipt of the signed Deed of Defects by the Supplier; - Deviating from Clause 6.2.6 of the General Terms and Conditions the Buyer Parties shall submit (send) a Deed of Defects to the Supplier within 15 (fifteen) working days from the receipt of a Deed of Transfer and Acceptance of the Additional Services; - Payment for the Additional Services shall be made by the Buyer Parties to the Supplier in accordance with the procedure and terms set out in Clause 4.5 of the Special Terms and Conditions of the Contract. |
| - Regarding the minimum value or scope of the Order |  | Not applicable. |
| - Documents to be submitted |  | If the Technical Specification requires the Supplier to submit certain documents together with the Services or if the Specification of Additional Services requires the Supplier to submit certain documents together with the Additional Services, failure to submit such documents shall be deemed a non-compliance of the Services respectively the Additional Services with the requirements set out in the Contract. |
| - Transfer and acceptance of the Services |  | - The procedure for the transfer and acceptance of the Services shall be governed by the General Terms and Conditions of the Contract (i.e. Clause 6.2), with the following exceptions: - the Deed of Transfer and Acceptance of the Services shall be prepared by the Supplier as a single document and submitted to LITGRID AB for signature. Prior to signing, LITGRID AB shall obtain approval from the other Buyer Parties—AS “Augstsprieguma tīkls” and 50Hertz Transmission GmbH. Following the approval of AS “Augstsprieguma tīkls” and 50Hertz Transmission GmbH, the Services shall be deemed accepted upon signature of the Deed of Transfer and Acceptance of the Services by LITGRID AB and the receipt of the signed Deed of Transfer and Acceptance of the Services by the Supplier; - deviating from Clause 6.2.3.1 of the General Terms and Conditions of the Contract the Buyer Parties shall accept the result of the Services by signing a Deed of Transfer and Acceptance of Services no later than 15 (fifteen) working days after the actual provision of the Services and the submission of a Deed of Transfer and Acceptance of Services. - The procedure for the preparation and handling of the Deed of Defects for and in connection with the Services shall be governed by the General Terms and Conditions of the Contract (i.e. Clause 6.2), with the following exceptions: - where a Deed of Defects is to be issued, it shall be signed solely by LITGRID AB. Prior to signing, LITGRID AB shall obtain approval from the other Buyer Parties—AS “Augstsprieguma tīkls” and 50Hertz Transmission GmbH. Following the approval of AS “Augstsprieguma tīkls” and 50Hertz Transmission GmbH, the Deed of Defects shall take effect upon signature by LITGRID AB and the receipt of the signed Deed of Defects by the Supplier; - deviating from Clause 6.2.6 of the General Terms and Conditions the Buyer Parties shall submit (send) a Deed of Defects to the Supplier within 15 (fifteen) Working Days from the receipt of a Deed of Transfer and Acceptance of the Services. |
| - CONTRACT PRICE AND PAYMENT ARRANGEMENTS |  |  |
| - The method of calculating the price applicable to the Contract |  | The procurement of the Services shall be subject to a fixed-price pricing model. The procurement of the Additional Services shall be subject to a fixed-rate pricing model. |
| - Contract Value and Contract Price where mixed pricing applies |  | - Contract Value The value of the Contract, covering both, the Services and the Additional Services, and the overall Contract Price is [specify amount in figures] euro [specify amount in words] exclusive of VAT. The above overall Contract Price for the Services and the Additional Services is a lump sum or fixed price and applies for the whole duration of the Contract. The overall Contract Price shall cover the Supplier’s entire Services and Additional Services in accordance with this Contract including all ancillary performances and services and incidental costs as well as all structural, organizational and operational costs (e.g. expenses for management and procurement services, consultations during the planning and execution phase, travel costs, costs for meetings with the Buyer Parties, at third party contractors or other parties involved, insurance, telephone and copying costs, insurance, accommodation costs, training costs etc.) which are connected with the Supplier's Service/ Additional Service provision. - Price of the Services The price of the Services, contained in the overall Contract Price, stipulated in Section 4.2.1 of the Special Terms and Conditions of the Contract, is [specify amount in figures] euro [specify amount in words] exclusive of VAT. - Price of the Additional Services The price of the Additional Services, contained in the overall Contract Price, stipulated in Section 4.2.1 of the Special Terms and Conditions of the Contract, is [specify amount in figures] euro [specify amount in words] exclusive of VAT. This amount is based on a fixed hourly rate of [specify hourly rate] euro per completed hour exclusive of VAT, for a maximum of 80 man-hours. - VAT and other taxes The overall Contract Price and the prices agreed in accordance with Section 4.2.1 to 4.2.3 of the Special Terms and Conditions of the Contract are exclusive of the applicable statutory value added tax (VAT). Any applicable VAT shall be charged by the Supplier and payable by the concerned Buyer Party in addition to the agreed prices. All other taxes, duties and fees arising in connection with the provision of the Services and the Additional Services under this Contract shall be borne by the Supplier. - The remunerations and all other costs and damages arising out of and in connection with this Contract shall be paid in Euro. |
| - Recalculation of the Contract Price/rates under the review rules |  | The Contract Price shall be recalculated in the event of changes in the price level (clause 4.3.3 of the Special Terms and Conditions of the Contract). |
| - Revision of the Contract Price/rates due to a change in the VAT rate |  | Not applicable. |
| - Review of the Contract Price/rates due to changes in other charges that affect the price/rates of the Services |  | Not applicable. |
| - Recalculation of the Contract Price/rates under the review rules |  | - The Contract Price/rates shall be recalculated upon written signed agreement (hereinafter – the Agreement) between the Parties on the following terms and conditions. - During the term of the Contract, either party to the Contract shall have the right to initiate a review/amendment of the Contract Price/rates not earlier than 6 (six) months after the date of entry into force of the Contract (if the review has already been carried out, after the date of entry into force of the Agreement on the last recalculation pursuant to this clause of these Special Terms and Conditions of the Contract), if the change in Consumer Goods and Services Prices (k), calculated as specified in clause 4.3.3.7, exceeds 5 percent. In the event that more than 6 (six) months have passed from the submission of the (final) tender to the date of conclusion of the Contract, the recalculation (change) of the price/rates provided for in the Contract may be performed on the date of conclusion of the Contract. The review of the Contract Price/rates is carried out at least once every six (6) months. - The Contract Price/rates shall be revised only for that part of the Contract, which has not been redeemed, i.e. for Services which have not been accepted and paid for. A subsequent revision of the Contract Price/rates may not cover a period for which a revision has already been made. - If the delay in provision of the Services is caused by the Supplier, the price/rates of the delayed Services shall not be subject to any price level increase (can be reduced but may not be increased). - For the purpose of reviewing the Contract Price/rates, the Parties shall be guided by the data of the Indicators Database published by the State Data Agency on the Official Statistics Portal (https://osp.stat.gov.lt/). The other Party is not required to provide an official document or certification issued by the State Data Agency. - The Parties shall specify in the Agreement the value of the Consumer Goods and Services Index at the beginning of the period and the date of its determination, the value of the Index at the end of the period and the date of its determination, the price change (k), the revised Contract Price/rates, the revised Value of the initial Contract. - The new Contract Price/rates shall be calculated in accordance with the formula set out below: a1=a+k100×a, where: “a” is the price/fee (EUR excluding VAT) (if the revision has already been carried out, after the last revision) „a1“ – recalculated (changed) price/fee (EUR excl. VAT) k – the change (increase or decrease) in the prices of consumer goods and services (%) calculated from the Consumer Price Index (Index: “Consumer Goods and Services”). The value of “k” shall be calculated according to the formula: k =IndlatestIndbeginning×100-100, (%) where: Indlatest – the latest index of “Consumer Goods and Services” published on the date of sending the request for price/rate review to the other Party. Indbeginning – index of “Consumer Goods and Services” for the start date (month) of the period. In the case of the first recalculation, the beginning of the period (month) shall be the month of the last day of deadline for submitting tenders for the procurement on which the Contract is based (applicable if the recalculation is carried out due to the circumstance that more than six (6) months have passed from the (final) tender submission to the date of the Contract signing) / the month of the Contract’s effective date. In the case of the second and subsequent recalculations, the beginning of the period (month) shall be the month of the published value of the relevant index used at the time of the last recalculation. - For calculations, index values shall be taken to four decimal places. The calculated change (k) shall be used for further calculations after rounding to one decimal place, and the calculated fee “a1” shall be rounded to two decimal places. - The Party seeking a review of the Contract Price/rates must contact the other Party in writing and in the request provide all the necessary information: the Contract name, number, date, list of undelivered and unpaid Services with quantities, index values with references to public sources on the State Data Agency’s Official Statistics Portal, any other relevant information. In the request, the Party shall not be entitled to indicate a different index or to request a recalculation according to a different index than the one indicated in this procedure. - The Agreement shall if possible and reasonable for the Buyer parties, be concluded within 30 (thirty) calendar days from the date of receipt of a valid request for recalculation of the Contract Price/rates by a Party. If the Services are provided after the request has been submitted, but the Agreement has not yet been concluded, the prices/rates of the provided Services shall be subject to the revised prices/rates. - By the Agreement, the Parties do not have the right to change the procedure specified in the procurement process or other provisions of the Contract, except when the change is made in accordance with the provisions of the LPP / Law on Procurement by Contracting Entities in the Fields of Water Management, Energy, Transport or Postal Services of the Republic of Lithuania (hereinafter – the Utilities Procurement Law or LP). |
| - revision of the Contract Price/rates due to a change in the price level in accordance with changes in the prices of the Service Groups |  | Not applicable. |
| - Calculation of the Contract Price/rates by applying the rules for volume/scope changes |  | Not applicable. |
| - Time limit and procedure for payment to the Supplier |  | - Invoicing of the Services The Services shall be payable by the Buyer Parties after complete and defect-free execution and delivery of the whole Services by the Supplier as owed in accordance with this Contract, the receipt of a signed Deed of Transfer and Acceptance of Services from the Buyer Parties by the Supplier and the receipt by all Buyer Parties of a proper invoice from the Supplier for the Services in accordance with the principles, stipulated in Section 4.5.3 and Section 4.5.4 of the Special Terms and Conditions of the Contract. - Invoicing of the Additional Services The Additional Services shall be payable by the Buyer Parties after complete and defect-free execution and delivery of the whole Additional Services by the Supplier as owed in accordance with this Contract, the receipt of a signed Deed of Transfer and Acceptance of Additional Services from the Buyer Parties by the Supplier and the receipt by all Buyer Parties of a proper invoice from the Supplier for the Additional Services in accordance with the principles, stipulated in Section 4.5.3 and Section 4.5.4 of the Special Terms and Conditions of the Contract. - Invoicing Procedures - The prices stipulated in Section 4.2 of the Special Terms and Conditions of the Contract shall be paid by the Buyer Parties according to the following terms and conditions: - the Supplier must issue separate invoices for each Buyer Party and invoice each Buyer Party with 1/3 share of the concerned price agreed under this Contract; - any remedy for non-payment that the Supplier may have, shall only be invoked against the Buyer Party that is not or not timely paying the invoice and shall not affect the provision of the Services or the Additional Services towards the other Buyer Parties. The Supplier shall in no event be entitled to suspend the performance of its obligations towards any of the Buyer Parties (including the Buyer Party that is not or not timely paying). This specific provision is motivated by the essential nature of the Services and the Additional Services under the Contract requiring continuity of Services/ Additional Services; - each Buyer Party shall solely be liable for its own portion of the Contract Price or part thereof, as invoiced, and the Buyer Parties shall not be jointly or severally liable for the total Contract Price or any part thereof; - the provisions stipulated in Section 4.5.3.1 a) to b) of the Special Terms and Conditions of the Contract shall apply mutatis mutandis for the (back-)payment of any other amount by the Supplier under or in connection with this Contract. - Invoices shall be provided by the Supplier to the invoicing addresses / information systems of each Buyer Party. - Invoices of the Buyer Parties (or part of it) to the Supplier shall be provided by the Buyer Parties (or part of it) to the invoicing address of Supplier, stipulated in Section 13.4 (Contact Information and Communication Tools) of the Special Terms and Conditions of the Contract. - General Provisions - The invoices submitted by the Supplier to the Buyer Parties must meet all the relevant statutory requirements. For LITGRID AB, the issuance, submission, and payment of invoices shall be governed by Section 12.2 (Procedure of Payments) of the General Terms and Conditions of the Contract. In addition, the invoices submitted to AS "Augstsprieguma tīkls" must include the following information: - the Supplier shall issue invoices and send them to legal address of AS "Augstsprieguma tīkls" or to e-mail address: rekini@ast.lv; - invoices received (issued) shall contain complete information according to the requirements of the applicable laws and regulations of the Republic of Latvia. In the event that invoices do not conform to the statutory requirements, the Supplier shall revoke the invoice issued earlier, issue a new invoice, and send it to AS "Augstsprieguma tīkls". In addition, the invoices submitted to 50Hertz Transmission GmbH must include the following information: - for the Services the reference and order number of this Contract and – where applicable, the number of the for internal accounting purposes triggered SAP purchase order (see Section 4.5.4.8); - for the Additional Services the reference and order number of this Contract, of the provided Purchase Order (see Section 4.5.4.8) and – where applicable, the number of the for internal accounting purposes triggered SAP purchase order (see Section 4.5.4.8 of the Special Terms and Conditions of the Contract); - the imputation codes communicated by the relevant Buyer Party to the Supplier; - the Supplier’s VAT identification number; - the concerned amount, due and payable (both including and excluding VAT) and period of commissioning of the Services/ Additional Services; - itemization according to days worked, number of hours, (unit) prices/rates; - Any invoices and credit notes of the Supplier to 50Hertz Transmission GmbH as set out in this Contract must be provided by the Supplier to the invoice address of 50Hertz Transmission GmbH, stipulated in Section 13.4 (Contact Information and Communication Tools) of the Special Terms and Conditions of the Contract and must be sent exclusively by electronic means, i.e. as a PDF file by e-mail/e-mail attachment to the following e-mail address of 50Hertz Transmission GmbH: invoice@50hertz.com, with a copy to the following email address: Katja.Birr-Pedersen@50hertz.com; Moritz.Wienhold@50hertz.com. The absence of any of the abovementioned or statutory references shall render the concerned invoice null and void. In this case 50Hertz Transmission GmbH reserves the right to return the concerned invoice to the Supplier. - Invoices of the Supplier, their compliance with the provisions, stipulated in Section 4.5.1 to Section 4.5.4 provided, are due and payable by the concerned Buyer Party 30 (thirty) calendar days after the concerned Buyer Party’s receipt of the invoice at the invoice address specified in Section 13.4 (Contact Information and Communication Tools) of the Special Terms and Conditions of the Contract, provided that any other agreed due date requirements are met. - All documents necessary for the examination of the concerned invoice must be submitted by the Supplier with the concerned invoice. Insofar as a Buyer Party deems it necessary for proper verification, such Buyer Party shall be entitled to inspect all documents, correspondence and other documents relating to this Contract which appear necessary for verification of the invoice. - Payments due on a day other than a Working Day shall be made on the first following Working Day. Payments shall be made by wire transfer to the bank account indicated by the Party, being entitled to the payment. - Payment by a Buyer Party of an invoice of the Supplier, wholly or in part, shall not be considered as an acceptance or validation of the provided Services/ Additional Services or as waiver of any rights. - At all times, the Buyer Parties shall be entitled to set off amounts that is or will be owed by the Supplier at any time against amounts that the Buyer Parties or part thereof owes or will owe towards the Supplier. - The Supplier acknowledges that the costs incurred by the Buyer Parties in the context of this Contract are part of a cost recovery mechanism between the Buyer Parties, which is subject to scrutiny of the competent regulators and that the Buyer Parties might be subject to specific reporting, accounting or tax requirements. The Supplier accepts to provide a Buyer Party at its first request with any document required by applicable legislation or requested by any competent authority in this context (such as certificate of residence or beneficial owner statement in the required written or Text Form). - In addition to any order process described in this Contract, the Buyer Parties reserve the right to initiate separate SAP orders - for their internal invoicing purposes only - for the Services and/or for the Additional Services and to transmit them to the Supplier. In this context, the Parties clarify that the separate SAP orders sent to the Supplier by one or more Buyer Parties are of a declaratory nature only and serve only the internal billing purposes of the concerned Buyer Party. The existing contractual obligations of the Supplier under this Contract and any other ordering process triggered under this Contract shall not be affected by the initiation and provision of such separate SAP orders. In order not to hinder the internal invoicing processes of the Buyer Parties, the Supplier nevertheless undertakes vis-à-vis the Buyer Parties to confirm by email the separate declaratory SAP orders provided by one or more Buyer Party/ Parties within 7 calendar days of receipt by the Supplier to the concerned Buyer Party/ Parties who sent the separate SAP order. - Payment for Additional Services shall be made based on actual services ordered and completed. |
| - Advance payment |  | Not applicable. |
| - Securing the advance payment |  | Not applicable. |
| - QUALITY OF SERVICE |  |  |
| - Warranty period |  | Not applicable. |
| - Time Limit for rectifying defects in the Services and in the Additional Services |  | The Supplier remains liable for the quality of Services and the Additional Services in accordance with applicable professional standards and general rules of civil liability for defective services. The Supplier shall rectify any defects in the Services and the Additional Services no later than within 10 calendar days from the date of receipt of a written claim. |
| - Procedures for implementing and verifying the Quality criteria |  | The procedure for implementing and verifying qualitative criteria is defined in the Procurement documents. |
| - SUBCONTRACTORS AND/OR SPECIALISTS TO BE USED FOR THE PERFORMANCE OF THE CONTRACT |  |  |
| - The use of subcontractors and/or specialists for the performance of the Contract |  | The subcontractors and/or specialists to be used for the performance of the Contract are listed in Annex No 5 “Subcontractors and/or specialists to be used for the performance of the Contract“. |
| - GUARANTEEING FULFILMENT OF OBLIGATIONS UNDER THE CONTRACT |  |  |
| - Security for performance of obligations under the Contract |  | Performance of obligations under the Contract shall be enforced through contractual penalties, including default interest, liquidated damages, and fines, as specified in the Contract. |
| - Term of validity of the performance security |  | Not applicable. |
| - Provision of security for performance of the Contract |  | Not applicable. |
| - LIABILITY OF THE PARTIES |  |  |
| - Liability of a Buyer Party for late payment |  | If a Buyer Party, having received a duly submitted and completed invoice in accordance with Clause 4.5 of the Special Terms and Conditions of the Contract, fails to make payment within the period specified in the Contract, that Buyer Party shall be liable to pay the Supplier default interest at a rate of 0.04% (four hundredths of one percent) of the outstanding amount, exclusive of VAT, for each day of delay, starting from the day following the due date. Each Buyer Party shall be liable solely for default interest on its own payment obligations, and no Buyer Party shall be liable for the payment obligations or delays of any other Buyer Party. |
| - Liability of the Supplier |  | - If the Supplier delays the provision of the Services or Additional Services, or fails to perform any other contractual obligations within the time limits specified in the Contract, the Buyer shall be entitled, from the day following the agreed deadline, to charge the Supplier delay penalty (Lith. “delspinigiai”) for delay at a rate of 0.04% of the value (excluding VAT) of the Services or Additional Services not provided on time or of the unfulfilled contractual obligations for each day of delay, until the fulfilment of the respective obligation. - If the Supplier fails to submit the documents related to the Services or Additional Services, upon written request by the Buyer, the Supplier shall pay the Buyer a penalty of 100 (one hundred) euro for each delayed calendar day. - If the Supplier delays the provision of the Services or Additional Services by more than 30 (thirty) calendar days, such delay shall constitute a material breach of the Contract. In such case, the Buyer shall have the right to unilaterally terminate the Contract by written notice to the Supplier without the need for prior court approval. - If the Buyer identifies deficiencies in the quality of the Services or Additional Services provided by the Supplier more than 2 (two) consecutive times, this shall be deemed a material breach of the Contract, and the Buyer shall have the right to unilaterally terminate the Contract without the need for prior court approval. - The penalties (late payment interest and/or fines) specified in the Contract shall be deemed by the Parties as pre-agreed minimum damages resulting from the breach of the relevant contractual obligation, the amount of which does not need to be proven by the injured Party. The total amount of penalties imposed under the Contract shall be limited to 20% (twenty percent) of the total Contract Price excluding VAT. - Payment of penalties to the injured Party shall not prevent it from claiming compensation for damages that are not covered by the penalties. The limitations of liability set out in the Contract shall not apply to damages caused by intent, gross negligence, or damages caused to third parties. Except for liability arising from (i) wilful misconduct, (ii) gross negligence, (iii) infringement of third-party rights, the Supplier’s total aggregate liability under this Contract shall not exceed 100 % of the total Contract Price (excluding VAT). This limitation shall not affect the application of the penalties set out in the Contract or the Buyer's right to terminate the Contract under Clauses 8.2.3 or 8.2.4 of the Special Terms and Conditions of the Contract. - The Supplier shall pay the penalties to the Buyer within 5 (five) calendar days from the date of the Buyer’s request, unless the penalty amount is deducted from the amounts payable to the Supplier. |
| - The Supplier shall be liable to a penalty in the event of termination of the Contract for a material breach of the Contract or for unreasonable termination of the Contract other than in accordance with the procedure set out in the Contract |  | In the event of termination of the Contract due to a material breach as defined in the Special Terms and Conditions of the Contract, a fine of 5 percent of the Contract value excluding VAT, as specified in Clause 4.2 of the Special Terms and Conditions of the Contract, shall be payable, and the Buyer Parties shall also be entitled to compensation for any direct losses incurred due to the termination of the Contract, including those related to the engagement of another supplier to provide the Services and/ or the Additional Services that were not provided or were provided incompletely under the Contract. If any Buyer Party submits a claim for compensation for losses it has incurred, the amount of the penalty applicable to that Buyer Party may be deducted from, or set off against, any payments due by that Buyer Party to the Supplier. |
| - The Supplier shall be liable to a fine for replacing existing subcontractors or specialists / using new subcontractors without complying with the procedure for replacing subcontractors and/or specialists set out in the General Terms and Conditions of the Contract |  | 500 (five hundred) euro for each instance of violation. |
| - Fines imposed on the Supplier for non-compliance with environmental and/or social criteria |  | Not applicable. |
| - The Supplier shall be liable to a penalty for non-compliance with confidentiality requirements |  | 3000 (three thousand) euro for each instance of breach and compensates the Buyer Parties for any direct losses incurred or suffered as a result, to the extent that such losses are not covered by the penalty. |
| - The Supplier shall be liable to penalty for failure to meet the Quality criteria set out in the Purchasing documents during the performance of the Contract |  | 3000 (three thousand) euro for each non-compliance with the quality criteria specified in the procurement documents, and compensation for any direct losses incurred or suffered by the Buyer Parties as a result thereof, to the extent such losses are not covered by the penalty. |
| - Penalty for non-renewal of the performance security applicable to the Supplier |  | Not applicable. |
| - The Supplier shall be liable to a penalty for non-compliance with the requirements for the use of any of the Buyer Parties‘ symbols, name and mark in advertising or marketing and for non-compliance with the prohibition on the use of the Buyer Parties‘ intellectual work product |  | For each such violation, the Supplier shall be subject to a fine of 10000 (ten thousand) euro, and if the result was disclosed publicly, a penalty of 20000 (twenty thousand) euro shall apply, without prejudice to the Buyer Parties’ right to claim higher compensation for damages. |
| - ESSENTIAL TERMS OF THE CONTRACT |  |  |
| - Essential Terms of the Contract |  | The Parties agree that the following conditions shall be deemed essential terms of the Contract: - compliance with the deadlines for the provision of Services; - adherence to the obligation to protect confidential information; - compliance with the prohibition on using one of the Buyer Parties' name, trademarks, and/or intellectual property results without the Buyer Parties' prior written consent. |
| - VALIDITY AND AMENDMENT OF THE CONTRACT |  |  |
| - Conclusion and entry into force of the Contract |  | This Contract is executed in two languages – English and Lithuanian – both having equal legal force. In the event of any discrepancy between the language versions, the English version shall prevail. The Contract is signed digitally by the Parties using Qualified Electronic Signatures or signed in writing, i.e. by handwritten signature and enters into force on the date of the last (electronic)signature. The Contract shall remain valid until full performance of the obligations (until the Contract value is fully exhausted), but its duration may not exceed 9 months, including the period for payment for the Services and Additional Services. |
| - Amendments or supplements to the Contract |  | Amendments or supplements to this Contract are only effective if it or they are signed in writing, i.e. by handwritten signature or by Qualified Electronic Signature. In deviation from the above-mentioned principle, legally binding amendment or supplement to the Contract may also be effected by electronic signature of the Parties in the form of an electronic signature of the class "Advanced Electronic Signature – DocuSign". The aforementioned principles apply accordingly to the waiver of this written form requirement. In this context, the Parties thus hereby waive the defence of any oral change of the Contract. |
| - Extension of the Contract |  | Not applicable. |
| - TERMINATION OF THE CONTRACT |  |  |
| - Grounds for termination | - The Contract may be terminated by mutual written agreement of the Parties or unilaterally, in accordance with the procedure established in the General Terms and Conditions of the Contract and in the cases and procedure specified in these Special Terms and Conditions of the Contract. For the purposes of this Clause, the written form shall mean a document signed by hand or by a Qualified Electronic Signature. - The Buyer, acting in accordance with Article 6.721 of the Civil Code of the Republic of Lithuania (hereinafter – the Civil Code), shall have the right to unilaterally terminate the Contract at any time by giving the Supplier written notice at least 30 (thirty) calendar days in advance. In such case, the Buyer shall be obliged to pay the Supplier a portion of the price proportional to the properly rendered Services and to reimburse any other reasonable expenses incurred by the Supplier up to the moment the Buyer’s notice of termination is received. - The Supplier, in accordance with Article 6.721 of the Civil Code, may unilaterally terminate the Contract only for valid reasons (such as: the Buyer repeatedly requests Services beyond the scope of the Contract; refuses to cooperate to an extent that makes it objectively impossible for the Supplier to provide the Services in a timely or quality manner; or requires actions that may contradict professional ethical standards), by giving the other Party written notice at least 30 (thirty) calendar days in advance. In such case, the Supplier shall be obliged to fully compensate the Buyer for any losses incurred. |  |
| - Material breaches of the Contract | The Buyer Parties shall be entitled to unilaterally terminate the Contract in the following cases: - if the Supplier is not fulfilling obligations that were established in the procurement documents as tender evaluation criteria and for which the Supplier was awarded points during the evaluation of tenders based on the price/cost and quality ratio, and the Supplier fails to remedy the breaches within the time limit set by the Buyer; - if the Supplier breaches the deadlines for the provision of Services and/ or the Additional Services and the amount of late payment penalties imposed for such delay exceeds 20 (twenty) percent of the Contract value; - if the Supplier breaches the deadlines for the provision of Services and/ or the Additional Services and, due to the delay, the Services and/ or the Additional Services are no longer needed; - if the Supplier’s qualifications no longer meet the requirements set in the procurement documents necessary for proper performance of the Contract, and such non-conformities are not remedied within 14 (fourteen) calendar days from the date on which the qualification ceased to comply; - if the Supplier breaches the provisions of this Contract governing the handling of confidential information; - if the Supplier breaches the provisions of the General Terms and Conditions of the Contract concerning the engagement of new subcontractors and/or specialists for the performance of the Contract and/or the replacement of existing subcontractors and/or specialists; - if the Supplier commits two (2) breaches of the essential terms of the Contract as specified in Clause 9.1 of the of the Special Terms and Conditions of the Contract. |  |
| - ENVIRONMENTAL AND SOCIAL CRITERIA |  |  |
| - Environmental criteria relating to the services to be procured | The Procurement is considered environment friendly (green) because only an intangible (intellectual) Service/ Additional Service is purchased, which is not related to the creation of a material object (p. 4.4.3 of the description approved by the order of the Minister of the Environment "On the application of environmental protection criteria in the implementation of green procurements"). |  |
| - Social criteria relating to the Services/ Additional Services to be purchased | Not applicable. |  |
| - AMENDMENTS AND ADDITIONS TO THE GENERAL TERMS AND CONDITIONS |  |  |
|  | - Unless otherwise stated in this Special Terms and Conditions of the Contract, the provisions of the General Terms and Conditions of the Contract shall apply additionally. Where the General Terms and Conditions of the Contract do only foresee alternative provisions, explicitly marked with phrases such as “if applicable” or similar, such alternative provisions shall apply only if they are specifically described and/ or referred to in the Special Terms and Conditions of the Contract or in any Annexes thereto. - Clause 13 of the General Terms and Conditions of the Contract is supplemented by Clauses 13.6, 13.7 and 13.8, which shall read as follows: "13.6. The Parties agree not to disclose any confidential information to any third party without the prior written consent of the Party that provided such information, except for the use of such information by the Buyer, its shareholder, and Group companies. The Parties also agree not to use the confidential information for personal or third-party purposes, except where such disclosure is required under the laws of the Republic of Lithuania. 13.7. The Parties further agree that the Buyer shall have the right, without the prior written consent of the Supplier, to disclose the results of the Services and the Additional Services received from the Supplier under the Contract at its own discretion and without being subject to any confidentiality obligation. 13.8. For the avoidance of doubt, a Party shall be deemed in breach of this confidentiality obligation only where it knew or ought reasonably to have known that the information disclosed was confidential. Accordingly, no liability shall arise in respect of the disclosure of information that was not marked or otherwise identified as confidential, and where the disclosing Party could not reasonably have been aware of its confidential nature." Clause 13.2.2 of the General Terms and Conditions of the Contract shall be replaced by the following wording: “13.2.2. confidential information is necessary to disclose in accordance with the requirements of the laws and legal acts, applicable to the concerned Party of this Contract, including where required by public administration entities as defined in the Republic of Lithuania Law on Public Administration or as required by the German Federal Network Agency.” In respect of the Intellectual Property the provisions stipulated in Clause 15 of the General Terms and Conditions of the Contract shall apply. |  |
| - Amendment of the Contract Terms Regarding Compliance with the Anti-Corruption Policy and the Supplier Code of Ethics | The Supplier declares and warrants that it is familiar and complies with the provisions of Partner Code of Ethics of EPSO-G Group of Companies approved by the EPSO-G board on 1st of August, 2025 and the EPSO-G Company Group Anti-Corruption Policy approved by the EPSO-G board on 29th of June, 2023. |  |
| - Direct payment agreement with subcontractors | Clause 3.4 of the General Terms and Conditions of the Contract applies to LITGRID AB and AS “Augstsprieguma tīkls” but does not apply to 50Hertz Transmission GmbH due to differences in the regulation of German national law. |  |
| - Contact Information and Communication Tools | - The contacts and points of contact for notices and the submission of declarations of will according to this Contract are stipulated in Section 13.4.2. Notices/ declarations of will according to this Contract may be made between the Parties by letter, fax or email, unless otherwise stated in this Contract. - Each Party shall be entitled to change or adjust the below recipients of notices and/ or points of contact and addresses and/ or contacts established by it according to this 13.4 with effect for the future at any time by means of a unilateral declaration to all other Parties. Such a unilateral declaration from a Party shall require the provision by main, fax or email and shall come into effect when all other Parties have received the declaration or on a later date stipulated in the declaration. The point of contacts of the Parties at the time of the conclusion of the Contract are: - For LITGRID AB aa) for general contractual matters: Mr/ Mrs ………………. Email: ……………….. Phone: ………………. bb) for tax matters: Mr/ Mrs ………………. Email: ……………….. Phone: ………………. cc) for data protection matters: Mr/ Mrs ………………. Email: ……………….. Phone: ………………. - For AS “Augstsprieguma tīkls” aa) for general contractual matters: Mr/ Mrs ………………. Email: ……………….. Phone: ………………. bb) for tax matters: Mr/ Mrs ………………. Email: ……………….. Phone: ………………. cc) for data protection matters: Mr/ Mrs ………………. Email: ……………….. Phone: ………………. - For 50Hertz Transmission GmbH aa) for general contractual matters: Mr/ Mrs ………………. Email: ……………….. Phone: ………………. bb) for tax matters: Mr/ Mrs ………………. Email: ……………….. Phone: ………………. cc) for data protection matters: Mr/ Mrs ………………. Email: ……………….. Phone: ………………. - For the Supplier: aa) for general contractual matters: Mr/ Mrs ………………. Email: ……………….. Phone: ………………. bb) for tax matters: Mr/ Mrs ………………. Email: ……………….. Phone: ………………. cc) for data protection matters: Mr/ Mrs ………………. Email: ……………….. Phone: ………………. |  |
| - Clarification on “in writing” | For the purposes of this Contract, the term “in writing” shall have the meaning set out in Section 24 (Communication Procedure and Language) of the General Terms and Conditions of the Contract and shall include communication by letter, fax, or e-mail, or through the information systems specified by the Buyer Parties, as detailed in Section 13.4 of these Special Terms and Conditions of the Contract. |  |
| - Export Compliance and Sanctions | - The Supplier undertakes to comply with all applicable provisions of national and international export and import control law and sanction law within the scope of the Services and the Additional Services to be provided by it under this Contract. - Throughout the performance of the entire Contract, the Supplier undertakes to inform the Buyer Parties immediately and by mail, fax or email, of any events or facts which may affect the Supplier’s compliance with the provisions set out in Section 13.6.1. The Supplier undertakes to provide the Buyer Parties upon their request by mail, fax or email with information on the Supplier’s compliance with its obligations under Section 13.6.1 without undue delay. - The Buyer Parties shall have the right to suspend or extraordinarily terminate this Contract with immediate effect (without assuming any liability or payment obligation) if any transaction under this Contract with the Supplier is not or is no longer in compliance with the applicable export or import regulations or export or import restrictions and/or other applicable statutory export control and/or sanction regulations. - The Supplier shall indemnify the Buyer Parties directly and fully against all claims asserted against the Buyer Parties or part thereof by authorities or other third parties due to the Supplier's failure to comply with its obligations stipulated in Section 13.6.1 and undertakes to reimburse all damages and expenses incurred by the Buyer Parties in this connection unless the breach of obligation is not attributable to the Supplier. This does not imply a reversal of the burden of proof. - Any further rights of the Buyer Parties under this Contract remain unaffected by the aforesaid provisions of this Section 13.6. |  |
| - Transfer of Rights and Obligations/ Assignment | - The transfer of this Contract in its entirety as well as the assignment or transfer of rights and obligations arising from this Contract from the Supplier to a third party requires the prior written consent of the Buyer Parties. - Each of the Buyer Parties may assign or transfer the Contract in whole or in part without recourse to the Supplier (i) to any of their Affiliates; or (ii) to any of the other Buyer Parties; or (iii) to any other third party acquiring the whole or a part of such Buyer Party’s assets. Such Buyer Party shall notify the Supplier and the other Buyer Parties in writing of the name and address of any such assignee or transferee. - The provisions of Section 13.7.1 shall not affect the right of the Supplier to use own subcontractors according to the provisions stipulated in the Contract. |  |
| - ANNEXES TO THE CONTRACT |  |  |
| - The below listed Annexes to this Contract form an integral inseparable part of this Contract. If and to the extent that there is any inconsistency or conflict between the Special Terms and Conditions of the Contract and any of the Annexes, the Special Terms and Conditions shall prevail. - No other terms and conditions, including any standard, general or pre-printed terms and conditions either on the front or back of any invoice or otherwise made available or referred to by any Party shall apply to the provision of the Services under this Contract, unless explicitly otherwise agreed between the Parties, observing the form requirements, stipulated in Section 10.2 of this Special Terms and Conditions of the Contract. - Annexes: |  |  |
| Annex 1 | Technical Specification |  |
| Annex 2 | Procurement documents, their amendments, and clarifications |  |
| Annex 3 | Tender |  |
| Annex 4 | Draft Tripartite Agreement |  |
| Annex 5 | Subcontractors and/or specialists to be used for the performance of the Contract |  |
| - SIGNATURES OF REPRESENTATIVES OF THE PARTIES |  |  |

| Signed for and on behalf of LITGRID AB Signature:…………………………. Name (in capitals): …………. Position: ………………………….. Date:…………………………….….. | Signed for and on behalf of 50Hertz Transmission GmbH Signature:…………………………. Name (in capitals): …………. Position: ………………………….. Date:…………………………….….. |
| --- | --- |
| Signed for and on behalf of AS “Augstsprieguma tīkls” Signature:…………………………. Name (in capitals): …………. Position: ………………………….. Date:…………………………….….. |  |

______________

Published on the website of the Epso-G group of companies at: https://www.epsog.lt/uploads/documents/files/Partner%20code%20of%20etics%20of%20EPSO-G%20group%20of%20companies(1).pdf

Published on the website of the Epso-G group of companies at: https://www.epsog.lt/uploads/documents/files/Politikos/Antikorupcines%20veiklos%20politika%20_ENG_2023.pdf