AKCINĖ BENDROVĖ „ORO NAVIGACIJA“

PUBLIC LIMITED LIABILITY COMPANY ORO NAVIGACIJA

TECHNICAL SPECIFICATION

FOR PROCUREMENT OF CONSULTATION SERVICES FOR FEASIBILITY STUDY ON ESTABLISHING A GROUND MOVEMENT CONTROL POSITION (GND) AT VILNIUS AERODROME AIR TRAFFIC CONTROL CENTRE AND WORK SCHEDULE DEVELOPMENT

# DOCUMENT IDENTIFICATION SHEET

DOCUMENT DESCRIPTION

| Document name: | TECHNICAL SPECIFICATION FOR PROCUREMENT OF CONSULTATION SERVICES FOR FEASIBILITY STUDY ON ESTABLISHING GROUND AERODROME TRAFFIC CONTROL POSITION (GND) AT VILNIUS AERODROME AIR TRAFFIC CONTROL CENTRE AND WORK SCHEDULE DEVELOPMENT |
| --- | --- |
| Edition: | 1.0 |
| Edition date: | 2025-10-14 |

Drafters:

|  | Head of Aerodrome Air Traffic Control Centre |  |
| --- | --- | --- |
|  | Senior Air Traffic Controller of Vilnius Aerodrome Air Traffic Control Centre |  |
|  | Head of Remote Aerodrome Air Traffic Control Centre |  |

Approved:

|  | Head of Operational Department |  |
| --- | --- | --- |

Confirmed: Edition 1.0

CONTENTS

DOCUMENT IDENTIFICATION SHEET	2

1.	ABBREVIATIONS AND DEFINITIONS	4

2.	DOCUMENT REVIEW	4

3.	INTRODUCTION	4

4.	CURRENT SITUATION	5

5.	QUALIFICATION REQUIREMENTS FOR THE TENDERERS	5

6.	REQUIREMENTS FOR TENDER SUBMISSION	5

7.	FEASIBILITY STUDY SCOPE AND COURSE OF IMPLEMENTATION	6

7.1.	Assessment of the current situation	6

7.2.	Preparation of scenarios for establishing GND position	6

7.3.	Preparation of implementation plan for the selected scenario	6

7.4.	Consulting during the implementation of the Plan	7

8.	DOCUMENTATION AND COMMUNICATION	7

# ABBREVIATIONS AND DEFINITIONS

| VASVC | Vilnius Aerodrome Air Traffic Control Centre |
| --- | --- |
| CTR | Aerodrome air traffic control area |
| TWR | Tower ATCO position |
| rTWR | Remote towers |
| GND | Ground movement control position |
| ATC | Air traffic control |
| ATCO | Air traffic control officer |
| AMS | Apron control services |
| RWY | Runway |
| TWY | Taxiway |
| ATM | Air traffic management |
| APP | Approach air traffic control services |
| EU | European Union |
| GDPR | General Data Protection Regulation |
| LVP | Low Visibility Procedures |
| HOTO | Hand-over/Take-over |
| A-SMGCS | Advanced surface movement guidance and control system |
| Supplier | Procurement tender winner |
| Tender | Tender of procurement participant for implementing the procurement specification |
| Contracting Authority | Public limited liability company Oro Navigacija |
| Study | Feasibility studies for establishing a GRN position at Vilnius Aerodrome Air Traffic Control Centre |
| Plan | Work schedule plan for implementing the scenario chosen by the Contracting Authority |

# DOCUMENT REVIEW

  - This technical specification shall comprise the following Chapters:

    - Introduction.

    - Description of current situation.

    - Qualification requirements for the tenderers.

    - Requirements for tender submission.

    - Description of feasibility study scope and course of implementation.

    - Document and communication requirements.

  - This Specification establishes requirements for conducting a feasibility study for establishing a GND position in Vilnius aerodrome air traffic control centre and for preparing a work plan (hereinafter referred to as the Plan) for the implementation of the selected scenario.

  - This Specification describes the current situation of the company and Vilnius Aerodrome Air Traffic Control Centre, which shall help to create a clearer picture.

  - The procurement in accordance with this technical specification shall comprise the following:

    - Assessment of current situation.

    - Identification of possible scenarios (alternatives) for establishing a GND position.

    - Preparing a Plan for implementation of the scenario selected by the Contracting Authority.

    - Consultation on Plan implementation matters.

# INTRODUCTION

  - Ground movement control position (hereinafter referred to as GND) is intended to provide ground aerodrome traffic control services for aircraft on the aerodrome apron, excluding the runway (hereinafter referred to as RWY), as well as to provide ground movement control services for aircraft and other traffic on the aerodrome manoeuvring area.

  - The purpose of the feasibility study (hereinafter referred to as the Study) for establishing a GND position at Vilnius Aerodrome Air Traffic Control Centre (hereinafter referred to as the VASVC) is to assess the possibility and need to establish a separate GND position at VASVC, to determine the responsibilities and their boundaries of the air traffic controller working in this position, and to prepare a detailed action plan for establishing a GND at VASVC, covering all necessary actions, including changes to the aerodrome infrastructure, if necessary, with preliminary deadlines for their implementation.

# CURRENT SITUATION

  - Currently the air traffic control officer (hereinafter referred to as ATCO) working at VASVC tower (hereinafter referred to as TWR) position simultaneously provides aerodrome ground movement control and air traffic control services operating in the CTR airspace. These services comprise the following:

- Control of aircraft operating in CTR airspace;

- Issuing permits, conditions, instructions and prohibitions for aircraft, vehicles and people present/moving on the aerodrome manoeuvring area;

- Provision of apron management services (hereinafter referred to as AMS): coordination of aircraft stands, issuing permits for aircraft to push out, start engines, assigning taxi routes to the runway and from the runway to the stands, etc.);

- Providing information on meteorological conditions, runway (hereinafter referred to as RWY), taxiway (hereinafter referred to as TWY) and apron conditions, and the operational status of equipment at the aerodrome;

- Issuing ATC (en-route) clearances for departing flights.

Taking into consideration the fact that the provision of most of the above indicated services has not been automated, the entire package of the listed services can be provided by one ATCO working at TWR position only for a certain limited number of aircraft. As flight intensity increases, the risk of accidents and incidents increases due to the large number of different actions performed simultaneously by ATCOs, the complexity of prioritizing them, the high busyness of radio communications, etc.

  - The separation of GND position would allow for the distribution of the workload of the ATCO working in the VASVC TWR position during periods of intense air traffic, which would potentially increase the capacity of CTR airspace, reduce the busyness of the main radio link, and establish clear responsibilities and their boundaries for the ATCOs working in TWR and GND positions.

  - Currently preparatory works are underway for the demolition of part of the building located at Rodūnios Rd. 2, which is connected to Vilnius tower. After demolition of this building the construction of new arrival terminal shall be commenced at Vilnius Airport, which may possibly increase the number of aircraft on the apron as well as the workload for the ATCOs.

  - The remote tower technology (hereinafter referred to as rTWR) is also currently installed, which at the initial stage shall be dedicated to ensuring contingency of the services provided by VASVC (AMS, TWR and APP), if due to force majeure it is impossible to provide these services from the main VASVC workplace located at Rodūnios Rd. 2, Vilnius. Furthermore, the ATCOs at Vilnius Airport use an Advanced Surface Movement Guidance and Control System (A-SMGCS), which assists in surveillance and control of traffic within the manoeuvring area.

# QUALIFICATION REQUIREMENTS FOR THE TENDERERS

  - The suppliers taking part in the procurement shall comply with the following qualification requirements:

    - The Supplier (including any subcontractors/other entities whose resources are relied upon) shall have at least three (3) years of experience within the last seven (7) years in providing consultancy and feasibility/operational studies in air traffic management for tower, ground movement and/or apron operations (TWR/GND/APRON) at civil aerodromes.

    - Have employed sufficient number of qualified personnel to conduct the study, including at least one ATCO in possession of a valid ADI/TWR (ADC) qualification certificate issued in accordance with the provisions of EU Regulation 340/2015 and experience in providing GND services.

    - Have prepared at least one successfully implemented study related to the provision of air traffic control services. Be able to present the content, scope, and documents proving that the costs/implementation deadlines determined in the study did not differ by more than 10 percent from those determined in the documents of the completed study.

# REQUIREMENTS FOR TENDER SUBMISSION

  - Tenderers shall ensure their compliance with the qualification requirements as well as guarantee that their tender comprises all the elements of the Specification.

  - The following shall be submitted along with the Tender:

    - Tender compliance with Specification requirements matrix.

    - List of the tenderer personnel, who will be assigned for carrying out the Study, specifying their experience.

  - During the tender evaluation stage, the tenderers may be requested to clarify, comment the contents of the Tender, the scope of the planned works, to submit documents, certifying the compliance with the qualification requirements.

# FEASIBILITY STUDY SCOPE AND COURSE OF IMPLEMENTATION

## Assessment of the current situation

    - . The winner of the tender (hereinafter – the Supplier) shall assess the functions currently performed at the VASVC TWR position, applicable operational/organizational documents and equipment used, and prepare a Current State Assessment within two (2) months from Contract signature. The assessment shall include a baseline data pack (traffic profiles incl. seasonality and LVP share, A-SMGCS configuration/level and hotspots, ongoing/planned infrastructure works and phasing, rTWR capabilities/constraints), a stakeholder map, and an assumptions & constraints register.

    - The assessment shall identify essential VASVC activity elements/fields that would be positively or negatively impacted by establishing GND.

## Preparation of scenarios for establishing GND position

    - Based on the current-state assessment and the identified change impacts, the Supplier shall prepare at least three (3) GND deployment and usage scenarios. One scenario shall foresee apron-only service delivered by non-ATCO personnel beyond the maneuvering area, with a clearly defined, legally compliant boundary and a competence/oversight model coordinated with the aerodrome operator.

    - The description of every scenario shall comprise the following:

      - Short introduction (description) and scope of the scenario.

      - Advantages and disadvantages of the scenario versus other scenarios and current situation.

      - Responsibility boundary map (GND/TWR/APRON), HOTO rules, and radio/phraseology split.

      - List of functions of ATCOs, to be assigned to GND ATCO or (for the apron-only scenario) to a non-ATCO operator, in case the services are provided beyond the maneuvering area, and those retained by TWR ATCO.

      - rTWR operating concept and A-SMGCS integration (views, labels/overlays), including degraded/LVP modes.

      - Description of the infrastructure changes required   (e.g., aerodrome markings, ATC system changes, rTWR sensors/feeds) along with the implementation of the scenario.

      - Summarised resources (both financial and human) necessary for the implementation of the scenario with assumptions.

      - Quantitative impacts/benefits (e.g., radio occupancy %, average taxi times, hotspot/queuing risk, incident trend).

      - Key risks and mitigations.

    - The Supplier shall deliver and present the Study (covering Items 7.1 and 7.2) to the Contracting Authority within three (3) months from Contract signature and organise a presentation of conclusions/proposals (on-site at the Contracting Authority or remotely).

    - The Contracting Authority shall notify the Supplier of the selected scenario within ten (10) business days from the delivery referred to in Item 7.2.3 so that the Supplier can prepare the Implementation Plan.

## Preparation of implementation plan for the selected scenario.

    - Within four (4) months from Contract signature, the Supplier shall submit a Draft Implementation Plan and a detailed description of the scenario selected by the Contracting Authority. The Plan shall include:

- Functions and responsibilities of ATCOs working at GND and TWR positions;

- Proposed boundary of responsibilities between GND and TWR ATCO;

- Stakeholder engagement plan (e.g., aerodrome operator, competent authority, ground handling services, related subdivisions of the Contracting Authority) and Plan stages requiring their involvement;

- Detailed description of the infrastructure changes necessary for the implementation of the scenario (for example, aerodrome markings, changes in the functionalities of ATC system used by the Contracting Authority, changes in the complexity of VASVC shifts, etc.), including changes related to rTWR infrastructure and A-SMGCS integration; degraded modes, LVP conditions;

- Operational conditions (traffic intensity, service hours, LVP conditions) that recommend GND as a separate position and those under which merging with TWR is justified;

- Description of the necessary activity organisation and document changes (including GND position activity document list, their compulsory contents and etc;

- The proposed roster for VASVC work, taking into consideration that VASVC provides GND, TWR and APP services and 90 percent of ATCOs have permits and qualifications necessary for the provision of every service;

- The calculated minimal demand for VASVC ATCOs for the provision of all the services in accordance with the selected scenario, taking into consideration the current need for ATCO vacations, trainings, other benefits in accordance with the provisions of the applicable legal acts as well as other factors, decreasing the availability of ATCOs;

- The determined duration of VASVC employee training to work in the changed operational environment (GND position), training methods, curriculum (training contents), requirements for the competence of the instructor to carry out the trainings;

- Project stage implementation risks and possible measures for their control/mitigation;

- Criteria, based on which it can be confirmed that the change shall have no negative influence upon the safety and efficiency of GND and TWR service provision.

    - The Supplier shall provide the Draft Implementation Plan to the representatives of the Contracting Authority for coordination not later than within within four (4) months of signing the Contract.

    - The Contracting Authority shall review the provided Draft Plan and submit the remarks to the Supplier regarding the improvement or supplementation of the Draft Plan within 10 working days, when necessary.

    - The Supplier shall revise and supplement the Implementation Plan taking into consideration the remarks of the Contracting Authority within 20 business days from the reception thereof.

    - The Final Implementation Plan coordinated with the Contracting Authority shall be submitted to the Contracting Authority not later than within six (6) months from the day of signing the Contract.

## Consulting during the implementation of the Plan

    - For twelve (12) months after submission of the Final Implementation Plan (Item 7.3.5), the Supplier shall provide consulting support on Plan implementation, including, where necessary:

- Consultations pertaining to implementation of the Plan;

- Consultations on required changes and their implementation in TWR and GND ATC equipment/systems;

- Compliance assessment of the prepared operational, training, change/safety assessment documents;

- Where necessary, assessment of planned aerodrome infrastructure and ground-handling changes for compliance/sufficiency to achieve the Study objective (establishment of a GND position).

    - During Plan implementation (after the submission of the coordinated and approved Plan to the Contracting Authority) the consultations of the Supplier shall be provided by e-mail by responding to the inquiries of the Contracting Authority or, when necessary, during remote meetings with the representatives of the Contracting Authority, extending over not more than 200 work hours of the Supplier and in accordance with the following deadlines:

- To respond to the inquiries of the Contracting Authority by e-mail not later than within 10 business days from their reception;

- To organize a remote meeting not later than within 20 business days from the request of the Contracting Authority.

# DOCUMENTATION AND COMMUNICATION

  - All VASVC activity documents provided by the Contracting Authority to the Supplier will be primarily in Lithuanian. The Supplier shall ensure the capability to work with Lithuanian-language documentation; translation (if needed) shall be arranged by the Supplier. The Contracting Authority will provide clarifications upon reasonable request.

  - The documents prepared by the Supplier (assessment of the current situation, the proposed scenarios, the implementation plan for the selected scenario, GND position document contents and related presentations) shall be prepared in Lithuanian or English languages. These documents shall be provided to the Contracting Authority in digital form. Documents prepared by the Supplier (Current State Assessment, the scenarios deliverable under Section 7.2, the Implementation Plan for the selected scenario, GND position document contents, and related presentations) shall be prepared in Lithuanian or English (as agreed at project inception). Each final deliverable shall be provided in editable digital format and as PDF. Editable formats include .docx / .xlsx / .pptx (or equivalent agreed formats).

  - The Supplier’s document package shall include at least:
a) Current State Assessment (Section 7.1);
b) Scenarios Report (Section 7.2) covering ≥3 scenarios;;
c) Implementation Plan for the selected scenario (Section 7.3);
d) Presentation pack (slides) summarizing conclusions and recommendations

  - Every document shall be marked with unique details (date of approval, number, edition and the person who prepared the document).

  - All documents shall be conveniently navigable: they shall contain an interactive table of contents and hyperlinked cross-references to the respective Chapters/Items within the document.

  - During the implementation of the Feasibility Study and the stages of consulting on the implementation of the Plan all the communication between the Supplier and the Contracting Authority shall take place in Lithuanian or English language.

    - The proposed scenarios and the implementation plan for the selected scenario shall be in compliance with the provisions of EU Regulations 2017/373 and 139/2014, i.e. the scope of scenario implementation, proposed actions, their implementation terms shall comprise the elements from the previously mentioned Regulations and be in compliance with their provisions (for example, the Plan shall comprise stages of coordinating with the competent institution and conducting a safety assessment of the change).

    - All the communication may take place in remote manner, but at the request of the Supplier the Contracting Authority shall be liable to accept the Supplier at the site of activity of VASVC, to introduce the equipment used, to provide copies of the documents used.

    - If personal data is processed, the Supplier shall comply with GDPR (acting as processor, unless otherwise agreed), apply appropriate security measures, and not transfer personal data outside the EEA without adequate safeguards. Any security incident affecting the Contracting Authority’s information shall be notified without undue delay.

    - The Supplier shall be liable to destroy all the information received from the Contracting Authority after the end of the Project implementation term. Also to ensure the protection of the commercial secret of the Contracting Authority and not to use the information received from the Contracting Authority during any other activity not related to the scope of the Project or after the end of the Project.

    - All work products and deliverables created under this Contract shall be the property of the Contracting Authority upon creation and acceptance.