## TECHNICAL SPECIFICATION FOR SERVICES

DESCRIPTION OF THE SUBJECT OF THE CONTRACT

## TERMS AND DEFINITIONS

Client means LTG Kompetencijų centras UAB.

LTG means Lietuvos geležinkeliai AB and/or its directly managed legal entities and other related companies.

Supplier means an economic entity, including a natural person, private legal person, public legal person, other organisations and their subdivisions or a group of such persons, with whom the Buyer / Company / Client concludes the Contract.

System means the Customer Relationship Management system Microsoft Dynamics 365 (D365).

Products means System licences.

Support Services means a set of actions designed to respond quickly to malfunctions and requests related to the operation of the System, and to promptly resolve them in order to restore the functionality of the System and ensure the availability of the service.

Maintenance Services means regular, planned actions to ensure the stability, safety, optimal performance and compliance with specifications of the System, by reducing the likelihood of failures, optimising the use of System resources and ensuring long-term reliability.

Development Services means a set of activities aimed at designing, improving and developing the System to meet user needs, version requirements and business objectives.

Services means System Support, Maintenance and Development Services.

Contract means the Contract concluded between the Supplier and the Client on the Subject of the Contract.

Parties means the Client and the Supplier jointly.

Order means the Client's order for certain Products and/or Services provided for in the Contract.

Warranty means the Supplier's obligation that the Products and/or Services delivered by the Supplier will perform properly.

After-Sales Service means services provided by the Supplier to remedy, free of charge, defects and/or non-conformities arising during the Warranty Period which cause the Products and/or Services to fail to perform in accordance with the specifications or conditions as a result of the Supplier's acts or omissions (including, without limitation, improper installation, defective Products and/or Services or inadequate maintenance), but not as a result of misuse by the Client, the influence of any third parties or force majeure. Where necessary, the Supplier shall replace the Products and/or Services and, where possible, compensate the Client for any damage caused.

Opening Hours means 8 a.m. to 5 p.m., Monday to Friday, except on public holidays (public holidays in the Republic of Lithuania).

## SUBJECT OF THE CONTRACT

  - Rental of Customer Relationship Management (CRM) tool licences with accompanying Support and Development Services (Subject of the Contract).

  - The Subject of the Contract is not subdivided into lots.

  - The items and quantities of the Subject of the Contract are indicated in the table of Annex 1, Tender Form Annex 1, to the Technical Specification (TS).

  - The Client seeks to procure the Products and Services, the requirements for which are described in this TS and its Annexes.

  - The Subject of the Contract includes:

    - Rental of the System with the necessary licences;

    - System Support and Maintenance Services;

    - System Development Services.

  - The Client shall not be obliged to purchase any minimum or maximum quantity of the Products and/or Services during the term of the Contract, and the Products and Services shall be purchased up to the price stated in the Contract.

  - The Supplier shall assume all risk of circumstances beyond the control of the Client, which increase the Supplier's costs of performing the Contract and make the performance of the Contract more difficult (increasing the Supplier's cost of performing its obligations). The price and/or fees for the Products and/or Services will not be increased in any case, except where the price and/or fee review procedure is set out in the Procurement Conditions.

## REQUIREMENTS FOR THE SUBJECT OF THE CONTRACT

  - General requirements

    - The Products and Services (including their suppliers) shall not pose a threat to national security as specified in the Procurement Documents.

    - The Subject of the Contract shall be in accordance with the requirements set out in TS Annex 3, Non-Functional Requirements (NFRs) for Information Security, and the GDPR.

    - If necessary, the Client shall have the right to request the Supplier for additional evidence of compliance with the requirements described in this TS and its Annexes.

    - If the TS specifies a particular type, model, brand, applicable standard or other specific descriptive information for the Products and/or Services to be purchased, the Client shall be entitled to accept equivalent Products and/or Services that comply with the metrics of the Products and/or Services specified in the TS, or with the applicable standards. The Supplier undertakes to provide/justify/prove equivalence with the item specified in the document.

Where equivalent Products and/or Services are offered, their characteristics must not be inferior (i.e. they must be the same or better) to the requirements set forth in the TS and the Procurement Documents, and the proposed equivalent Product and/or Service must be capable of being used for their intended purpose without any restrictions (including but not limited to the following):

- Without additional changes to the interfacing elements;

- The use will not lead to accelerated wear, failure and/or loss of Warranty of the interfacing elements;

- The expected service life is not shorter;

- There is no simpler level of technical sophistication.

    - The Products and Services shall be covered by a Warranty of no less than 12 (twelve) months. The warranty period shall start from the date of signing the Handover and Acceptance certificate for the Products and/or Services delivered.

    - During the warranty period, the Supplier shall be obliged to remedy, at its own expense, any malfunction of the System where the functionality that was in place at the time of installation in the production environment of the System subsequently ceases to work or does not work properly, provided that this is not due to the influence of the Client's actions or external factors.

  - Requirements for the Products

    - The price of the Products and related services offered must be clear at the time of submission of the offer.

    - The Supplier shall propose the Product fees Annex 1 to the TS – "Annex 1 to the Tender Form".

    - The fees for the Products shall include the costs associated with them and shall remain stable throughout the term of the Contract as a result of upgrades to the System, configuration work and/or changes to the Client's Development Services.

  - Requirements for Support Services

    - System Support includes (but is not limited to):

      - Troubleshooting system non-conformances to functional and non-functional requirements and performance errors.

      - Recovery of the System and data, including the recovery of lost data due to user error in using the System.

      - Ensuring response times and resolving requests according to expected criticality levels and timeframes.

      - Mediation in troubleshooting and representation of the Client's interests to third parties and/or software manufacturers of the System.

    - Support Services shall be provided for the duration of the Contract, ensuring that both the already installed and newly installed elements of the System are stable and meet the needs of the Client.

    - Support Services must be provided for the entire scope of the System. This includes, without limitation: the technical infrastructure, standard software, application components of the System developed specifically for the Client, and other components necessary for the operation of the System.

    - The Supplier may not include in the Support Services those services that are classified as After-Sales Service under the Contract. The Client shall not be obliged to pay for any services that are the responsibility of the Supplier under the After-Sales Service conditions.

  - Requirements for Maintenance Services

    - System Maintenance includes (but is not limited to):

      - Installation of new versions of the System, including but not limited to, operating systems, databases and other third party software.

      - Ongoing support during deployments to ensure that newly deployed components are integrated smoothly and efficiently.

      - Maintenance of installed components to ensure their stable operation and proper configuration.

      - System administration, monitoring and continuous operation of the System.

      - Consultancy on all matters related to the use and administration of the System, helping the Client to make the best decisions regarding the configuration, use and further development of the System.

      - Maintaining the System's user and technical documentation, in particular updating it as needed when the System's functionality or technical solution changes.

      - Not only the technical operation of the System, but also continuous consultation with the Supplier to ensure that the System is developed and/or configured in an optimal way, taking into account not only the requirements described in the Contract, but also best practices and the Client's needs.

    - Maintenance Services shall be provided for the duration of the Contract to ensure that both the already installed and newly installed elements of the System are stable and meet the Client's needs.

    - Maintenance Services must be provided for the entire scope of the System. This includes, without limitation: the technical infrastructure, standard software, application components of the System developed specifically for the Client, and other components necessary for the operation of the System.

    - The Supplier may not include in the Maintenance Services those services that are contractually classified as rectification of deficiencies or After-Sales Service. The Client shall not be obliged to pay for any services that are the responsibility of the Supplier under the rectification of deficiencies and After-Sales Service conditions.

    - The Supplier shall propose an hourly fee for the provision of services for the activities listed in points 3.3 and 3.4 of TS Annex 1 – “Annex 1 to the Tender Form”. The proposed fee shall cover the maintenance of all 3 (three) localised solutions (3 (three) separate D365 units tailored to different LTG organisational units according to their needs and processes), each with its own separate environments (production, testing, development) (9 (nine) environments in total).

  - Requirements for Development Services

    - The Supplier shall offer an hourly fee for System Development Services in TS Annex 1 – "Annex 1 to the Tender Form".

    - Development Services include, but are not limited to:

      - Additional services for System configuration, changes and programming (development) of unforeseen functionality.

      - Development of the System and its integrations.

      - Additional training and consultations requested by the Client.

      - Changes to the System due to changes in the rules of procedure and/or legislation.

  - Requirements for integrations

    - The Supplier shall ensure that the software components developed by the Supplier and the third-party components to be integrated into the System will be integrated in an orderly manner, will function and execute data exchanges and commands in an error-free manner, with adequate speed and data and information security.

    - The System's integration interfaces must be implemented using an Enterprise Service Bus (ESB), except where there is a justified need to integrate systems directly. The ESB itself is the responsibility of the Client and is outside the scope of this procurement. The Client is also responsible for the configuration and development of the Enterprise Service Bus (e.g. connectors to the Supplier's standard system interfaces).

    - In implementing the System integration interfaces, the Supplier shall:

      - Carry out a detailed analysis of all interfaces and data flows.

      - Develop specifications for interfaces.

      - Design and install integration components on the System side.

      - Prepare technical documentation for the interface, including instructions for installation, administration, status monitoring and recovery.

    - The implementation of the integration interfaces on the Client's side of other systems is the responsibility of the Client.

  - Intellectual property requirements

    - The software code for all applied solutions created during the term of the Contract and, developed for the Client (at the Client's request), and the rights to modify, develop and distribute such code shall be transferred to the Client.

    - The intellectual property rights and software code of the licensed standard software are the property of the Supplier (or third party manufacturers). Section 3.7 "Intellectual Property Requirements" shall apply only to software and parts thereof developed for the Client during the Contract.

    - The Supplier undertakes to generate and make available a source code repository and to keep it up-to-date following upgrades/changes/developments to the System.

    - All rights, including copyright and proprietary rights, in the copyright objects created during the provision of the Development Services shall be transferred to the Client from the moment of signing the Handover and Acceptance Certificate for the Development Services performed. By transferring the copyright objects created in the course of the Development Services, the Supplier shall simultaneously transfer to the Client the ownership right and all copyright proprietary rights in the transferred copyright objects, including the right to publicly display, distribute, sell, lease, otherwise transfer or otherwise own and use the copyright objects (including the right to use the individual parts of the copyright objects for its own purposes) at its discretion.

    - The copyright transferred to the Client is valid both in Lithuania and abroad. The Client shall have the right to use the copyright objects created on the basis of the Contract both in Lithuania and abroad without any additional payment. The copyrights in the copyright objects created during the Development Services shall be transferred to the Client in perpetuity, for the full term of the copyrights as defined by law.

    - The Client shall have the right to use, at its discretion and without any limitation, the copyright objects or the results of the Development Services created in the course of the Development Services for the purposes of the activities of the Client and its affiliates in the LTG and/or the company directly or indirectly controlled by the Client and for any other purposes.

    - If the Supplier uses the works of other authors to create the copyright objects in the course of the Development Services, the Supplier shall be fully liable to both the Client and the persons for the lawfulness of the use and transfer to the Client of their works and other materials for the production/creation of the copyright objects in the course of the Development Services. The Supplier shall be liable for any claims or actions arising out of its relations with authors and other third parties for copyright infringement in relation to the copyright objects transferred to the Client in the course of the Development Services, and undertakes to indemnify the Client against any losses incurred by the Client as a result.

    - The Supplier shall not, without the prior written consent of the Client, sell, otherwise transfer, disclose to third parties, distribute/demonstrate in any way, and/or otherwise exercise in any way the statutory rights of the author to the copyright objects (including derivative works) created under the Contract (including derivative works thereof).

  - Requirements for the business continuity plan

    - The Business Continuity Plan (the Plan) shall include:

      - Backup mechanism for saving data.

      - Form and conditions for the release of data upon termination of the Contract.

      - Persons responsible for transfer.

      - Training and documentation package for a new supplier.

      - A list and timetable of the activities of the Client and the Supplier, which the Parties to the Contract must carry out during the Plan management period.

      - All information and data on the obligations of the Client for the successful implementation of the Plan.

      - Such other information and data as the Parties deem necessary for the successful implementation of the Plan.

    - The Supplier shall ensure that the documents and information set out below are transferred to the Client:

      - All data and information provided by the Client in connection with the Contract.

      - Such data and information as may be required to ensure the continuity of the System Services and to ensure a smooth, uninterrupted handover of the System Services by the Client or another supplier.

      - The data and information that the Client considers necessary for the new supplier to provide the System Services.

      - The Supplier's obligation to provide training to staff of the Client or of a new supplier who will provide the System Services in the future.

    - The Supplier undertakes to provide the System documentation package (usage, administration, API descriptions), training materials and to enable the Client to transfer the solution to a new supplier in the event of the Supplier's bankruptcy or other termination of its business.

## DOCUMENTS SUBMITTED TOGETHER WITH THE TENDER

  - Completed Annex 1 to the TS.

  - Completed TS Annex 3 “NFRs (non-functional requirements) for information security and GDPR", and documentation demonstrating compliance with the specified requirements.

  - Other means of demonstrating compliance of the Products and/or Services offered by the Supplier with the TS requirements (e.g. demonstration to the Client; official manufacturer's documentation, official public access on the Internet, etc.).

  - If the Procurement does not require the submission of documents proving the conformity of the Products and/or Services with the requirements, the Client shall have the right to require the submission of documents proving the conformity of the Products and/or Services at any time during the Procurement.

  - The Supplier shall submit, together with the tender, a test report or certificate from a conformity assessment body established in the Republic of Lithuania, as an appropriate means of demonstrating how the equivalent Products and/or Services offered comply with the requirements or criteria specified in the TS, the criteria for evaluating tenders, or the conditions of the Contract, and shall also recognise certificates issued by equivalent conformity assessment bodies established in other countries. If the Supplier is unable to obtain the certificates or test reports referred to above, or is unable to obtain them within the time limit due to circumstances beyond the Supplier's control, and proves by objective, written evidence that the Products comply with the requirements or criteria set out in the TS, with the criteria for evaluating tenders, or with the conditions for the performance of the Contract, the Client shall accept other appropriate means. However, self-declarations by the Supplier, where the Supplier is not the manufacturer of the Products, without specific, technical evidence are not considered to be adequate means (all evidence, certificates and other documents must be submitted with the tender).

  - The language of documents shall be Lithuanian or English. If the original document is in another language, the original document and a translation of the document into Lithuanian or English must be provided (certified by the translator's signature and the translation agency's seal, if requested by the Client).

  - All deliverables submitted by the Supplier shall be compatible with Microsoft Office software formats (XLS(X), DOC(X), PPT(X), MPP, VSD). If the Supplier delivers the results in a different format requiring separate software, the Supplier shall be responsible for the installation of the necessary software at the Client's premises, training, licences and all other work and costs associated with the software. All results submitted by the Supplier shall be subject to agreement with the Client. All Supplier deliverables (submissions) shall be in either Lithuanian or English.

## DOCUMENTS SUBMITTED DURING THE PERFORMANCE OF THE CONTRACT

| Item No | Name | Content and format requirements | Moment of submission |
| --- | --- | --- | --- |
|  | Documentation demonstrating compliance with the NFRs (non-functional requirements) for information security and the GDPR, as set out in the requirements referred to in the provisions of TS Annex 3. | Submitted electronically, in Lithuanian or English. | To be provided within 20 (twenty) days of the date of the Client's written Order to the Supplier |
|  | Handover and Acceptance Certificate | Submitted electronically, in Lithuanian or English. | Within 3 (three) days of each System deployment milestone or order completion date |
|  | Instructions for use of the System, training materials (including, but not limited to, slides, documents, videos, etc.) | Submitted electronically, in Lithuanian or English. | At least 5 (five) working days before the start of the System testing phase in the System Test Environment |
|  | Business Continuity Plan | Submitted electronically, in Lithuanian or English. | To be provided within 20 (twenty) days of the date of entry into force of the Contract |
|  | Confidentiality Agreement | Submitted electronically, in Lithuanian or English. | To be provided within 20 (twenty) days of the date of the Client's written Order to the Supplier |
|  | Test results report | Submitted electronically, in Lithuanian or English. | At least 5 (five) working days before the start of the System testing phase in the System Test Environment |
|  | Information Transmission Agreement | Submitted electronically, in Lithuanian or English. | To be provided within 20 (twenty) days of the date of the Client's written Order to the Supplier |

FULFILMENT OF OBLIGATIONS

## PROCEDURE FOR THE PROVISION OF SERVICES

  - Place of supply of the Products and the Services: Remotely.

  - Orders are placed by e-mail or other electronic means agreed by the Parties.

  - The Products shall be delivered no later than within 5 (five) working days from the date on which the Client places the Order (long-term Contract, multiple orders) with the Supplier.

  - The Support and Maintenance Services shall start after the signature of the Contract.

  - The Supplier will be required to provide Maintenance Services 24 (twenty-four) hours a day, seven (7) days a week, including all non-working days and public holidays.

  - The Supplier will be required to provide Support and Development Services during the Client's Opening Hours.

  - The procedures for the provision of Support and Maintenance Services are described in TS Annex 4 "Procedures for the Provision of System Support and Maintenance".

  - The Client may start placing Orders for Development Services immediately after the entry into force of the Contract.

  - The Development Services shall only be provided on the basis of individual Orders submitted by the Client to the Supplier during the term of the Contract. There is no limit to the number of orders.

  - The Supplier shall provide an evaluation of the requirements of the Development Services requested by the Client, including indicative timescales, planned volumes of services and a price, calculated on the basis of the Development Service fee quoted in the Supplier's tender. The evaluation shall be submitted within a maximum of 10 (ten) working days after the Client's request.

  - In the evaluation, the steps for detailing (breaking down) the Development Services shall not exceed 16 (sixteen) working hours, unless, in individual cases, a different length of steps (hours) for a specific evaluation is agreed with the Client.

  - Upon approval by the Client of the execution of the Order, the Supplier shall, within no more than 5 (five) calendar days, prepare a detailed description and evaluation of the Order solution, including the exact scope of the Services, the timeframe for the performance of the Services, the division of responsibilities and other relevant information agreed with the Client.

  - All Development Services shall be provided within a timeframe agreed with the Supplier from the date of placing the Order (long-term Contract, multiple Orders). The terms of each Order are negotiated individually with the Client, depending on the volumes of the Order.

  - The timing and volumes of the provision of Development Services, and the responsibility for individual actions, decisions or information and resources of the parties shall be agreed in writing in advance and confirmed in the Order. The Client shall not pay for any volumes (hours of work) that have not been agreed (i.e. not specified in the Order).

  - The Supplier, in fulfilling the Client's Order, undertakes to provide architectural solutions and a description of new Development Services ordered, which shall describe the dependencies of the functionality on other functionalities, and the interfaces of the ordered Development Services with systems.

  - The Supplier shall test the results of the Development Services provided in the test environment and report the results of testing. The Supplier shall test the results of the Development Services provided: functional testing, integration testing, regression testing, System testing, acceptance testing, performance testing and security testing. Development deployments in the System shall be carried out in the test environment to verify the functionality and compatibility of the results of the Development Services with the existing System modules and their functionalities. Errors detected during testing shall be logged and their correction managed.

  - It is expected that new feature releases and/or hotfixes may be uploaded to the Client's System test environment up to a maximum of 2 (two) times. If the uploaded functionality has been uploaded to the System test environment more than 2 (two) times due to errors not resolved and/or left by the Supplier, the uploaded functionality shall be deemed to have been performed in poor quality and the Client shall be entitled to deduct the Client's direct losses for each additional day of testing the change package errors in accordance with clause 9.2 of the Special Conditions of the Contract.

  - The implementation of the change into the production environment of the System shall be carried out by the Supplier only upon agreement with the Client. Deployments of System changes shall be carried out during the Client's Opening Hours or at such other mutually convenient time as agreed in writing.

  - New functionality added to the production environment of the System shall not interfere with the operation of the other modules of the System and the functions contained therein. If the newly uploaded functionality disrupts the operation of the System modules and their functions, the uploaded functionality shall be deemed to be of poor quality and the Client shall be entitled to deduct the Client's direct losses in accordance with clause 9.2 of the Special Conditions of the Contract.

  - The Client shall sign the Handover and Acceptance Certificate for the Development Services where:

    - The production environment of the System is capable of executing the business processes within the scope of the functionality defined in the Development Service Order, there are no remaining bugs identified by the Client that have not been corrected, and the functionality newly uploaded to the production environment of the System is operating at a high level of quality;

    - The Development Services provided have been subject to a trial run, the length of which is specified in the Order;

  - After the Order has been executed and deployed in the System, the Supplier shall provide the Client with the documentation of the change in Lithuanian or English, the details of which shall be agreed at the time of placing the Order. Documentation may include a functional specification for the change, an updated user manual and/or the like.

  - The Supplier shall not be entitled during the performance of the Contract to provide Products and/or Services which do not comply with the requirements of the Procurement Documents and/or the provision of which is restricted due to international sanctions (within the meaning of the Republic of Lithuania Law on International Sanctions) and/or due to a threat to national security, as defined in the Procurement Documents and in the Republic of Lithuania Law on Procurement by Contracting Entities in the Water Management, Energy, Transport and Postal Services Sectors.

  - Within 20 (twenty) calendar days after the entry into force of the Contract, the Supplier shall prepare and agree with the Client a Business Continuity Plan.

  - For each Order placed by the Client, the Products and/or Services delivered on time and in accordance with the requirements of the Contract shall be handed over to the Client by signing a Handover and Acceptance Certificate for the Products and/or Services delivered.

  - The Handover and Acceptance Certificate shall be drawn up in duplicate, one copy for each Party, having equal legal force.

  - The Supplier shall submit the invoice and the Handover and Acceptance Certificate to the Client no later than by the 20th (twentieth) day of the current month or such other date as agreed in writing.

  - If the Supplier fails to deliver the Products and/or Services on time in accordance with the requirements set out in this TS and/or its Annexes, the Client shall be entitled to deduct directly incurred losses as provided for in clauses 5.1 and 5.2 of the Special Conditions of the Contract.

## PROCEDURE AND DEADLINES FOR RECTIFYING DEFECTS

  - Deficiencies in the Services shall be recorded by the Client to the Supplier in the manner described in point 6.1 of TS Annex 4 "Procedure for the Provision of System Support and Maintenance" and shall be rectified by the Supplier prior to the signing of the Handover and Acceptance Certificate.

  - Product shortages shall be rectified within a maximum of 2 (two) working days from the date of the Client's notification to the Supplier by e-mail.

  - Deficiencies in the Services where the Services are not provided as specified in this TS and/or its Annexes shall be rectified within a maximum of 5 (five) working days from the date of the Client's notification to the Supplier by e-mail.

  - During the warranty period , malfunctions and non-conformities shall be rectified free of charge within 3 (three) working days from the date of the Client's notification to the Supplier by e-mail.

  - In the event of a serious reason for not being able to rectify the deficiencies within the time limit described in points 7.2 to 7.4 of the TS, the Supplier shall have the right to agree in writing with the Client an alternative reasonable time limit to the satisfaction of the Client.

  - If, at the time of handover and acceptance, the Client is unable to fully verify the conformity of the Products and/or Services with the requirements set out in the Order, the signing of the Handover and Acceptance Certificate shall in no way limit the Client's right, after the signing of the Handover and Acceptance Certificate, to complain to the Supplier about the non-conformity of the Products and/or Services with the requirements/defects set out in the Order within sixty (60) working days of the date on which the Handover and Acceptance Certificate for the Products and/or Services is signed.

  - If the last day of the period for the provision of the Products and/or Services or a phase thereof (if applicable) or for the rectification of defects in the Products and/or Services or a phase thereof (if applicable) falls on a day non-working day or an official holiday, the end of the period shall be deemed to be the next working day. Public holidays and non-working days (Saturdays and Sundays) shall be counted as part of the time limit for the provision of the Products and/or Services or a phase thereof (if applicable) or for the rectification of defects in the Products and/or Services or a phase thereof (if applicable).

- ANNEXES

Annex 1. Annex 1 to the Tender Form

Annex 2. Environmental (green) criteria

Annex 3. NFRs (non-functional requirements) for information security and GDPR

Annex 4. Procedures for the Provision of System Support and Maintenance