Annex No. 8 to SPC

CONTRACT ON SALES AND PROCUREMENT OF THE GOODS

............................. 202..... No.

Vilnius

PART I

SPECIAL CONDITIONS OF THE CONTRACT

Public limited liability company Oro Navigacija, code of the legal person 210060460, represented by 		 (position, name, surname), acting in accordance with ___		 (document, on the grounds of which the person acts) (hereinafter referred to as the Buyer),

and

(name of the Supplier), represented by 			 (position, name, surname), acting in accordance with ___		 (document, on the grounds of which the person acts) (hereinafter referred to as the Supplier), (in case of a group of economic entities – respectful data about every partner),

hereinafter jointly referred to as the Parties and each of them separately – as a Party, following the Law on Procurement by Contracting Authorities Operating in the Water, Energy, Transport or Postal Services Sectors of the Republic of Lithuania, and taking into consideration that the Tender of the Supplier was recognized as the winner according to the results of the Centralised Voice Communication System procurement conducted by announced negotiations (hereinafter referred to as the Procurement), concluded this Contract on procurement of the Goods (hereinafter referred to as the Contract) and agreed upon the following terms.

1. THE SUBJECT OF THE CONTRACT 1.1. The Supplier shall undertake the liability to provide the Buyer with Centralised voice communication system (hereinafter referred to as Goods, Equipment or System) indicated under Annex No. 2. Technical Specification (hereinafter referred to as the Technical Specification) and the Tender of the Supplier, to provide employee training services (hereinafter referred to as the Training services) as well as to provide Equipment post-warranty maintenance and support services (hereinafter referred to as the Services) following the terms indicated under the Contract, whereas the Buyer undertakes the liability to accept the Goods, Training services and Services also pay for them following the procedure and terms established under the Contract. 1.2. For the Procurement the Buyer has submitted the application, initial tender and final tender (hereinafter all jointly referred to as the Tender, including the explanations to the Tender), negotiation protocol and Procurement conditions (including the explanations to the Tender), which shall all be considered inseparable parts of the Contract. The Tender of the Supplier (including the explanations to the Tender) and the Procurement conditions (including the explanations to the Procurement conditions) shall be stored in the Central Public Procurement Information System (https://pirkimai.eviesiejipirkimai.lt) (Procurement No. ______).

2. QUANTITY OF GOODS, PLACE OF DELIVERY, TERMS, OTHER CONDITIONS 2.1. The requirements for Goods, Training services and Services shall be established under the Technical Specification. 2.2. The place of delivery of the Goods shall be indicated under the Technical Specification. 2.3. The Contract shall be executed in stages: 2.3.1. the first stage – the initial delivery and installation of the System not later than within 17 months from the date of entry into force of the Contract. This period may be extended by written agreement between the Parties for not longer than 2 months due to important reasons beyond the control of the Supplier. 2.3.2. the second stage – the further delivery and installation of the System not later than within 12 months from the written order of the Buyer. This period may be extended by written agreement between the Parties for not longer than 2 months due to important reasons beyond the control of the Supplier. The order must be submitted in written not later than within 2 months after signing the note on transfer and acceptance of the 1st stage System. The Supplier shall confirm the order of the Buyer not later than within 5 working days after the submission of the order. 2.4. The quality parameters/functionalities specified in the Tender of the Supplier (Annex No. 3 to the Contract) for which economic efficiency points are awarded (including the points marked in the Technical Specification [Economic Efficiency Criteria]) become part of the Contract and must be implemented in the operational environment without additional reimbursement. The compliance with these functionalities shall be verified during the factory acceptance test (FAT) and site acceptance test (SAT), in accordance with the procedure established under the Contract and the Technical Specification. 2.5. The System of every stage separately shall be considered delivered, installed and ready to be used, when: 2.5.1. the training of the employees of the Buyer were organised (as indicated in Chapter 5 of the Technical Specification). 2.5.2. the note on factory acceptance test (FAT) has been signed. 2.5.3. the note on site acceptance test (SAT) has been signed. 2.5.4. the note on transfer and acceptance of the System has been signed. The note on transfer and acceptance of the System shall be signed: 2.5.4.1. during the 1st stage – only after all the actions indicated under Items 2.6.1. – 2.6.3. of the Contract have been executed. 2.5.4.2. during the 2nd stage – only after all the actions indicated under Items 2.6.1. and 2.6.3. of the Contract have been executed. 2.6. The Services shall be provided in accordance with separate orders of the Supplier during the entire validity term of the Contract. The Services shall be acquired as needed only, without exceeding a sum indicated under Item 3.1.3. of the Contract. The Buyer shall refrain from ordering the Services after reaching the maximum sum indicated under Item 3.1.3. The start of provision of the Services shall not be earlier than the warranty term of every Good ends. The Service ordering and provision procedure shall be indicated under the Technical Specification. The Buyer shall not undertake the liability to acquire all the Services and shall pay only for factually provided Services (including the details necessary for the provision of the Services). The rates of the Services shall be indicated under the Tender of the Supplier. The Services shall be considered provided when the note on Service provision is signed. 2.7. The Training services shall be considered provided, when the note on provision of Training services is signed. 2.8. Other deadlines for execution of contractual liabilities shall be indicated in the Technical Specification.

3. THE PRICE OF THE CONTRACT 3.1. The maximum price of the Contract is _______ EUR (_______ euros) not including VAT, i.e. _______ EUR (_______ euros) including VAT (if applicable). The price of the Contract shall comprise: 3.1.1. the total price of the Goods – _______ EUR (_______ euros) not including VAT, i.e. _______ EUR (_______ euros) including VAT (if applicable): 3.1.1.1. 1st stage System price – _______ EUR (_______ euros) not including VAT, i.e. _______ EUR (_______ euros) including VAT (if applicable). 3.1.1.2. 2nd stage System price – _______ EUR (_______ euros) not including VAT, i.e. _______ EUR (_______ euros) including VAT (if applicable). 3.1.2. The price of Training services for the personnel of the Buyer: 3.1.2.1. Technical personnel (technical) training price – _______ EUR (_______ euros) not including VAT, i.e. _______ EUR (_______ euros) including VAT (if applicable). 3.1.2.2. Operational personnel (operational) training price (object in Kaunas, 1st stage) – _______ EUR (_______ euros) not including VAT, i.e. _______ EUR (_______ euros) including VAT (if applicable) 3.1.2.3. Operational personnel (operational) training price (object in Palanga, 1st stage) – _______ EUR (_______ euros) not including VAT, i.e. _______ EUR (_______ euros) including VAT (if applicable) 3.1.2.4. Operational personnel (operational) training price (object in Vilnius, 2nd stage) – _______ EUR (_______ euros) not including VAT, i.e. _______ EUR (_______ euros) including VAT (if applicable) 3.1.3. Maximum price of the Services: 300 000.00 EUR (three hundred thousand euros) not including VAT, i.e. 363 000.00 EUR (three hundred sixty three thousand euros) including VAT (if applicable), out of which 30 000.00 EUR (thirty thousand euros) not including VAT, i.e. 36 300.00 EUR (thirty six thousand three hundred euros) including VAT (if applicable) allocated for the parts, necessary for the provision of the Services. 3.2. The Contract is the subject to fixed price and fixed pricing. All costs of the Supplier related to the execution of the Contract (including transportation, packaging, etc.) must be included in the price/price rate. 3.3. The prices/price rates specified in the Contract shall not be changed for the entire duration of the Contract, except in the cases indicated under Items 3.4. and 3.5. 3.4. During the validity term of the Contract the prices/price rates are recalculated (increased or decreased), taking into consideration the changes in inflation/deflation level. Conditions for the revision: 3.4.1. The prices/price rates established under the Contract can be recalculated (increased or decreased) when one of the Parties submits a request, in case the value of harmonised indices of consumer prices (HICP) in EUR zone – 20 countries, which is announced on the website of European Union Statistics Service (EUROSTAT) has a change (increase or decrease) more significant than 6 percent from the date of conclusion of the Contract or the last recalculation. 3.4.2. The prices/price rates can be recalculated not more frequently than once every 12 months. The first recalculation of the prices/price rates can be performed not earlier than within 12 months after signing the final note on transfer and acceptance of the Good, in case the recalculation has already been performed – from the date of the last recalculation. 3.4.3. The Party initiating the recalculation shall be liable to notify the other Party in written about the intention to recalculate the prices/price rates. 3.4.4. The prices/price rates are calculated according to the formula below: Cpn = Sn x (1 + (I – X) / 100) Cpn – recalculated price/price rate applicable to Services/Goods Sn – the price/price rate applicable to the Services/Goods stipulated under the Contract I – HICP amount (when the HICP indicator is negative, the percentage is recorded with a minus sign). The last (latest) value of this indicator known and officially published by EUROSTAT at the time of the written request of the Party is applied to the recalculation X – when the HICP indicator is negative (-6), when the HICP indicator is positive 6. The value of the HICP indicator officially published by EUROSTAT on the date of conclusion of the Contract or at the time of the last recalculation. In case of deflation (when the HICP indicator is negative (-6)), prices/price rates shall not be lower than the prices/rates established on the date of conclusion of the Contract and specified in the final tender of the Supplier. 3.4.5. The recalculation of the rates shall be executed under written agreement of the Parties regarding an amendment to the Contract and shall come into force on the first day of the next month after the day of signing the amendment, unless the agreement establishes otherwise. 3.5. When VAT tariff changes, the sums payable to the Supplier in accordance with the Contract, which are subject to VAT, are changed accordingly. The changed VAT shall have influence only upon the Goods and / or the Services, for which the invoice has not been issued yet.

4. PAYMENT PROCEDURE AND CONDITIONS 4.1. The Buyer shall pay the Supplier in the following order: 4.1.1. for every separate Good (stage): a) for the first stage: 4.1.1.1. the first instalment (10 percent of the 1st stage System price) shall be paid after signing the Contract, not later than within 30 days from the reception of the invoice from the Supplier. The Supplier shall be liable to submit the invoice not later than within 5 working days from the date of signing the Contract. 4.1.1.2. the second instalment (20 percent of the 1st stage System price) shall be paid to the Supplier after signing the note on factory acceptance test (FAT), not later than within 30 days from the date of reception of the invoice. The Supplier shall be liable to submit the invoice not later than within 5 working days from the date of signing the note on factory acceptance test (FAT). 4.1.1.3. the third instalment (50 percent of the 1st stage System price) shall be paid to the Supplier after signing the note on site acceptance test (SAT), not later than within 30 days from the date of reception of the invoice. The Supplier shall be liable to submit the invoice not later than within 5 working days from the date of signing the note on site acceptance test (SAT). 4.1.1.4. the fourth instalment (20 percent of the 1st stage System price) shall be paid to the Supplier after signing the note on transfer and acceptance of the Goods, not later than within 30 days from the date of reception of the invoice. The Supplier shall be liable to submit the invoice not later than within 5 working days from the date of signing the note on transfer and acceptance of the Goods. b) for the second stage: 4.1.1.5 the first instalment (10 percent of the 2nd stage System price) shall be paid to the Supplier after confirming the order of the Buyer, not later than within 30 days from the reception of the invoice from the Supplier. The Supplier shall be liable to submit the invoice not later than within 5 working days from the date of confirmation. 4.1.1.6. the second instalment (50 percent of the 2nd stage System price) shall be paid to the Supplier after signing the note on site acceptance test (SAT), not later than within 30 days from the date of reception of the invoice. The Supplier shall be liable to submit the invoice not later than within 5 working days form the date of signing the note on site acceptance test (SAT). 4.1.1.7. the third instalment (40 percent of the 2nd stage System price) shall be paid to the Supplier after signing the note on transfer and acceptance of the System, not later than within 30 days from the date of reception of the invoice. The Supplier shall be liable to submit the invoice not later than 5 working days from the date of signing the note on transfer and acceptance of the System. 4.1.2. for the Training services – The Buyer shall pay for the properly provided Training services to the Supplier not later than within 30 days after the reception of the invoice. The Supplier shall be liable to submit the invoice not later than within 5 working days from the date of signing the note on provision of the Training services (Annex No. 5). 4.1.3. for the provided Services – The Buyer shall pay for the properly provided Services to the Supplier not later than within 30 days after the reception of the invoice. The Supplier shall be liable to submit the invoices not later than within 5 working days from the date of signing the note on provision of the Services (Annex No. 5). - The invoices shall be provided to the Buyer using information system SABIS or by e-mail using the e-mail address of the Buyer info@ans.lt, and shall be uploaded to information system SABIS by the Buyer.

- ADDITIONAL SECURITY FOR THE EXECUTION OF THE CONTRACT - Within 10 working days from the date of signing the Contract, the Supplier shall submit a performance guarantee – an unconditional bank guarantee or an unconditional surety bond of the insurance company. The sum of guarantee shall be not less than 5 percent of the total price of Goods and trainings in EUR excluding the VAT (Items 3.1.1. and 3.1.2. of the Contract). The warranty must be valid until the end of the warranty period of the Goods specified in the Tender. The validity term of bank guarantee/surety bond may be 12 months and continuously extended for an additional period of 12 months. While extending the validity of bank guarantee/surety bond, for the sum of the Contract performance guarantee. Upon the written consent of the Buyer, the sum may be reduced proportionally by the percentage of the contractual obligations fulfilled by the Supplier. - To ensure the Contract execution a bank guarantee (original) must be provided or a certified copy of insurance company (guarantor) guarantee note (original) with guarantee insurance certificate (policy) with a link to the rules on what grounds the insurance conditions were determined. A payment order, confirming the payment of the insurance policy, shall be also submitted together. The Contract execution guarantee shall certify that the Customer shall be reimbursed the losses due to breach of the contract by the Supplier. In case the Contract is terminated due to the fault of the Supplier, the Buyer shall request the payment of the entire sum, which the issuer of the guarantee undertook the liability to pay. Before submitting the request to pay in accordance with Contract execution guarantee, the Customer shall warn the Supplier about it and shall indicate due to what breach the respectful request was submitted. The Contract execution guarantee shall be returned to the Supplier after the end of the term of the Contract, provided that the Supplier implemented all the contractual liabilities properly and on time, within 30 (thirty) calendar days from the end of this guarantee validity term, under written request of the Supplier. - It shall be indicated in the Contract execution guarantee that the guarantor/issuer of the guarantee undertakes unconditional and irrevocable liability to the Buyer to pay a sum not higher than indicated under Contract execution guarantee after receiving the first written notification of the Customer (original) about a breach of the liabilities established under the Contract of the Supplier, partial or complete failure to implement them or improper implementation thereof. The guarantor/issuer of the guarantee shall not be entitled to request the Customer to motivate the request, nevertheless, the Customer shall be liable to indicate in the notification, which conditions of the Contract were not implemented/were implemented improperly. - In case a bank guarantee shall be submitted for ensuring the Contract execution, the Contract must be ensured by a bank registered at the Republic of Lithuania or another European Union member state or European Economic Area or Swiss Confederation or other international bank, which has a long-term borrowing rating not lower than BBB according to Fitch Ratings agency (or not lower than BBB according to the rating agency Standard & Poor’s; or not lower than Baa2 according to the rating agency Moody’s), issued as unconditional irrevocable guarantee in accordance with the established procedure and ratified rules. The bank, which issued the guarantee, or a group of companies, that the bank belongs to, shall be liable to be in compliance with the rating.

- WARRANTY LIABILITIES 6.1. Each System is awarded the warranty of at least __ months (indicate the warranty period offered by the Supplier). The warranty period is calculated from the date of signing the note on transfer and acceptance of the Good for every Good separately. 6.2. The terms and conditions of the warranty are specified in the Technical Specification.

- SUB-SUPPLIERS 7.1. For the execution of the Contract the Supplier shall invoke the following sub-suppliers: ___________. 7.2. The sub-suppliers may be replaced/new sub-suppliers may be invoked only under written consent of the Buyer.

8. LIABILITY OF THE PARTIES, FORFEIT 8.1. In case the Supplier fails to implement any of the contractual liabilities on time, the Buyer shall be entitled to request a late payment interest of 0.05 percent of the price of the Contract (Item 3.1. of the Contract) for every day of delay. 8.2. In case the Buyer fails to make a payment on time, the Supplier shall be entitled to request a late payment interest of 0.05 percent of the sum which was not paid on time for every day of delay. 8.3. In accordance with the Contract the total sum of forfeit applicable to any of the Parties cannot exceed 10 percent of Contract value (Item 3.1. of the Contract) (in EUR, not including VAT). 8.4. In case the Supplier fails to comply with the deadlines for eliminating a critical System failure specified in the Technical Specification, the Buyer shall be entitled to demand late payment interest in the amount of 0.05 percent of the Contract Price (Item 3.1. of the Contract) for every day of delay, calculated from the end of the deadline set for the critical failure until the complete elimination of the critical failure in accordance with Item 8.4.2. of the Contract, subject to the following conditions: 8.4.1. a temporary solution (workaround), bypass scheme, temporary configuration or partial restoration of functionality, even if the Buyer temporarily agrees to apply it to ensure continuity of operations, is not considered a proper elimination of a critical failure and does not affect the calculation of late payment interest. 8.4.2. a critical failure shall be considered resolved only when a permanent solution has been implemented and the Buyer confirms the resolution of the critical failure in writing (or signs the relevant acceptance/testing protocol, if applicable). 8.4.3. The late payment interest envisaged under Item 8.4. of the Contract is a special penalty provision that applies in the event of a delay in the elimination of a critical defect instead of the general provision on late payment interest established under Item 8.1. of the Contract (if applicable). 8.5. The forfeit established under the Contract is recognised as minimal losses established by the Parties in advance due to the fact that the other Party breached the respectful condition of the Contract, the amount of which must not be proved by the Party which incurred damages. The payment of forfeit to the Party which incurred losses does not exempt the respectful Party from requesting reimbursement of direct losses, which are not covered by the forfeit. The maximum sum of damages may not exceed 100 percent of the Contract value (in EUR not including VAT). Neither Party shall be liable to the other for indirect losses.

9. CONDITIONS FOR TERMINATION OF THE CONTRACT 9.1. The Contract may be terminated under written agreement of the Parties. 9.2. The Supplier shall be entitled to terminate the Contract unilaterally by notifying the Buyer in writing 180 calendar days in advance, without the fault of the Buyer, due to circumstances depending on the Supplier. The Supplier, having unilaterally terminated the Contract on the grounds provided for under this Item: 9.2.1. If the Supplier terminates the Contract before signing the note on Factory Acceptance Test (FAT), the Supplier shall be liable: 9.2.1.1. to return the first instalment to the Buyer. 9.2.1.2. to pay the Buyer a penalty of 10 percent of the total price of the Good and to reimburse the direct losses, as far as they are not covered by the penalty. 9.2.2. If the Supplier terminates the Contract at any other stage after signing the note on Factory Acceptance Test (FAT) of the particular Good, the Supplier shall be liable: 9.2.2.1. to return the first instalment to the Buyer. 9.2.2.2. to return other instalments pertaining to the respectful Good, that were paid after signing the note on Factory Acceptance Test (FAT). 9.2.2.3. at own expense to take apart an installed Good, which was not transferred to the Buyer before the termination of the Contract (no note on transfer and acceptance for the Good has been signed). 9.2.2.4. to pay the Buyer a penalty of 10 percent of the total price of the Goods and to reimburse the direct losses, as far as they are not covered by the penalty. 9.3. The Supplier shall be entitled to terminate the Contract unilaterally by notifying the Buyer in writing at least 30 calendar days in advance, if the Buyer is more than 30 calendar days late to pay for the duly fulfilled liabilities when the Buyer has accepted the payment documents in accordance with the terms of the Contract. During the period of validity of the notice of unilateral termination of the Contract, after the Buyer settles the accounts with the Supplier, the Contract shall continue and the obligations envisaged therein shall be executed. In case the Buyer fails to pay the Supplier during the period of validity of the notice of unilateral termination of the Contract, the Buyer shall be obliged to pay the Supplier a penalty of 10 percent of the value of the obligations fulfilled before the termination of the Contract. 9.4. The Buyer shall be entitled to terminate the Contract unilaterally by notifying the Supplier in writing 60 calendar days in advance provided that: 9.4.1. The Supplier fails to implement the instructions of the Buyer to remedy the defects in the execution of the Contract within a reasonable period of time established under the contractual liabilities. 9.4.2. The Supplier breaches essential terms of the Contract. 9.4.3. Due to the fault of the Supplier, the Supplier fails to commence the site acceptance test (SAT) stage for a period longer than 90 calendar days in accordance with the work execution schedule agreed upon by the Parties and established under the Technical Specification. 9.4.4. While executing the Contract the Supplier causes damage to the property, employees and etc. of the Supplier. 9.4.5. The part of the contractual liabilities executed by the Supplier does not satisfy the Buyer, the Buyer is unable to use the respectful result of the Contract or part thereof transferred to it, in the subsequent stages of the Contract execution, the inappropriate results (or part thereof) cannot be corrected and/or replaced in a way that would correspond to the result of the Contract that must be provided to the Buyer and further execution of the Contract would breach the property and non-property interests of the Buyer and would be inexpedient. 9.4.6. Fails to follow the provisions of the Anti-bribery Policy and Business Partner Code of Conduct of public limited liability company Oro Navigacija. 9.4.7. The Supplier did not extend and did not provide the Buyer with a performance guarantee for the Contract (in accordance with Item 5.1 of the Contract). 9.4.8. The Supplier is subject to bankruptcy, restructuring or liquidation proceedings, or ceases business activity. 9.5. In case the Buyer terminates the Contract with the Supplier unilaterally on the grounds defined under Items 9.4.1. – 9.4.7. of the Contract, the Supplier shall be liable to pay the Buyer a penalty amounting to 10 percent of the total price of the Contract (Item 3.1. of the Contract) and reimburse the direct losses incurred by the Buyer. 9.6. The Buyer shall be entitled to terminate the Contract unilaterally in cases and following the procedure established under Article 98 of the Law on Procurement. 9.7. In case the Buyer determines by any means that the Supplier submitted untrue information pertaining to compliance with cost-effectiveness criteria, such discovery shall be considered an essential breach of Contract and the Contract shall be terminated unilaterally due to the fault of the Supplier and the provisions of Item 9.5. of the Contract shall be applied.

10. PERSONS RESONSIBLE FOR THE EXECUTION OF THE CONTRACT 10.1. Persons responsible for execution of the Contract: 10.1.1. Representative of the Buyer: ________________. 10.1.2. Representative of the Supplier: _____________________. 10.2. When executing the Contract only the specialists assigned for the execution of the Contract listed under the Tender of the Supplier shall be invoked, whose qualification has been assessed during the Procurement procedures. The Supplier shall be entitled to replace the team of specialists or any member thereof only after written consent of the Buyer and having submitted the documents, validating the compliance of the specialists with the requirements established under the Procurement Conditions. The Buyer shall be entitled to initiate a replacement of a member in the team of specialists of the Supplier, who executes the duties assigned under the Contract improperly, indicating the motives for such a request. Failure to follow the procedures established under this Paragraph shall be considered an essential breach of the Contract.

11. OTHER CONDITIONS 11.1. Taking into consideration the specifics of the Contract and the Procurement, other conditions are indicated that are not described in the General Conditions of the Contract. 11.2. The Supplier undertakes not to provide any information related to the Contract to entities from the Russian Federation, the Republic of Belarus and the People’s Republic of China (or persons representing them) and not to invoke entities from the countries or territories specified in the list approved in Paragraph 1.2. of Resolution No. 280 of the Government of the Republic of Lithuania of 30 March 2022 “On the Implementation of the Provisions of Article 92, Parts 13, 14 and 15 of the Law on Public Procurement of the Republic of Lithuania” in any form when performing the Contract. 11.3. The Buyer shall be entitled to acquire goods and/or services that are not specified in the list of services, but are related to the object of Procurement, as needed, without exceeding 10 percent of the initial value of the Contract. Goods and/or services not specified in the list, but related to the object of Procurement, shall be paid for at a price not higher than the prices valid for these goods and/or services indicated on the date of the order at the point of sale, catalogue or website of the Supplier, or, if such prices are not published, at competitive and market-compliant prices offered by the Supplier. 11.4. The Contract shall be concluded in two copies of the same legal power, one for each of the Parties. When the Contract is concluded in electronic form by signing it with either qualified or unqualified signatures of the Parties, only one copy of the Contract shall be signed. 11.5. When the Parties sign the Contract with unqualified electronic signatures, they agree to use Docusign electronic signing platform to sign the Contract and the shall confirm that the legal power of unqualified electronic signatures is equivalent to that of written signatures of the respectful Parties, they shall also agree to consider unqualified timestamps connected to the signatures a suitable roof that the unqualified electronic signatures were valid at the moment of signing the Contract. 11.6. When the Contract is concluded in Lithuanian and English languages, in case of discrepancies the Parties shall follow the text in English. 11.7. The personal data shall be managed in accordance with the legal acts regulating the management of personal data, including the Rules on Protection and Management of Personal Data of the Buyer (https://www.ans.lt/lt/bendrove/asmens-duomenu-apsauga). 11.8. Any change in the data of the Supplier bank account, to which the payments in accordance with the Contract are to be made, shall be considered an amendment to the Contract and shall come into force only after the Parties sign the Agreement. Until the Agreement comes into force the Buyer shall be entitled to make the payments to the bank account indicated in the Contract and such payments shall be considered proper implementation of the liability.

12. VALIDITY OF THE CONTRACT 12.1. The Contract shall come into force upon signature of both Parties and upon submission by the Supplier of a document confirming the performance guarantee (Item 5.1. of the Contract) and shall be valid for 156 months. 12.2. Extension of the Contract validity term – not foreseen.

13. ANNEXES TO THE CONTRACT Annex No. 1. Part II. General terms and conditions of the Contract. Annex No. 2. Technical Specification. Annex No. 3. The form of the final Tender submitted by the Supplier for the Procurement (other Tender documents shall be stored in accordance with the procedure specified under Item 1.2. of the SC of the Contract). Annex No. 4. Note on transfer – acceptance of the goods form. Annex No. 5. Note on service provision form. Annex No. 6. Procurement conditions (to be stored following the procedure defined under Item 1.2. of SC of the Contract).

14. CONTACT DETAILS AND SIGNATURES OF THE PARTIES

THE BUYER					THE SUPPLIER

Public limited liability company Oro Navigacija			...................................................................

Balio Karvelio St. 25, LT-02184 Vilnius				...................................................................

Code of the company: 210060460				...................................................................

VAT payer code: LT100604610					...................................................................

Account number LT037044060001166081			...................................................................

AB SEB bankas							...................................................................

Telephone: +370 706 94502					...................................................................

E-mail: info@ans.lt						...................................................................

______________________________				____________________________

(signature)							(signature)

______________________________				_____________________________

(name and surname, position)					(name and surname, position)

Annex No. 4 to the Contract

NOTE ON TRANSFER – ACCEPTANCE OF THE GOODS

………………… 20…. No. ……………..

Vilnius

Buyer:

Supplier:

Contract date, number, name:

| No. | Name of the goods | Measurement unit | Quantity | Unit price, EUR | Total price (not including PVM), EUR |
| --- | --- | --- | --- | --- | --- |
| Total price (not including VAT): |  |  |  |  |  |
| VAT 21 % |  |  |  |  |  |
| Total price (including VAT): |  |  |  |  |  |

Transferred by:

____________________________________	___________	_______________________________

(position of the representative of the Supplier)	 (signature)		(name and surname)

Accepted by (two representatives):

___________________________________	___________	_______________________________

(position of the representative of the		(signature)		(name and surname)

Buyer)

___________________________________	___________	_______________________________

(position of the representative of the		(signature)		(name and surname)

Buyer)

Annex No. 5 to the Contract

NOTE ON SERVICE PROVISION

..................... 20.... No. .............

Vilnius

The reason for drafting this note is the Contract (registration date ......-.....-20...., No. .......) ............................................. (hereinafter referred as the Contract) concluded between public limited liability company Oro Navigacija (hereinafter referred to as the Buyer) and ................................................................ (hereinafter referred as the Supplier).

By this Note the Buyer and the Supplier confirm that the Supplier provided........................................................................ service(s) to the Buyer, namely ......................................... (provide a brief and specific description of the implemented works).

The Buyer hereby confirms that .................................................................... the services(s) was/were provided properly and in accordance with the terms and conditions established under the Contract.

The price of the provided.................................................................. service(s) is ................. EUR (not including VAT), including VAT of 21 % – ............... EUR.

REPRESENTATIVES OF THE BUYER	RESPRESENTATIVE OF THE SUPPLIER

(signature)	(signature)

(position, name and surname of the representative) 	(position, name and surname of the representative)

(signature)

(position, name and surname of the representative)

Statistics | Eurostat (europa.eu)