PRE-DESIGN SOLUTIONS FOR INFRASTRUCTURE

FOR A RAIL-BASED PUBLIC TRANSPORT INFRASTRUCTURE IN THE CITY OF VILNIUS

TECHNICAL SPECIFICATION

GENERAL INFORMATION

- Contracting Authority – municipal company “Susisiekimo paslaugos” (hereinafter – the Client).

- Service Provider – an economic operator – a natural person, a private legal entity, a public legal entity, other organisations and their divisions, or a group of such persons, providing the Service to the Client.

- Subject of the Procurement – preparation of pre-design proposals for infrastructure in the City of Vilnius intended for a new public transport mode – light rail transit (LRT).

- Scope of the Services – development of pre-design proposals for four (4) planned separate LRT lines in the City of Vilnius (Annexes 1–6), based on European urban practices for LRT infrastructure.

CURRENT SITUATION

- The Master Plan of Vilnius City Municipality (approved by Vilnius City Municipal Council Decision No. 1-972 of 2 June 2021) identifies the introduction of a new public transport mode (NPTM) as one of the key measures to enhance the competitiveness of public transport. The Transport Development Solutions section of the Master Plan presents a recommended route network for the new public transport mode. The procurement of pre-design proposal solutions aims to elaborate on and detail the solutions envisaged in the Master Plan.

- Public transport trips are the main alternative to car travel; therefore, the key public transport performance indicators are travel time and comfort. A qualitative leap is expected to be achieved by introducing new public transport modes. One such mode is light rail, which may be considered following a detailed analysis and assessment of social, economic, technical and engineering indicators.

- The Sustainable Urban Mobility Plan of the City of Vilnius up to 2030 sets the main target outcomes for public transport system renewal: to increase the modal split of trips to 30%, to reduce CO₂ emissions by 57% to 20 thousand t/year, and to reduce total pollutant emissions by 54% to 70 t/year.

SERVICE REQUIREMENTS

- Analysis of technical parameters of LRT infrastructure:

  - Select and assess the transport system infrastructure and technical conditions of at least six (6) European cities that operate an LRT or an equivalent system. The reviewed systems shall include cities such as Tampere (Finland) and Edinburgh (United Kingdom), at least two (2) cities with LRT line sections featuring underground stops/stations, and two (2) cities freely selected by the Service Provider.

  - The analysis shall include, but not be limited to: track gauge, rolling stock width, the right-of-way/width required within a street section for double-track installation and the track position in the street cross-section, stop platform width and length, minimum horizontal curve radius, maximum gradient negotiable by LRT vehicles, maximum axle load, and other parameters required for preparing the pre-design proposals for the specified lines (Annexes 1–6) in the City of Vilnius.

  - Provide proposals and technical parameters applicable to the LRT system of the City of Vilnius, on the basis of which the pre-design proposals defined in Clause 8 of this Technical Specification shall be prepared.

  - The Client reserves the right to set key rolling stock parameters, such as width and maximum length.

- Development of pre-design solutions:

  - Solutions shall be developed for the individual LRT lines:

    - Assessment/design for Line 1 (see Annex No. 2);

    - Assessment/design for Line 2 (see Annex No. 3);

    - Assessment/design for Line 3 (see Annex No. 4);

    - Assessment/design for Line 4 (see Annex No. 5);

    - illustrative drawing example (see Annex No. 6);

  - The design shall, as a priority, provide LRT running lanes segregated from general traffic (at-grade crossings at intersections are permitted, except in the cases referred to in Clauses 8.3 and 8.4). In certain locations specified by the Client, combined lanes for LRT and conventional public transport (buses, trolleybuses) shall be designed. The specific alignment/positioning of the LRT line shall be agreed during the first interim meeting(s). Operation in mixed traffic shall be allowed only in strictly exceptional cases, duly substantiated that alternative solutions are technically infeasible or economically unreasonable.

  - Prepare three (3) central area alignment scenarios: (1) the entire LRT system is at ground level; (2) the LRT system in the Old Town is underground, constructed by a closed method (start and end locations to be defined during design); (3) the LRT system in Vilniaus and Jogailos streets is underground, constructed by the cut-and-cover (open) method. For all three (3) scenarios, provide an assessment of cultural heritage preservation challenges.

  - Outside the city centre, at key nodes (proposed by the Client) and at critical street locations identified by the Service Provider (including, but not limited to: the largest intersections with four (4) or more approach lanes including turning and A (bus) lanes, roundabouts, bridges and viaducts), prepare at least two (2) alternatives (except where, due to technical infrastructure constraints or other objective reasons substantiated by the Service Provider, one (1) alternative may be proposed) to ensure high-quality operation of the LRT system;

  - Design the LRT infrastructure (tracks, stops/stations, etc.) within the specified streets, taking into account the technical parameters relevant to this mode (see Clause 7), the terrain/topography of the city streets and other conditions; where the requirements cannot be met, provide proposals and recommendations for modifying the line alignment;

  - Identify the need to modify existing transport system solutions (e.g., carriageway widths or number of traffic lanes, relocation of pedestrian and cycling paths, removal of on-street parking spaces, etc.), to provide additional transport infrastructure (e.g., bridges, viaducts, tunnels, etc., as well as pedestrian or cycling paths if currently absent), and other measures;

  - Identify the need to amend existing detailed plans, as defined in the Law on Territorial Planning of the Republic of Lithuania, within the design boundaries;

  - Assess whether the infrastructure fits within the street right-of-way boundaries (“red lines”) as defined in Construction Technical Regulation STR 2.06.04:2014 “Streets and Local Roads. General Requirements”, within formed plot boundaries and building locations; if not, identify the need for land acquisition for public needs;

  - Identify the need to amend the provisions of Construction Technical Regulation STR 2.06.04:2014 “Streets and Local Roads. General Requirements” where they would contradict the proposed solutions. This applies only to designed public transport (rubber-tyred public transport and LRT) infrastructure solutions, substantiated by good practice from the analysed cities, and does not apply to the cases specified in Clause 8.15;

  - For Line 2, design two (2) end-of-line scenarios: (1) the line terminates at the intersection of Vakarinis aplinkkelis and Mykolo Lietuvių street; (2) the line terminates at Duisburgo g.;

  - Design the connection of the LRT line to the potential depot location;

  - Design LRT turnback/terminus locations at route start and end points and other locations provided by the Client, taking into account the service frequency provided by the Client; also propose reserve turnback locations that could be used in atypical situations;

  - Design crossings, branches or junctions of the LRT line with potential other lines, including technical connections (not used in regular operation);

  - Based on information provided by the Client, design the arrangement of interchange points. An interchange point differs from a regular stop in that its design must consider connectivity between public transport routes to ensure the shortest possible walking distance between stops. This may include placing stops for different directions as close as possible and/or applying cross-platform interchanges. Interchange points are specified in Annexes 2–6;

  - Where required, propose to the Client changes to the infrastructure and traffic organisation of adjacent streets (connecting perpendicularly to the designed line or running parallel to it) and/or intersections, if the number of general traffic lanes in the street where the LRT line is designed is reduced;

  - Provide access routes to LRT stops/stations or conventional public transport stops within the design boundaries, including connections to existing or the provision of new grade-separated pedestrian crossings/passages;

  - Where required, design stops or turning facilities for rubber-tyred public transport adjacent to LRT stops/stations;

  - Propose locations for “Park and Ride” facilities at or near the terminal stops.

GENERAL TERMS AND PROCEDURE FOR SERVICE DELIVERY

- The Service shall be delivered within 8 (eight) months from the effective date of the Contract.

- Service delivery is divided into four (4) stages:

  - The analysis of technical parameters of LRT infrastructure shall be completed within 1 month from the effective date of the Contract;

  - Pre-design solutions for Line 1 shall be prepared within 4 months from the effective date of the Contract;

  - Pre-design solutions for Line 2 shall be prepared within 4 months from the effective date of the Contract;

  - Pre-design solutions for Line 3 shall be prepared within 6 months from the effective date of the Contract;

  - Pre-design solutions for Line 4 shall be prepared within 8 months from the effective date of the Contract;

- Within 10 (ten) days from the effective date of the Contract, the Service Provider shall organise a meeting (in person or remotely) with the Client to agree the service delivery arrangements (including, but not limited to): a detailed work plan and service schedule, organisational structure, communication procedures, submission and review/approval procedures for deliverables, the Client’s information/data requirements, the European cities proposed for analysis, etc.

- Regular interim meetings shall be held to discuss and coordinate the proposed solutions with the Client. Interim meetings may be organised no less frequently than once per month. Interim meetings and the materials prepared by the Service Provider for such meetings may be in Lithuanian or English.

- The Client is entitled to request the Service Provider to revise the solutions up to three (3) times based on information provided by the Client (including, but not limited to: stop locations, the number of general traffic lanes, additional turnback locations, technical connections, interchange points, etc.).

- The Client shall review the received deliverable within no later than 10 business days and provide comments to the Service Provider. The Service Provider shall prepare and submit the final version of the solutions to the Client no later than 10 business days from the date of the Client’s final comments.

- The Client undertakes to provide access and share all relevant information and data known and available to the Client that are required for performance of the Service (for example, design solutions for planned new or reconstructed streets, etc.), except for the topographic plan or other maps to be used as the drawing base, the location of engineering networks/utility services or structures, etc.

- Before performing the analysis activities specified in Clauses 7.1 and 7.2, the list of European cities and parameters to be analysed shall be agreed with the Client.

- The Service Provider shall assess the need for diversion/relocation of state-level trunk utility networks (electricity, gas and oil) and local (municipal) trunk networks (water and heat) that are underground or above ground within the City of Vilnius; in the case of the tunnel described in Scenario 3 of Clause 8.3, the need for relocation of the remaining networks shall also be assessed.

- The pre-design solutions package shall include the following deliverables prepared in Lithuanian:

  - Explanatory report;

  - Solutions of territorial planning documents related to the project under preparation;

  - Graphic part – drawings (to be prepared using an orthophoto map with georeferenced base information, the real estate cadastre map information (scale 1:5000), and digital topographic plan information; drawings for urbanised areas shall be prepared at scale 1:2000 and for non-urbanised areas at scale 1:5000). An illustrative drawing example is provided in Annex 6.

    - Pavement/surface plan (clearly show plot boundaries and street right-of-way (“red line”) boundaries; show development of adjacent areas (existing, planned) in faint layers; show solutions and connections);

    - Cross-sections (show all street elements in the sections, including street red lines and plot boundaries);

  - Street longitudinal profile plan;

  - Preliminary project implementation cost estimate. The estimate shall be provided separately for each line and broken down into sections. The line shall be divided into sections based on the complexity of implementation. A separate cost estimate shall be provided for structures (bridges, flyovers/viaducts, tunnels). The sections shall be agreed with the Client during the design process.

  - An online platform/space for reviewing and, if required, publicising the solutions.

- The Service Provider shall submit the pre-design solutions on digital media. Text documents shall be provided in editable .doc, .pdf and/or .xls formats; drawings shall be provided in editable .dwg/.shp and .pdf formats.

- All deliverables and the related rights acquired in performance of the Contract, including intellectual property rights (except for the author’s moral rights to the results of intellectual activity), to the extent specified in this specification, shall be the property of the Client and shall transfer to the Client upon acceptance of the Services (handover–acceptance).

Annex No. 1

Line 1: Naujosios Santariškės–Kalvarijų st. –Railway Station–Airport–Eišiškių Rd.

| Line alignment | Nauja g., Eišiškių pl., Geologų g., Dariaus ir Girėno g., F. Vaitkaus g., Rodūnios kl., Vikingų g., Oreivių g., Dariaus ir Girėno g., Švitrigailos g., Geležinkelio g., Stoties g., Sodų g., Pylimo g., Jogailos g., Vilniaus g., Kalvarijų g., Jeruzalės g., Santariškių g., Baltų pr. |
| --- | --- |
| Line length | 21,2 km |
| Planned number of stops | 32 |
| Start stop coordinates | 25,2424217°E 54,6276388°N |
| End stop coordinates | 25,2921564°E 54,7885633°N |

Detailed scheme is provided in Annex 2.

Line 2: Railway Station–City Centre–Šeškinė–Perkūnkiemis

| Line alignment | Konstitucijos pr., T. Narbuto g., Saltoniškių g., Ukmergės g., A. Vienažindžio g., Vėtrungių g., Nesvyžiaus g., Edinburgo g., Duisburgo g. |
| --- | --- |
| Branch alignment | Šiaurinė g. |
| Line length (+branch) | 9,5 km (+2,3 km) |
| Planned number of stops (+on branch) | 20 (+5) |
| Start stop coordinates | 25,2813638°E 54,6947495°N |
| End stop coordinates | 25,2081878°E 54,7449958°N |
| Branch end stop coordinates | 25,2101367°E 54,7246350°N |
| Line length with alternative terminus (+branch) | 7,7 km (+2,3 km) |
| Planned number of stops with alternative terminus (+on branch) | 15 (+5) |
| Alternative terminus coordinates | 25,2188230°E 54,7461377°N |

Detailed scheme is provided in Annex 3.

Line 3: Pilaitė–Konstitucijos Ave.–Saulėtekis

| Line alignment | Bitėnų g., Karaliaučiaus g., Pilaitės pr., T. Narbuto g., Konstitucijos pr., Šeimyniškių g., Žirmūnų g., Šilo g., Antakalnio g., Nemenčinės pl., Saulėtekio al., Plytinės g. |
| --- | --- |
| Line length | 13,7 km |
| Planned number of stops | 23 |
| Start stop coordinates | 25,1729840°E 54,7028811°N |
| End stop coordinates | 25,3485401°E 54,7282938°N |

Detailed scheme is provided in Annex 4.

Line 4: Kalnėnai–Railway Station–Laisvės Ave.–Santariškės

| Line alignment | Ašmenėlės g., Turkų g., Kazachų g., Kišiniovo g., Kamojos g., Ditvos g., Liepkalnio g., Geležinkelio g., Stoties g., V. Šopeno g., Kauno g., Žemaitės g., Savanorių pr., Gerosios Vilties g., Tūkstantmečio g., Laisvės pr., Ateities g., Jeruzalės g. |
| --- | --- |
| Line length | 23,1 km |
| Planned number of stops | 35 |
| Start stop coordinates | 25,3489493°E 54,6507914°N |
| End stop coordinates | 25,2774839°E 54,7437988°N |

Detailed scheme is provided in Annex 5.