## Slide 1: ECOM Timeline – SVR 2nd iteration ECOM-OSS-v8.0 & ECOM-IOSS-DR-v1.6.0
Q2
Q3
Q4
2028
Q1
Q2
Q3
Q4
Q1
2026
PRODUCTION OSS v8.0
Jul 01
2027
Functional Specifications
Jan 01 – Q3
0%
Technical Specifications
Jan 01 – Q3
0%
Test Design Specifications
Jul 01 - Oct 31
0%
Full Software Release (OSS-VM-v1.8.0)
Jul 01 - Jan 31
0%
ECOM-OSS
v8.0
Conformance Testing
Jan 01 - Jun 30
0%
Q2
Q3
National OSS system update
Jul 01 - Mar 31
0%
Q1
Update of the IOSS-DR
Mar 01 - Oct 31
0%
ECOM-IOSS-DR
v1.6.0
Provisional planning
Delay due to including amendments to CIR and FPG046 improvements
Notes: Given that we do not have the scope finalised, the provisional planning is impacted. FS and TS will be delivered somewhere in Q3. The rest of the artefacts need further assessment.

## Slide 2: RfCs for the SVR 2nd iteration of ViDA
RfC ID | OSS-1157
Component(s) | FS
Description | Improvement to the correction mechanism until the official VATR submission deadline Improvement of the correction mechanism will allow taxable persons registered for the schemes to make corrections to the relevant VAT returns up to the deadline of submission of those returns. Because of the improved correction mechanism, the VAT return information will be made available to other Member States only after the date on which the initial VAT return was required to be submitted. FS: The following sections will be updated: "3.3.1 Process VAT Return Process Group"; "3.4.3.1 (T6) – Process and Transfer Payments"; "4.4.1.1 UC-VR-MSID-10: Send VAT Return Information MSCON"; "4.4.1.2 UC-VR-MSID-20: Send VAT Return Information MSEST"; "4.5.1.1 UC-PY-MSID-10: Send Payment Information".

## Slide 3: RfCs for the SVR 2nd iteration of ViDA
RfC ID | OSS-1161
Component(s) | FS
Description | Extension of records to be kept by the marketplaces The records to be kept by the marketplaces, where the taxable person is deemed to have received and supplied goods, will be extended by the name and address of the underlying suppliers. Following the extension of the Union scheme, some elements of the records to be kept have been updated/extended for all traders registered for the Union scheme. FS: The description of the process where the MSID/MSCON requests detailed transaction records for supplies carried out under the special schemes (“3.3.4 Request Transactions Records Process Group”) will be amended to mention the additional records to be kept. The following will also be added: The information (…) shall be recorded by the NETP/Intermediary in such a way that it can be made available by electronic means without delay and in respect of each individual good or service supplied, or transferred. Where that NETP/Intermediary (…) have failed to submit them within 20 days of the date of the request, the MSID shall remind the NETP/Intermediary to submit those records. The MSID shall by electronic means inform the MSCON or the MS to which the goods have been dispatched or transported that the reminder has been sent.

## Slide 4: RfCs for the SVR 2nd iteration of ViDA
RfC ID | OSS-1294
Component(s) | SAF
Description | Adding electronic interfaces into Standard Audit File (1/2) The current version of the Standard Audit File (SAF) is designed with a focus on deemed suppliers. It is proposed to include also the electronic platforms. The primary distinctions between deemed suppliers and electronic interface are as follows: The deemed supplier is liable for VAT as if it directly supplied the goods/services; The platform facilitates the transaction and may become a deemed supplier only under specific conditions; Both roles have defined data obligations, but the deemed supplier bears reporting and tax liability, while platforms focus on record-keeping. For supplies that do not fall under the deemed supplier model, electronic platforms are required to retain records related to both business-to-business (B2B) and business-to-consumer (B2C) transactions, in accordance with Article 242a of Directive 2006/112/EC. The minimum set of information to be retained by taxable persons is defined in Article 63c(1) of Commission Implementing Regulation (EU) No 282/2011.

## Slide 5: RfCs for the SVR 2nd iteration of ViDA
RfC ID | OSS-1294
Component(s) | SAF
Description | Adding electronic interfaces into Standard Audit File (2/2) The following adjustments should be considered: The element VatRate, currently defined as mandatory in the existing XSD schema, will be revised to optional. It shall be included only when applicable to the transaction. Similarly, the element TaxPayable, which contains the VAT amount payable including the currency, is currently mandatory. This element will also be modified to be optional and should be provided only if relevant to the context of the supply. Regarding services, the element previously named EvidenceforCustomerLocation, which captured information used to determine the customer’s place of establishment, permanent address, or usual residence, has been conceptually redefined. It will now reflect the broader notion of information used to determine the place of supply of the service, aligning with the updated regulatory requirements. All these changes must be implemented in SAF by amending the XSD of the Standard Audit File.

## Slide 6: RfCs for the SVR 2nd iteration of ViDA
RfC ID | OSS-1295
Component(s) | FS
Description | New OSS scheme - transfer of own goods – FS (1/2) FS: The document must undergo a thorough revision and update to reflect the inclusion of the new scheme - Transfer of Own Goods - as defined in "Section 5 Special scheme for transfers of own goods" (Articles 369xa to 369xk) of Chapter 6 of Directive 2006/112/EC. The proposed changes have been designed in a way that ensures backward compatibility with the existing data. To avoid adding rules and complexity, the TOOG scheme has its own new XSD. The abbreviation TOOG in this RfC always means the "Special scheme for transfer of own goods". In a nutshell, the TOOG scheme is similar to the Union scheme, with the following specificities: The only “supply” type is GOODS - in the context of TOOG, there is no "supply" but transfers The VATReturns must be sent monthly The Taxable Amount is communicated The VAT Rate (and VAT Amount) is always 0 and never communicated in the VAT Return From any MS to any MS

## Slide 7: RfCs for the SVR 2nd iteration of ViDA
RfC ID | OSS-1295
Component(s) | FS
Description | New OSS scheme - transfer of own goods – FS (2/2) The MSEST In the current OSS special schemes, supplies of goods can originate from any MS where you hold a stock of goods (without being established). For the TOOG (as well for the future extension of the OSS), the trader can make transfers/supplies of goods from any MS (without the need to be registered). To maximize reuse of the existing solution, the following analogy is applied: for the TOOG special scheme, any Member State other than the MSID will be treated as the MSEST, even if the taxable person is not established there. Based on the Member State from which the goods are transferred, the following cases apply: If the goods are transferred from the MSID of the taxable person → MSID remains MSID. If the goods are transferred from the MSEST of the taxable person → MSEST remains MSEST. If the goods are transferred from any other Member State (i.e. not MSID or MSEST) → the MSEST infrastructure shall be reused.

## Slide 8: RfCs for the SVR 2nd iteration of ViDA
RfC ID | OSS-1296
Component(s) | TS, XSD
Description | New OSS scheme - transfer of own goods - TS and XSD TS: The document must undergo a thorough revision and update to reflect the inclusion of the new scheme - Transfer of Own Goods - as defined in "Section 5 Special scheme for transfers of own goods" (Articles 369xa to 369xk) of Chapter 6 of Directive 2006/112/EC. The proposed changes have been designed in a way that ensures backward compatibility with the existing data. To avoid adding rules and complexity, the TOOG scheme has its own new XSD. The abbreviation TOOG in this RfC always means the "Special scheme for transfer of own goods". XSD: The new XSD for TOOG is built based on the one for OSS (OSS_v3.xsd) with simplifications on the following elements: PaymentsInformation (not needed); RegistrationsInformation (TraderId only with VATNumber, no IntChangeDate, no BankAccount); OSSReturnsInformation (period is only “MONTH”, no VATAmount but only GrandTotals); ReturnsInformation (specific to MOSS and not needed).

## Slide 9: RfCs for the SVR 2nd iteration of ViDA
RfC ID | OSS-1297
Component(s) | TDS
Description | New OSS scheme - transfer of own goods - TDS TDS: The document must undergo a thorough revision and update to reflect the inclusion of the new scheme - Transfer of Own Goods - as defined in "Section 5 Special scheme for transfers of own goods" (Articles 369xa to 369xk) of Chapter 6 of Directive 2006/112/EC. Some key elements to be added: New sub-section for the “Traders simulated in test cases” for both Registration and VAT Return cases New sub-section for the “Automated test cases” for both Registration and VAT Return cases New sub-section for the “Manual test cases” for both Registration and VAT Return cases New sub-section for the “Northern Ireland cases” for both Registration and VAT Return cases Test data to be elaborated for each new test case

## Slide 10: RfCs for the SVR 2nd iteration of ViDA
RfC ID | OSS-1299
Component(s) | TM
Description | New OSS scheme - transfer of own goods - Training materials TM: The document must undergo a thorough revision and update to reflect the inclusion of the new scheme - Transfer of Own Goods - as defined in "Section 5 Special scheme for transfers of own goods" (Articles 369xa to 369xk) of Chapter 6 of Directive 2006/112/EC. The following aspects will be considered: The business processes The technical aspects The conformance testing

## Slide 11: RfCs for the SVR 2nd iteration of ViDA
RfC ID | OSS-1300
Component(s) | FS, TDS, TM, TS, XSD
Description | Extension of OSS to domestic B2C supplies (1/3) For the purpose of the Union OSS scheme, the new paragraphs in Article 369a broaden the definition of Member State of consumption to include supplies of goods according to Articles 36 (supply of goods with installation or assembly), 37 (supply of goods on board ships, aircrafts or trains) and 39 (supply of gas, electricity, heating and cooling), and domestic supplies of goods. Based on the declared fixed establishment, the declaration of domestic supplies will be allowed in the Member State, in which the trader is not established. Domestic supplies and supplies under Art 36, 37 and 39 can only be declared in the OSS in MS in which there is no fixed establishment. The VIDA update on domestic supplies declared in a non-established Member State is only relevant to Union scheme.

## Slide 12: RfCs for the SVR 2nd iteration of ViDA
RfC ID | OSS-1300
Component(s) | FS, TDS, TM, TS, XSD
Description | Extension of OSS to domestic B2C supplies (2/3) FS: The main impact is on the business rule VR-RU-VRMS-MSCON (Union scheme only) The MSCON must be different from the MSID or the MSEST, except the case when the NETP supplies goods. In case the MSID or the MSEST is the MSCON, the MS from which the goods are sent must be different from the MSID or the MSEST. (…) The business rule will be extended for the domestic B2C supplies Exception: For the following B2C supplies originating from a MS without fixed establishement, that MS may be the same as the MSCON (…) In section 5.1.5 Union NETP, a new boolean data element will be added into the table "Domestic supplies" to indicate if the taxable person is supplying the above-mentioned supplies. The data element will be applicable for the Union scheme only.

## Slide 13: RfCs for the SVR 2nd iteration of ViDA
RfC ID | OSS-1300
Component(s) | FS, TDS, TM, TS, XSD
Description | Extension of OSS to domestic B2C supplies (3/3) TS & XSD: The XSD will be updated: The MSESTSupply group element will be updated by adding the "DomesticSupplies" element of type Boolean. For backward compatibility, the element will be optional (default value FALSE). The change applies to both OSSVATReturnMSCON_Type and OSSVATReturnMSEST_Type. The logical data model will be updated with the new element accordingly (Sections "3.3.1 MSG: OSS VAT RETURN INFORMATION (MSCON)“ and "3.3.2 MSG: OSS VAT RETURN INFORMATION (MSEST)“) TDS: A new manual test case will be added into section "7.2.1.1.2 VAT Return Data Rules", testing the business rule VR-RU-VRMS-MSCON (30060). The test case will attempt to submit a VAT return for Union NETP containing supplies of goods where the MSEST is the same member state as the MSCON, and the supplies are covered by the exception defined in the business rule VR-RU-VRMS-MSCON. The MS-T system will detect the supply of goods covered by the business rule VR-RU-VRMS-MSCON and the submission of the VAT return will not be refused. TM: The training materials will be updated accordingly.

## Slide 14: RfCs for the SVR 2nd iteration of ViDA
RfC ID | OSS-1302
Component(s) | FS, TDS, TM, TS, XSD
Description | Support for zero VAT rates and exempt supplies (1/3) The fundamental difference between zero VAT rate and VAT exemption under the VAT Directive is the following: Zero-rated supplies: The supplier applies a 0% VAT rate and can reclaim input VAT. For instance, a book publisher selling at 0% VAT may still recover VAT paid on paper purchases; Exempt supplies: No VAT is charged, and input VAT is not recoverable. Examples include certain financial services, insurance, and postal services. To support zero-rated supplies, the system must allow a VAT rate of 0% to be assigned to a supply. The existing business rule that universally blocks a 0% VAT rate must be modified. To support the processing of exempt supplies, the VAT Rate Type must be extended. The current values (STANDARD, REDUCED) will be augmented with a new type: EXEMPT. This applies to the three schemes: Union, non-Union and Import. For the TOOG, the VAT is always zero and not reported.

## Slide 15: RfCs for the SVR 2nd iteration of ViDA
RfC ID | OSS-1302
Component(s) | FS, TDS, TM, TS, XSD
Description | Support for zero VAT rates and exempt supplies (2/3) FS: The following business rules will be updated to support zero value for the VAT rate and “EXEMPT” value for the rate type, for the three schemes, Union, non-Union and Import (not relevant to TOOG): VR-RU-SUPPLY-VAT-RATE-LOWER-LIMIT and VR-RU-SUPPLY-VAT-RATE-TYPE PY-RU-NETP-PAYMENT-AMOUNT and PY-RU-PAYMENT-DETAIL-RECEIVED The following business rules will be added for the three schemes, Union, non-Union and Import (not relevant to TOOG): VR-RU-SUPPLY-VAT-RATE-TYPE-EXEMPT: Where the supply is exempt with right of deduction, 0% rate should be mentioned The definition of VAT Rate / Type will be updated in accordance with the changes described The mentioning of VAT rate smaller than 1% will be updated in accordance with the changes described

## Slide 16: RfCs for the SVR 2nd iteration of ViDA
RfC ID | OSS-1302
Component(s) | FS, TDS, TM, TS, XSD
Description | Support for zero VAT rates and exempt supplies (3/3) TS: Data element VAT_RATE_TYPE will be updated by adding the EXEMPT VAT rate type; The definition of the error code 40050 (for business rule PY-RU-NETP-PAYMENT-AMOUNT) will be updated to allow the Payment amount equal to zero for the Union scheme only. XSD: The VATRateType_Type entity will be extended with value of EXEMPT in addition to STANDARD and REDUCED to correctly model transactions for exempt supplies; The VATAmount entity will be checked to allow equal to zero. TDS: TC will be added to test the updated business rules for Union, non-Union and Import schemes; TC will be added for the new business rule VR-RU-SUPPLY-VAT-RATE-TYPE-EXEMPT. TM: The Training materials will be updated accordingly.

## Slide 17: RfCs for the SVR 2nd iteration of ViDA
RfC ID | OSS-1303
Component(s) | FS, TDS, TS
Description | VAT Groups in the Union scheme The update should allow a VAT group to specify the place where goods are dispatched from (VAT id box 13.1 + addresses where they have stock of goods box 14.1) - but a VAT group should not mention any fixed establishment. FS: The business rule REG-RU-FIXED-EST-VAT-GROUP will be updated. The following information will be added to the Description: If the Union NETP is a VAT group, he is prohibited from having a Fixed establishment. The error code 20360 will also be updated to add the Union scheme case TDS: In section 6.1.2.1.3 Error Tests, a new test case will be added for the Union scheme, similar to the test case REG-AEM-OMS-IM-410 (which is for the Import scheme). It will test whether the NETP did not declare both VAT group and fixed establishment. TS: The description of error 20360 will be updated as described above.

## Slide 18: RfCs for the SVR 2nd iteration of ViDA
RfC ID | OSS-1304
Component(s) | FS, TM, TS, XSD
Description | Interaction between the OSS/IOSS and SME scheme (1/2) An interaction between the OSS/IOSS and SME scheme will be introduced. The registration information in the OSS system will be extended with the relevant information (e.g., start of the SME scheme and the taxable person’s Exempt identification number). Registration in the SME scheme will not oblige the taxable person to register also in the OSS scheme. In case the taxable person is registered in both OSS and SME schemes, the double reporting must be avoided. The SME will not be allowed to report in the OSS supplies, for which he benefits of the SME scheme or supplies exempted without right of deduction. The taxable person registered in the SME scheme will not be allowed to register in the IOSS Import scheme. FS: In the “Registration” part of the Logical Data Model, a new sub-section "Registration in SME special scheme" will be added. In a similar way than the "Previous Registration", it will contain the current and previous "Registration in SME special scheme" of the NETP (if any).

## Slide 19: RfCs for the SVR 2nd iteration of ViDA
RfC ID | OSS-1304
Component(s) | FS, TM, TS, XSD
Description | Interaction between the OSS/IOSS and SME scheme (2/2) FS: Note that the process “Check Not Already Registered ” was already amended (OSS-1220) to add: It is mandatory that the MSID checks that the NETP is not already registered for the SME special scheme as the coexistence of the OSS Import scheme and the SME special scheme is not allowed. The MSID performs the validation either by cross-checking the SME-SS database or based on the information entered by the NETP in the national portal. If the NETP registration is present in SME-SS database, or if the NETP checked the box "Registered for the SME special scheme" during registration, the MSID must reject the request to register for the Import scheme. TS: A new optional group RegistrationInSME will be added to the RegistrationDetail_Type, containing the mandatory ExemptIdentificationNumber element (with an attribute "issuedBy“). The Logical Data Model will be updated accordingly (sections “3.2.1 MSG: REGISTRATION INFORMATION” and “3.2.3 MSG: REGISTRATION REQUESTED INFORMATION”). XSD: It will be updated as described for the TS. TM: It will be updated with the Exempt identification number of the NETP used in the SME special scheme.

## Slide 20: RfCs for the amendments to the CIR 194
FPG002-024

## Slide 21: RfCs for the amendments to the CIR 194
RfC ID | OSS-1323
Component(s) | FS
Description | Correctness of the data The "Article 3 Transmission of identification information" is amended with the following item 6: In order to ensure the quality of the data, the Member State of identification shall pre-fill the information already available in its national database concerning taxable persons requesting their registration in a special scheme, as set out in Annex I. The taxable person is responsible for the correctness of the data A note will be added within the Registration process to mention that, for all schemes, the MSID must use information from the national system when registering the NETP for the special scheme. The MSID must take care that amendments to relevant data in the national system fully propagate to the OSS. The guideline "NAG-UI-REG.01" will also be updated as follows: "The system must tightly integrate with the national VAT system, meaning that data the MSID already holds for the NETP must be used to register the NETP for the special scheme."

## Slide 22: RfCs for the amendments to the CIR 194
RfC ID | OSS-1324
Component(s) | FS, TDS, TS
Description | National tax number and place of business (1/5) Box 2b - National tax number issued by the country in which the taxable person has his place of business if not within the EU This box should only be completed when the place of business is outside the EU. The following rule will be added for the “National tax number”: When the "PlaceOfBusiness" is provided, the "NationalTaxReference" must be provided. When the "PlaceOfBusiness" is not provided, the "NationalTaxReference" can not be provided. The current rules for the “Country of Business” (also called “PlaceOfBusiness”) will also be clarified to have distinction between business rule that can be tested by the VM, and business rule that can not.
Union | REG-RU-UNION-NETP-COB (updated) The COB is optional. When provided, it must be a country outside the Union. Additionally, the country code of Monaco (MC) must not be defined as “Country of Business”. In case of UK NETP, the country of business must refer either to code XI (used by Northern Ireland) or code XU (used by the rest of UK). It is not allowed to use the code GB . Tested by the VM (error code 20040)

## Slide 23: RfCs for the amendments to the CIR 194
RfC ID | OSS-1324
Component(s) | FS, TDS, TS
Description | National tax number and place of business (2/5)
Union | REG-RU-UNION-NETP-COB-MSID (new) If the country in which the Union NETP has his place of business is a Member State, this Member State will be his MSID. The individual VAT identification number which this MS has allocated to this Union NETP must appear in box 2a of the registration information. Not tested by the VM.
Non-Union | REG-RU-NON-UNION-NETP-COB (unchanged) The “Country of Business” of the “Non-Union NETP” must not be a Member State. Additionally, the country code of Monaco (MC) must not be defined as “Country of Business”. In case of UK NETP, the country of business must refer either to code XI (used by Northern Ireland) or code XU (used by the rest of UK). It is not allowed to use the code GB . Test by the VM (error code 20050). The mandatory aspect of the Country of Business is managed by OSS-1341

## Slide 24: RfCs for the amendments to the CIR 194
RfC ID | OSS-1324
Component(s) | FS, TDS, TS
Description | National tax number and place of business (3/5)
Import NETP | REG-RU-IMPORT-NETP-COB (updated) The COB is optional. When provided, it must be a country outside the Union. Additionally, the country code of Monaco (MC) must not be defined as “Country of Business”. In case of UK NETP, the country of business must refer either to code XI (used by Northern Ireland) or code XU (used by the rest of UK). It is not allowed to use the code GB . Tested by the VM – new error code required.
Intermediary | REG-RU-INT-COB (update) The COB is optional. When provided, the country of business (place of business or fixed establishment) of the Import Intermediary must be a Member state or Northern Ireland. Tested by the VM – error code 20060.

## Slide 25: RfCs for the amendments to the CIR 194
RfC ID | OSS-1324
Component(s) | FS, TDS, TS
Description | National tax number and place of business (4/5)
Import NETP | REG-RU-IMPORT-NETP-COB-MSID (new) (Will contain the current definition of REG-RU-IMPORT-NETP-COB) The country of business of the Import NETP. A. The Import NETP is registering for making use of the import scheme by himself: If the country in which the Import NETP has his place of business is a Member State, this Member State will be his MSID. The individual VAT identification number which this MS has allocated to this Import NETP must appear in box 2a of the registration information. (…) B. The Import NETP is registering for making use of the import scheme via Intermediary: If the country in which the Import NETP has his place of business is a Member State, the individual VAT identification number which this country has allocated to this Import NETP must appear in box 2a of the registration information. (…) Not tested by the VM

## Slide 26: RfCs for the amendments to the CIR 194
RfC ID | OSS-1324
Component(s) | FS, TDS, TS
Description | National tax number and place of business (5/5) FS, TS, and TDS will be updated accordingly (rules updated or added)
Intermediary | REG-RU-INT-COB-MSID (new) If the country in which the Intermediary has his place of business is a Member State, this Member State will be his MSID. The intermediary will provide the individual VAT identification number of this MS in box 2a of the registration information. Otherwise, if the country in which the Intermediary has his place of business is not a Member State, the intermediary has to put a Member State in which he has a fixed establishment and where he indicates that he will make use of the import scheme on behalf of the NETPs he represents in box 6. This MS will be his MSID and he will provide the individual VAT identification number of this MS in box 2a of the registration information. Note: if the country of business (place of business or fixed establishment) of the Intermediary is MC, the MSID must be FR. Not tested by the VM

## Slide 27: RfCs for the amendments to the CIR 194
RfC ID | OSS-1341
Component(s) | FS, TDS, TS
Description | The "PlaceOfBusiness" is mandatory for the non-Union scheme A new rule must be defined for the PlaceOfBusiness. For the non-Union scheme, the NETP is always a non-EU established taxable person. The "PlaceOfBusiness" element is mandatory. FS, TS, and TDS will be updated accordingly.

## Slide 28: RfCs for the amendments to the CIR 194
RfC ID | OSS-1325
Component(s) | FS, TS, TDS
Description | The place of business when NETP is not established within the EU Box 3 - Country in which the taxable person has his place of business if not within the EU Mandatory in case of a non-EU established taxable person. The following business rules will be added to the ECOM-OSS: Note for the Intermediary: The “Not Established” element is not used. FS, TS, and TDS will be updated accordingly (rules added).
Scheme | Name of the rule | Description of the rule
Union | REG-RU-UNION-NETP-ESTABLISHED-TRUE | When the "NotEstablished" element is set to "true", the "PlaceOfBusiness" element must be provided.
Transfer | REG-RU-TOOG-NETP-ESTABLISHED-TRUE | When the "NotEstablished" element is set to "true", the "PlaceOfBusiness" element must be provided.
non-Union | REG-RU-NON-UNION-NETP-ESTABLISHED-TRUE | When the "NotEstablished" element is set to "true", the "PlaceOfBusiness" element must be provided.
Import | REG-RU-IMPORT-NETP-ESTABLISHED-TRUE | When the "NotEstablished" element is set to "true", the "PlaceOfBusiness" element must be provided.

## Slide 29: RfCs for the amendments to the CIR 194
RfC ID | OSS-1326
Component(s) | FS
Description | The full postal address The details provided on the full postal address within Registration are updated to: Full postal address of the place of business outside the EU, of the non-EU established taxable person, or Full postal address, within the EU, of the place of business/establishment of the EU established taxable person FS: in the sections "6.7.5.1 NETP Registration" and "6.7.5.2 Intermediary Registration", for the Box 5 ("The full postal address"), the columns B, C, D and E will be updated accordingly.

## Slide 30: RfCs for the amendments to the CIR 194
RfC ID | OSS-1327
Component(s) | FS, TDS, TS
Description | Uniqueness of the FE per MS Only one fixed establishment can be provided per MS. However, where there is more than one fixed establishment within the EU, use box 14.2a, 14.3a, etc. This information should only be provided if the taxable person is not a VAT group. The rule REG-RU-FIXED-EST-VAT-GROUP will be extended from Import scheme only to also Union (see OSS-1303) and TOOG schemes (included in the context of OSS-1295) A new rule REG-RU-FIXED-UNIQUE-COUNTRY will be added to check the uniqueness of Country in the fixed establishgments: Only one fixed establishment can be provided per MS. The rule apply to all schemes except the non-Union scheme (as per REG-RU-FIXED-DECLAR, no fixed establishment can be declared for the non-Union scheme). FS, TS, and TDS will be updated accordingly.

## Slide 31: RfCs for the amendments to the CIR 194
RfC ID | OSS-1347
Component(s) | FS, TDS, TS, XSD
Description | Remove the "Fixed Establishment Declaration" As per CIR 2020/194 Amendments, only the fixed establishments can be reported under the "FixedEstablishment" element. The "place where goods are dispatched or transported from" could be reported under the "FixedEstablishment". This is not allowed anymore. XSD: Consequently, the element "Fixed Establishment Declaration" is not useful anymore and shall be removed from the XSD and the exchanged messages. The rule REG-RU-FIXED-DECLAR (The non-Union - The “Fixed Establishment Declaration” element is not used.) will be removed, along with error code 20180. FS, TS, and TDS will be updated accordingly.

## Slide 32: RfCs for the amendments to the CIR 194
RfC ID | OSS-1328
Component(s) | FS
Description | Previous registrations As per CIR 2020/194 Amendments, details are provided on the previous registration within Registration information: In the section "6.7.5.1 NETP Registration", for the Box 21, update the Column B, C and D this way: Individual VAT identification number(s) allocated by the Member State of identification in accordance with Articles 362, 369d, 369q or 369xd of Directive 2006/112/EC which the taxable person has previously used or is currently using for registration in one of the OSS schemes. In the section "6.7.5.2 Intermediary Registration", or the Box 21, update the Column E this way: Intermediary number(s) allocated by the Member State of identification in accordance with Article 369q(2) of Directive 2006/112/EC if the intermediary has previously acted as such.

## Slide 33: RfCs for the amendments to the CIR 194
RfC ID | OSS-1329
Component(s) | FS, TDS, XSD
Description | Exclusion codes The list of exclusion codes will contain only the following ones: 1 - The taxable person is excluded on request or ex officio and no taxable activities are expected; 3 - The taxable person is excluded on request or ex officio, and taxable activities are still expected; 4 - The taxable person persistently fails to comply with the rules of the special scheme. The codes 2, 5 and 6 will no longer be used. The code "-1" for exclusion in error remains. XSD, FS and TDS will be updated accordingly. Note for the XSD: To avoid retro-compatibility issues with legacy messages, the codes 2, 5 and 6 will remain in the XSD but will be marked as "DEPRECATED". Note for the FS: Since the change of MSID is not as such an exclusion code, all the description of the use case that the former MS should check that the trader is registered in a new MS and update the code if not done shall be removed.

## Slide 34: RfCs for the amendments to the CIR 194
RfC ID | OSS-1331
Component(s) | FS, TS, XSD
Description | Adjustment of deduction to goods that have been transferred in accordance with the TOOG scheme A new element must be considered within VAT Return messages and only for the Union scheme. This new element will contain the adjustment of deduction to goods that have been transferred in accordance with the TOOG scheme. It will contain more particularly: The country code of the Member State of consumption (MSCON) In the context of the TOOG scheme, this is where the goods have been transferred to The VAT amount payable for each adjustment of deduction Factors giving rise to adjustment as determined by the relevant MS (such as “change of use”, “use for exemption without deduction”, “other”)  The full list of values to be provided by DG TAXUD at a later stage For capital goods, the start date of the adjustment period following the transfer The total VAT amount payable for adjustment of deduction. XSD, TS and FS will be updated accordingly.

## Slide 35: RfCs for the amendments to the CIR 194
RfC ID | OSS-1332
Component(s) | FS, TS, XSD
Description | Reasons for correction (1/2) 1/ A new optional collection element must be considered within "VAT Return" message for the Corrections sub-element - for all schemes - gathering the reason(s) for the correction and called “CorrectionReasons”. The correction reason is an enumeration with the following value It will be called with the following values: Annulment of the transaction; VAT rates error; Incorrect transactions details; Wrong MSCON; Other.  The full list of values to be provided by DG TAXUD at a later stage XSD, TS and FS will be updated accordingly

## Slide 36: RfCs for the amendments to the CIR 194
RfC ID | OSS-1332
Component(s) | FS, TS, XSD
Description | Reasons for correction (2/2) 2/ A new optional element must be considered within "VAT Return" message for the Corrections sub-element - for TOOG scheme only. In the TOOG scheme, the country from which goods are transferred is the MSEST (even if the NETP has no FE in that country). The new element in the Correction to refer to the country from which goods are transferred will be called "MSESTCountryCode". XSD, TS and FS will be updated accordingly

## Slide 37: RfCs for the amendments to the CIR 194
RfC ID | OSS-1343
Component(s) | FS, TDS, TS
Description | Rule REG-RU-IMPORT-NETP-ESTABLISHED must be updated The "NotEstablished" element is defined as "Electronic declaration that the taxable person is not established within the Union" and is represented by a boolean value. The value "true" means that the NETP declares he is not established within the Union. For the Import NETP, the rule REG-RU-IMPORT-NETP-ESTABLISHED must be updated from “The “Not Established” element is not used." to “The “Not Established” element must be used.” For the other schemes, no change is needed as either it is already mandatory (Union, Non-Union- TOOG) or no change is required (not used for INTermediary). FS, TS and TDS will be updated accordingly. Note for the TDS: The test data of the Registration message for Import NETP must be updated to add the element "NotEstablished" set to the value "true" (to be confirmed by DG TAXUD at a later stage)

## Slide 38: RfCs for the amendments to the CIR 194
RfC ID | OSS-1344
Component(s) | FS
Description | Commencement date The “Commencement date” additional explanation is updated to: This can also be prior to the date of registration for the Union, non-Union and transfer of own goods schemes. For the import scheme, the date of commencement is the date of registration when the taxable person or the intermediary is allocated an IOSS number. For the Union and non-Union schemes, no update is required. For the Import scheme, the definition of the Commencement date ("The date the NETP started their taxable activities covered by the special scheme") should be completed.. The rule REG-RU-COMMENCE-DATE will be reformulated to take into account “(...) date of registration when the taxable person or the intermediary is allocated an IOSS number.”

## Slide 39: Improvements – From FPG046 subgroup1
RfC ID | OSS-1333
Component(s) | FS, TS, XSD
Description | Remove the VATReturn Version from PIM The relevance for a VAT-return version in the PIM message is legacy from the MOSS correction mechanism. To reduce the dependency between the VAT-return and payment processing for a MSCON and reduce mismatches between payment and corrected VAT-returns from an incident the proposal is to remove the data element VAT-return version from the PIM message. Proposal X401: Only use the VAT-return version within the VAT-return and the PIM-message for incident purposes and not for mandatory validating. In this way the VAT-return and payment processes are decoupled and can run independently except for the case of an incident. Proposal X402: As an alternative to the proposal X401: Remove the VAT-return version from the PIM-message. The “Version” element within the VAT Return is mandatory and its removal would turn all legacy messages non-XSD-valid. Instead, it would be set to optional, to: Allow omitting it in any future message; Keep legacy messages XSD-valid. FS, TS and XSD would be updated accordingly.

## Slide 40: Improvements – From FPG046 subgroup1
RfC ID | OSS-1334
Component(s) | FS, TS, XSD
Description | Remove the ChangeDate from VATReturn message The “registration information change date” is to validate at a MSCON/MSEST if this Member State has the last version of the registration information when receiving a VAT-return. This data element is a legacy element from the MOSS. The data element “change date” makes a strong interconnection between the registration process and the VAT-return process. If the change date does not comply to the latest change date in MSCON administration the processing of the VAT-return is blocked until the registration information is updated. Proposal X411: Make the validation for the registration information change date optional. (…) Proposal X412: As an alternative to the proposal X411: Remove the change date from the VAT-return message. The “ChangeDate” element within the OSSVATReturnMSCON_Type is mandatory and its removal would turn all legacy messages non-XSD-valid. Instead, it would be set to optional, to: Allow omitting it in any future message; Keep legacy messages XSD-valid. Note: The same update would be done for OSSVATReturnMSEST_Type for consistency. FS, TS and XSD would be updated accordingly.

## Slide 41: Improvements – From FPG046 subgroup4
RfC ID | OSS-1335
Component(s) | FS, TS, XSD
Description | Add NETP status to TraderDetails To address the NETP insolvency topic, a new element "PaymentStatus" could be added to the BaseTrader_Type. This element would take its value from a list: Active (default value); Insolvency ongoing; Bankrupt.  The complete list of values will be provided by DG TAXUD The default "Active" value would be set by default. When the NETP status changes to another value, this would result in an automatic dissemination of the NETP update, allowing each MSCON to follow-up the NETP insolvency. The element applies to Union, non-Union and Import schemes (there is no payment for the TOOG scheme). FS, TS and XSD would be updated accordingly.

## Slide 42: Improvements – From FPG046 subgroup4
RfC ID | OSS-1337
Component(s) | FS, TDS, TS, XSD
Description | Add request&response message type to query NETP payments (2/2) The two new message types would be: A REQuest from the MSCON to the MSID (similar to OSSVATReturnRequest). The MSCON would request the payments related to: a specific NETP (mandatory parameter); a specific period (mandatory parameter); A RESponse from the MSID to the MSCON (similar to OSSRequestedVATReturns), as answer to the REQuest. The MSID would provide to the MSCON all payments of the specific NETP for the given period, with the Payment status defined as “MADE" or “DUE“ (new enumeration). This request/response mechanism addition implies – among other - the following additions: Definition of the new process (BPMN in ARIS tool) Definition of new use cases for MSCON and MSID Update of the Logical Data Model with the two new message types (sub-sections to be added) Definition of a new REQ message type, similar to "RegistrationDetailsRequest" and "OSSVATReturnRequest, including LDM and business rules Definition of a new RES message type, similar to "RequestedRegistrationDetails" and "OSSRequestedVATReturns", including LDM and business rules Definition of new CCN/CSI message queues.

## Slide 43: Other improvements
RfC ID | OSS-1314
Component(s) | XSD, TS, FS, TDS, TM
Description | Split the XSD by Scheme Having single XSD for the Union, non-Union and Import scheme comes with the following drawback : several business rules must be defined when an element is specific to one scheme. When business rules are added or updated, this comes with additional complexity between the schemes. Some examples : The “Intermediary Number” attribute must not be provided in MSG: Registration Requested Information for Union and non-Union Schemes The "Fixed Establishments" elements does not apply to the non-Union The TraderId is a VATNumber in the Union Scheme, a VoesNumber in the non-Union Scheme and IOSSNumber/IntNumber in the Import Scheme This adds complexity in the specifications. Such rules could be enforced by splitting the XSD by scheme.

## Slide 44: Other improvements
RfC ID | OSS-1315
Component(s) | FS
Description | Include guidance in FS for unexpected CESOP message An MS reported receiving MSG: REGISTRATION REQUEST from CESOP for TPs that are not registered to OSS under the MSID. When these situations has occurred the OSS-system, in accordance with the OSS FS, tries to respond with TEM10020 ‘The VAT Identification Number is not known’, however the transmission of this message is unsuccessful. Those messages were issued by CESOP through a manual process, that allows to send MSG: REGISTRATION REQUEST based on a user-input identifier. This might lead to messages sent, with non meaningful data. It is suggested by DG TAXUD to add a note in the OSS FS, describing that such events can occur, and explaining how the MSs should react. FS: In the section "3.6 CESOP INFORMATION EXCHANGES", add clarification to the items 4. The OSS system will receive an MSG: Registration Request message from the CESOP system, containing the taxable person VAT number (and Intermediary) contained in the previously sent MSG: OSS VAT Return Information (MSCON) message, in order to retrieve the registration data of the taxable person; 5. The OSS system will respond with MSG: Registration Requested Information message Add a footnote, after point 5, explaining that, in case the OSS system detects an error in the "MSG: Registration Request", it will behave according to the process "3.5.1 Automated Access to MSID Information Process Group" and transmit an Error Message. In that footnote, also explain that MSs should be prepared to receive such invalid requests, and send the TEM message, regardless of whether it fails transmission (which could happen, depending on CESOP implementation).

## Slide 45: Other improvements
RfC ID | OSS-1319
Component(s) | FS
Description | Adding BIC to regular update of registration information DG TAXUD has received the following comment from a MS (see OSS-1318): We are reading RfC-1223 and we see that you are recommending that the MSID regularly checks the IBAN or OBAN numbers (box 11); Several member states have during our meetings mentioned that they need the BIC number to transfer payments to other member states especially when the OBAN is in use. We are therefore surprised that the BIC number is not a part of your recommendation. The BIC will be added on the list of regular update of registration information. FS: In section "10.10 ADMINISTRATIVE COOPERATION PROCEDURES", the procedure ACP.090 will be updated by adding into the regular update of registration information the following information: BIC number (box 12) The change does not impact other OSS artefacts or documentation.

## Slide 46: Other improvements
RfC ID | OSS-1320
Component(s) | FS, TDS, TS, XSD
Description | Update the regex of Account Name to add the "&" character NA-EE raised the following: The bank account name on the OSS application must be defined as a string with minimum length of 1, maximum length of 70, whitespace attribute set to 'collapse' and following the regex '[A-Za-z0-9/\-?:()\.,'+]( [A-Za-z0-9/\-?:()\.,'+])*' according to rule GEN-DT-BANK-ACCOUNT. In Estonia it is allowed to put a „&“ mark to company name. Also the banks are comparing the name of the account and the name on the payment order. If they do not match it is possible that the bank refuses the payment. So we would like to make a proposal to update the regex of Account Name and add „&“ there. The “Account Name” regex will be updated: From: "[A-Za-z0-9/\-?:()\.,'+]+( [A-Za-z0-9/\-?:()\.,'+]+)*" To: "[A-Za-z0-9/\-?:()\.,'+&amp;]+( [A-Za-z0-9/\-?:()\.,'+&amp;]+)*“ Note that the "&" character is a special one that must be escaped as “&amp;” in both the XSD and XML. FS, TS, XSD and TDS will be updated accordingly.

## Slide 47: Other improvements
RfC ID | OSS-1336
Component(s) | FS
Description | Harmonisation of the payment date In VAT directive article 367 it is mentioned that the trader shall pay the VAT at the latest at the expiry of the deadline by which the return must be submitted. As per Article 367 “The taxable person not established within the Community shall pay the VAT, making reference to the relevant VAT return, when submitting the VAT return, at the latest, however, at the expiry of the deadline by which the return must be submitted.” MS should only take into account the date the payment was made, and not the date the payment was received. The attribute "Payment Date NETP“ description will be updated to the following: “This is the date that the payment was made by the NETP or his Intermediary.”

## Slide 48: Other improvements – Suggested by SoftDev
RfC ID | OSS-1276
Component(s) | TS
Description | Add clarification to Messages Logical Data Model The OSS XSD defines the authoritative structure of all exchanged messages, while the Logical Data Model in the OSS‑TS serves only as a conceptual aid. Because LDM attributes include predefined alphanumeric lengths that may not match the XSD (which prevails for validation), the TS should include a note clarifying this distinction. The following note will be added: “Please note that this logical data model does not reflect the technical implementation of the database, but is given to document the structure and the relevant elements of each message. The field types are given as indicative and do not prevail on the XSD element definition.”

## Slide 49: Other improvements – Suggested by SoftDev
RfC ID | OSS-1338
Component(s) | FS
Description | Split the functional specification documentation The FS has grown to more than 600 pages, making it difficult to open, maintain, and review, and the new TOOG scheme would increase its size even further. Splitting it into several smaller, more manageable documents - an approach already successful for CTA and TNA - would greatly improve usability for all stakeholders. It would be split in two parts: FS - General: this document will contain all current sections, except the logical data model and the functional message specification that will be moved to a separate sub-document. It will also be the only document with Document Control Information (in order to ease the modification and review of the FS); FS - LDM - FMS: this document will contain the logical data model and the functional message specification. Those sections represent the core of the specifications that can behave as standalone specifications. This split would improve usability and navigation within the documents. It also creates a clean conceptual boundary.

## Slide 50: Other improvements – Suggested by SoftDev
RfC ID | OSS-1340
Component(s) | TDS
Description | Split the test design specification documentation The TDS has grown to more than 700 pages, making it difficult to open, maintain, and review, and the new TOOG scheme would increase its size even further. Splitting it into several smaller, more manageable documents - an approach already successful for CTA and TNA - would greatly improve usability for all stakeholders. It would be split in four parts: TDS - General&Union: this document will contain all current sections, narrowed down to the MOSS (some cases are still valid until 2029) and the Union scheme. It will also be the only document with Document Control Information (in order to ease the modification and review of the TDS); TDS - nonUnion: it will contain all current sections, narrowed down to the non-Union scheme; TDS - Import: it will contain all current sections, narrowed down to the Import scheme; TDS - TOOG: it will contain all current sections, narrowed down to the Transfer of Own Goods scheme. Note: For the general sections, a reference to the "General&Union" document would be added. The split by scheme for the TDS brings more logic than splitting the current sections on a business or testing base.