ESPBI IS PowerBI Reporting Preparation Services

- Table of Contents

1.	Description and context	3

1.1.	Project description and context	3

1.2.	Terms and abbreviations	3

2.	Scope of the project	3

2.1.	Document purpose	3

2.2.	Establishing objectives	3

2.3.	Available reports	4

3.	Implementation plan	4

4.	Requirements for service provision	5

4.1.	Requirements for documentation and its coordination	5

4.2.	Requirements for project management	5

4.3.	Requirements for change management	6

5.	Annex	6

5.1.	List of available reports	6

5.2.	Available descriptions of reports	6

TABLES

Table 1. Terms and abbreviations used	3

Table 2. Reporting creation activities	4

# Description and context

## Project description and context

- The project focuses on modernizing and enhancing Lithuania's Electronic Health Services and Cooperation Infrastructure Information System (ESPBI IS), by improving current reporting capabilities. The maintenance of ESPBI IS is handled by the State Enterprise Centre of Registers (RC), while the Ministry of Health (SAM) is responsible for its governance and strategic decision-making. ESPBI IS serves as a central repository for health records and provides specific portals and subsystems used by both healthcare specialists and patients. This project will focus on improving current and adding additional reports within the system using existing tools. Reports are needed in three main domains (Informational system for registration of patients in advance (IPR); Informational system of pregnant, women in labor and newborns (NGN); Outpatient home care services for a more efficient use and qualitative outcome (ASPN).

## Terms and abbreviations

- Terms and abbreviations used are presented in table 1 “Terms and abbreviations used “.

Table 1. Terms and abbreviations used

| Term/abbreviation | Description |
| --- | --- |
| ESPBI IS | Electronic information system of health services and cooperation infrastructure (lit. Elektroninė sveikatos paslaugų ir bendradarbiavimo infrastruktūros informacinė sistema) |
| HIS | Healthcare information system |
| RC | State Enterprise Centre of Registers (lit. Registrų centras) |
| SAM | Ministry of Health (lit. Sveikatos apsaugos ministerija) |
| Client | State Enterprise Centre of Registers or RC |
| Service provider | The company that is providing software development services for the implementation of the project. |
| IPR IS | Informational system for registration of patients in advance |
| NGN IS | (lit. Nėščiųjų, gimdyvių ir naujagimių informacinė sistema) Informational system of pregnant, women in labor and newborns. |
| ASPN | (lit. Ambulatorinės slaugos paslaugos namuose) Outpatient home care services |

# Scope of the project

## Document purpose

- The purpose of this document is to provide a structure on possible reporting improvements in healthcare informational systems. These reports aim to guarantee standardization amongst the reporting of various healthcare institutions, accessible analytics on topics such as registrations of patients, accessibility of doctors, nurses per patient etc.

## Current situation

- Currently, the initial data from IPR IS, NGN IS, and ASPN is first stored in the Oracle database (ESPBI IS used Oracle database). Then data is transferred to Cloudera for further processing and transformations. After that data is transferred to centralized PostgreSQL database for reporting purposes.

- For the reporting of IPR IS the data is taken from PostgreSQL and formatted into the reporting dashboards using PowerBI. One of the issues faced - the clarity of currently available reports. The project will aim to improve the quality of currently available reports by redesigning reports / dashboards and reformulating data queries to PostgreSQL database.

- For NGN and ASPN currently no reporting had yet been done.

- Tools for data reporting and data storing is owned by the Client and no tool needs to be provided. The data flow expected sequence should be as provided in the diagram below:

Figure 1. Data flow

## Establishing objectives

- Goals of the project:

  - Optimize the existing query processes in the PostgreSQL database to enhance efficiency and ensure they accurately reflect current analytics by rewriting outdated queries and developing new ones.

  - Design and implement new dashboards for the analytics and reporting of ASPN and NGN data.

  - Update and redesign existing IPR dashboards and reports or create new ones to improve their usability.

## Required reports

- The project focus is on preparing the PostgreSQL based reports for three fields: Patients’ registration in advance (IPR), pregnant, women in labour and newborns (NGN), Outpatient home care services (ASPN). Required reports and their description is provided in the annexes (see Annex 5.1. “List of available reports “.

- Access rights to different reports must be ensured based on professional qualification, healthcare institution or other criteria.

- Reports are separated into priorities. First-priority reports will be automatically required, however other priority reports will be requested on demand.

# Implementation plan

Table 2. Reporting creation activities

| Nr. | Responsibilities | Result | Results / Requirements |
| --- | --- | --- | --- |
|  | Service provider: - Prepares the Service Provision Regulation report. - Coordinates with the Client to define objectives and scope related to the creation of new reports. Client: - Provides necessary information regarding existing standards, policies, and requirements. - Collaborates in defining the goals and expectations for the reporting process. | R-1 – Service Provision Regulation report | - Prepared Service Provision Regulation, detailing: - Project goals & priorities, - Results (deliveries) description, - Stakeholders, - Project team & responsibilities (detailing organizational structure of decision-making process) - Work schedule, - Risks and their management methods, - Communication principles, - Criteria for interim and results acceptance, - Change management procedures. |
|  | Service provider: - Assesses existing reporting standards, regulations. - Identifies additional reports needed. For detailed procedures after identification of additional reports see 4.3. Change management requirements. - Describes each report more in detail to prepare for the implementation. Client: - Provides necessary information about current reporting and regulatory requirements. - Provides comments and recommendations. | R-2 – Analysis report | - Prepared analysis documentation, including: - Review of existing reports. - Identification of limitations and issues in current reporting processes. - Review sources of required information to build reports and suggest the most efficient way of gathering the data. - Align forms and structure of dashboards / reports. Align the usability of the reports. - Ensure alignment for accurate access rights for the reports. - Describe how queries to PostgreSQL will be changed to increase performance and accuracy. |
|  | Service provider: - Plans for pilot testing of the reporting with selected reports. - Develops testing protocol, based on the results of the testing. Client: - Provides feedback on the proposed testing protocols. - Approves the testing protocols as part of the overall process. | R-3 – Testing report | - Prepared testing protocol, including: - Defined testing evaluation methods (scenarios) for each report. - Pilot testing with a Client on chosen reports. |

# Requirements for service provision

## Requirements for documentation and its coordination

- All project documentation prepared by the Service provider must be prepared in Lithuanian and English language in accordance with the rules of the respective language grammar and formatting rules illustrated with diagrams, tables, graphs and other visual means, the presented material is arranged clearly, consistently and in detail.

- The documents agreed with the Client must be amended during subsequent stages, considering the results of the acceptance testing and pilot operation, other project activities and circumstances that are related to the content of the submitted documentation. The project documentation must be actualized (updated) and the final versions submitted within the deadlines agreed with the Client, but no later than by the date of submission of the final delivery-acceptance transfer act.

- Project work must be registered in the Client's Jira by selecting Issue type Epic. If needed, the Epic template prepared in the Client's Confluence system can be used for a detailed description of the Epic. A need Epic is broken down into Stories, smaller items on the product to-do list.

- All outcomes prepared by the Service provider must be agreed upon with both the Client and the Service provider.

- The final versions of the documents must be submitted electronically (.doc, .docx, .pdf, or another agreed format suitable for editing).

- The Client and other interested parties must submit comments on the evaluated documentation within no more than 5 days.

- After receiving comments, the Service provider must make the required corrections within 5 working days.

- The Client’s GitLab repository must be used to store the system source codes.

- For processes ensuring and installing system quality, the Client’s GitLab repository must be used.

## Requirements for project management

- The Service provider must ensure that all communication during the Project is conducted in Lithuanian unless agreed otherwise. If experts from foreign countries are involved, the Service provider must provide translation services into Lithuanian at its own expense.

- The Service provider must cooperate directly with the Client, Project partners, and other interested parties involved in the Project. This includes maintaining open lines of communication and collaboration throughout the project duration.

- The Service provider shall regularly inform the Client about the progress of the Services and, upon the Client's request, prepare and present results at various stages of service provision.

- The Service provider must submit and agree with the Client on the Regulation of Service Provision, which should detail the stages of the provision of services and their results (presentations), a schedule for the execution of phases corresponding to the detailed deadlines specified by the Client, describe communication and risk management measures and the procedure for combining documents.

- The Service provider shall prepare and submit to the Client weekly brief reports on the provision of services, which shall include:

  - Updates on the progress of the Service Agreement.

  - Information about the risks and problems recorded during the reporting week.

  - Updates on any agreed changes in the change register.

- The Service provider must continue to cooperate directly with the Client, ensuring all stakeholders are engaged and informed.

## Requirements for change management

- The Service provider shall provide up to 250 (two hundred fifty) man-hours dedicated to implementing changes requested by the Client during the project execution and after its completion. These hours are intended for any modifications, enhancements, or adjustments to the delivered solution as per the Client's needs.

# Annex

## List of required reports