Annex 2 to the Special Conditions of Procurement

TECHNICAL SPECIFICATION

1.	GENERAL INFORMATION	1

2.	TERMS AND ABBREVIATIONS	1

3.	INFORMATION ABOUT THE SYSTEM	2

4.	SCOPE OF SERVICES	5

5.	SERVICE DELIVERY PROCEDURE	8

6.	BINDING OBLIGATIONS OF THE SUPPLIER	11

7.	REQUIREMENTS FOR THE SUPPLIER	12

8.	WARRANTY REQUIREMENTS	12

9.	REQUIREMENTS FOR SOURCE CODE VERSION CONTROL AND DOCUMENTATION	13

10.	APPLICATION OF ENVIRONMENTAL PROTECTION CRITERIA	14

## GENERAL INFORMATION

  - The European Social Fund Agency intends to procure the maintenance and development services of the electronic social innovation information system created during the implementation of the Social Innovation + initiative, developed on the EasyWeb4 content management system, in order to ensure smooth system operation, the updating (expansion/refinement) of existing functionalities and the implementation of new ones according to the needs of the Contracting Authority.

## TERMS AND ABBREVIATIONS

  - Supplier means the supplier with whom the Contracting Authority will conclude a contract for the provision of maintenance and development services of the electronic social innovation information system (eSInnis).

  - System means eSInnis.

  - Contracting Authority / Agency means the European Social Fund Agency (ESFA).

  - SI+ is an abbreviation for Social Innovation + (plus) initiative.

  - Error (also incident, non‑conformity, issue) means a situation where any module or function of the System fails to operate or operates incorrectly, including the provision of incorrect results. The cause may be any reason, except situations where the issue arises from failures, errors or improper configuration of related infrastructure, operating systems, other systems, hardware or workstations.

  - Critical Error means a disruption (total or partial) in the operation of any eSInnis module that fully or partially prevents the execution of certain functions, or results in the provision of incorrect outputs. Such errors must be addressed immediately.

  - Non‑critical Error means a minor disruption in business processes or in the functioning of any eSInnis module that does not threaten data, data security or the operation of the entire System. A solution is required, but it is not urgent.

  - Response Time means the period from the moment the Contracting Authority notifies the Supplier of an error until the moment the Supplier actually begins the error‑removal work, having first confirmed receipt of the incident notification.

  - Working hours means Monday to Friday (excluding public holidays) from 08.00 to 17.00.

## INFORMATION ABOUT THE SYSTEM

  - The purpose of eSInnis is to administer projects at European Union (EU) level automatically using information technology tools. eSInnis enables the Agency to carry out, digitally, the following activities:

    - Prepare and publish EU‑level calls for tenders;

    - Receive and evaluate applications;

    - Conclude grant (project funding) agreements;

    - Communicate with applicants and project implementers ;

    - Sign and administer grant (project funding) agreements (e.g. processing amendments, payments, reimbursements).

  - The objectives of eSInnis:

    - To automate the processes of EU‑level calls, applications and project administration,

    - To ensure data exchange between the Agency, applicants and project implementers.

  - The main functions of eSInnis:

    - Collect, store, process and retain data related to EU‑level calls, applications, project implementation and grant (project funding) agreements;

    - Receive documents and data electronically from applicants and project implementers;

    - Provide applicants, project implementers and Agency staff with information on the status of calls, applications and projects, administrative processes and other project‑related data;

    - Automate EU‑level call, application and project administration processes, including application evaluation, preparation of grant (project funding) agreements, administration of amendments and financial reporting;

    - Manage user registration and access rights, ensuring secure access to eSInnis functionalities according to user roles;

    - Ensure effective communication between the Agency and external users.

  - eSInnis is accessible at the following addresses:

    - For external users: www.esinnis.eu;

    - For employees of the Contracting Authority (internal users): www.esinnis.eu/esfa;

    - For the eSInnis administrator www.esinnis.eu/ew4.

  - eSInnis has both a test (TEST) and a production (PROD) environment.

  - eSInnis consists of the following modules:

    - Calls Module, with the following main functions:

      - Preparing, publishing and viewing call information;

      - Adapting the application form for a specific call,

      - Managing the settings of internal Agency checklists related to the call (including administration checklists).

    - Applications Module, with the following main functions:

      - Preparing (filling in), submitting, registering and viewing applications;

      - Performing application evaluations (eligibility and suitability, benefit evaluations including consolidation);

      - Informing applicants about evaluation results.

    - Grant Agreements Module, which is primarily used to prepare, sign and view grant (project funding) agreements and initiate projects.

    - Projects Module, with the following main functions:

      - Viewing project data;

      - Making and registering changes to project data;

      - Monitoring current project statuses;

      - Linking project indicators with the SI+ monitoring indicators established by the Agency.

    - Reporting Module, with the following main functions:

      - Preparing, registering and verifying continuous reports, periodic reports, and additional initial prefinancing requests;

      - Verifying and approving/(not) recognising as eligible the costs indicated in periodic reports;

      - submitting, reviewing and approving/rejecting data on achieved deliverables;

      - Submitting and verifying data on the implementation of activities specified in the grant (project funding) agreement,

      - Registering data on reimbursements and budget reductions;

      - Monitoring the project’s financial disbursements (balance);

      - Preparing, registering and reviewing reports on suspected irregularities and the findings of related investigations.

    - Indicators Module, with the following main functions:

      - Registering and displaying the results achieved under the SI+ initiative. The results are calculated automatically for indicators of the automatic type (not entered manually);

      - Displaying and exporting data on planned and achieved indicator values in projects.

    - External Users Module, with the following main functions:

      - User registration;

      - Managing user rights depending on the eSInnis module (applications, grant agreements, projects, reporting), including the validation of signing rights.

    - Communication with External Users Module, with main functions which include sending, receiving and viewing messages.

    - Reporting (Analytics) Module, with the following main functions:

      - Aggregating data from the applications, grant agreements, projects and reporting modules according to predefined views;

      - Generating reports according to filters selected by the user.

    - Administration Module, with the following main functions:

      - Managing the structure of eSInnis;

      - Managing classifiers;

      - Managing eSInnis settings;

      - Managing eSInnis users and their permission groups;

      - Viewing the eSInnis event log.

  - User access to eSInnis is protected by a username and password.

  - The eSInnis user interface is implemented in English.

  - Technical solution of eSInnis (Figure 1):

    - Deployed on Linux servers with an Apache2 WEB server (with PHP support);

    - Using a MySQL database;

    - Files stored in a local file system;

    - SMTP used for email notifications.

Internet

File system

Content files

APP server

Firewall

Figure 1. Architectural solution

  - eSInnis is implemented on the basis of the EasyWeb4 content management system.

## SCOPE OF SERVICES

  - The subject matter of the procurement is the eSInnis maintenance and development services (hereinafter referred to as the ‘Services’).

  - Preliminary scope of the Services planned for procurement:

| No | Service name | Unit of measure | Preliminary quantity |
| --- | --- | --- | --- |
| 1 | 2 | 3 | 4 |
| 1. | eSInnis maintenance services | month | 36 (thirty‑six) |
| 2. | eSInnis development services | hour | 2 000 (two thousand) |

  - The Services specified in Clause 4.2 of the Technical Specification must be provided for no longer than 36 months from the date of entry into force of the contract.

  - eSInnis maintenance services include, but are not limited to:

    - Continuous monitoring of the eSInnis system status, proactive issue prevention, incident response, eSInnis system recovery, root‑cause diagnostics and provision of recommendations to avoid potential future disruptions.

    - Updates to the operating system, software and databases (where this does not breach warranty obligations).

    - Consultations for the Agency’s internal users (by telephone, email or other remote communication tools) on the use of system functionalities.

    - Backup maintenance and support for ensuring data recovery.

    - Consulting the system administrator (by telephone, email or other remote communication tools) on ensuring uninterrupted system operation, infrastructure‑related matters (e.g. server configuration, access rights setup, other administrative actions), system incidents and other system‑related issues, and providing assistance in resolving problematic situations.

    - Handling reports of eSInnis incidents whose causes, once examined, are found to fall outside warranty coverage, and resolving such incidents.

    - Extracting data from the eSInnis database according to the provided criteria and supplying it to the Contracting Authority in the requested format and structure. When requesting data, the Contracting Authority shall specify the deadline for delivery. If the Supplier cannot deliver the data within the specified deadline, it shall inform the Contracting Authority and agree a new deadline.

    - Providing free‑of‑charge updates of system software (the EasyWeb4 content management system, database, programming platform, etc.).

    - Submitting reports on eSInnis maintenance, performed actions, incidents and similar matters upon request of the Contracting Authority. Where the Contracting Authority requests a report, it shall be provided no later than within five working days.

  - Development services include services related to the expansion, improvement and modification of the eSInnis in line with the needs of the Contracting Authority. The services include, but are not limited to:

    - Development of new functionalities; updating, extending, improving and modifying existing functionalities; design, programming, testing, deployment and documentation;

    - Coordinating, deploying and configuring updates and patches for system components or their parts, software libraries and plugins/widgets that have become outdated, vulnerable or non‑compliant with security requirements (where this does not breach warranty obligations or in accordance with Clause 4.12);

    - Modifications or adaptations to system architecture, e.g. due to technological upgrades or infrastructure changes (where this does not breach warranty obligations or in accordance with Clause 4.12);

    - Deploying the system in a new infrastructure (e.g. migration to another server, cloud environment or data centre location);

    - Configuration of system parameters and adjustments to classifiers and structural settings;

    - Data migration, transfer and integration with other systems;

    - Optimising system performance (e.g. improving speed, throughput and stability);

    - Activities ensuring or enhancing system security (e.g. changes to access management, updates to password policies);

    - Consultations and methodological support related to the use of new or updated functionalities;

    - Any other actions necessary to ensure smooth and secure operation of the System and its alignment with the needs of the Contracting Authority.

  - Maintenance services are provided continuously, whereas development services are ordered on an ad hoc basis (according to Annex 13 to the procurement conditions) and paid for based on the actual work performed, applying the hourly rate set in the contract. Development hours are used flexibly, as required, by counting the total number of hours planned for the entire duration of the contract. The Contracting Authority does not undertake to use the full number of allocated development hours.

  - Under the service contract No. S‑2023‑00212 of 16 November 2023, the eSInnis system is subject to warranty maintenance (valid until 8 December 2026), covering the correction of system errors and inaccuracies, consultations and updates to documentation. In addition, the development services provided under service contract No. S‑221 of 23 December 2025 are also subject to warranty maintenance. As contract No. S‑221 is still ongoing at the time of preparing these procurement documents, and the system development services have not yet been delivered or accepted, the exact warranty maintenance period under this contract will be determined based on the actual dates of the signed acceptance certificates, and the supplier awarded the procurement will be informed accordingly. During the warranty maintenance period:

    - No changes may be made to the software code, database structure or database records without the prior written consent of the warranty provider.

    - All maintenance and development work must be coordinated with the Contracting Authority and, where necessary, with the warranty provider as well.

  - The Supplier shall cooperate with the warranty provider where necessary to ensure smooth service delivery and compliance with warranty obligations.

  - If any changes made by the Supplier result in the suspension or termination of warranty obligations, the Supplier undertakes to compensate all justified losses incurred by the Contracting Authority, as confirmed by a cost estimate agreed between the warranty provider and the Contracting Authority, or by an assessment of an independent expert.

  - The Supplier may carry out development work only if:

    - The developments are implemented as separate, independently functioning features or modules that do not directly affect the operation of the existing System core;

    - Prior written consent from the warranty provider has been obtained;

    - The works are performed after the expiry of the warranty period, or they are performed jointly with the warranty provider.

  - The procured maintenance and development services must not breach any active warranty obligations. To avoid any breach of warranty obligations, the Supplier must:

    - not make any changes to the System code or structure without written consent from the Contracting Authority;

    - coordinate all work that may affect the System with the Contracting Authority (and through it, with the warranty provider);

    - avoid any changes that could lead to the termination or suspension of warranty services. Otherwise, the Supplier must take into account that Clause 4.9 shall apply.

  - Where, during the provision of Services, it becomes apparent that certain modifications to the System’s software code, database structure or database records are necessary to ensure System operation, security, compliance with legal requirements, or other needs identified by the Contracting Authority, the Contracting Authority may decide that such modifications shall be carried out, even if this results in the suspension or termination of warranty obligations. In such cases, the Contracting Authority shall notify the warranty provider in writing of its decision and shall assume responsibility for the related consequences, except where the Supplier exceeds its authorised scope or carries out work without prior written approval of the Contracting Authority. The Supplier may perform such work only after receiving separate written approval from the Contracting Authority.

## SERVICE DELIVERY PROCEDURE

  - Within 10 (ten) working days from the date of entry into force of the contract, the Supplier shall prepare and agree with the Contracting Authority a Service Delivery Regulation. The Regulation must describe service delivery aspects that are not detailed in the procurement documents, including (but not limited to): procedures for initiating work, communication channels, formats for providing information, workflow monitoring tools, reporting, testing/acceptance procedures, and similar matters. The Regulation may be reviewed and updated periodically at the initiative of either the Contracting Authority or the Supplier, subject to mutual agreement.

  - The Supplier shall immediately inform the responsible person of the Contracting Authority about any identified eSInnis issues by telephone, email or other remote communication tools agreed with the Contracting Authority. All eSInnis issues (both those identified by the Supplier and those observed by the Contracting Authority) shall be registered in the Supplier’s incident and problem‑tracking system. Within the incident tracking system, the Contracting Authority’s responsible persons must be able to view the progress of issue resolution, the status of registered issues/errors and other relevant information.

  - Detailed service delivery procedures and workflows shall be agreed during the preparation of the Service Delivery Regulation.

  - Supplier’s response and resolution time:

    - In the event of a Critical Error: 2 (two) working hours from receipt of the notification from the Contracting Authority and no more than 24 (twenty‑four) calendar hours if the notification is submitted on non‑working days or outside working hours.

    - In the event of a Non-critical Error: 4 (four) working hours from receipt of the notification from the Contracting Authority and no more than 48 (forty‑eight) calendar hours if the notification is submitted on non‑working days or outside working hours.

    - The Response Time is understood as the period from written registration of the incident (in the incident and problem‑tracking system or, in exceptional cases, by email) until the start of its resolution. This is the time during which, after receiving the notification, the Supplier performs a preliminary analysis, determines (verifies) the error priority and assigns a responsible person.

  - eSInnis incidents must be fully resolved:

    - In the event of a Critical Error, within no more than 16 (sixteen) working hours calculated from the end of the Response Time, and no more than 36 (thirty‑six) calendar hours if occurring on non‑working days or outside working hours;

    - In the event of a Non-critical Error, within no more than 24 (twenty‑four) working hours calculated from the end of the Response Time, and no more than 48 (forty‑eight) calendar hours if occurring on non‑working days or outside working hours.

    - Time required to resolve the incident does not include periods during which the Supplier cannot proceed with the resolution due to circumstances beyond the Supplier’s control. The Supplier must inform the Contracting Authority of such circumstances.

  - The Supplier shall provide consultations to the Contracting Authority’s responsible persons, the eSInnis administrator and internal users by telephone, email, MS Teams or other remote communication tools agreed with the Contracting Authority.

  - Consultations must be provided immediately. If the Supplier cannot provide an adequate consultation immediately, it must inform the Contracting Authority accordingly and provide answers to outstanding queries no later than within 24 (twenty‑four) working hours from the time the Contracting Authority submitted the enquiry.

  - When providing System maintenance services, a high level of System availability must be ensured: not less than 99% per month. The Supplier shall ensure that the downtime of eSInnis modules does not exceed 24 (twenty‑four) hours, as required for a Category IV state information system.

  - System maintenance services shall be provided five days per week, nine (9) hours per day (9×5), during the Contracting Authority’s working hours from 08.00 to 17.00.

  - For the System maintenance services provided during the previous month, the Supplier shall submit a Certificate of Acceptance of Services to the Contracting Authority no later than within 10 (ten) calendar days after the end of the month. The Contracting Authority shall sign the Certificate of Acceptance of Services or provide substantiated comments within five (5) working days from the date of its receipt.

  - Orders for development services shall be formalised by signing the service order form (Annex 13 to the procurement conditions).

  - The Contracting Authority’s representative (the person responsible for contract performance) shall submit the required development services to the Supplier by email (or another agreed written method), describing as clearly and precisely as possible the subject of the planned development services (initiating the completion of Annex 13 to the procurement conditions).

  - Upon receiving the Contracting Authority’s information regarding the need for development services, the Supplier must immediately begin the analysis phase and, no later than within 10 (ten) working days from the date the need was received, submit the following to the Contracting Authority’s responsible person: a proposal, an analysis document and information on the solution design, which describe the proposed solution and implementation principles, required changes (if applicable), potential impact on other System functionalities, etc. The Supplier shall also provide the implementation deadline and estimate the number of working hours required for implementation (continuing the completion of Annex 13 started by the Contracting Authority).

  - The response to the Supplier’s proposal shall be provided no later than within five (5) working days.

  - Once the Contracting Authority approves the proposal, a development service order (Annex 13 to the procurement conditions) shall be prepared on the basis of the proposal and signed by both the Contracting Authority and the Supplier.

  - The deadlines indicated in Clauses 5.13 and 5.14 of the Technical Specification may be adjusted where complex or large‑scale development services are required, e.g. where additional time is needed to properly analyse the Contracting Authority’s development needs. Such adjustments shall be agreed in writing (by email) and shall be valid only upon approval by the Contracting Authority.

  - When providing System development and maintenance services, the Supplier must use tools and technologies (solutions) compatible with the existing System architecture. New or alternative solutions may be used only after the Contracting Authority has agreed to their necessity and compatibility with the System’s existing components.

  - Functionalities of the development service:

    - The Supplier shall first deploy the development functionalities in the eSInnis test (TEST) environment. Functionalities may be deployed in the TEST environment only after being fully tested by the Supplier. The Supplier shall also prepare and submit to the Contracting Authority (before the Contracting Authority begins its own testing) the testing plan, testing scenarios and the Supplier’s testing report.

    - After the Supplier deploys the functionality in the TEST environment, the Supplier shall notify the Contracting Authority, which shall also carry out testing to verify that the functionality meets requirements and operates correctly. Any issues identified shall be registered in the Supplier’s incident and problem‑tracking system and must be resolved by the Supplier.

    - Once the deployment in the TEST environment is completed, the Supplier shall notify the Contracting Authority by email and provide the following: the new software version, the relevant documentation (installation instructions, user and administrator manuals, descriptions of implemented changes, testing protocols/reports, a detailed comparison of the current and previous states (where applicable) and any other documents related to the development services delivered) and any other information related to the execution of the order. The Contracting Authority shall begin evaluating the Services only once it has received the complete software and documentation package and/or all information related to the completion of the task, unless the Contracting Authority and the Supplier agree otherwise (agreement via email or in writing).

    - Upon receiving the Supplier’s notification (in writing or by email) regarding the deployment performed in the eSInnis TEST environment, the Contracting Authority shall evaluate the Services (perform the verification/testing), check compliance with the conditions set out in the order form and other documents, and verify the completeness of the submitted documentation. If the Contracting Authority identifies improper service delivery or non‑compliance with quality requirements, it shall submit comments to the Supplier by email. The Supplier shall not be paid additional costs for correcting deficiencies in the provided software or documentation in accordance with the Contracting Authority’s comments. Where objectively necessary, a timeframe for the correction of deficiencies may be agreed if remediation requires a longer period.

    - The Supplier may deploy development functionalities in the production (PROD) environment only after the Contracting Authority confirms that deployment is permitted and the Supplier ensures that the operation of the eSInnis modules or any other components will not be disrupted and that all implemented changes will function as intended.

  - The Supplier shall coordinate all design decisions adopted during the provision of development services with the Contracting Authority by email.

  - In parallel with the deployment of functionalities in the eSInnis test (TEST) environment (or at another time if agreed otherwise), the Service Provider shall submit the following eSInnis documentation:

    - User manuals for external and/or internal Agency users and/or administrator users (depending on the environment to which the delivered Services apply).

    - Analysis and design documents.

    - When providing services, the Supplier is not required to update the documentation of the entire System; however, the Supplier must prepare and submit updated documentation for the specific part of the System to which the Services were provided.

  - The documents referred to in Clause 5.20.1 of the Technical Specification shall be prepared in Lithuanian and English.

  - All documentation prepared by the Service Provider shall be submitted in electronic format (MS Office Word or an equivalent format).

  - The Contracting Authority must evaluate the submitted documents within 10 (ten) working days and provide a response to the Supplier regarding their suitability. If inaccuracies are identified, the Supplier must correct the documents no later than within five (5) working days and resubmit the corrected documents to the Contracting Authority for re-evaluation.

  - The documentation prepared by the Supplier and agreed with the Contracting Authority must be appended to the Certificate of Acceptance of Services.

  - Payment for the completed development services shall be made after the actual provision of the services, upon signature of the Certificate of Acceptance of Services and submission of an invoice. Services are considered actually provided when the deployment into the production (PROD) environment has been completed (as defined in Clause 5.18.5).

  - When performing development works, if the Supplier did not identify all necessary changes related to the ordered task during the analysis phase, the Supplier shall carry out the implementation of such missing changes at its own expense and without any additional charge.

## BINDING OBLIGATIONS OF THE SUPPLIER

  - The Supplier undertakes to act honestly, diligently and reasonably, in line with the principles of professional responsibility, applying recognised IT industry standards and best practices, and to take all necessary measures to ensure that the provision of the Services meets the interests of the Contracting Authority.

  - The Supplier shall ensure that no changes to the eSInnis software code or related infrastructure are carried out without prior coordination with, and consent from, the Contracting Authority.

  - The Supplier shall ensure that its specialists are able to provide maintenance and development services for a system operating in English, including the preparation and updating of documentation.

  - When providing the Services, the Supplier shall ensure compliance with the requirements laid down in the following legal acts:

    - Regulation (EU) 2016/679 of the European Parliament and of the Council of 27 April 2016 on the protection of natural persons with regard to the processing of personal data and on the free movement of such data, and repealing Directive 95/46/EC (General Data Protection Regulation);

    - Law on Cyber Security of the Republic of Lithuania;

    - Description of Cyber Security Requirements, approved by Resolution No. 818 of the Government of the Republic of Lithuania of 13 August 2018 ‘On the Implementation of the Republic of Lithuania Law on Cyber Security’ (as amended);

    - Law on State Information Resources Management of the Republic of Lithuania;

    - Other legal acts of the Republic of Lithuania regulating the development, implementation, operation and security of information systems.

  - Where new European Union or Republic of Lithuania legal acts, or amendments to such acts, relevant to the provision of the Services enter into force, the Supplier shall comply with those provisions from their effective date. Accordingly, any requirement in this Technical Specification that becomes inconsistent with a new European Union or Republic of Lithuania legal act, or an amendment to such act, relevant to the provision of the Services, shall no longer apply from the date the new legislation enters into force, and shall instead be replaced by the corresponding provision of the newly effective legal act applicable to the Services.

  - When providing the Services, the Supplier shall apply measures, methods and technological solutions that ensure the stability of the existing System functionality, as well as the compatibility of any modified (enhanced) or newly developed solutions with the System already implemented on the basis of the EasyWeb4 content management system.

## REQUIREMENTS FOR THE SUPPLIER

  - The Supplier participating in the procurement must meet the qualification requirements set out in Annex 8 to the procurement conditions. The Supplier’s qualifications must be obtained by the deadline for submission of tenders (the initial opening of tenders).

## WARRANTY REQUIREMENTS

  - The warranty period is 12 (twelve) months. The warranty applies to all Services provided by the Supplier and is calculated from the date of signature of each individual Certificate of Acceptance of Services.

  - Warranty support shall include:

    - Registering errors and inaccuracies and correcting them free of charge;

    - Free‑of‑charge System version updates;

    - Restoration of the operating System (e.g. in the event of database or component failures) and recovery of corrupted (or partially corrupted) data where such disruptions arise due to changes, updates or other actions or omissions by the Supplier;

    - Free‑of‑charge consultations on System use, administration and other System‑related matters.

  - Where the Contracting Authority reports errors/inaccuracies during the warranty period, the Supplier shall correct them, implement the fixes, deploy them, and update the documentation (where required) at no additional cost.

  - The time limits for resolving System incidents are set out in Clause 5.5 of this Technical Specification.

  - All actions performed by the Supplier when providing eSInnis warranty support shall be carried out in accordance with the procedure agreed with the Contracting Authority. A warranty support procedure document shall be prepared and agreed with the Contracting Authority no later than within 20 (twenty) working days from the date of entry into force of the contract. The document shall describe the method of providing warranty support, detail the service conditions, specify the responsibilities of the Supplier and the Contracting Authority, include contact information, and set out the procedures for error registration, resolution and consultation, as well as any other necessary information. The warranty support document may be updated by mutual agreement of the Parties as needed. Such need may be raised by either the Service Provider or the Contracting Authority.

  - The Supplier must have an incident and problem‑tracking system in which identified eSInnis errors and inaccuracies are registered and monitored. The Supplier shall provide the Contracting Authority with access to the error‑tracking system and the rights to register errors and monitor their resolution progress.

  - During the warranty support period, when the Supplier performs changes (corrections) in the System, it must also update the eSInnis documentation where such need is identified.

## REQUIREMENTS FOR SOURCE CODE VERSION CONTROL AND DOCUMENTATION

  - The provision of the Services must include mandatory version control of the source code and all documentation produced. The source code and documentation must be maintained under version control from the start of the analysis phase until the end of the warranty support period. The Supplier must deliver the software and its source code created during the provision of the Services together with each Certificate of Acceptance of Services for the respective development result.

  - When modifying the software source code, the Supplier shall provide updated documentation and a new code version. All tools required to build the software and deploy it to the relevant environments must also be provided to ensure that the delivered code is complete and operational.

  - The Service Provider must document the software deployment process and provide the tools required for this purpose. This process must be described in such a way that:

    - The responsible employee of the Contracting Authority can build the software from the delivered source code and manage its build configuration.

    - The responsible employee of the Contracting Authority can deploy the software to the test and production environments and manage its deployment configuration.

  - The Supplier may not disclose any information related to the provision of the Services to third parties without the prior written consent of the Contracting Authority, except where disclosure is required under applicable legislation.

## APPLICATION OF ENVIRONMENTAL PROTECTION CRITERIA

  - This shall be a green procurement. The procurement process shall be carried out in accordance with point 4.4.3 of Order No D1‑11 of the Minister of Environment of the Republic of Lithuania of 30 January 2025, ‘Amending Order No D1‑508 of the Minister of Environment of 28 June 2011 “On the approval of the procedure for the application of environmental protection criteria in green procurement”’, establishing that: only intangible (intellectual) or other services not related to the creation of a material object are procured, the provision of which is not expected to have a significant negative impact on the environment, does not create a source of pollution, and does not generate waste (e.g. services of performers, photographers, designers, sound engineers, video engineers, event hosts, translators/interpreters, copywriters; training services; social or scientific research, studies and concept development; marketing and publicity strategies, digital advertising, preparation of publications; programming and information system maintenance services; audit, insurance, legal and consultancy services, and similar services), or goods such as software, software rental, licences, electronic publications or electronic books are procured.

Applicants and project implementers are external eSInnis users.

The requirement has been established in accordance with paragraph 5.11.3 of the Description of Technical Electronic Information Safety Requirements for State Registers (Cadastres), Departmental Registers, State Information Systems and Other Information Systems, approved by Order No V-941 of the Minister of National Defence of the Republic of Lithuania of 4 December 2020 on the approval of the Technical Electronic Information Safety Requirements for State Registers (Cadastres), Departmental Registers, State Information Systems and Other Information Systems (interactive link for the Order in the Lithuanian language: V-941 Dėl Techninių valstybės registrų (kadastrų), žinybinių registrų, valstybės informacinių sistemų i... (lrs.lt).