# VILNIUS UNIVERSITY HOSPITAL SANTAROS CLINICS

ELECTRONIC QUALITY MANAGEMENT SYSTEM COMPLIANT WITH GOOD MANUFACTURING PRACTICE REQUIREMENTS (11789)

# SPECIAL PROCUREMENT CONDITIONS

1. Public Institution Vilnius University Hospital Santaros Clinics (hereinafter - the Contracting authority), in the course of a public procurement procedure, intends to procure an electronic quality management system that complies with good manufacturing practice requirements (hereinafter - the Services).

2. The Contracting authority is conducting the procurement through an open (international) call for tenders.

3. No prior announcement of the procurement was published.

4. A representative of the Contracting authority is authorized to maintain direct contact with suppliers: Inga Zaksaitė, Senior Public Procurement Specialist, Tel. +370 5 2501385, e-mail: inga.zaksaite@santa.lt Santariškių str. 4, LT-08406 Vilnius, room 473

5. The procurement object is an electronic quality management system that complies with good manufacturing practice requirements.

6. The procurement is not divided into parts. The procurement covers one electronic quality management system that complies with good manufacturing practice requirements, including configuration, validation, and maintenance services.

7. The requirements for the procurement object are set forth in Annex 1 to the SPC, “Technical Specification,” and Annex 2 to the SPC, “Draft Public Procurement Agreement.

8. The place of performance of the Supplier’s obligations is: Santariškių str. 2, LT-08406 Vilnius.

9. The ESPD is completed using the file/template provided in Annex 3 of the SPC.

10. The grounds for exclusion of a supplier and the documents confirming the absence of such grounds are specified in Clause 3.10 of the GPC.

11. A supplier participating in the procurement must meet the qualification requirements and, where applicable, comply with the standards of a quality management system and/or an environmental management system:

| No. | Tiekėjo kvalifikacijos reikalavimai Techniniai kvalifikacijos reikalavimai Supplier qualification requirements Technical qualification prerequisites | Reikalavimus įrodantys dokumentai Prerequisites proof |
| --- | --- | --- |
| 1 | Tiekėjas per pastaruosius 5 (penkerius) metus turi būti įdiegęs ir pradėjęs eksploatuoti siūlomą kokybės valdymo sistemą ne mažiau kaip 2 (dviejose) organizacijose, vykdančiose pažangios terapijos vaistinių preparatų ir (ar) ląstelių/genų terapijos preparatų gamybą pagal geros gamybos praktikos reikalavimus. Sistema turi būti faktiškai naudojama ne trumpiau kaip 12 mėnesių be nustatytų kritinių sutrikimų, kas galėtų sukelti žymių trikdžių numatytoje gamybos veikloje. Within the past five (5) years, the Supplier must have implemented and placed into operational use the proposed Quality Management System in at least two organizations engaged in the manufacturing of Advanced Therapy Medicinal Products and (or) Cell/Gene therapy products in compliance with Good Manufacturing Practice requirements. The system must have been in actual production use for no less than twelve (12) months and must not have experienced any critical system-related failures that could cause significant disruptions to the planned manufacturing activities. | Kiekvienai referencijai pateikiama: - kliento (organizacija, kuri vykdo pažangios terapijos vaistinių preparatų ir (ar) ląstelių ir genų terapijos gamybą pagal geros gamybos praktikos reikalavimus) rekomendacija ir (ar) pažyma, kurioje nurodyta organizacija, siūlomos kokybės valdymo sistemos pavadinimas, paleidimo eksploatacijai data ir patvirtinimas, kad įdiegimas sėkmingas; - ir įrodantis dokumentas: priėmimo–perdavimo aktas arba kitas lygiavertis dokumentas, aiškiai patvirtinantis sistemos perdavimą naudoti arba paleidimą eksploatacijai - ir periodinės sistemos peržiūros dokumentas įrodantis, kad sistema eksploatuojama sėkmingai ir veikia kaip numatyta po įdiegimo. Dokumentai gali būti nuasmeninti (užtušuoti) siekiant apsaugoti konfidencialią informaciją, tačiau juose turi aiškiai matytis siūlomos sistemos pavadinimas bei paleidimo eksploatacijai data. For each reference, the Supplier shall provide: - a client (organization that manufacture advanced therapy medicinal products and (or) cell and gene therapy product in compliance with Good Manufacturing Practice requirements) recommendation letter and (or) confirmation letter stating the organization, the name of the offered quality management system, the commissioning (release for production use) date, and confirmation that the implementation was successful; - and a confirming document: an acceptance and handover certificate or another equivalent document clearly confirming the handover of the system for use or its commissioning (release for production use). - and periodic system review document evidencing that the system is being operated successfully and performs as intended after implementation. The documents may be anonymized (redacted) to protect confidential information; however, they must clearly show the name of the offered system and the commissioning (release for production use) date. |

| No. | Requirements | Article of the Law on PP, part, clause | Documents to be submitted |
| --- | --- | --- | --- |
| 1. | Contracting authority operating in the defence sector, managing critical information infrastructure, operating in sectors considered part of the economy that are strategically important for ensuring national security, or included in the list of Secure Network Users, when conducting procurements whose subject matter includes goods or services covered by the CPV codes listed in Article 92(13) of the Law on Public Procurement, shall consider that a supplier has interests that may pose a threat to national security and shall prohibit suppliers, their subcontractors or economic operators on whose capacities they rely, who themselves or whose controlling persons are registered (if the supplier, its sub-supplier, the economic operator on whose capacities it relies, or the controlling person is a natural person—permanently residing or holding citizenship) in the countries or territories listed in Article 92(14) of the Law on Public Procurement. If the supplier, its sub-supplier, the economic entities on whose capacities the supplier relies, or the persons controlling them are an enterprise important for ensuring national security, a state-owned enterprise, a municipal enterprise, or a state-controlled company and its subsidiaries listed in the Law on the Protection of Objects of Importance to Ensuring National Security, Article 47(9) of the Law on Public Procurement shall not apply to these entities. | Article 47(9) of the Law on PP | The supplier designated as the potential winner must submit one of the following documents*: - A copy of the legal entity’s incorporation documents, certified by the head of the legal entity; - An extended extract from the Register of Legal Entities, including the history; - An extract from the Legal Entities’ Participants Information System (JADIS); - A copy of an identity document (ID card or passport); - A copy of a document confirming authorization to engage in the relevant economic activity (e.g., a business license, a certificate of individual activity, etc.); - A certificate of declared place of residence; - or relevant documents from a Member State or a third country All service providers participating in the procurement must submit Annex 5 of the Special Procurement Conditions. The potential winner will be required to submit digital copies of the documents via the CPP IS. * If requested by the Contracting authority (in the event that the Contracting authority deems the submitted document(s) to be insufficient evidence), the supplier must submit the remaining documents listed within the time frame specified by the Contracting authority, which shall be no less than 3 working days. Documents which do not specify a period of validity must be issued or printed from the information system not earlier than 3 months before the date on which the supplier is requested by the contracting authority to submit the documents. |

12. No other selection criteria are set for suppliers.

13. A tender performance guarantee is not required.

14. The Contracting authority will not request samples of the goods being offered.

15. The Contracting authority shall respond to a request from CPP IS for procurement documents if the request is submitted at least 9 calendar days before the deadline for submission of tenders.

16. At the request of the CPP IS, additional procurement documents (clarifications or corrections) shall be provided no later than 6 calendar days before the deadline for submission of tenders, provided that such a request was made in a timely manner.

17. The Contracting authority does not intend to hold meetings with suppliers.

18. The maximum (estimated) bid price, above which the tender will be rejected, is:

| Procurement part No. | Procurement part title | Amount in EUR, including 21% VAT |
| --- | --- | --- |
| 1. | An electronic quality management system that complies with good manufacturing practice requirements | 237,160.00 |

In rejecting tenders due to an excessively high tender price, the Contracting authority shall evaluate the final tender prices inclusive of all taxes, i.e., including the VAT specified by the supplier and the tax obligations (or rights) incurred by the Contracting authority upon entering into an agreement with the successful tenderer. It should be noted that tenders from foreign suppliers will be evaluated with 21% VAT added, as the contracting authority is required to calculate and pay sales VAT to the Lithuanian budget for goods supplied to it within the country’s territory by a foreign entity.

19. An electronic auction will not be held for this procurement.

20. If the potential winner is a foreign supplier, the Contracting authority will request information (first name, last name, and date of birth) regarding the beneficial owners who hold more than 25 percent of the shares or hold 50 percent or more of the total voting rights of the company’s shareholders, as provided for in Regulation (EU) 2021/241, Article 22(2)(d)(iii) if the supplier fails to provide this information within the deadline set by the Contracting authority, which shall be no less than 3 working days, the Contracting authority shall have the right to reject the tender.

21. A preliminary (market) consultation was announced for this procurement: CPP IS Procurement 6018212 –”Market Consultation. A computerized quality management system that complies with good manufacturing practice requirements” https://viesiejipirkimai.lt/epps/pmc/viewPmc.do?resourceId=6018212

We would like to draw your attention to the fact that suppliers who have submitted comments on the procurement terms and conditions will be considered to have assisted in the preparation of the procurement and must declare this in the ESPD.

Annexes to the SPC:

1. “Technical Specification”

2. “Draft of Public Procurement Agreement”.

3. “ESPD file/template”.

4. “Tender form”

5. “Declaration of compliance with national security requirements”

Annex 1 to the Procurement Documents (SPC)

ELECTRONIC QUALITY MANAGEMENT SYSTEM COMPLIANT WITH GOOD MANUFACTURING PRACTICE REQUIREMENTS (11789)

TECHNICAL SPECIFICATION

Available as a separate file:

- 5_Technine_specifikacija

Annex 2 to the Procurement Documents (SPC)

# SALE AND PURCHASE AGREEMENT No. (draft) attached as a separate document

Annex 3 to the Procurement Documents (SPC)

European Single Procurement Document (ESPD) is provided as a separate document.

Annex 4 to the Procurement Documents (SPC)

Coat of arms or trademark

(Name of the Supplier)

(Legal form of the legal entity, registered office, contact information, name of the register in which data about the supplier is collected and stored, legal entity code, value added tax payer code, if the legal entity is a value added tax payer)

________________________________

(Addressee (contracting authority))

FOR THE PURCHASE OF AN ELECTRONIC QUALITY MANAGEMENT SYSTEM COMPLIANT WITH GOOD MANUFACTURING PRACTICE REQUIREMENTS (11789)

(Date)_______ No._____(Place of drawing up)

| Name of the Supplier /If a group of economic operators is involved, the names of all the participants/ |  |
| --- | --- |
| Address of the Supplier /If a group of economic operators is involved, all addresses of the participants must be entered/ |  |
| Company code |  |
| Name and surname of the person responsible for the tender |  |
| Phone number, Fax number |  |
| E-mail address |  |

1. By submitting this tender, we confirm that we agree to all the conditions of the procurement as set forth in:

- the open call for tenders published in accordance with the procedures established by the Law on Public Procurement,

- the open call for tenders procurement documents,

- and other procurement documents.

2. The tender is valid until the deadline specified in the procurement documents.

3. By signing the tender submitted via the CPP IS system with a secure electronic signature, I confirm that the digital copies of the documents and the data submitted electronically are authentic.

We offer these services:

| Paslaugos stadija/ Service Stages | Laikas/Time | Paslaugos / Service | Laikoma baigtu / Considered finished | Mato vienetas / Unit | Kiekis | Vieneto kaina be PVM, Eur. / Unit price without VAT, Eur. | Vieneto kaina su PVM, Eur. / Unit price with VAT, Eur. | PVM % / VAT % | Suma su PVM, Eur. / Price with VAT, Eur. | Komentarai / Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 30 kalendorinių dienų / 30 calendar days | Sutariamos sutarties sąlygos. Suteikiama prieiga prie nulinės kompiuterizuotos sistemos versijos / Contract agreement, providing access to the initial computer | Pasirašyta sutartis, gauta prieiga. / Contract signed, Access provided | Vienetas / Unit | 1 |  |  |  |  |  |
| 2 | 60 kalendorinių dienų / 60 calendar days | Sistemos konfigūravimas. Sutartų sistemos dalių parengimas / System configuration. Preparation of different parts of the system | Tiekėjui pateikus ir užsakovui patvirtinus funkcinę specifikaciją/ Considered finished: after supplier provided functional specification, approved by customer | Vienetas / Unit | 1 |  |  |  |  |  |
| 3 | 60 kalendorinių dienų / 60 calendar days | Kompiuterizuotos sistemos validavimas: IQ, OQ Validation of computerized system: IQ, OQ | Pasirašius Kvalifikavimo ataskaitą (Qualification Report)/ Considered finished: after signing the qualification report | Vienetas / Unit | 1 |  |  |  |  |  |
| 4 | (2-7 metai) (2-7 years) | Gyvavimo ciklo palaikymas / Lifecycle support | Sutartina, pagal sutartį. / Considered finished, according to agreement | Vienetas / Unit | 6 |  |  |  |  | Mokėjimai kas 12 mėnesių/ Payments every 12 months |

The services offered fully comply with the requirements specified in the procurement documents.

4. In performing this agreement, I will engage the following sub-suppliers*:

| No. | Name and address of the economic operator and address | Status (joint venture partner, sub-supplier (subcontractor), or third party whose capacity is being relied upon) | Scope of obligations transferred to the economic operator (percentage of the tender price), and the role of the economic operator being engaged |
| --- | --- | --- | --- |

*To be filled in if sub-suppliers are involved in the performance of the agreement

5. This tender also contains confidential information (documents containing confidential information are attached separately)* /the contracting authority may not disclose this information to third parties/:

| No. | Title of the document to be submitted | The document has been uploaded to this row in the CPP IS tender window |
| --- | --- | --- |

* Complete if confidential information will be provided. The document has been uploaded to this row in the CPP IS tender window

We hereby inform you that documents not listed in this table will not be considered confidential, and if the supplier’s tender is accepted as the winning tender, the documents not designated as confidential will be made public together with the concluded agreement, in accordance with Article 86(9) of the Law on Public Procurement of the Republic of Lithuania:

The following documents shall be submitted together with the proposal:

| No. | Title of documents submitted |  |  |  | Number of pages in the document |  |
| --- | --- | --- | --- | --- | --- | --- |
| (Position of the Supplier or his/her authorised representative*) |  |  | (Signature*) |  |  | (Name and surname*) |

Annex 5 to the Procurement Documents (SPC)

(Name of the supplier)

(addressee (name of contracting authority/entity)

DECLARATION OF COMPLIANCE WITH NATIONAL SECURITY REQUIREMENTS

_____________ 20__ No. ______

__________________________

(The place of drawing up)

I, ___________________________________________________________________ ,

(position, name and surname of the supplier's manager or his authorised representative)

certify that the provider managed (represented) by me ____________________________ ,

(Name of the supplier)

participating ________________________________________________________________________________

(name of the contracting authority/entity)

carried out  _____________________________________, meets the following requirements:

(name of the procurement object, procurement number, date of procurement announcement in CPP IS)

/The contracting authority/entity shall retain in the list below only those entries that meet the national security requirements for suppliers set forth in the procurement documents/

| × | the services offered by the supplier do not pose a threat to national security – in accordance with Article 37(9) clause 2 of the Law on PP, the services will not be provided from the countries or territories listed in Article 92(14) of the Law on PP. (Clause 4 of Annex 1 to the SPC) |
| --- | --- |

| × | the supplier does not have interests likely to jeopardise national security - in accordance with Article 47(9) of the Law on PP, the supplier, its sub-suppliers or the economic operators whose capacities are relied upon or the persons controlling them are not registered (if the supplier, its sub-supplier, the economic operator whose capacities are relied upon or the person controlling the economic operator is a natural person, with a permanent place of residence or a person with citizenship) in the list of countries or territories referred to in Article 92(14) of the Law on PP. (Clause 11 of the SPC) |
| --- | --- |

I certify that this information is correct and up-to-date at the date of submission of the tender.

I understand that, according to Article 39(4) of the Law on Public Procurement, Article 52(4) of the Law on Procurement by Contracting Entities in the Field of Water Management, Energy, Transport or Postal Services or Article 40(12) of the Law on Public Procurement in the Field of Defence and Security, the contracting authority/entity may, at any stage of the procurement procedure, request candidates or participants to submit all or part of the documents confirming compliance with the requirements of Article 37(9) of the Law on Public Procurement, Article 50(9) of the Law on Procurement by Contracting Entities in the Field of Water Management, Energy, Transport or Postal Services, or Article 40(9) of the Law on Public Procurement in the Field of Defence and Security, if this is necessary to ensure the proper conduct of the procurement procedure.

I understand that if the tender is accepted as the winning tender based on the evaluation results, documents confirming compliance with national security requirements specified by the contracting authority/entity must be submitted.

____________________                             ____________________	                   ___________________

(position)                                                           (signature)                                                 (name and surname)