CREATION AND IMPLEMENTATION OF THE GOVERNMENT SAVINGS NOTES DISTRIBUTION INFORMATION SYSTEM

TECHNICAL SPECIFICATION

Contracting Authority: Ministry of Finance of the Republic of Lithuania

Version: 2.0

CONTENTS

I. Summary	4

II. Current Situation	4

III. Procurement Objective, Activities and Results	4

IV. Requirements for Service Provision	4

V. Operating Model	7

V.1. GSN IS architecture	7

V.1.1. Elements of the GSN IS Architecture	7

V.1.2. Data Protection Principles of the GSN IS Architecture	8

V.2. GSN IS User Groups	8

V.2.1. Descriptions of User Groups	8

V.2.2. Principles of User Access and Role Management	9

VI. Requirements for the Software	10

VI.1. Functional Requirements	10

VI.1.1. Requirements for the Store	10

VI.1.2. Requirements for App	23

VI.1.3. Requirements for the CMS Module	24

VI.1.4. Requirements for Integration with PISP	29

VI.1.5. Requirements for Integration with VIKSVA	30

VI.1.6. General Requirements	37

VI.2. High-Level Architecture	37

VI.3. Non-Functional Requirements	39

VI.3.1. Implementation Requirements	39

VI.3.2. Requirements for Architecture	39

VI.3.3. Security Requirements	40

VI.3.4. User Interface Requirement	47

VI.3.5. Requirements for Database	49

VI.3.6. Requirements for Data Security	50

VI.3.7. Requirements for Integration Intefaces	52

VI.3.8. Requirements for GSN IS Performance	53

VI.3.9. Monitoring Requirements	54

VI.3.10. Requirements for the Technical Proposal	54

VI.3.11. Requirements for Project Management	54

VI.3.12. Quality Assurance Requirements	56

VI.3.13. Requirements for Documentation and its Approval	56

VI.3.14. Requirements for Service Stages and Deadlines	58

VI.3.15. Requirements for Analysis and Design	59

VI.3.16. Requirements for Deployment	61

VI.3.17. Requirements for Environment Separation	63

VI.3.18. Requirements for Automated Integration and Deployment Tools	64

VI.3.19. Requirements for Testing	65

VI.3.20. Requirements for Data Migration	66

VI.3.21. Requirements for Pilot Operation	67

VI.3.22. Requirements for GSN IS Availability	67

VI.3.23. Requirements for Emergency System Recovery	68

VI.3.24. Requirements for Training	68

VI.3.25. Requirements for Warranty Support	69

VI.3.26. Requirements for Problem Resolution	70

VI.3.27. Requirements for Additional Services	71

VI.3.28. Requirements for Platforms and Software Licences	74

VII. Terms and Definitions	75

GSN IS Additional Services Order	76

GSN IS Warranty Maintenance and Provided Additional Services Time Expenditure Report	78

- I. Summary

- 1. The purpose of this document is to describe the functional and non‑functional requirements for the creation, maintenance, and development of the Government Savings Notes of the Republic of Lithuania (hereinafter – GSN) distribution information system, including the smart App (hereinafter – GSN IS).

- 2. In this document, the terms “must”, “must have”, “must allow”, “must have the capability”, “must be created” are equivalent and mean that the Developer, as the provider of GSN IS creation and implementation services, within the scope of this procurement, is obliged to create and implement (or provide and implement) the corresponding functionality and provide the corresponding services.

- II. Current Situation

- 3. At present, GSN are distributed through three GSN distributors, and an investor must have cash and securities accounts with the respective GSN distributor. For this reason, GSN are not accessible to the maximum circle of investors, and based on the commission fees paid to distributors, this borrowing instrument is very expensive for the State Treasury.

- More information about GSN (currently referred to as defence bonds) can be found here: https://finmin.lrv.lt/lt/veiklos-sritys/valstybes-skolos-valdymas/vyriausybes-vertybiniai-popieriai/gynybos-obligacijos/

- III. Procurement Objective, Activities and Results

- 4. The objective of the procurement is to create and implement the GSN IS, encompassing all its constituent modules and the App, intended for natural persons to remotely acquire, manage, and redeem Government Savings Notes, ensuring secure, convenient, and reliable service provision as well as integration with related information systems and data sources.

- 5. Procurement activities:

- 5.1. Initiate technical consultations with the Contracting Authority regarding the needs and priorities of the GSN IS;

- 5.2. Model and design the GSN IS;

- 5.3. Create (or adapt) and implement the GSN IS software (including internal databases and other required standard software);

- 5.4. Develop the mobile application: design, functionalities, user authentication, and integration with the GSN IS;

- 5.5. Develop interfaces with all data providers and recipients specified in the GSN IS Technical Specification (hereinafter – Technical Specification);

- 5.6. Prepare and configure initial (demonstrational) system parameters, classifiers, and content pages;

- 5.7. Successfully complete GSN IS acceptance testing and pilot operation;

- 5.8. Provide GSN IS warranty maintenance services.

- 6. The result of the procurement is a fully developed, implemented, tested, and piloted GSN IS, including tools for transaction accounting, data collection, processing, storage, and data transmission, with warranty maintenance ensured for the specified period.

- IV. Requirements for Service Provision

- 7. Documents that the service provider must follow when providing the services:

- 7.1. Law on Cyber Security of the Republic of Lithuania;

- 7.2. Law on the Management of State Information Resources of the Republic of Lithuania;

- 7.3. Law on Legal Protection of Personal Data of the Republic of Lithuania;

- 7.4. General Data Protection Regulation (EU) 2016/679 (hereinafter – GDPR);

- 7.5. Law on Public Procurement of the Republic of Lithuania and subordinate legislation (methodologies, recommendations);

- 7.6. Law on Electronic Identification and Trust Services for Electronic Transactions of the Republic of Lithuania;

- 7.7. Law on State Debt of the Republic of Lithuania;

- 7.8. Law on Accessibility Requirements for Products and Services of the Republic of Lithuania;

- 7.9. Resolution No. 480 of 18 April 2003 of the Government of the Republic of Lithuania “On the Approval of the Description of General Requirements for Websites and Mobile Applications of State and Municipal Institutions and Agencies”;

- 7.10. Description of Cybersecurity Requirements, approved by the Resolution No. 818 of the Government of the Republic of Lithuania of 13 August 2018 “On the Implementation of the Law on Cybersecurity of the Republic of Lithuania”;

- 7.11. Description of the Procedure for Establishment, Development, Updating, Reorganization and Liquidation of Information Systems, approved by the Resolution No. 349 of the Government of the Republic of Lithuania of 15 May 2024 “On the Implementation of the Law on the Management of State Information Resources of the Republic of Lithuania”;

- 7.12. Resolution No. 1659 of 16 December 2009 of the Government of the Republic of Lithuania “On the Use of the Interoperability System of Public Administration Institutions’ Information Systems in the Provision of Public and Administrative Services in the Electronic Space”;

- 7.13. Order No. T‑72 of the Director of the Information Society Development Committee under the Ministry of Transport and Communications “On the Approval of Methodological Recommendations for the Development, Testing and Evaluation of Websites of State and Municipal Institutions and Agencies Adapted for Persons with Disabilities”;

- 7.14. Order No. T‑36 of 25 March 2013 of the Director of the Information Society Development Committee “On the Approval of Recommendations on Data Provision Formats and Standards”;

- 7.15. Order No. 1K‑306 of 31 August 2018 of the Minister of Finance of the Republic of Lithuania “On Personal Data Protection in the Ministry of Finance of the Republic of Lithuania”;

- 7.16. Rules for the Issuance and Circulation of Government Savings Notes, approved by Order No. 1K‑417 of 2 December 2012 of the Minister of Finance of the Republic of Lithuania.

- 7.17. Order No. 4‑241 of the Minister of Economy and Innovation of the Republic of Lithuania of 20 April 2020 “On the approval of the catalog of centrally provided IT services of the IT service provider”.

- 8. The Provider must comply with the versions of legal acts in force during the project implementation. All newly adopted or amended legal acts related to the service provision are also mandatory for the Provider.

- 9. When providing services under this Technical Specification, the Service Provider must take into account all legal acts adopted and entering into force or to enter into force during the service provision, including but not limited to the legal acts specified in this Technical Specification (in their current versions).

- 10. The Contracting Authority acts as the data controller, while the Developer and the provider of maintenance and development services act as data processors within the meaning of the GDPR. The contractual terms must comply with the requirements of Article 28 of the GDPR, including the conclusion of a data processing agreement or its integration into the main contract. The Developer must implement data retention management mechanisms that allow automatic application of the retention periods established by legal acts.

- 11. The GSN IS and all its components (the Store, CMS, Application, API, databases, and integrations) must be designed, developed, and implemented in accordance with the principles of data protection by design and by default as set out in Article 25 of the GDPR. The Developer must ensure data minimisation, purpose limitation, retention period management, access control based on the principle of least privilege, the ability to exercise data subjects’ rights, and the integration of technical and organisational security measures into the GSN IS’s architecture.

- 12. Personal data processed in the GSN IS and related systems must be stored and processed only within the territory of the European Economic Area. The involvement of any subcontractors who will process personal data is permitted only with the prior written consent of the Contracting Authority. Subcontractors must be subject to data protection and cybersecurity requirements no less stringent than those set out in this technical specification.

- 13. The Developer must implement data retention management mechanisms that allow automatic application of the retention periods established by legal acts for the Contracting Authority, as the data controller, and ensure the deletion or anonymisation of data upon expiry of the retention period. Data deletion must be irreversible and documented.

- 14. The services must not pose a threat to national security in accordance with Article 37(8) and (9) of the Law on Public Procurement of the Republic of Lithuania.

- V. Operating Model

- V.1. GSN IS architecture

- V.1.1. Elements of the GSN IS Architecture

- Figure 1. Functional Architecture Diagram of the GSN IS

- 15. Below are the GSN IS architecture elements and their descriptions:

Table 1. Architecture elements

| # | Element | Description |
| --- | --- | --- |
|  | GSN IS | A set of systems, modules, and interfaces that must be created during the project, including: - Information publication and transaction execution module, which also includes the user account (hereinafter – Store) - Content Management System (hereinafter – CMS) - Mobile application (hereinafter – App) - API; - Database. |
|  | Store | The main GSN IS module ensuring information publishing and transaction execution functionality. Registered users additionally receive portfolio monitoring, transaction execution and (partial) termination, and account management functionalities in their account. |
|  | CMS | A content management system covering GSN IS design, Store elements, user management, system classifiers, and parameter configuration modules. |
|  | App | A mobile application through which the GSN IS is displayed and its functionalities are used. |
|  | API | An integration layer for data exchange with VIKSVA and other external partners. |
|  | Database | A centralized database where the main data objects are stored. |

- V.1.2. Data Protection Principles of the GSN IS Architecture

- 16. The architecture of the GSN IS must be designed to ensure the protection of personal data in accordance with the requirements of Articles 5 and 25 of the GDPR. The Developer must implement the following architectural principles:

- 16.1. Public content, transaction data, administration functions, and logs must be logically and technically separated in order to reduce access risks.

- 16.2. All administrative and user actions must be recorded in separate audit logs, which must be protected against modification and unauthorised access.

- 16.3. API interfaces with VIISP, VIKSVA, PISP, and other systems must be protected using secure protocols, authentication, and access restrictions.

- 16.4. The App must not store personal data locally, except what is necessary for session functionality, and must use secure session management mechanisms.

- V.2. GSN IS User Groups

- V.2.1. Descriptions of User Groups

- 17. Below are the GSN IS user groups and their descriptions (may be supplemented with functions identified during the GSN IS analysis/design phases):

- Table 2. User group descriptions

| # | Element | Description |
| --- | --- | --- |
|  | Guest | Non-registered external user that: - Sees general information about GSN - Can use the calculator - Subscribes to news. |
|  | Client | Registered external user that can perform the same actions as the Guest and additionally: - Concludes GSN purchase and/or (partial) sale transactions - Receives reminders about transaction maturity - Manages their account information - Receives annual reports - Submits inquiries to the State Treasury. |
|  | Content Manager | An internal user who manages public content and aggregated data: - Administers the GSN IS content (news, banners, FAQs, other modules); - Administers the GSN terms; - Reviews aggregated GSN transaction and payment data, GSN issuance balances; - Manages Client inquiries received through the GSN IS. |
| 4. | Operations Administrator | An internal user who can perform all functions assigned to the Content Manager and, additionally: - Approves the changes to the GSN terms made by Content Managers; - Reviews Client inquiries that require access to personal data; - Participates in the transaction / GSN balance transfer procedure. |
| 5. | IS Administrator | An internal user who manages permissions and configurations: - Administers users and their permissions - Administers the GSN IS classifiers - Administers the GSN IS parameters - Performs other actions specified in the Technical Specification. |

- V.2.2. Principles of User Access and Role Management

- 18. The roles and access rights of GSN IS users must be designed to ensure compliance with the requirements of Article 5(1)(f) (integrity and confidentiality) and Article 25 of the GDPR. The Developer must implement the following principles:

- 18.1. Principle of least privilege;

- 18.2. Role‑based access control (RBAC);

- 18.3. Personal administrative accounts;

- 18.4. Four‑eyes principle for critical actions;

- 18.5. Audit of administrative actions;

- 18.6. Function‑based data access restrictions;

- 18.7. Access review mechanism.

- VI. Requirements for the Software

- VI.1. Functional Requirements

- VI.1.1. Requirements for the Store

- VI.1.1.1. FUNCTIONAL REQUIREMENTS for the Login Module

| # | FR-01 | Authentication |
| --- | --- | --- |
|  | Authentication Methods | When logging in via the State Information Resources Interoperability Platform (hereinafter – VIISP), the Guest must be able to choose one of the following authentication methods: - Smart-ID - Mobile signature - Electronic banking The authentication functionality must ensure: - Data security in accordance with GDPR requirements - Clear user notification about the use of external services and data processing - The ability to link multiple authentication methods to a single account The list of authentication methods is preliminary; the final version will be coordinated with the Developer and VIISP during the analysis/design stage. |

| # | FR-02 | Registration |
| --- | --- | --- |
|  | Registration process (natural person) | The Client registration process takes place in the following sequence: - Authentication - Confirmation/entry of account data, submission of consents - Registration confirmation - Account creation. |
|  | Initiation of account creation | A Guest who selects one of the authentication methods and fills in the required fields in the displayed form initiates the creation of an account. |
|  | Account data | The Guest continues the registration process by confirming/entering the account data: - First name and last name (data received from VIISP and read-only) - Personal identification number (data received from VIISP and read-only) - Email address (data received from VIISP but allowed to be edited, mandatory field) - Phone number (entered, optional field) - Confirmation that the person is a resident of Lithuania (the user must confirm this information by ticking a checkbox) - Consent to the Store terms of use (mandatory field) - Acknowledgement of the information notice on personal data processing (mandatory field) - Consent to data processing for direct marketing purposes (optional field). The data transferred from VIISP (first name, last name, and personal identification number) cannot be modified by the external user; the system must ensure that these fields are read‑only. Contact details (email address and phone number) may be modified by the external user. |
|  | Email confirmation of registration | The account must be activated only after email confirmation. When the external user clicks the registration link received by email, they must be redirected to the Store’s registration confirmation page. A flag must appear in the Client’s account indicating that the email address has been confirmed. The registration link must be valid for no longer than 24 hours; once the validity expires, the registration must be automatically cancelled. If the registration link is invalid or does not exist, the system must display an error message indicating that the registration time has expired, and the external user must have the option to proceed to the initial registration form. |
|  | Successful account creation | Once the external user confirms the registration, the account is created. - The system must automatically log the external user into the GSN IS — the external user then sees and operates as a Client. - The system sends the Client an email notification about the successful registration. |
|  | Cases of account creation termination | If, during account creation, it is determined that: - such an account already exists, the Client is shown a notification and redirected to that account; - the person is a minor, the registration must be automatically rejected and an informational message must be displayed to the Guest; - the person is not a citizen of the Republic of Lithuania and/or is not a resident of Lithuania, the registration must be automatically rejected and an informational message must be displayed to the Guest. |
|  | Information to data subjects (Articles 13–14 of the GDPR) | Before the Guest confirms the registration, they must be clearly and understandably presented with an information notice on personal data processing in accordance with the requirements of Articles 13 and 14 of the GDPR. The information notice must be presented before any consents and immediately after the Store rules. The Guest must tick a separate checkbox confirming that they have read the information notice on data processing. This step cannot be bypassed, skipped, or automated. Registration cannot proceed if this checkbox is not selected. |
|  | Separate presentation of rules, information notice, and consents | The Store rules, the information notice on data processing, and any consent forms must be presented as three separate documents, each with its own separate confirmation checkbox for the Guest. It is prohibited to combine them into a single checkbox or a single consolidated form. |
|  | Validity of consent confirmations | The confirmations (checkboxes) for the Store rules, the information notice, and consents must be presented only during registration. The Client does not need to re-confirm these checkboxes at each login, except when the rules or the information notice have changed. |
|  | Handling of incomplete registrations | Unconfirmed accounts (e.g., email not confirmed) must be automatically deleted after 24 hours to avoid storing excessive personal data. |

| # | FR-03 | Log In |
| --- | --- | --- |
|  | Log in methods | The Client must have the ability to log in to their account by authenticating through VIISP using one of the following methods: - Smart-ID - Mobile signature - Electronic banking The authentication functionality must ensure: - Data security in accordance with GDPR requirements - Clear user notification about the use of external services and data processing. The list of log in methods is preliminary; the final version will be coordinated with the Developer and VIISP during the analysis/design stage. |

| # | FR-04 | Log Out |
| --- | --- | --- |
|  | Logout | When the Client initiates a logout from the system by clicking the “Log out” button, closing the browser, or its tab: - The system must inform the Client that the information of unfinished GSN transactions being entered will be lost. - The system must disconnect the Client from their account. - The system must visually inform the Client about the successful logout. |
| 2. | Automatic logout | If the Client performs no actions for longer than 5 minutes, they must be automatically logged out of their account. The Client must be warned about automatic logout 1 minute before the end of the allotted time period. |

FUNCTIONAL REQUIREMENTS FOR THE INFORMATION DISCLOSURE AND TRANSACTION CONCLUSION MODULE

| # | FR-05 | Transaction conclusion process |
| --- | --- | --- |
|  | Transaction flow | When concluding a transaction (forming an order), the Client performs the following actions (wizard‑based process): - Formation of the transaction basket: selecting the GSN issuance(s) and the quantity(ies) to be purchased - Review and confirmation of the transaction basket - Submission of the bank account - Payment initiation - Formation of the GSN purchase agreement - Change of the transaction status. The transaction flow must be implemented as a wizard, and the Client must see the transaction progress, i.e., how many steps the process contains and which step the user is currently on. As long as the payment has not been initiated (transaction status CREATED), the Client must be able to return to any step of the process and make the desired changes to the transaction basket. The Guest may form a transaction basket and review the transaction summary, but before initiating the payment they must create an account or log in. The transaction is registered (created) in the system only after the Client has authenticated. |
|  | Transaction initiation | The Client selects a GSN ISIN. The system must display only those ISINs that are currently being distributed. The system must display the issuance parameters (unit’s nominal value, interest rate, tenor, redemption date, maximum investment amount (if applicable), end of the distribution period etc.). The system must verify whether the ISIN is still being distributed. If the distribution period has ended, the transaction can no longer be initiated. |
|  | Transaction creation | The Client enters the purchase amount or the number of units. The system must automatically calculate the other value. The system must validate the limits (whether the amount ≥ minimum amount; whether the amount ≤ maximum amount (if applicable); whether the amount is an integer multiple of the nominal value). The system must display preliminary information: number of units to be purchased, total amount, annual interest rate, payment term. |
|  | Transaction confirmation | The system must display a summary of the transaction(s). Before confirming, the Client must see all data in a single view. The Client must confirm the transaction through a clear action (button “Confirm transaction”). The system must generate a transaction identifier (transaction ID) — a unique ID used for payment. The transaction ID must be globally unique and generated deterministically (e.g., UUID or a system ID with a prefix) to ensure unambiguous traceability of the transaction across all integrations. The system must save the transaction as “unpaid”. After the transaction is confirmed, the Client can no longer change the transaction parameters (issuance, amount, number of units, payment purpose). |
|  | Payment initiation | The system must initiate the payment through the payment initiation service provider (PISP) and redirect the Client to the payment service provider’s environment for payment confirmation. The payment purpose transmitted to the PISP must be generated automatically based on the transaction ID, and in the case of paying for multiple transactions with a single transfer – according to the rules agreed with the Contracting Authority, and it cannot be modified by either internal or external users. |
|  | Transaction status | The system must display the transaction status (Unpaid, Waiting for bank confirmation, Paid, Rejected, Failed, Cancelled (if allowed)). The system must automatically update the status based on PISP and/or VIKSVA data. |
|  | State machine | States: CREATED / “Unpaid” – the transaction is created (after authentication), payment has not yet been initiated PAYMENT_PENDING / “Payment initiated” – the payment has been initiated, the user is redirected to the bank and performs SCA AWAITING_CALLBACK / “Waiting for confirmation” – the user has completed actions in the payment service provider’s environment, and the system is waiting for the PISP callback/webhook with the final result SETTLED / “Paid” – the payment is confirmed (payment service provider callback/webhook received), the transaction is final FAILED / “Failed” – the payment was rejected / failed due to a technical or payment service provider error / no final response returned within the defined timeout (final) CANCELLED / “Cancelled” – the transaction was terminated by the Client or the system (final) |
|  | - Transaction state logic | 1. The transaction is created as “Unpaid” when the Client confirms the purchase but has not yet initiated the payment. 2. When the system sends the payment data to the PISP, the transaction status becomes “Payment initiated”. 3. When the Client completes actions in the payment service provider’s environment or returns to the system, the status becomes “Waiting for confirmation”. This status may last until the timeout defined by the PISP. 4. When the PISP returns a positive response, the transaction status becomes “Paid”. This is the final positive status, after which the transaction is considered completed. 5. If the Client rejects the payment in the payment service provider’s environment, the status becomes “Failed”. 6. If the PISP returns an error, the status becomes “Failed”. 7. If the PISP or the bank does not return a final response within the defined timeout, the status becomes “Failed”. The timeout duration must be configurable. The Client may attempt to pay again (status FAILED, but retryAllowed=true). 8. If the system allows cancelling an unpaid transaction, the status becomes “Cancelled”. A transaction may be cancelled in any non-final status (“Unpaid”, “Payment initiated”, “Waiting for confirmation”, or “Failed” (after timeout)); a “Paid” transaction cannot be cancelled. |
|  | - Rules for changing states | - States can change only in this order: - From state; - To state; - Allowed?; - Note. - Unpaid; - Payment initiated; - ✔; - After the Client confirms. - Unpaid; - Cancelled; - ✔; - If the Client cancels. - Payment initiated; - Waiting for bank confirmation; - ✔; - When the Client completes actions in the payment service provider’s environment or returns to the system. - Payment initiated; - Cancelled; - ✔; - If the Client interrupts the process (closes the window, clicks “Back”). - Waiting for confirmation; - Paid; - ✔; - If the PISP confirms the payment. - Waiting for confirmation; - Failed; - ✔; - If the Client rejects, an error occurs, or timeout. - Failed; - Cancelled; - ✔; - If the Client decides not to retry. - Failed; - Payment initiated; - ✔; - Only if retryAllowed=true (new payment attempt). - Each state change must be logged with a timestamp, the previous state, the new state, and the source (Client, system, PISP callback). |
|  | - Final states | - States SETTLED, FAILED and CANCELLED are final. After these states, the transaction cannot be edited or changed to another state. If the transaction is FAILED and retryAllowed=true, it is permitted to initiate a new payment attempt, but the transaction itself remains FAILED. |
|  | Processing of repeated payment notifications | Payment initiation operations and callback (webhook) interfaces from payment service providers must be resilient to repeated notifications: when the same notification is received again, identifiable by a unique payment identifier (e.g., payment ID / provider transaction ID), the system must not create duplicate transactions or re‑execute financial actions. A unique PISP payment ID or another identifier provided by the payment provider must be used for idempotency checks and must be stored in the transaction object. If the transaction is already in a final state (SETTLED, FAILED, CANCELLED), repeated notifications must not change the transaction state and must not trigger repeated actions. |
|  | Changes to state logic | The list of states, their logic, and the transition rules provided in the technical specification are indicative and will be finalized during the GSN IS creation and implementation phase. |

| # | FR-06 | Main Store page |
| --- | --- | --- |
|  | Main Store page | The following functionalities must be available on the main Store page: - It must be possible to access the transaction basket from the page. - It must be possible to access the list of currently distributed GSN issuances from the page. - It must be possible to access the list of previously distributed GSN issuances from the page. - It must be possible to access the News section from the page. - It must be possible to access the FAQ section from the page. - Areas for advertising (banners) must be provided. - It must be possible to access the Client account. This requirement is not exhaustive, and during GSN IS creation and implementation phase additional elements may be required on the main Store page, subject to agreement with the Developer. |

| # | FR-07 | GSNs page |
| --- | --- | --- |
|  | GSNs page | The following functionalities must be available on the GSN issuances page: - It must be possible to use the GSN calculator, i.e., calculate the amount of interest received by adjusting: - The investment amount - The term (maturity) - It must be possible to access the transaction cart. - It must be possible to access the Client account. - It must be possible to access the FAQ section. - It must be possible to access the list of previously distributed GSN issuances. - Two viewing modes must be provided (list or grid). |
|  | External user actions | The following actions must be available: - Add a transaction to the basket from the calculator - Add a transaction to the basket directly from the GSN terms |

| # | FR-08 | Page of previously distributed GSNs |
| --- | --- | --- |
| 1. | External user actions | The following actions must be available: - View the list of previously distributed GSN issuances. - View the terms of those GSNs - Access the Client account |

| # | FR-09 | GSN details page |
| --- | --- | --- |
|  | GSN details page | The GSN details page must provide the ability to display information about the GSN (including, but not limited to: GSN ISIN code, name, distribution price, final redemption term and redemption price) |

| # | FR-10 | Transaction cart review page |
| --- | --- | --- |
|  | Transaction cart review page | On the transaction cart review page, transactions must be presented in a table format. It must be possible to display, including but not limited to, the following information about the GSN: - GSN ISIN code - Quantity - Price of one GSN unit - Final price - Total price (when purchasing multiple ISINs) |
|  | Summary information of the transaction cart | The external user must be able to see the total transaction cart information both on the initial transaction basket review page and at all subsequent steps of the transaction process. |

| # | FR-11 | View the cart information |
| --- | --- | --- |
|  | Viewing the basket information | The external user must be able to view the contents of the transaction cart. |
|  | Up‑to‑date transaction information in the basket | The transaction cart must display up‑to‑date transaction information. If the price of a GSN included in the cart changes, or if the distribution period of that GSN ends, an error message must be shown to the external user. Invalid transactions must be removed from the cart by the external user before continuing with the purchase. |

| # | FR-12 | Add a transaction to the cart |
| --- | --- | --- |
|  | Add a transaction to the cart | The external user must be able to add a GSN transaction to the cart. |
|  | Transaction consolidation | GSNs in the cart that have the same ISIN code, price, and final redemption term must be consolidated, i.e., summed when adding the GSN to the cart. |

| # | FR-13 | Remove a transaction from the cart |
| --- | --- | --- |
|  | Remove a transaction from the cart | The external user must be able to remove a GSN transaction from the basket. |

| # | FR-14 | Modify a transaction in the cart |
| --- | --- | --- |
|  | Modify a transaction in the cart | The external user must be able to modify GSNs included in the cart by changing the quantity of GSNs being purchased. |

| # | FR-15 | Provide a bank account |
| --- | --- | --- |
|  | Provide a bank account | The Client must provide a payment account opened in their name in IBAN format, to be used for receiving interest and payouts for redeemed GSNs (the GSN IS will generate payment orders to the Client to this account on the corresponding dates). Entering the account must be mandatory, and the field must perform IBAN structure validation, including the Mod 97 control algorithm check. |

| # | FR-16 | Pay for the transaction |
| --- | --- | --- |
|  | Pay for the transaction | Payment must be executed according to the following logic: The Client initiates the payment for the transaction basket and is redirected to an external third‑party page, where the payment is completed. After a successful payment, the Client is returned to the Store, and the system automatically initiates the execution of the transaction(s), i.e.: - The Client’s account is populated with the payment account information (IBAN). - The Client can view the paid transaction(s) in their account. The payment status of the transaction must be “Paid” (when the state is SETTLED). - In case of an error, the Client is informed that the payment has failed and must have the ability to retry the payment. |
| 2. | Payer data | The payer’s data (first name and last name) must match the Client’s data. |

| # | FR-17 | GSN purchase agreement |
| --- | --- | --- |
| 1. | Contract signing | Once the transaction reaches the SETTLED state, a GSN purchase agreement is generated. |

| # | FR-18 | View transaction history |
| --- | --- | --- |
|  | Transaction list view | The Client must be presented with transactions in a table format, with the ability to search and filter information according to criteria agreed with the Contracting Authority (e.g., date, amount, status). It must be possible to display information about the transaction(s), including: - GSN ISIN code - Transaction type (purchase or early redemption) - Transaction date - Nominal amount - Link to the generated GSN purchase agreement and/or early redemption request - Transaction status (unpaid, paid) - Reason if the transaction is FAILED or CANCELLED (e.g., “Payment rejected by the payment service provider”, “Payment not confirmed in time”). A possibility to print the list (a properly formatted printout) is required. |
|  | Transaction list view | All documents available for the Client to download must be provided in PDF format only. |
|  | Viewing transaction details | The Client must be able to view full transaction details, including but not limited to: - Information shown in the transaction list - Transaction ID - Transaction date and time - Transaction state (CREATED, PAYMENT_PENDING, AWAITING_CALLBACK, SETTLED, FAILED, CANCELLED) - The payment account number specified when entering into the transaction. |
|  | Status changes in the transaction list | - Only the final transaction state must be shown in the transaction history. |
|  | Transaction data not accessible to the Client | The Client must not be shown PISP or payment service provider’s technical identifiers, webhook/callback technical data, error codes or internal system messages. |
|  | Visibility of transaction history to the Administrator | - Transactions visible to the Administrator must be displayed in a table format, with the ability to search and filter information according to criteria agreed with the Contracting Authority (e.g., date, status, user ID, PISP payment ID, bank transaction ID, error type). The Administrator must see more detailed transaction information, including: - Transaction ID - User ID - Transaction amount - Transaction state - Timestamps of all state changes - PISP payment ID - Payment service provider’s transaction ID (if provided) - Webhook/callback receipt time - Webhook/callback status - Error codes and messages - The Administrator must not see the Client’s login data or payment service provider’s authentication information. - The Administrator may only see data necessary for incident investigation and accounting; all other data must be pseudonymised. |
|  | Data accuracy and consistency | Changes of the transaction states must be logged with a timestamp. The transaction history must be consistent with PISP callback data. |

| # | FR-19 | Balance overview |
| --- | --- | --- |
| 1. | Balance overview | The Client’s holdings of GSN issuances must be displayed in a table format, with the ability to search and filter information according to criteria agreed with the Contracting Authority (for example, issuance ISIN, redemption date, amount). It must be possible to present the following balance information: - GSN issuance ISIN code - Purchased nominal amount - Nominal amount redeemed early (if any) - Remaining balance - Redemption date A possibility to print the list (a properly formatted printout) is required. |
| 2. | Balance list view | All documents that the Client can download must be available only in PDF format. |
| 3. | Balance visualization | GSN balances must also be displayed visually (e.g., as a pie chart or similar). The Client must be able to choose the visualization based on the issuance redemption date or nominal maturity. |

| # | FR-20 | Calculation of payable amounts |
| --- | --- | --- |
|  | Calculation of payable amounts | The system must be able to calculate payable amounts for early redemption, final redemption, and interest payments based on active transactions for the required dates, both for each individual transaction and for aggregated transactions. |

FUNCTIONAL REQUIREMENTS FOR THE ACCOUNT MODULE

| # | FR-21 | View and update the Client account |
| --- | --- | --- |
|  | Account overview | The Client must be able to view their account information, including: - Client data: - First name, last name, personal identification number - Email address - Phone number - Information about residency - Payment information (IBAN account) - Personal data processing, consents, and notification settings - Active transaction portfolio - Balance overview - Transaction history - Reports |
|  | Restrictions on personal data changes | The first name, last name, and personal identification number are received from VIISP in read‑only format. These data cannot be changed by either external users or Administrators. When the information about residency is changed – when the Client indicates that they are a non‑resident and they have active transactions in the current year – the fields for date of birth, residential address in the country of residence, and the taxpayer code of the country of residence or the date and number of the identity document become activated and mandatory. Only contact details can be changed: address, email, and phone number. The email and phone number may be changed only after repeated confirmation. |
|  | Personal data updates | If VIISP provides updated personal data (e.g., a changed last name), the system must automatically update the account information and notify the Client. |
|  | Data change logs | All data modification actions must be logged (including date, time, IP address, old and new values). |
|  | “My data” section | The account must contain a section titled “My data”, where the Client can see all their personal information in one place. |
| 6. | Login history | The Client must be able to view the history of their last login (date, time, IP address) in their account in order to identify any suspicious activity. |

| # | FR-22 | Change email address |
| --- | --- | --- |
|  | Change email address | The Client must be able to change the email address specified in their account. After changing the email address, the system must require new confirmation (OTP or a link in an email). When changing the email address, the Client must perform the following actions: - Log in to their account - Enter the new email address - Repeat the new email address - When the Client repeats the email address, the system must interactively show whether the addresses match. When the Client initiates the email address change, the system must: - send an email with a confirmation link to the new email address. - send an email with a cancellation link to the old email address. The Client must confirm the email address change by opening the received link. If the Client opens the cancellation link sent to the old email address, the email address change must be cancelled. The cancellation link must be valid for 24 hours. After the email address is changed, this information must be updated in the system. The user ID must remain unchanged. |

| # | FR-23 | Change phone number |
| --- | --- | --- |
|  | Change phone number | The Client must be able to change the phone number specified in their account. When changing the phone number, the Client must perform the following actions: - Log in to their account - Enter the new phone number - Repeat the new phone number - When the Client repeats the phone number, the system must interactively show whether the numbers match - Logical validation must be applied to this field to ensure the mandatory international format (E.164), numeric‑only input, and automatic conversion. After the phone number is changed, this information must be updated in the system. The user ID must remain unchanged. |

| # | FR-24 | Change information about residency |
| --- | --- | --- |
| 1. | Change information about residency | The client must be able to update the information they have provided about their residency status specified in the account. |
|  | Resident becomes non‑resident | A Client who has lost resident status (when during registration in the system it was indicated that they are a resident) must perform the following actions: - Log in to their account - Remove the checkmark indicating they are a resident - Enter the date of birth, residential address in the country of residence, and the taxpayer code of the country of residence or the date and number of the identity document - The system must request confirmation that the information is correct - After the Client confirms, the data are recorded in the database as additional information with the date of the data change |
|  | Non‑resident becomes resident | A Client who has obtained resident status (when the system indicates that they are a non‑resident) must perform the following actions: - Log in to their account; - Tick the checkbox confirming they are a resident; - The system must request confirmation that the information is correct; - Once the Client confirms, the data is recorded in the database as additional information with the date of the data change. |
|  | Account restriction | New purchase transactions must not be allowed for a Client who is a non‑resident, however, they may submit their existing GSNs for GSN early redemption. |
|  | Preliminary requirement (to be agreed) | The logic and fields for implementing this requirement and requirement FR-21, insofar as they relate to residency status and the resulting tax obligations, are preliminary and will be coordinated with the Developer and the STI during the analysis/design phase. |

| # | FR-25 | Change payment details |
| --- | --- | --- |
|  | Change payment details | When changing the account, the Client must perform the following actions: - Log in to their account - Initiate the account change – enter the new account number - Logical validation must be applied to this field to ensure the length check, pattern matching and country/payment service provider’s code identification. When the Client initiates the change of bank account, the system must send an email with a confirmation of the change. |
| 2. | Restrictions on data changes | Payment details cannot be changed less than 2 business days before the early redemption date (if such a request has been submitted) or the final redemption date. |

| # | FR-26 | Change personal data processing and other consents |
| --- | --- | --- |
|  | Functions related to personal data rights | The Client must be able to perform functions related to personal data rights: - Download a copy of their personal data stored in the GSN IS. The exported data must include only personal data and must not include financial or technical logs. - Delete the account if there are no active transactions. |
|  | Consent management | If consents are collected (e.g., for newsletters, marketing), they must be: separate from other actions, documented, easily revocable through account settings. They must be presented only after an informational notice and only as a separate, optional checkbox. Consent cannot be pre‑selected and cannot be a condition for registration. |
|  | Providing updated informational notice to Clients | If the informational notice on personal data processing is changed, upon logging into the account the Client must automatically be presented with the new version of the informational notice, with mandatory acknowledgment. The Client cannot continue using the GSN IS until they confirm that they have reviewed the updated information. |
|  | Precise consent management in the system | The system must ensure that consents are applied only for the purposes for which they were given. For example, newsletters may be sent only to external users who have given explicit consent to receive newsletters. The system must ensure that no messages are sent to users who have not provided consent. |
|  | Consent withdrawal mechanism | The external user must be able to withdraw a given consent at any time. After the consent is withdrawn, the system must immediately stop performing actions related to that consent (e.g., sending newsletters). |
|  | Consent withdrawal link in sent emails | All emails sent based on the external user’s consent (e.g., newsletters) must contain a clear and easily accessible link allowing the user to withdraw consent without needing to log in to the GSN IS. |
|  | Consent management in the Client account | The Client account must contain a separate section where the Client can view all given consents and manage them (grant, withdraw). Consent management must be clear, separated from other settings, and easily accessible. |
|  | Management of multiple consents | If multiple consents are collected (e.g., newsletters and marketing offers), each consent must be presented as a separate checkbox. It is prohibited to combine multiple consents into a single checkbox. |
|  | Consent history | The system must store the history of consent granting and withdrawal (audit trail), including the date, time, and action, in the GSN IS database. |

| # | FR-27 | Manage the list of messages |
| --- | --- | --- |
|  | Message management | The Client must be able to view their registered and received messages in a table format, sorted by registration date in descending order. The Client must see the following information: - Message type (In / Out) - Message subject - Message registration date The Client must clearly and understandably see that they have received a new message. The Client must be able to read and delete a message. It must be possible to delete a specific selected message or all messages. Read messages must be visually distinguished in the list so that the Client can clearly see that there are still unread messages. |
|  | Message view – detailed information | The Client must see detailed message information: - Message type - Message subject - Message registration date - Message description - Additional documents attached to the message (pdf, jpg and png formats) |
|  | Message view – actions at form level | The Client must be able to register a new message. |

| # | FR-28 | Register a message |
| --- | --- | --- |
|  | Message registration | The Client must be able to fill in the following data: - Select the message subject from a list; - Depending on the selected message subject, fill in the GSN information (select the GSN ISIN code from a list or select a transaction from the list of concluded transactions); - Fill in the message description; - Attach documents to the message. The Client must be able to attach more than one document (pdf, jpg and png formats). |

| # | FR-29 | Submit an early redemption request |
| --- | --- | --- |
| 1. | Submission of the request | The Client must be able to submit in the account a request to redeem (partially or fully) their portfolio of GSNs before maturity: - When registering the request, the Client must be able to select the emission to be redeemed, specify its amount (the full amount of the held GSN emission must be pre‑filled automatically, and it may be adjusted downward). - The early redemption date is selected as the earliest possible date according to the early redemption conditions of the GSN issue. - Payment information is automatically taken from the Client account. - The request must be signed with an e‑signature through a third party, and the GSN IS must generate a PDF document for signing. - The signed request is placed in the Client’s account in pdf format. |
| 2. | Request form | The Contracting Authority will provide the Developer with a request template into which information relevant to the specific transaction must be inserted, including, but not limited to, the GSN issuance ISIN code, the date of submission of the request, the Client’s first and last name, the nominal amount to be redeemed early, the GSN early redemption date, and payment information. |

| # | FR-30 | Cancel the early redemption request |
| --- | --- | --- |
| 1. | Cancellation of the request | The Client must see the submitted early redemption request in the account and must have the ability to cancel it until the deadline specified in the GSN emission conditions. The cancellation must be confirmed with an e‑signature. |

| # | FR-31 | Client reports |
| --- | --- | --- |
| 1. | Report generation | At the end of the year, annual reports (in pdf format) must become available in the Client’s account, containing information about concluded transactions, valid transactions held at year‑end, interest paid during the reporting period, and amounts repaid. |

| # | FR-32 | Block, recover and delete Client account |
| --- | --- | --- |
|  | Account blocking at the Client’s initiative | The Client must have the ability to block their own account. Once the account is blocked, all actions (submission of purchase or early redemption requests, data changes, etc.) must be suspended, and upon login only account unblocking must be allowed. Strengthened authentication must be applied for unblocking (e.g., OTP code or login via VIISP). |
|  | Account recovery | Account recovery is possible only if the account was blocked but not deleted; deleted accounts cannot be restored. |
|  | Initiation of account deletion | The account deletion function must be available in the account: the Client must be able to initiate deletion independently. |
|  | Prohibition of account deletion | If the Client has active transactions or data must be retained under legal requirements, the system must inform that account deletion is not possible and indicate the reason. |
|  | Deletion logs | The initiation and execution of account deletion must be recorded. |
|  | Account deletion | Account deletion means only the removal of the Client’s profile data. Data stored in the system are not deleted, as they are processed according to legal requirements and mandatory retention periods. After account deletion, personal data must be anonymized, while transaction data must be retained for accounting and legal purposes. |
|  | - Account blocking | The Administrator must have the ability to block the user’s account. A blocked account cannot perform any actions in the system. All blocking and unblocking actions must be recorded. |

- VI.1.2. Requirements for App

| # | Title | Description |
| --- | --- | --- |
| FR-33 | General App requirements | The App must be published for free in the Google Play and Apple Store online stores (the app is free for users). The number of downloads is unlimited. The Contracting Authority will provide its registered accounts on the respective platforms. |
| FR-34 | Integration | The App must be integrated with the Store module of the GSN IS. It must support different content display depending on whether the external user is logged in under their own name (Client account) or using public access (Guest content). The App must display the GSN IS functionality, except in cases where technical limitations restrict a function (e.g., document download). |
| FR-35 | External user notifications | The App must automatically inform external users about available updates, providing clear notifications about new versions and their changes. |
| FR-36 | Live update | The App must ensure the ability to update the content of the browsing window in real time, without the need to reload the entire app (hot reload or live update functionality). |
| FR-37 | App logins | The App must have advanced biometric authentication methods implemented, including face recognition (Face Recognition) and fingerprint scanning (Fingerprint Recognition), based on the biometric identity verification infrastructure supported by the device’s operating system (e.g., iOS Face ID / Touch ID, Android BiometricPrompt). The external user must be able to enable/disable biometric authentication in their account settings, and the system must: - Ensure secure data encryption and storage practices (e.g., Keychain or Android Keystore); - Use system authentication APIs without storing any additional sensitive data (e.g., images) in the application - Display a clear message about the benefits, risks, and conditions of enabling biometric authentication - Provide fallback authentication (password / PIN code) when biometric data are unavailable or fail - Apply temporary blocking after unsuccessful attempts - Adapt to non-biometric devices. Biometric authentication in the App is activated only after the first successful login through VIISP, linking the device to the Client’s account. |
| FR-38 | Notifications | The App must support the ability to send notifications to the user (if the user has enabled notifications on their device): - Informational (e.g., start of a new GSN emission distribution, upcoming GSN emission redemption); - System (operation completion) |
| FR-39 | In-app payment | Payment in the App must be implemented in an integrated in‑app manner, ensuring a seamless user experience by using integrated WebView, App2App, or decoupled SCA methods (e.g., Smart ID, Mobile ID), when supported by the PISP. In cases where the PISP selected by the Contracting Authority does not support an integrated in‑app payment scenario, payments are executed by performing an external redirect to a browser or to the payment service provider’s application. |

- VI.1.3. Requirements for the CMS Module

- VI.1.3.1. GSN IS content administration

| # | Title | Description |
| --- | --- | --- |
| FR-40 | General CMS requirements | The CMS administration and management tools must be accessible through a separate administration user interface. The CMS must have a content publication approval process (workflow), allowing the Content Manager to prepare changes and the Operations Administrator to approve or reject them. |
| FR-41 | Personal accounts | The GSN IS content administrative accounts must be named; the use of shared or common accounts is prohibited. |
| FR-42 | General CMS requirements | CMS management and configuration must be performed using a web browser. IS administrator must see edited objects in real time. All content object changes made by internal users must be versioned. Version logs must record: who made the change, when it was made, which fields were changed; logs must be protected from modification and stored according to defined retention periods. There must be an automatic backup capability for the website database and website information, as well as tools to easily restore accidentally deleted content objects. Automatic archiving must be implemented, along with the ability to review archived older versions of content objects and delete them if needed. The CMS must allow managing (entering, modifying, deleting) GSN IS content without requiring HTML knowledge. The CMS must provide the ability to specify the date from which content changes become effective on the GSN IS. The CMS must allow scheduling content publication for the future and automatically activating the content at the specified time. All photos, document files, and other visual information presented on the website must be stored in the CMS. |
| FR-43 | Requirements for text editing | The CMS must include text style editing and preview tools. It must be possible to edit, delete, create new styles, change font, size, color, weight, alignment, transformation. The text editing environment must resemble Microsoft Word or equivalent programs and must support the following layout capabilities: - Text formatting functions - Table creation and editing functions - Image insertion functions - File upload functions - Hyperlink insertion functions Information must be easily transferable from Microsoft Word, Microsoft Excel, OpenOffice, and other equivalent programs. The editor must allow direct editing of HTML code. The HTML editing function must be protected against XSS risks: the system must automatically filter dangerous HTML elements and attributes (e.g., <script>, onload=, onclick=). It must be possible to create various types of links (to another page, document, website, email address, etc.). It must be possible to set the maximum size of uploaded files (photos, documents, etc.). |
| FR-44 | Requirements for content management | The CMS must allow administering the GSN IS structure. It must be possible to create new pages. It must be possible to change the position of information blocks, elements (banners), upload or delete additional blocks, and modify existing blocks. It must be possible to upload text, images, videos, and links to other websites within blocks. The file upload function must check file type, size, and content to prevent harmful uploads; only safe extensions (e.g., PDF, JPG, PNG) are allowed. It must be possible to delete, add new menu items, and change their order. It must be possible to administer areas where hints or interactive guided tours are displayed. It must be possible to easily integrate https://reactour.js.org/ or similar tools. The number of blocks and elements created using the CMS must not be limited, i.e., it must be possible to create an unlimited number of objects. |
| FR-45 | FAQ requirements | A CMS functionality must be created to administer (view, edit, delete) frequently asked questions (FAQ): - Manage question and answer texts - Group questions by topics - Create and modify question hierarchy Typical, best‑practice‑based and user‑familiar FAQ presentation solutions must be used. FAQ entries must be versioned in the same way as other CMS content to allow tracking historical changes. It must be possible to categorize FAQs and use accordion‑style expandable blocks to ensure convenient viewing on mobile devices. |
| FR-46 | Requirements for personal data protection information | The CMS must allow administering personal data security policy information. It must be possible to modify content text, provide links to detailed data processing descriptions, set validity periods, and other parameters. When the validity period expires, the content must be automatically marked as no longer valid and must not be used in new processes. |
| FR-47 | Requirements for GSN IS terms of use | The CMS must allow administering the GSN IS’s terms of use. It must be possible to modify content text, provide links to detailed information processing descriptions, set validity periods, and other parameters. |
| FR-48 | Requirements for notifications | A CMS functionality must be created to administer notification publishing functions on the GSN IS. It must be possible to specify in which form the notification will be displayed and the dates during which it will appear on the GSN IS. Notifications must have priorities (e.g., informational, warning, critical), which determine their display style and visibility. A text editor must be used when creating a notification. |
| FR-49 | Requirements for extensibility | The CMS must be flexible, with additional capabilities for programming and customization. The CMS must have documented API allowing integration of CMS content with other parts of the GSN IS (e.g., the App), ensuring secure access. |

- VI.1.3.2. Administration of GSNs and transactions

| # | Title | Description |
| --- | --- | --- |
| FR-50 | Importing GSN terms from VIKSVA | GSN terms will be imported from the Ministry of Finance internal system (VIKSVA) in a format agreed with the Contracting Authority. |
| FR-51 | GSN administration | The CMS must include tools to administer GSNs (their catalogs). GSN terms will be imported from VIKSVA, but it must also be possible to import the terms of list of GSNs from a file. GSNs terms include, but are not limited to: - ISIN code - Start and end dates of the distribution period - Settlement date (when it does not coincide with the distribution date) - Final redemption date - Early redemption information (dates and redemption prices) - Distribution price (with the ability to specify daily prices for each day of the distribution period) The CMS must allow editing GSNs information: - Mark whether the GSN emission can be sold in the Store - Edit the GSNs description - Upload and delete images Administer (enter, modify) GSNs attributes (e.g., redemption date, early redemption dates). It must be possible to mark which attributes should be visible on the GSN card in the GSNs list. It must be possible to easily expand the list of attributes describing the GSNs. The Developer will perform the initial configuration of GSNs and their catalogs. The exact list of GSN parameters will be agreed with the Contracting Authority during the GSN IS development and implementation and must match the fields imported from VIKSVA according to FR‑69. |
| FR-52 | Approval of GSN changes | The CMS must have a mechanism for approving changes to GSNs. Once the approver approves or rejects the changes, the author of the changes must receive a notification by email. All GSN changes must be recorded in the audit log, including information about the author, approver, date, and the list of modified fields. |
| FR-53 | Exporting transactions to VIKSVA | Aggregated GSN distribution and GSN early redemption transaction data must be exported to the Ministry of Finance internal system (VIKSVA) in a format and frequency agreed with the Contracting Authority (see FR‑71). |

- VI.1.3.3. User Administration

| # | Title | Description |
| --- | --- | --- |
| FR-54 | Role and permission administration | The CMS must include tools for administering user permissions and roles (permission groups). The CMS must provide tools to manage the list of permissions and roles. |
| FR-55 | User administration | The CMS must include tools to administer users: - Create a GSN IS user - Block a GSN IS user - Unblock a GSN IS user - Assign roles to GSN IS users - Remove assigned roles The IS Administrator cannot modify a user’s transactions or financial data; they may only manage account statuses and roles. The IS Administrator may change user roles. Each role change must be recorded in the audit log, including information about the person who made the change, the date, and the previous/new role. |
| FR-56 | Exporting the user list | The system must allow the IS Administrator to export the user list in CSV or XLSX format. Exported data must be minimal and limited to the user’s first and last name, email address, phone number, account status (active / inactive), and last login date. The export function must be available only to IS Administrators with the appropriate role (RBAC). |
| FR-57 | Internal user password administration | The GSN IS must implement a strong password creation mechanism. The CMS module must allow modifying password requirements for internal users. During implementation, the following configuration must be applied: - At least 15 characters - At least one digit - At least one special character - At least one uppercase letter - At least one lowercase letter The CMS module must allow specifying how often passwords must be changed. The CMS module must allow controlling the number of previous passwords that an internal user cannot reuse. The CMS module must allow configuring temporary account blocking, specifying the number of unsuccessful login attempts, blocking duration, etc. |

- VI.1.3.4. Administration of GSN IS classifiers

| # | Title | Description |
| --- | --- | --- |
| FR-58 | Administration of GSN IS classifiers | The CMS must include tools to manage classifiers, create, edit, and delete (mark as unused) classifier values. It must be possible to import classifiers. Classifier records must be presented in a table format, and it must be possible to search and filter information according to criteria agreed with the Contracting Authority. It must be possible to specify the date from which classifier records become effective. Classifier changes must be versioned to allow tracking historical modifications and their validity periods. |
| FR-59 | Classifiers | The following specific classifiers must be supported, without limitation: - Message topics - GSN tenor It must be possible to easily introduce new classifiers in the future. |
| FR-60 | Message topics | It must be possible to configure the topics of outgoing messages, specifying: - Message topic - External user status (Client or Guest) |

- VI.1.3.5. Administration of GSN IS SEO parameters

| # | Title | Description |
| --- | --- | --- |
| FR-61 | Administration of SEO parameters | The SEO functionality in the GSN IS must be minimal and intended for indexing and presenting content to search engines, without using user profiling or “marketing” tracking. The SEO solution must include, without limitation: - Management of meta tags (page title, description) and canonical links. - A clear and stable URL structure. - Automatic generation and updating of the XML sitemap (sitemap.xml). - Management of “robots.txt” and configuration of indexing rules. - Support for structured data (Schema.org), where applicable. - Social media metadata (Open Graph, etc.). - Support for a multilingual website (e.g., hreflang) and correct indexing for different languages. The SEO functionality must not process or transmit any personal data; it must ensure that only public content is indexed. Considering that the GSN IS is a state financial services system that processes personal and transaction data, the use of SEO and third‑party analytics tools must be proportionate and justified. |

- VI.1.3.6. Administration of newsletter, email, and message templates

| # | Title | Description |
| --- | --- | --- |
| FR-62 | Administration of newsletter, email, and message templates | The CMS must include functionality allowing the administration of newsletters and email templates. A list of templates must be available in a table format, with search, filtering, and sorting capabilities. It must be possible to edit existing templates, delete them, create new ones, and duplicate templates. A text editor must be used when creating templates. It must be possible to insert text, images, videos, and links to other websites into a template. It must be possible to specify template validity dates. |
| FR-63 | Message administration | The CMS must include functionality allowing the administration of messages sent to external users. A list of messages must be available in a table format, with search, filtering, and sorting capabilities. It must be possible to create new messages, selecting the delivery method (email or to the Client’s message inbox), assigning a message topic, selecting a template, setting attributes, defining the sending time, and generating recipient lists. It must be possible to define quiet hours during which messages are not sent. It must be possible to stop the sending of messages (all or specific ones). |
| FR-64 | Requirements for Client message replies | The CMS must include functionality allowing the Content Manager to: - View the list of messages submitted by Clients, - Sort messages (by date, answered/unanswered, etc.), - Reply to Client messages. |
| FR-65 | Consent in notifications | All notifications sent based on external user consent must include a clear link allowing the user to withdraw consent. An external user must be able to withdraw consent directly from the email, without logging in. |
| FR-66 | Consent verification | Before sending any notification that depends on user consent, the system must automatically verify whether the consent is valid. |
| FR-67 | Notification audit | The system must record an audit log of all sent notifications (newsletters, messages, emails): recipient, sending time, template used, and sending result. |

- VI.1.4. Requirements for Integration with PISP

| # | FR-68 | Technical requirements for PISP integration |
| --- | --- | --- |
|  | - API integration principles | All payments must be initiated through the PISP API, and the Client must be redirected to the payment service provider’s environment for authentication and payment confirmation. The system may not initiate a payment directly in the payment service provider’s environment, bypassing the PISP. Exceptions to this requirement when using the App are defined in FR-39. |
|  | - API methods | - The system must use the following PISP API methods or their equivalents, depending on the provider: - POST /payments/initiate – for payment initiation - GET /payments/{id}/status – for checking payment status - POST /payments/callback – to receive the webhook/callback sent by the PISP - Specific URLs may differ, but the functionality must comply with PSD2 logic. |
|  | - Callback (webhook) requirements | The system must accept callback messages sent by the PISP regarding changes in payment status. The callback must be processed idempotently — repeated messages must not change the final status or trigger repeated actions. The callback must be stored in a log with the time of receipt, payment ID, status, and the raw PISP payload. |
|  | - Security requirements | All communication with the PISP must take place over HTTPS (TLS 1.3+). The callback endpoint must be protected by signed messages (HMAC or an equivalent mechanism), or IP whitelisting, or OAuth 2.0 / API key. The system must reject all callbacks whose signature does not match the public key provided by the PISP or that do not fall within the defined time window (anti‑replay). The system must reject all callbacks that do not meet authentication requirements. All callbacks from external systems must be validated by signature, timestamp, and source IP address to prevent forged or replayed requests. |
|  | - Time limits and timeout logic | If the Client does not confirm the payment within the time defined by the PISP, the transaction must transition to the FAILED status. The system must periodically check the payment status if no callback is received within the defined time. Periodic checking is performed only in the AWAITING_CALLBACK status. The interval for periodic checking must be configurable, and the maximum checking time may not exceed the timeout defined by the PISP. If the maximum waiting time is exceeded, the transaction transitions to FAILED with reason=expired. The timeout duration must be configurable. |
|  | - Error handling | If the PISP returns an error when initiating a payment: - if the error occurs before redirecting to the payment service provider’s environment, the transaction may remain in CREATED; - if the error occurs after the redirect or if a payment ID has already been generated during initiation, the transaction transitions to FAILED. If the callback returns an error, the system must record the error in the log, must not overwrite the final status, and must not initiate repeated actions. |
|  | - Re‑initiating a payment | If the transaction is FAILED and retryAllowed=true, the Client must be allowed to initiate the payment again. A new initiation must generate a new PISP payment ID and a new state machine cycle. |

- VI.1.5. Requirements for Integration with VIKSVA

- 19. The integration model is based on the following principles:

- 19.1. Separation of data flows. Aggregated transaction data (summaries by GSN and operation type) move between the GSN IS and VIKSVA. Individual payments (PAIN.001, CAMT.053) move between VIKSVA and the PISP or the Client’s bank. The PISP does not have information about the GSN IS’s aggregated transactions – this is a system of two separate data flows.

- 19.2. Single treasury IBAN. A single State Treasury IBAN account number is used for all payments executed through the GSN IS. Separation of GSNs in accounting is ensured through the aggregated transaction identifier and transaction attributes, rather than through separate accounts.

- 19.3. PISP as an intermediary for incoming payments. Investor payments first reach the PISP intermediary account, from which funds are transferred to the State Treasury IBAN. Funds may be aggregated – i.e., VIKSVA may receive a single payment covering transactions of multiple investors. For this reason, reconciliation is performed at the aggregated transaction level, not at the individual payment level.

- 19.4. Source of accounting entries. Financial entries in VIKSVA are recorded based on confirmation of actual fund movement from the bank account statement (CAMT.053 or equivalent). The GSN IS’s aggregated transaction data serve as reconciliation context, not as an independent accounting initiation mechanism. The specific registration model is refined during integration design.

- 19.5. Counterparty in VIKSVA – Technical Client. The counterparty in the VIKSVA system is the Technical Client (the GSN IS). Accounting for individual investors is maintained in the GSN IS; VIKSVA records aggregated flows by GSN and operation type.

- 19.6. Investor rights. An investor who initiates a payment before the end of the distribution period (cut‑off date) acquires all rights to the GSN and their payouts from that day, regardless of the actual date on which the funds are credited to the State Treasury account.

| # | FR-69 | Retrieval and display of GSN terms in the GSN IS |
| --- | --- | --- |
| 1. | Received data | The GSN IS must receive and store the following GSN parameters obtained from VIKSVA: - ISIN code - GSN name - GSN short code (ticker) - Nominal value - Currency - Interest rate - Interest payment frequency - Interest payment date(s) - Distribution start and end dates - Distribution price(s) - Redemption period(s) - GSN early redemption start and end dates - GSN early redemption price(s). |
| 2. | Read‑only fields | GSN parameters received from VIKSVA are read‑only in the GSN IS. They cannot be modified through the GSN IS CMS. Exception: the Content Manager (with Operational Administrator’s verification) may adjust fields that are not directly synchronized from VIKSVA, if this is defined in the administration procedures. |
| 3. | Change management | When GSN terms change in VIKSVA, the GSN IS automatically: - Updates the displayed parameters for all users; - Invalidates baskets in which the price has changed. |
| 4. | Resilience to interruptions | In case of synchronization failure, the GSN IS applies a configurable retry logic with exponentially increasing intervals. If synchronization cannot be completed within the defined period, the GSN IS administrator receives an alert. |

| # | FR-70 | Use of the Treasury IBAN account number in the GSN IS |
| --- | --- | --- |
| 1. | Single Treasury IBAN | A single State Treasury IBAN account number is used for all GSNs distributed through the GSN IS. The GSN IS receives this IBAN from VIKSVA separately from the GSN terms (through configuration or administrative means, as agreed during integration design). The GSN IS uses this IBAN as the payment recipient account during settlement of the distribution transaction, automatically presented to the investor during payment initiation via the PISP. The investor does not enter the IBAN number manually. |

| # | FR-71 | Aggregated transactions and their identifiers |
| --- | --- | --- |
| 1. | Concept of an aggregated transaction | An aggregated transaction is a group unit created by the GSN IS, covering all individual investor transactions for one GSN and one operation type (distribution, early redemption) within a defined period (typically one business day). Data flow logic: - GSN IS → VIKSVA: aggregated transactions (summary amounts by GSN and type); - VIKSVA → GSN IS: aggregated account flows (CAMT.053 at an aggregated level or a structured report) for distribution, confirmation for early redemption. |
| 2. | Aggregated transaction identifier | For each aggregated transaction, the GSN IS generates a unique aggregated transaction identifier (hereinafter – agr. Id). It: - Is transmitted to VIKSVA as an attribute of the aggregated transaction - Is used as the primary key in reconciliation: the GSN IS maintains links to the individual transactions included in the agr. Id. |
| 3. | Individual transaction attribute (endtoendid) | Additionally, for each individual transaction, the GSN IS generates a unique transaction attribute (in UUID format). This attribute: - Is stored in the GSN IS and links the individual transaction to its agr. Id; - Is used in the endtoendid field of each payment line in PAIN.001 messages for payments (except distribution) – enabling tracking of the individual payment at the bank level. The GSN IS retains all detailed transaction information and can provide it for incident investigation. |
| 4. | Reconciliation logic for distribution transactions | Reconciliation is performed at the aggregated transaction level: - The GSN IS accumulates individual SETTLED transactions and assigns them to the corresponding agr. Id. - VIKSVA compares its data with the expected agr. Id amount and returns a status to the GSN IS: - Match – the agr. Id is marked as reconciled; VIKSVA may perform the final accounting entry. - Mismatch (e.g., due to D/T+1 timing differences or PISP aggregation) – the agr. Id remains in a pending reconciliation state; the GSN IS generates an exception and forwards it to the Content Manager. Note: since the PISP may aggregate funds differently than the GSN IS’s agr. Id boundaries, reconciliation will not always be a 1:1 match. The specific reconciliation methodology (e.g., whether partial reconciliation is allowed or only full reconciliation) is defined during integration design, taking into account the identification mechanisms provided by the PISP. |
| 5. | Reconciliation logic for early redemption transactions | Reconciliation for early redemption transactions does not occur at the moment of transfer to VIKSVA, because the payment date is in the future. The GSN IS accumulates individual transactions, assigns them to the corresponding agr. Id, and transfers them to VIKSVA for recording. |
| 6. | Non‑business day adjustment | The decision on which system (the GSN IS or VIKSVA) performs non‑business day adjustments for payment dates (e.g., when the redemption date falls on a weekend or holiday) is defined during integration design. The GSN IS must technically support both scenarios. |

| # | FR-72 | Data provision to VIKSVA for accounting and reconciliation purposes |
| --- | --- | --- |
| 1. | Report of aggregated transactions | The GSN IS must provide VIKSVA with a structured report of aggregated transactions and operations for each business day. The report must contain: - Agr. Id - GSN (ISIN) - Operation type (distribution / final redemption / early redemption / interest) - Expected funds receipt date or planned payment date - Total transaction amount - Number of transactions or operations included in the aggregated transaction (without individual data). |
| 2. | Summary of transaction statuses | The GSN IS’s distribution transaction statuses (PAYMENT_PENDING, SETTLED, FAILED, etc. – according to FR‑05) provide VIKSVA with additional context: - PAYMENT_PENDING: payment initiated – the corresponding amount is expected within the agr. Id - SETTLED: the PISP has confirmed the payment – funds are expected in the State Treasury IBAN account - FAILED / EXPIRED / CANCELLED: funds will not be received – the transaction is removed from the expected agr. Id composition. The status summary is transmitted to VIKSVA as aggregated information (how many transactions are in each status per agr. Id), not as a list of individual transactions. |
| 3. | Data provided by VIKSVA to the GSN IS | The GSN IS must be able to receive from VIKSVA: - Daily account flows (at an aggregated level by agr. Id or via a CAMT.053 equivalent), used for transaction reconciliation - Payment execution confirmations (after PAIN.001 execution) – for early redemptions, final redemptions, and interest payments. Based on these received data, internal transaction statuses must be updated. The format and frequency of these data transfers are agreed during integration design. |
| 4. | VIKSVA queries. | On the GSN redemption or interest payment date, VIKSVA sends a query to the GSN IS, and the GSN IS provides the batch data. |

| # | FR-73 | Generating and submitting PAIN.001 |
| --- | --- | --- |
| 1. | Batch formation logic | The GSN IS automatically groups outgoing payments into PAIN.001 messages according to: - GSN (ISIN code) - Operation type (final redemption / early redemption / interest) - Payment (value) date. One batch = one PAIN.001 message containing all payments for the corresponding period, type, and GSN. Batch formation is fully automatic. |
| 2. | PAIN.001 message content | Each PAIN.001 message must include: - GSN (ISIN code) - Operation type - Execution (value) date - Total control amount - List of payments: recipient’s name and surname, recipient’s IBAN, amount, currency, individual transaction attribute in the endtoendid field - Link to the agr. ID, if applicable. |
| 3. | Batch approval | The GSN IS must support the following batch approval sequence: - The GSN IS generates the PAIN.001 and submits it to VIKSVA for approval with control data (Agr. ID (if applicable), ISIN, type, total amount, number of payments). - Upon approval – the Gateway executes the payments and returns an execution ID to the GSN IS. - Upon rejection – the GSN IS records the reason in the audit log; the IS Administrator is notified. |
| 4. | Protection against duplicate messages and error handling | Each PAIN.001 message must have a unique batch identifier. A message received again with the same batch ID must not trigger duplicate payment execution. If transmission fails, a configurable retry logic is applied. All transmission attempts and results are recorded in the audit log. |

| # | FR-74 | GSN distribution reconciliation reports and exception handling |
| --- | --- | --- |
| 1. | Intraday reconciliation report | The GSN IS generates interim reconciliation reports at regular intervals during the business day (the specific frequency is agreed during integration design). The report includes: - Statuses of aggregated distribution transactions (Agr. ID): expected amounts / reconciled / unreconciled - Summary of received and unreconciled amounts by Agr. ID; - Transactions in PAYMENT_PENDING status and their aggregated amounts. |
| 2. | End-of-day reconciliation report | After the daily payment acceptance cut‑off, the GSN IS generates the final reconciliation report: - Records all daily flows by Agr. ID, GSN, and type - Compares them with the funds received data from VIKSVA (according to FR‑71) - Identifies unreconciled Agr. IDs and initiates the exception procedure - Stores the report for no less than 10 years. The report is accessible to Content Managers. |
| 3. | T/T+1 situation handling | Due to PISP aggregation and bank clearing cycles, funds may be credited to the State Treasury IBAN on the next business day (T+1) after the investor’s payment confirmation (T). The GSN IS must support an internal Agr. ID status dimension: - PENDING: the PISP has confirmed the payments, funds are not yet confirmed in the VIKSVA account; - RECONCILED: received funds have been matched with the Agr. ID. To the user, the investor’s transaction is displayed as “Paid” from the moment of PISP confirmation (T), regardless of the actual funds credit date – investor rights to the GSNs arise from T. |
| 4. | Exception handling – unreconciled Agr. IDs | An Agr. ID is considered unreconciled if, within the defined period, the received funds do not match the expected amount (taking into account the tolerance threshold). In such a case: - The GSN IS records an exception and notifies the Content Manager; - A manual decision is executed with two‑officer approval (four‑eyes principle); - All actions are recorded in the audit log. The tolerance threshold (absolute amount and/or percentage of daily turnover) is a configurable parameter defined during integration design and pilot operation. |

| # | FR-75 | Portfolio transfer process requirements |
| --- | --- | --- |
| 1. | Administrator‑initiated transfer | It must be possible: - For the IS administrator to create a new user with all required data (name, surname, personal identification number, payment account, etc.) if the recipient is not a GSN IS user. - For the Operations Administrator to initiate the transfer by specifying the transferor, the recipient, the quantity to be transferred by GSN, and the legal basis (e.g., inheritance certificate number), as well as the transaction amount. - For the IS Administrator to approve the transfer according to the four‑eyes principle (two‑officer approval). The transfer is displayed in the transaction history of both users. |
| 2. | Recipient IBAN update for future payments | After the transfer, the GSN IS updates the payment recipient information: future redemptions and interest payments are sent to the new owner’s payment account. This is reflected in the PAIN.001 messages generated by the GSN IS after the transfer date – the new recipient’s IBAN is automatically included in the corresponding payment lines. |
| 3. | Temporarily suspended status (inheritance) | When it becomes known that the GSN holder has died: - The deceased Client’s account is blocked from initiating new transactions. - Existing GSNs are assigned a temporarily suspended (Depository) status in the GSN IS until the transfer is approved. - Upon reaching the redemption date, the GSN IS executes the payment to the last known IBAN. If the payment is returned (e.g., the account is closed), upon receiving the corresponding notification from VIKSVA, the funds are recorded in the GSN IS as unclaimed until requested; the GSN remains in redeemed status. - When heirs submit the required documents and two Administrators approve, the GSNs and future payouts are redistributed to the recipients. |
| 4. | Partial transfer | The system must allow partial portfolio transfers (e.g., to different heirs). The GSN IS must clearly display the remaining balance for each user by GSN after a partial transfer. |
| 5. | Aggregated transaction ID | During the transfer, the aggregated transaction ID of the former owner is transferred to the new owners’ individual transactions for the corresponding GSN. |

| # | FR-76 | Data exchange protocols, security, and reliability |
| --- | --- | --- |
| 1. | Protocols and formats | Integration between the GSN IS and VIKSVA is implemented using REST API (according to NFR‑95). Additionally: - for payment messages – ISO 20022 standard (PAIN.001 and confirmation messages) - for account flows – CAMT.053 or an equivalent format supported by VIKSVA - backup data exchange channel – SFTP (according to NFR‑76). Exact formats and schemas are agreed during integration design. |
| 2. | Authentication and authorization | All API calls between the GSN IS and VIKSVA must be authenticated using OAuth 2.0 (client credentials flow) or mutual TLS (mTLS). API keys and certificates must be stored in secure key vaults (according to NFR‑13 and NFR‑50). Each endpoint is accessible only to the service intended for it – principle of least privilege. |
| 3. | Protection against duplicate messages and error handling | The system must ensure: - protection against double processing – a repeated message (identified by a unique message ID) must not cause duplicate registration or payment execution; - automatic retry – if transmission fails, the system retries with exponentially increasing intervals (maximum number of attempts is configurable); - delivery confirmation – every GSN IS message to VIKSVA must receive a response; without it, the message is considered not delivered; - configurable response timeout for each API call. |
| 4. | Error logs and monitoring | All integration errors are recorded in the GSN IS error log (time, error code, message type, attempt number). Recurring errors are automatically escalated to the administrator. Logs are stored for no less than 1 year (according to NFR-93). |
| 5. | Testing environment | The GSN IS Developer must ensure the ability to test the entire integration chain with VIKSVA before production deployment, using synthetic data. The specific configuration of the testing environment is agreed with the VIKSVA team during project execution. |

- VI.1.6. General Requirements

| # | FR-77 | General Requirements |
| --- | --- | --- |
| 1. | Language requirements | The GSN IS must be implemented in Lithuanian, and it must be possible to easily add additional languages in the future. In the section of the website where the user can choose the language in which information is displayed, a list of browser extensions that perform automatic text translation into other languages must be provided. |
| 2. | Newsletter subscription | An external user must be able to subscribe to the newsletter from any page of the Store. There must be a standard option to unsubscribe from newsletters directly in the email as well as in the Client’s account. |
| 3. | Google Analytics and Google Tag Manager | Integration with Google Analytics must be implemented using the account provided by the Ministry of Finance. It must be possible to integrate Google Tag Manager (more: https://tagmanager.google.com/) code into the website. The CMS administration interface must allow specifying the Google Tag Manager container identifier. The Developer must configure Google Tag Manager to work with Google Analytics, ensuring correct data collection and transmission. Integrations with “Google Analytics”, “Google Tag Manager”, “Google Search Console”, or other similar tools may be implemented only if: - IP address anonymization is ensured; - advertising or user‑profiling features are not used; - data is not transferred outside the EU without a lawful basis; - or server‑side tracking solutions are applied, where final data is anonymized before transmission. Alternatively, the possibility of using analytics solutions operating within the EU can be evaluated. |
| 4. | Cookies | External user must be able to view and select cookie settings. |
| 5. | Accessibility and usability | The GSN IS, including the App, Guest and Client role user interfaces (UI/UX) must be convenient and intuitive.: - comply with accessibility requirements according to WCAG 2.2 AA principles, - be based on recognized usability guidelines (e.g., Nielsen Norman Group heuristics or equivalent). The GSN IS’s features and design must be adapted for people with disabilities. The adaptation must comply with the general evaluation requirements of the latest versions of the “Methodology for Assessing the Accessibility of Websites of State and Municipal Institutions and Agencies” and the “General Requirements for Websites and Mobile Applications of State and Municipal Institutions and Agencies” approved by the Government of the Republic of Lithuania. |

- VI.2. High-Level Architecture

| # | FR-78 | Planned Integrations |
| --- | --- | --- |
|  | Google Analytics | Integration with Google Analytics must be planned. |
|  | Cookie management tool | For cookie management in the GSN IS, integration with a cookie management tool such as CookieBot or an equivalent tool must be planned. |
|  | State Information Resources Interoperability Platform | For external user authentication, integration with the State Information Resources Interoperability Platform (VIISP) will be used. A backup authentication method must also be planned for cases when VIISP is unavailable. |
|  | PISP | For collecting funds via online banking payments, third‑party services will be used. Integration with two payment initiation service providers (primary and backup), operating under PSD2 requirements, is planned. |
|  | VIKSVA | Integration with VIKSVA must ensure: - Retrieval of GSN terms data from VIKSVA and transmission of transaction data to VIKSVA. During the analysis phase, it will be determined whether only aggregated transaction data can be transmitted and at what frequency. - Initiation of early redemption, redemption, and coupon payment by submitting payment information to VIKSVA. Information will be submitted on the dates defined in the GSN terms. |
|  | Nasdaq CSD Lithuania branch system | Integrations with the Nasdaq CSD Lithuania Branch must ensure the transfer of issuance data to the Nasdaq CSD Lithuania Branch for the registration of the issue size and terms after issuance and/or partial redemption. During the analysis/design phase, it will be determined which data, how often, and in what format will be transferred. |
|  | SMTP | Sending newsletters and transactional emails must be implemented via the SMTP protocol. The Contracting Authority’s email delivery infrastructure will be used for sending newsletters. The Contracting Authority will provide the SMTP server credentials. |
|  | State Tax Inspectorate | Integration with the STI must ensure the provision of the required data to the STI. Preliminarily, at the beginning of the calendar year, the GSN IS will have to generate XML sets PALUK‑ISMOK and FIN‑PER‑PERL (or respective declaration GPM312) for the previous year. The specifications of the data sets submitted in XML format and the description of the data submission interface of the STI data exchange subsystem TIES are available here. |
|  | Electronic signature service | A third‑party service will be used for electronic signature confirmation of transactions. |
|  | Primary data source | The GSN IS database is the sole primary source of truth for all data related to external users, their initiated payments, payment statuses, transactions, and other GSN IS processes. Integrations with external systems: - use GSN IS data, except for GSN terms imported from VIKSVA, as the basis for all actions and decisions - cannot modify the GSN IS data model or business logic without a process initiated and controlled by the GSN IS side - must return only additional information (e.g., payment statuses), which is stored in the GSN IS database as the final source of truth. All data discrepancies between the GSN IS and external systems are resolved based on the data stored in the GSN IS database, which is considered correct and authoritative, except for GSN terms imported from VIKSVA. |

- VI.3. Non-Functional Requirements

- VI.3.1. Implementation Requirements

| # | Title | Description |
| --- | --- | --- |
| NFR-01 | Service delivery requirements | The Developer must implement all functional and non‑functional requirements defined in this Technical Specification. |
| NFR-02 | Service delivery requirements | The Developer must follow an iterative–incremental (agile) information system development approach, where the Contracting Authority performs the role of the product owner, and work is planned in two‑ to three‑week iterations. During iterations, the Developer must deliver functional increments and documentation suitable for testing and use. |
| NFR-03 | Activity schedule requirements | The maximum total duration for developing, deploying, testing, piloting, preparing, and delivering the GSN IS for operational use is 8 months from the date of contract’s entry into force. Upon the entry into force of the service provision contract, the schedule of activities for the GSN IS stages (the number of increments, the deadlines of increments and stages, etc.) may be adjusted by mutual agreement. |
| NFR-04 | Audit log requirements | The Developer must implement an audit log mechanism that records key system actions (logins, data changes, role changes, transaction status changes). |

- VI.3.2. Requirements for Architecture

| # | Title | Description |
| --- | --- | --- |
| NFR-05 | Architecture requirements | - The GSN IS must be designed and developed using a modular approach to ensure system flexibility and easy extensibility. |
| NFR-06 | Architecture requirements | - The GSN IS must be designed and developed to ensure high availability of system functions. High‑availability solutions must operate automatically and must be planned for all GSN IS components. - 1. The following recovery indicators must be ensured: - RTO (Recovery Time Objective) – no longer than 2 hours. - RPO (Recovery Point Objective) – no longer than 15 minutes. - 2. A Disaster Recovery scenario must be planned and documented, covering: - service recovery sequence, - failover mechanism, - data recovery procedure, - responsibility allocation, - periodic Disaster Recovery testing (at least once per year). - 3. Critical GSN IS components (application servers, API layer, database) must be implemented so that their failure does not cause complete system downtime. Automatic failover must be ensured without manual intervention. - 4. The database must be implemented using a replication mechanism (synchronous or asynchronous, with justification for the choice), ensuring data integrity and recovery according to the defined RPO. - 5. The architecture must be suitable for operation in the Contracting Authority’s virtual infrastructure and must allow the system to be moved to another data centre without fundamental redevelopment of software components. - 6. In the technical proposal, the Developer must clearly describe: - the high‑availability model used (active–active or active–passive), - the replication principle, - components implemented using clustering, - infrastructure resources required to ensure high availability. |
| NFR-07 | Architecture requirements | - The GSN IS must be designed and developed to ensure system scalability, meaning system capacity must be expandable both horizontally and vertically without modifying the application code. |
| NFR-08 | API security | - All API interfaces must be protected by authentication, authorization, and encryption. Access to APIs must be restricted according to the principle of least privilege. |
| NFR-09 | Data segmentation | - The GSN IS architecture must ensure data segmentation between public content, user accounts, transaction data, and administration functions. |
| NFR-10 | General App requirements | The App must be implemented using a cross‑platform development framework (e.g., React Native, Flutter, .NET MAUI, or an equivalent), ensuring: - a unified codebase for iOS and Android platforms; - long‑term technology support (not less than 5 years); - an active developer community and regular updates; - the ability to transfer and hand over the project to another provider without significant technological constraints. |

- VI.3.3. Security Requirements

| # | Title | Description |
| --- | --- | --- |
| NFR-11 | Legal requirements for personal data security | The GSN IS must be designed and developed in accordance with: - the Law on Legal Protection of Personal Data of the Republic of Lithuania; - GDPR requirements. The Developer must implement GSN IS functions that ensure the following data subject rights: - Right to access their processed personal data; - Right to request correction of their data; - Right to request deletion of their data; - Right to request restriction of data processing; - Right to be informed about data processing; - Right to object to data processing (withdrawal of consents); - Right to data portability. The Developer must define how each data subject right will be implemented functionally. |
| NFR-12 | Requirements for cybersecurity and vulnerability protection | The GSN IS must comply with the requirements set out in the Cybersecurity Requirements Description approved by the Government of the Republic of Lithuania by Resolution No. 818 of 13 August 2018 “On the Implementation of the Law on Cybersecurity of the Republic of Lithuania”, including but not limited to protection against: - unauthenticated access; - unauthorized user session hijacking; - unauthorized data interception or injection; - malicious code injection (Injection, XSS (Cross‑site scripting)); - malicious file uploads (it must be possible to upload only files with certain extensions, verify file content, metadata, etc.); - other security vulnerabilities listed in the periodically published OWASP TOP 10 document and vulnerabilities listed in previous versions of this document. https://owasp.org/www-project-top-ten/ |
| NFR-13 | Other cybersecurity requirements | Secret data (e.g., passwords, API keys, integration keys, encryption keys) may not be stored in application code, configuration files, or log entries. A centralized secrets management solution (secrets vault) with access control and audit logs must be used. A rotation policy for cryptographic keys, certificates, and integration keys must be defined and implemented (frequency, responsibilities, automation options, emergency rotation in case of incident). Security headers must be configured and applied, including at least CSP (Content‑Security‑Policy), HSTS, X‑Frame‑Options / frame‑ancestors, X‑Content‑Type‑Options, Referrer‑Policy, and others required by the chosen architecture. The CSP policy must follow a “deny‑by‑default” principle and be adapted to the actual GSN IS functionality needs. The principles of least privilege and need‑to‑know must be applied to all components (users, services, integrations). Access between system components must be authenticated, authorized, segmented, and permissions must be minimal and necessary for functionality. Security event logging must be ensured, including authentication, authorization decisions, Administrator actions, errors, and incident events. Log entries must be protected from unauthorized modification and transmitted to a centralized monitoring / SIEM solution. Connections must be encrypted using modern cryptographic standards; weak protocols and ciphers must be disabled. Secret and sensitive data must be stored and processed in a way that minimizes interception or leakage risks. After the Contracting Authority performs and provides security testing results (penetration tests), the Developer must fix high‑ and medium‑priority issues before the start of pilot operation. |
| NFR-14 | Requirements for secure communication | The system must ensure the use of secure HTTPS communication, anti‑DDoS protection using a web shield such as CloudFlare or an equivalent product, and no less than TLSv1.3 communication standard. The GSN IS (and API, if applicable) must have application‑layer (L7) protection using a WAF. WAF rules must cover at least OWASP core attack classes, support custom rules, exceptions, and limitations, and ensure event logging and analysis. DDoS protection must be ensured at network and application layers (L3–L7), including traffic filtering, rate limiting, and mitigation, ensuring service continuity. |
| NFR-15 | Requirements for tools | The Developer must provide vulnerability scanning tools (static code analysis). The tools must be integrated into the automated CI/CD process. |
| NFR-16 | Requirements for error handling | GSN IS error handling must be designed and implemented in accordance with OWASP recommendations: https://www.owasp.org/index.php/Error_Handling |
| NFR-17 | Requirements for log entries | Measures must be implemented to ensure centralized log collection from all GSN IS components. Distributed tracing principles must be applied. OWASP recommendations must be followed: https://cheatsheetseries.owasp.org/cheatsheets/Logging_Cheat_Sheet.html |
| NFR-18 | Requirements for user action auditing | The GSN IS must audit user actions and collect the following information: - who performed the action (user) - when the action was performed (date) - which data were updated - which data were inserted - which data were deleted A configuration must be provided to define which data objects and their attributes must be audited. Functionalities must be provided and agreed upon that allow the IS Administrator to review changes to audited objects. IS Administrators must have the ability to view full audit information in table form. Data filtering must be available at least by user, date, and data object. Log entries may not store passwords, session IDs, TOTP seeds, or other secret data. |
| NFR-19 | Log entry protection | Log entries must be protected from modification and deletion. Log entries must be stored as read‑only (append‑only). Access to log entries must be restricted according to RBAC. Log entries must be encrypted at rest (AES256 or an equivalent algorithm). |
| NFR-20 | Log retention periods | og entries must be stored for no less than 1 year (unless other legal requirements apply). Incident log entries must be stored for no less than 2 years. |
| NFR-21 | - Timestamps and synchronization | All log entries must contain accurate timestamps with time zone. The system must use synchronized time (NTP). Time drift may not exceed ±1 second. |
| NFR-22 | - Log integrity | Log entries must be protected from tampering using hash chains, digital signatures, or another integrity‑ensuring mechanism. Any attempt to modify log entries must be recorded as an incident. |
| NFR-23 | Requirements for audit and log management | The system must have a defined audit and log management strategy, including: - retention policy for audit and system log entries, defining retention periods for different types of entries - log archiving mechanism ensuring transfer of older entries to a separate storage or archival medium - tamper protection for log entries - integration with a centralized log collection and analysis solution (SIEM, e.g., Splunk, ELK, Azure Sentinel, or equivalent), which must receive at least authentication events, Administrator actions, API errors, incidents via an encrypted transmission channel - ability to separate operational (technical) log entries from business audit entries. Audit and log collection must not negatively impact system performance or database operation. In case of high audit volume, asynchronous or external log collection mechanisms must be used. |
| NFR-24 | AI usage | If artificial intelligence is used in the system, the Developer must supply an AI model card clearly describing the models used in the system and providing information confirming their compliance with the requirements of the European Union Artificial Intelligence Act, as well as describing security measures used to protect AI models. The AI model card must be regularly updated. Any AI tool may be activated only with prior written approval from the Contracting Authority. Any changes or updates to AI models must be recorded and approved in advance by the Contracting Authority. Regular security and compliance audits must be performed to ensure that AI models meet the established requirements and have not been subject to unauthorized modifications. |
| NFR-25 | Session identifiers | The system must use secure session identifiers generated according to OWASP recommendations (at least 128 bits of entropy). The session identifier must be stored only in an HTTP‑only and Secure‑flagged cookie. Sessions may not be transmitted via URL parameters, localStorage, or sessionStorage. |
| NFR-26 | Session activity | The session inactivity timeout must comply with the limit defined in the functional specification (currently – 5 min). The maximum session lifetime may not exceed 8 hours, regardless of activity. |
| NFR-27 | Session destruction | After a successful login, a new session must be generated (session fixation prevention). After logout, the session must be immediately destroyed on the server. Session destruction must remove only the session object. |
| NFR-28 | Session hijacking prevention | The system must protect against session hijacking, including IP address change detection (if applicable), browser UserAgent change detection, and limiting simultaneous logins (if applicable). |
| NFR-29 | Session event logging | All session events (creation, update, destruction) must be logged and must remain even after the session is destroyed. Log entries must be stored independently of the session state. |
| NFR-30 | Login via VIISP | The system must use only the authentication methods provided by VIISP (Smart‑ID, Mobile signature, e‑banking, etc.). The system may not store user authentication data (PINs, passwords, codes). After successful authentication via VIISP, a new session must be generated (session fixation prevention). VIISP response data must be validated according to the VIISP specification (including signature verification, if applicable). |
| NFR-31 | Login attempt limitation | The system must limit login attempts if additional login mechanisms are used (e.g., Administrator accounts). After 5 unsuccessful attempts, the account must be automatically temporarily blocked (min. 15 min). The blocking must be logged in the event log. An Administrator cannot bypass the block without separate authorization (RBAC). |
| NFR-32 | Bruteforce protection | The system must have IP‑based and user‑based bruteforce protection. Rate limiting must be applied (e.g., max 10 requests per minute per IP). CAPTCHA or another mechanism must be applied if suspicious activity is detected. |
| NFR-33 | Account blocking | The IS Administrator must have the ability to block a user account. A blocked account cannot perform any actions in the system. All blocking and unblocking actions must be logged in the event log. |
| NFR-34 | Two‑factor authentication (for Administrators) | Two‑factor authentication (MFA) must be mandatory for Administrators. MFA may be implemented via VIISP, TOTP, or another secure method. Changes to MFA status must be logged. |
| NFR-35 | Protection against login session hijacking | The system must check browser UserAgent changes. The system must check IP address changes (if applicable). If a risky change is detected, the session must be terminated. |
| NFR-36 | API authentication | All API endpoints must be protected by an authentication mechanism (API keys, OAuth 2.0, or another secure method). API keys must be generated randomly, with at least 128 bits of entropy. API keys may not be transmitted via URL parameters. API keys must be stored only on the server side and must never be displayed in the user interface. |
| NFR-37 | API access control | All API endpoints must have role‑based access control (RBAC). Endpoints must return 403 if the user does not have the right to perform the operation. Administrator APIs must be separated from other user APIs. |
| NFR-38 | Antireplay protection | All API requests must include a timestamp or nonce. The server must reject requests with a timestamp older than 5 minutes. A nonce must be single‑use and cannot be reused. All callbacks from external systems must be validated based on signature, timestamp, and source IP address to prevent forged or replayed requests. |
| NFR-39 | Rate limiting | The API must have a rate limiting mechanism (e.g., max 10 requests per minute per IP). If suspicious activity is detected, limits must be automatically tightened. All rate limiting events must be logged. |
| NFR-40 | Payload validation | All incoming data must be validated against a schema (JSON schema or equivalent). The server must reject requests with an invalid format, oversized payload, or disallowed fields. The maximum payload size must be limited (e.g., 1 MB). |
| NFR-41 | Injection protection | The API must be protected against SQL injection, XML External Entity (XXE), Command injection, and Path traversal. Only prepared statements must be used. |
| NFR-42 | API response security | The API may not return stack traces or internal server information. Errors must be generic (e.g., “Invalid request”). The API may not disclose whether a user exists (e.g., in registration or recovery endpoints). |
| NFR-43 | Data encryption in transit | All data between the client and the server must be transmitted using TLS 1.3 or newer. Outdated protocols (TLS 1.0, TLS 1.1, TLS 1.2, SSL) may not be used. Weak cipher suites may not be used. HTTP must be automatically redirected to HTTPS (HSTS). The API must use only HTTPS — HTTP may not be supported even in a test environment. |
| NFR-44 | Data encryption at rest | All sensitive data must be encrypted on disk using AES‑256 or an equivalent algorithm. Database backups must also be encrypted. Encryption keys must be stored separately from the data (e.g., HSM, Key Vault). Key rotation must be performed periodically (min. once per year). |
| NFR-45 | - Password storage | Passwords must be stored using bcrypt, Argon2, or PBKDF2. SHA‑1, SHA‑256, or other general‑purpose hashes may not be used. Passwords must be salted and iterated. |
| NFR-46 | Data encryption between internal components | All internal communication between microservices must be encrypted (mTLS). Internal APIs may not be accessible from the outside. Trust certificates must be used between components. |
| NFR-47 | Configuration file protection | Configuration files may not be stored in publicly accessible locations (e.g., GitHub without privacy). Configuration files must be accessible only to server processes and IS Administrators according to RBAC. Configuration files must be encrypted if they contain secret data (e.g., API keys, DB passwords). Configuration files may not be included in client‑side code (JavaScript, HTML). |
| NFR-48 | Debug and testing modes | Debug mode must be disabled in the production environment. Test keys, test certificates, or test users may not be used in the production environment. Diagnostic endpoints may not be enabled in the production environment (e.g., /health/debug, /metrics/raw, /config). Test data may not be mixed with real data. |
| NFR-49 | Configuration change management | All configuration changes must be logged in journal entries. Configuration changes must be performed only through an authorized process (e.g., CI/CD pipeline). Configuration changes must be reviewed (four‑eyes principle). Configuration changes must be tested in a non‑production environment before deployment to production. |
| NFR-50 | Certificate management | All TLS certificates must be renewed automatically or with automatic reminders. Certificate validity must be monitored. Self‑signed certificates may not be used in production. Private keys for certificates must be stored only in secure key storage. |
| NFR-51 | Configuration integrity verification | The system must have a mechanism that verifies whether configuration files have been modified without authorization. Any unauthorized modification must be logged as an incident. Configuration files must be checked at startup and periodically. |
| NFR-52 | Incident detection | The system must have mechanisms to detect security incidents, including spikes in failed logins, suspicious API calls, unusual user behavior, configuration changes, and attempts to bypass access control. Incident detection mechanisms must operate in real time. Detected incidents must be immediately logged in journal entries, and information required for security auditing must be forwarded to the Contracting Authority’s SIEM solution. |
| NFR-53 | Incident investigation and response | Incident investigation, response, escalation, and notifications must be carried out according to the procedures and rules in force at the Contracting Authority. |
| NFR-54 | Developer obligations | The Developer must comply with the procedures and deadlines established by the Contracting Authority. |
| NFR-55 | Static code analysis (SAST) | The Developer must perform static code analysis (SAST) before each production deployment. Detected critical and high‑level vulnerabilities must be remediated before deploying to the production environment. SAST tools must be used regularly and integrated into the development process (CI/CD). The Developer must provide SAST tools and their licenses, and they must be included in the proposal price. |
| NFR-56 | Dynamic security analysis (DAST) | The Developer must perform dynamic application security analysis (DAST) in a non‑production environment. DAST must cover at least OWASP Top 10 risks. Detected critical and high‑level vulnerabilities must be remediated before launching the system into production. The Developer must provide DAST tools and their licenses, and they must be included in the proposal price. |
| NFR-57 | Testing environment | All security tests must be performed only in a non‑production environment. The testing environment must be identical to the production environment (as much as possible), but without real data. Tests may not disrupt the operation of the production system. |
| NFR-58 | Vulnerability remediation | Critical vulnerabilities must be remediated immediately. High‑level vulnerabilities must be remediated before production deployment. Medium‑ and low‑level vulnerabilities must be remediated according to an agreed schedule. |
| NFR-59 | Compliance with standards | Security testing must comply with the Contracting Authority’s security policy provisions and applicable standards (e.g., OWASP ASVS). |

- VI.3.4. User Interface Requirement

| # | Title | Description |
| --- | --- | --- |
| NFR-60 | Requirements for the visual design | The GSN IS must be constructed using responsive web design principles, and GSN IS information must be arranged and automatically adjusted depending on screen size. |
| NFR-61 | Requirements for use via browsers | The GSN IS user interface must be accessible using a web browser. The GSN IS must function without errors or distortions, maintaining full functionality on computer screens, tablet screens, and mobile phone screens, and in the latest officially released versions of the following browsers: - Microsoft Edge - Mozilla Firefox - Google Chrome - Apple Safari If the web browser is not supported, the system must display an informational message and recommend another supported browser. If the browser version is not supported, the system must display an informational message and recommend supported browser versions. |
| NFR-62 | Requirements for encoding | Information in the GSN IS must be encoded using UTF‑8 and support characters of various languages. |
| NFR-63 | Requirements for design | The graphical design of the GSN IS user interface must be created according to best practices, taking into account recommendations from authoritative source (https://goodui.org/) or equivalent. |
| NFR-64 | Requirements for design | The Developer must provide at least 3 different design directions (UI prototypes) for the main GSN IS pages, based on which the overall design style of the GSN IS and the App will be coordinated. After the selected design direction is agreed upon, the Developer must prepare and agree with the Contracting Authority on the final graphical designs of the GSN IS and the App user interface. The final user interface solution (content layout, iconography, colors, etc.) must be provided as an interactive prototype. |
| NFR-65 | Requirements for design | The main GSN IS forms relevant to the user must be accessible optimally quickly; the GSN IS must be designed following the three‑click rule. Specific functionalities must be agreed with the Contracting Authority. |
| NFR-66 | UX testing | The Developer must perform UI/UX testing: - covering the GSN IS versions for computer, tablet, and phone screens, as well as the App; - the test must be based on the selected UI framework; - the test must be conducted with at least 3 personas, which will be agreed upon during project implementation. |
| NFR-67 | Requirements for HTML content | HTML documents generated by the GSN IS must be valid and comply with at least the HTML5 specification. When validated using the W3C Markup Validation Service (http://validator.w3.org), the number of errors and warnings must be as low as realistically achievable. |
| NFR-68 | Requirements for input fields | Mandatory input fields must be indicated and marked consistently. In all input fields, the user must be able to select values from a list, except when the field is reasonably intended for entering a date, numeric value, free‑form text, or a boolean attribute. All input fields must be validated, including field format validation, file extension and file size validation. Error messages must be displayed next to the validated fields. Hints and explanations must be provided next to input fields, indicating possible field formats, default values, etc. |
| NFR-69 | Requirements for success, error, and informational messages | User interface error messages must be formulated so that the user clearly understands what error occurred and what actions are needed to continue successfully. Success messages must be displayed, indicating that the user’s changes were successful, such as a successfully saved record. User interface error, success, informational, and other messages must be distinguished by different colors or symbols according to their type. |
| NFR-70 | Requirements for reuse of existing data | In data entry forms, fields must be filled automatically if corresponding data are stored in the GSN IS (e.g., reused data from user accounts). |
| NFR-71 | Requirements for user notifications | Long‑running processes must be indicated and displayed in the GSN IS so that the user understands that the system is working and there is no need to trigger the same functions multiple times or reload the GSN IS window. Elements such as percentage indicators, progress bars, or similar must be used. |
| NFR-72 | Requirements for user action interruption | When the user interrupts an action (e.g., returning to the previous screen), the system must display a message and request confirmation if the user has made but not saved any changes. |
| NFR-73 | Requirements for working with tables | All tables in the GSN IS must have unified functionality. It must be possible to sort data by all table columns. Table pagination must be provided. The number of records per page must be configurable. It must be possible to change the number of visible records per table page. It must be possible to navigate to the first, last, previous, next, or a specific table page. The total number of records in the table must be displayed, as well as the record numbers on the current page; after filtering, the number of found records must be displayed. It must be possible to select a specific record on the table page, all records on the page, or all records in the table. It must be possible to apply filters. Quick and advanced search must be available. Search fields must display the entered keywords used for filtering. It must be possible to narrow the search by adding additional keywords to the filter. It must be possible to remove all or specific entered keywords. |

- VI.3.5. Requirements for Database

| # | Title | Description |
| --- | --- | --- |
| NFR-74 | Database technology | The centralized database for the GSN IS must use a mature relational DBMS that ensures transaction integrity, replication/high availability, backup and recovery scenarios, and audit and access control mechanisms. Priority is given to the Oracle DBMS, taking into account the good practices applied in the information systems of the Ministry of Finance (especially VIKSVA), existing licenses, and the standardization of the operating environment. An equivalent DBMS may be proposed only if the provider substantiates that the alternative ensures comparable maturity, operating costs, administrative competencies, and does not increase system operation risks. The DBMS manufacturer must provide support services, and the DBMS must comply with cybersecurity requirements. The choice of DBMS does not affect the integration architecture, as external systems do not have direct access to the database. |
| NFR-75 | Database requirements | The following objects must be stored in the database, including but not limited to: - list of GSNs; - Categories; - Users; - Transactions; - Transaction baskets; - Content management objects (CMS content); - File storage records; - Audit and log entries |
| NFR-76 | Database requirements | All data is accessible only through the GSN IS Web API layer. Direct access to the database from external systems or integrations is not permitted. If the GSN IS Web API is not functioning, a fallback channel — SFTP — must be used for sending payment initiation files pain.001 and transactions to VIKSVA. |
| NFR-77 | Information accessibility | Information in the database, including generated reports, must be accessible to the Content Manager in read‑only mode through the application. The method and/or format of presenting the information will be agreed with the Contracting Authority during the development and implementation of the GSN IS. |

- VI.3.6. Requirements for Data Security

| # | Title | Description |
| --- | --- | --- |
| NFR-78 | Data retrieval from VIISP | The GSN IS may receive only those data that VIISP transmits according to legal acts: first name, last name, personal identification number, authentication fact. These data may not be modified by the user. |
| NFR-79 | Storage of VIISP responses | VIISP response tokens may not be stored longer than necessary to create a session. Storing them in the database is prohibited. |
| NFR-80 | Login logs | All login attempts must be recorded, including: date, time, IP address, authentication method, result (successful/unsuccessful). |
| NFR-81 | Storage of IP log entries | IP addresses must be stored only as long as necessary for security incident investigation and according to legal requirements. |
| NFR-82 | Data minimization | During registration, only the following data may be collected: email address, phone number, data transmitted by VIISP (first name, last name, personal identification number), user‑selected settings. Collecting additional data is prohibited unless required for compliance with legal acts. |
| NFR-83 | Account creation logs | All account creation actions must be recorded: date, time, IP address, result. |
| NFR-84 | Processed data | When concluding a transaction, the system processes only the data necessary for executing the transaction: - Client identification data (received via VIISP) - Client contact details (email, and phone number) - transaction ID - GSN ISIN code - purchase amount / number of units - payment information (amount, purpose, deadline) - payment status - transaction date and time - technical logs (IP, device, browser) - Client’s other data, needed for tax administration purposes. Note: the system does not process or store the Client’s payment service provider login data. |
| NFR-85 | Data storage | Transaction data must be stored in accordance with legal requirements (accounting, financial control, archiving). Transaction data cannot be deleted at the Client’s request, as it is necessary for fulfilling a legal obligation. All transaction data must be stored in encrypted form both during transmission and at rest. |
| NFR-86 | Access control | Transaction data must be accessible only to the Client (their own transactions) and to internal users (role‑based only). Internal users may not modify transaction data — only view it, except for Administrator actions when defined in administrative procedures (e.g., according to FR‑75). All actions performed by internal users must be logged in event logs. |
| NFR-87 | Security logs | The system must record: - the time of transaction initiation - the time of transaction confirmation - the time of payment receipt - all attempts to initiate a transaction - all failed attempts (e.g., incorrect amount, expired distribution) - all Administrator actions involving transaction data - technical data (IP, browser, device) Logs cannot be deleted at the user’s request. |
| NFR-88 | Risk management | The system must protect against: - unauthorized transaction initiation - session hijacking during a transaction - data modification after transaction confirmation - falsification of payment purpose - falsification of transaction status - unauthorized Administrator access |
| NFR-89 | Transaction integrity | After the transaction is confirmed, the Client cannot change the amount, number of units, GSN, or payment purpose. The system must ensure that transaction data cannot be modified by either the Client or an internal user. |
| NFR-90 | Payment data protection | The system must not request or store the Client’s payment service provider login or authentication data (e.g., Smart‑ID codes, payment service provider passwords, PIN codes). Payments must be initiated through a licensed PISP operating under PSD2 requirements. The system itself does not execute the payment — it transfers data to the PISP, which redirects the Client to the payment service provider’s environment. The system must store only the payment data necessary for executing the transaction: payment ID, payment amount, payment status, payment initiation and confirmation time, and the technical response provided by the PISP. The system cannot store or access the Client’s payment account balances, account numbers, or any other payment service provider data not provided by the PISP. The payment purpose must be generated automatically and cannot be modified by users. |
| NFR-91 | Data subject rights and their limitations | The Client has the right to access their own transaction data, except for technical logs and internal system log entries. The Client does not have the right to request deletion of transaction data, as it is necessary for fulfilling a legal obligation (the right to erasure does not apply). The Client may request correction of inaccurate personal data, but cannot modify transaction data related to the financial operation. The Client has the right to receive information about data processors and data recipients, except in cases where legal acts prohibit providing such information (e.g., when data is provided to law enforcement or supervisory authorities for investigation or supervisory purposes). Note: this right is implemented organizationally (through information provided by the data controller), not through system functionality. |
| NFR-92 | Data processors and data recipients | The system may transfer data only to the following entities: - PISP – only the data necessary for payment initiation. - Payment service providers – only through the PISP; the system does not communicate directly with payment service providers. - Nasdaq CSD Lithuanian branch – only the data necessary for GSN registration in the omnibus securities account. - State authorities – only in cases defined by legal acts (e.g., STI, FNTT, audit authorities). - IT service providers – only as data processors, under contract and in accordance with GDPR Article 28. The system may not transfer data to any other entities. |
| NFR-93 | Data retention periods | Transaction data is stored for 10 years in accordance with financial accounting and archiving requirements. Technical logs (IP, device, browser) are stored for 2 years unless legal acts require a longer period. Webhook/callback log entries are stored for no less than 2 years. Error logs are stored for 1 year unless they are related to an incident. After the retention period expires, data must be archived in accordance with legal requirements. |
| NFR-94 | Data encryption and pseudonymization | All transaction data must be encrypted both during transmission (TLS 1.3+) and at rest. Technical logs must be pseudonymized if they contain personal data. The PISP payment ID and the payment service provider transaction ID must be stored separately from user identification data (data separation principle). Access to encryption keys must be restricted and audited. |

- VI.3.7. Requirements for Integration Intefaces

| # | Title | Description |
| --- | --- | --- |
| NFR-95 | Requirements for integration interfaces | API interfaces prepared by the Developer for external data exchange must operate on a REST basis; the format will depend on the type of integration. https://oauth.net/2/. |
| NFR-96 | Use of third‑party components | All third‑party components, libraries, services, and integrations must be secure, supported, and legally used. Components with known critical or high‑level security vulnerabilities may not be used. The Developer must ensure that third‑party components do not violate GDPR or other legal requirements. |
| NFR-97 | Integration security | All integrations with external systems must be protected by authentication and encryption. Integrations may not disclose more data than necessary to perform the function (“need‑to‑know” principle). Integration endpoints may not be publicly accessible unless required by functionality. |
| NFR-98 | Data transfer to third parties | Data may be transferred to third parties only with the permission of the Contracting Authority. Transferred data must be protected by encryption. Third parties may not use the data for any purposes other than those defined in the contract. |
| NFR-99 | Third‑party access | Access to the system for Developer or third‑party specialists may be granted only with the permission of the Contracting Authority. Access must be temporary, limited, and granted only to the extent necessary. All actions performed by third parties must be logged in journal entries. |
| NFR-100 | Responsibility for third‑party components | The Developer is responsible for the security of all third‑party components used. The Developer must monitor component vulnerabilities and update them in a timely manner. The Developer must inform the Contracting Authority about critical vulnerabilities and their remediation timelines. |

- VI.3.8. Requirements for GSN IS Performance

| # | Title | Description |
| --- | --- | --- |
| NFR-101 | Requirements for GSN IS performance | The GSN IS’s performance must be planned assuming 100 concurrent users, each performing a random action every 2 seconds. GSN IS startup — the time from when the user initiates GSN IS loading until the GSN IS is fully loaded — must not exceed 2 seconds when using a mid‑range computer or mobile device and an average network speed (e.g., 4G). The response in the browser to a user action must not exceed 1 second. Report generation and any other batch jobs (file import) must not exceed 30 seconds. For requests lasting longer than 5 seconds, progress indicators must be displayed. SQL query analysis and optimization must be performed (at least 80% of the most frequently executed queries). |
| NFR-102 | Requirements for capacity & load profile | The system must be designed and tested based on clearly defined load scenarios. Minimum design indicators: - at least 100 concurrent users; - at least 5 transactions per minute under normal conditions; - system response time during peak load must not exceed 3 seconds for 95% of requests; - no transactions may be lost or duplicated at maximum load; - a “before/after” performance comparison must be provided (execution plan, CPU, I/O, elapsed time). The Developer must provide a load modeling methodology, testing scenarios, and test results demonstrating compliance with the specified indicators. The Contracting Authority must have the ability to manage GSN IS performance needs during peak periods (e.g., the first hour of a new issuance distribution day). |
| NFR-103 | Requirements for performance | Loading speed test using “PageSpeed Insights” must be performed. The GSN IS must achieve a score of no less than 70 out of 100 for both mobile and desktop versions. |
| NFR-104 | Requirements for performance | Browser caching must be supported so that static files (e.g., CSS, JavaScript, images) are stored in users’ browsers. |
| NFR-105 | Requirements for performance | The website must support server-side caching solutions to reduce the number of database queries. |
| NFR-106 | Performance issue remediation | After the Developer performs independent performance testing and identifies discrepancies with the technical specification, the Developer must remedy the deficiencies at their own expense. The Developer must provide the performance testing tools and their licenses, and they must be included in the proposal price. |

- VI.3.9. Monitoring Requirements

| # | Title | Description |
| --- | --- | --- |
| NFR-107 | System monitoring requirements | System and component (servers, applications, database) monitoring tools must be implemented, allowing visual monitoring and recording of key operational disruptions, performance indicators, and technical errors. The Developer must provide the monitoring solutions and their licenses, and they must be included in the proposal price. |

- VI.3.10. Requirements for the Technical Proposal

| # | Title | Description |
| --- | --- | --- |
| NFR-108 | Requirements for implementation methods | The Developer must specify the implementation method of the GSN IS and/or its components — whether standard (COTS) or custom‑developed software will be used. |
| NFR-109 | Requirements for COTS solutions | The Developer must specify the planned COTS solution manufacturers, software names, exact versions, and publicly available specifications. |
| NFR-110 | Requirements for custom-developed software | The Developer must specify the technologies planned for use in custom-developed software (application servers, programming frameworks, programming languages, libraries, etc.). |
| NFR-111 | Requirements for custom-developed components | Custom-developed GSN IS components must be implemented using widely adopted open technologies and/or programming frameworks (Spring Boot, Angular, or equivalent). |

- VI.3.11. Requirements for Project Management

| # | Title | Description |
| --- | --- | --- |
| NFR-112 | Project Manager | The Developer must appoint a Project Manager responsible for communication between the Developer’s Project team and the Contracting Authority’s Project team, as well as other parties involved in the Project. |
| NFR-113 | Developer’s specialists | The Developer must ensure that the specialists listed in the Developer’s proposal participate during service delivery. If the Developer wishes to involve additional specialists or replace those listed in the proposal, such changes must be coordinated with the Contracting Authority in accordance with the Service Provision Agreement. |
| NFR-114 | Communication during Project implementation | The Developer must ensure that all communication during the Project is conducted in Lithuanian. If foreign experts are engaged, the Developer must provide translation services into Lithuanian. |
| NFR-115 | Cooperation | The Developer must cooperate directly with the Contracting Authority and, if necessary, other parties involved in the Project. |
| NFR-116 | Cooperation conditions | The Developer must communicate with Project‑related parties under the following conditions: - cooperation must be carried out as needed throughout the entire contract period (including the warranty support period); - the Contracting Authority must be informed about all matters being resolved with Project‑related parties; - the Contracting Authority must be informed in advance about scheduled meetings where essential issues related to the development of the GSN IS will be addressed, and the Contracting Authority’s representatives must be given the opportunity to participate in such meetings; - in case of problematic situations, the Contracting Authority must be informed no later than within 1 business day; - the Developer, when cooperating with Project‑related parties, has the right not to disclose commercial or confidential information; - before performing actions that may affect Project‑related parties, the Developer must coordinate such actions with the Contracting Authority and the Project‑related parties. |
| NFR-117 | Regulation | Within 10 (ten) business days from the effective date of the contract, the Developer must prepare and submit the Project Regulation to the Contracting Authority for approval. |
| NFR-118 | Content of the Regulation | The Project Regulation must detail the iterations, their stages and deliverables, and the assignment of the requirements specified in this technical specification to specific iterations, the roles of Project participants, communication methods, key milestones, and a detailed work schedule that meets the deadlines specified by the Contracting Authority. The Project Regulation must also define the specific Project management environments used and the methods of their use. |
| NFR-119 | Approval of the Regulation | The Project Regulation must be approved within 1 month from the signing of the Contract. If the Project Regulation is not approved, the Service Provision Agreement may be terminated. |
| NFR-120 | Meeting minutes | After meetings on Project matters between the Developer and the Contracting Authority or Project‑related parties, the Developer must prepare and submit meeting minutes for approval to the participating parties. The minutes must describe the issues discussed and the decisions made. |
| NFR-121 | Reports | During Project implementation, the Developer must prepare interim activity reports describing the activities carried out during the reporting period, providing an up‑to‑date calendar work schedule defining completed, ongoing, and not yet started activities, and identifying current Project risks. Interim reports must be prepared monthly from the effective date of the Service Provision Agreement. |
| NFR-122 | Final activity report | At the end of Project implementation, the Developer must prepare a final activity report. The final report must be submitted to the Contracting Authority no later than 5 business days before the end of the last Service Provision stage. |

- VI.3.12. Quality Assurance Requirements

| # | Title | Description |
| --- | --- | --- |
| NFR-123 | Registers | To ensure the quality of the GSN IS development, the following registers must be prepared, regularly updated, and stored together with other documentation produced during the Project: - Register of related persons, which must include the Developer’s specialists, representatives of the Contracting Authority, and representatives of Project‑related parties, along with their contact details. Throughout the entire GSN IS development period, the Developer must additionally indicate the planned vacation dates of its specialists; - Risk register, in which identified risks, their impact on the Project, and possible risk mitigation or elimination measures must be recorded; - Problem / question register, in which issues or questions relevant to the development of the GSN IS must be recorded (working‑level comments such as documentation notes must not be included), describing their impact on the development of the GSN IS and the solutions once the issue is resolved or the question is answered; - Change register, in which all registered changes must be listed, including their statuses, descriptions, etc.; - Additional services register, in which all descriptions of additional services must be briefly recorded, including their statuses and the number of hours required to perform the change. |
| NFR-124 | Register management | Information about changes in these registers must be provided in interim activity reports and during periodic GSN IS development progress meetings. |

- VI.3.13. Requirements for Documentation and its Approval

| # | Title | Description |
| --- | --- | --- |
| NFR-125 | Documentation requirements | Documents must be prepared in clear Lithuanian, without grammatical or stylistic errors, and must be clear and unambiguous. Project and system documents must not contain unnecessary or repetitive text; references must be provided to relevant sections of related documents. |
| NFR-126 | Documentation requirements | Documentation must be provided together with the GSN IS software as part of interim and final result acceptance. |
| NFR-127 | Project management environment | Documentation prepared during the development of the GSN IS and later during the warranty support period must be prepared and coordinated in the Project management environment proposed by the Developer. If the Project management environment proposed by the Developer requires licensing, the Developer must ensure a sufficient number of licenses for both the Developer’s and the Contracting Authority’s Project teams until the end of the warranty support period. |
| NFR-128 | Project management environment | Project management may be carried out in the Project management environment proposed by the Developer until the Contracting Authority instructs that Project management must be ensured in the Contracting Authority’s project management environment. Once the Contracting Authority specifies its project management environment, all information stored in the previously used Developer’s Project management environment must be transferred to the Contracting Authority’s project management environment. |
| NFR-129 | Project management environment | One or several Project management environments may be used for storing and coordinating documents prepared during the development of the GSN IS and information describing the GSN IS. |
| NFR-130 | Documentation approval | Documentation may be prepared in .docx or equivalent formats and uploaded for approval in the Project management environment or submitted in other formats and ways agreed with the Contracting Authority. |
| NFR-131 | Document formats | Final versions of documents must be submitted in two formats: an editable electronic format (.docx or equivalent) and a format signed with the responsible person’s electronic signature. |
| NFR-132 | Document formats | Final versions of the documents must be submitted in two formats: an editable electronic format (.docx or an equivalent format) and a format signed with the responsible person's electronic signature. |
| NFR-133 | Document correction deadlines | When the Contracting Authority or other stakeholders provide comments on the documentation under review, the Developer must make corrections in accordance with the following requirements: - documents up to 50 pages must be corrected within no more than 5 business days; - documents up to 100 pages must be corrected within no more than 10 business days; - documents exceeding 100 pages must be corrected according to an agreement with the Contracting Authority. |
| NFR-134 | Documentation list | GSN IS documentation includes: - External and internal user manuals (guides); - User training material (training scenarios, examples); - Acceptance testing scenarios; - Technical description (specification) of the developed GSN IS, prepared in accordance with the Description of the Procedure for Establishment, Development, Updating, Reorganization and Liquidation of Information Systems, approved by the Government of the Republic of Lithuania on 15 May 2024 by Resolution No. 349 “On the Implementation of the Law on the Management of State Information Resources of the Republic of Lithuania”, including but not limited to the architecture specification: - Software modules, components and their implementation tools; - Data structures and storage; - Integration interfaces, protocols, security mechanisms; - Important technological implementation aspects. - Software source code (machine‑readable source texts). On an agreed medium, descriptions of the developed additional functionality source code and source code files must be provided (on a cumulative basis). Logical operation diagrams, all tools and their configurations required to compile the deployed software from the source code in the Contracting Authority’s environments must also be provided. - Installation instructions, including: - Installation; - Configuration and/or data migration for operation; - Rollback instructions. - Recovery instructions in case of an incident. |
| NFR-135 | User manual requirements | User manuals must include subject indexes that allow navigation to the required section of the manual; functionality usage must be presented step-by-step with screenshots. A link to the user manual must be included in the website CMS menu. |
| NFR-136 | Mandatory security documentation | The Developer must provide the following security documents to the Contracting Authority: - System architecture description with security components. - Hardening description or references to applied standards. - List of dependencies and components (Software Bill of Materials, SBOM). - Security testing (SAST/DAST) reports or their summaries. - Information system configuration description (according to the form provided by the Contracting Authority or another agreed form). |
| NFR-137 | Configuration and access documentation | The Developer must provide the access management model (roles, permissions, list of Administrators). Versions of key configurations and their change history must be provided. |
| NFR-138 | Incident and vulnerability documentation | Detected critical and high‑level vulnerabilities must be documented with remediation deadlines. Incident investigation documents must be provided according to the Contracting Authority’s procedures. The Developer must inform the Contracting Authority about all security incidents related to the system. |
| NFR-139 | Security documentation submission | Security documentation must be submitted to the Contracting Authority before system acceptance. Documentation must be available in electronic format. |
| NFR-140 | Security documentation updates | During the warranty support period, the technical and security documentation prepared by the Developer must be updated so that the descriptions reflect the actual state of the GSN IS (including all changes implemented during warranty support). |

- VI.3.14. Requirements for Service Stages and Deadlines

| # | Title | Description |
| --- | --- | --- |
| NFR-141 | GSN IS development stages | The stages of the GSN IS development, the tasks (activities) performed during the stages, the documentation prepared, participant responsibilities, and stage deadlines are presented below. The development of the GSN IS must be implemented iteratively, with all requirements specified in this technical specification being implemented in 3 (three) iterations. |
| NFR-142 | First iteration | During the first iteration, the following must be performed: - analysis; - preparation and approval of the requirements specification; - preparation and approval of the GSN IS prototype; - preparation and approval of the App prototype. |
| NFR-143 | Second iteration | During the second iteration, the following must be performed: - design and development of GSN IS functionalities; - design and development of App functionalities; - testing of developed functionalities; - preparation of documentation and delivery of the developed GSN IS and App to the Contracting Authority for acceptance testing. |
| NFR-144 | Third iteration | During the third iteration, the following must be performed: - acceptance testing; - data migration; - delivery of all Service results for pilot operation; - training and preparation of final documentation; - delivery of all Service results for production operation. |
| NFR-145 | Requirement allocation across iterations | All functional and non-functional requirements specified in this technical specification must be assigned to a specific iteration during the preparation and approval of the Regulation. |
| NFR-146 | Requirement implementation | At the end of each iteration, the solutions developed within the scope of that iteration must function properly. The tasks and documents planned for the iterations must be performed/prepared only to the extent necessary to complete the tasks planned for the specific iteration. |
| NFR-147 | Requirement implementation | During subsequent iterations, the Developer must make all necessary changes to the functionalities created during previous iterations if such a need arises during the detailed analysis and design stage of the ongoing iteration. General functional and non‑functional requirements must be implemented to the extent required for the functionalities developed during the specific iteration. |
| NFR-148 | Adjustment of the Project activity schedule | After signing the Service Provision Agreement, the Project activity schedule (stage deadlines, assignment of documents to stages, etc.) may be adjusted by mutual agreement (with justification and approval from the Contracting Authority). |
| NFR-149 | End of iteration | The end of each iteration is confirmed by signing the acceptance‑transfer act for that specific iteration. |

- VI.3.15. Requirements for Analysis and Design

| # | Title | Description |
| --- | --- | --- |
| NFR-150 | Analysis and design documents | During the analysis and design phase, the following must be prepared: - Detailed analysis document; - Design document; - Documents describing integration interfaces; - List of infrastructure resource requirements; - GSN IS technical description (specification), prepared in accordance with the Description of the Procedure for Establishment, Development, Updating, Reorganization and Liquidation of Information Systems, approved by the Government of the Republic of Lithuania on 15 May 2024 by Resolution No. 349 “On the Implementation of the Law on the Management of State Information Resources of the Republic of Lithuania”; - Assessment of the quality of electronic services provided by the GSN IS, performed in accordance with the recommendations of the Electronic Services Quality Assessment Methodology approved by the Order No. 3‑416(1.5E) of the Minister of Transport and Communications of the Republic of Lithuania of 7 October 2015 “On the Approval of Methodological Documents”, and submission of the report; - Documents related to usability and adaptation of the GSN IS for persons with disabilities. Note. We are currently awaiting an assessment from the responsible institutions on whether the GSN IS will provide public electronic services. Depending on the results, additional requirements may apply regarding electronic service quality assessment and reporting, as well as usability and accessibility documentation for persons with disabilities. |
| NFR-151 | Document scope | All analysis documents may be prepared jointly for the overall GSN IS development scope or divided into separate parts, subject to coordination with the Contracting Authority. |
| NFR-152 | Detailed analysis documents | Detailed analysis documents must analyse and elaborate the functional and non‑functional requirements of the Technical Specification, prepare use cases, which must be presented using UML (Unified Modeling Language) use case diagrams and detailed by describing the execution steps of each use case (main flow, alternative flow, exception flow) and other constraints. More complex use cases or groups of use cases must be detailed by presenting activity and operational processes using process modelling diagrams (UML activity diagrams, BPMN (Business Process Model and Notation), or equivalent diagrams). Structured descriptions of these diagrams must be provided. GSN IS users and their permissions must be described. A mapping of all functional and non‑functional requirements of this Technical Specification to the content of the detailed analysis document (sections, use cases, diagrams, etc.) must be performed. |
| NFR-153 | GSN IS architecture documents | The GSN IS architecture document must provide a description of the GSN IS architecture from the perspective of physical and software components, the technologies used (names, versions), the informational view (database structures with explanations, database relationship diagrams, etc.), the functional view (GSN IS functional units, their functions, interrelations, etc.), the integration view (interfaces between internal and external systems in relation to the developed system), the operational view (system processes, algorithms, periodic system tasks, etc.), the deployment view (distribution of software components across hardware), and other relevant aspects. |
| NFR-154 | Integration interface documents | Documents describing integration interfaces must detail the purpose of each implemented integration and data exchange interface, the implementation solution, sent/received requests, provided/received data, connection and other parameters, examples and scenarios of using the integration interface (sequence diagrams), and other relevant information describing the operation and use of the integration interface. |
| NFR-155 | Infrastructure resource requirements list | The list of infrastructure resource requirements must include infrastructure, computing resource, and standard software requirements. |
| NFR-156 | Agreed Project scope | Once the documents prepared during the analysis and design phase, describing the requirements defined in the Technical Specification and elaborated during analysis, are approved, these requirements are considered the agreed Project scope, and any subsequent requirement changes or additions will be implemented in accordance with the requirements applicable to additional services. |

- VI.3.16. Requirements for Deployment

| # | Title | Description |
| --- | --- | --- |
| NFR-157 | Environment preparation requirements | During Project implementation, development (DEV), testing (TEST) and development (DEV) environments will be used. The Contracting Authority ensures the preparation of infrastructure in the state IT service provider’s (VSSA) state information resources infrastructure (servers, cloud resources, networks, certificates, access). The Developer must prepare and configure the development (DEV) and testing (TEST) environments for operation, including installation, configuration, and preparation of all required GSN IS and App components. The Developer will not have access to the production (PROD) environment. Installation and configuration of the production (PROD) environment, including installation, configuration, and preparation of all required GSN IS and App components, will be carried out together with the Contracting Authority’s IS Administrators, unless otherwise agreed during Project implementation. Environment preparation work must be included in the proposal price. |
| NFR-158 | Deployment requirements | The Developer must ensure that GSN IS components are delivered and deployed in a containerized environment as Docker containers, using a container orchestration solution (e.g., Docker Swarm or equivalent), ensuring high availability, automatic service failover, horizontal scaling, and zero‑downtime deployment. Considering the Contracting Authority’s existing Docker technology competencies and operational practices, preference is given to the Docker Swarm solution. The Developer may propose an equivalent solution if equivalence in administration, high availability, operational complexity, and cost is justified. |
| NFR-159 | Infrastructure requirements | The Developer must ensure the operation of the GSN IS in the virtual infrastructure provided by the Contracting Authority (state information resources infrastructure managed by the state IT service provider (VSSA)), with the ability to migrate it to another data center without performing essential redevelopment of system software components. |
| NFR-160 | Infrastructure requirements | The Developer must assess and specify the resources required to ensure successful system operation and compliance with system requirements: required architecture (number of machines, types, logic), capacity needs (CPU, RAM, disk space, IOPS), and other tools specified by the Developer. To determine these resource needs, the architecture of the IT services infrastructure provided by the state IT service provider (VSSA) and the services listed in the state IT service provider’s service catalog must be evaluated: https://servicedesk.vitc.lt/docs/display/IP/ (regulated by the Order No. 4‑241 of the Minister of Economy and Innovation of the Republic of Lithuania of 20 April 2020 “On the Approval of the Catalog of Centrally Provided IT Services of the IT Service Provider”). If the tools required for implementing the Developer’s proposed solution under the technical task conditions are not available in the current state IT service provider’s service catalog, the Developer must include these tools in the total price and provide all additional required solutions, licenses, equipment, or other necessary tools as part of the proposed GSN IS solution. |
| NFR-161 | Infrastructure requirements | Infrastructure must ensure geographic resilience where supported by the state IT service provider’s architecture. Critical system components must be deployed in at least two separate physical locations or independent infrastructure nodes. |
| NFR-162 | Deployment plan | Before the deployment of GSN IS components begins, the Developer must prepare a deployment plan, which must include: - responsibilities of deployment participants; - descriptions of deployment activities; - deployment activity schedule; - deployment diagram; - technical requirements for the deployment environment (required RAM, number of virtual processors, data storage capacity, etc.). |
| NFR-163 | Deployment requirementsi | The Developer must ensure that updates to source code, applications, and databases in the required environments are performed automatically, without additional user actions and with minimal configuration effort (zero‑touch deployment). |
| NFR-164 | Deployment requirements | During deployment, the Developer must review and properly configure existing network security settings. |
| NFR-165 | Deployment requirements | The deployment diagram must be prepared in accordance with the Contracting Authority’s requirements for security, performance, usability, and other relevant aspects. |
| NFR-166 | Deployment requirements | The Developer must ensure GSN IS maintenance (installation of changes and updates) without system downtime (zero‑downtime maintenance). |
| NFR-167 | Deployment requirements | After deployment, it must be ensured that all GSN IS components are operational and accessible from external networks, if necessary. |
| NFR-168 | Deployment and operation manual | The Developer must prepare the GSN IS deployment and operation manual, which must include: - GSN IS deployment and configuration instructions and procedures; - instructions for automatic and manual information processing and handling; - backup procedures; - time‑scheduling requirements (settings), including interdependencies with other information systems, earliest start time and latest end time of operations; - instructions for handling errors and other exceptional states that may occur when working with the GSN IS, including limitations on the use of GSN IS service tools; - support and escalation contacts, including the Developer’s contacts to be used in case of unexpected operational or technical disruptions; - GSN IS restart procedures to be used in the event of a GSN IS failure; - description of audit trail and GSN IS audit log data handling; - GSN IS monitoring procedures. |
| NFR-169 | Deployment report | After completing all planned deployment activities, the Developer must prepare a deployment report describing the results of the deployment activities, conclusions, identified risks (if any), and recommendations for further actions. |

- VI.3.17. Requirements for Environment Separation

| # | Title | Description |
| --- | --- | --- |
| NFR-170 | Environment separation principles | The system’s development, testing, and production environments must be strictly separated. Environments may not share the same data, configurations, or user accounts. The production environment must be isolated from other environments in terms of network and access. |
| NFR-171 | Use of data in environments | Real production data may not be used in testing and development environments. If it is necessary to use copies of data, they must be anonymised or pseudonymised. Production data may not be exported to a non‑production environment without the permission of the Contracting Authority. |
| NFR-172 | Access control in environments | Access to each environment must be granted according to the principle of least privilege. Only authorised persons may work in the production environment. The Developer must ensure that developers do not have direct access to production data. |
| NFR-173 | Separation of configurations and keys | Each environment must have separate API keys, database passwords, certificates, and encryption keys. Test keys may not be used in production. Production keys may not be used for testing or development. |
| NFR-174 | Deployment and CI/CD security | Deployments to the production environment must be performed only through an authorised CI/CD process. Production deployments may be performed only after successful tests in non‑production environments. The CI/CD system may not have access to production data. The CI/CD requirements set out in this section apply only insofar as they relate to solutions, environments, and deployment processes managed by the Developer and fall within the Developer’s scope of responsibility. |
| NFR-175 | Environment monitoring | The production environment must be monitored 24/7. Monitoring in non‑production environments must be sufficient to detect incidents. Monitoring must not disclose production data to the testing team. |

- VI.3.18. Requirements for Automated Integration and Deployment Tools

| # | Title | Description |
| --- | --- | --- |
| NFR-176 | Automated integration and deployment tools | Developer must plan and prepare appropriate Continuous Integration/Continuous Delivery (CI/CD) tools (Jenkins, Bamboo, or equivalent). |
| NFR-177 | CI/CD access control | Access to the CI/CD system must be restricted according to the principle of least privilege. Administrator rights may be granted only to authorised persons. All CI/CD action logs must be recorded and stored. |
| NFR-178 | Protection of secret data | Passwords, API keys, or other secret data may not be stored in unencrypted form in the CI/CD system. All secret data must be stored in a secure key vault (e.g., Vault, KMS). Secret data may not be transferred into log entries or artefacts. |
| NFR-179 | Deployment security | Production deployments may be performed only after successful tests in non‑production environments. The CI/CD system may not have access to production data. |
| NFR-180 | Code quality and security checks | Automated security tests (e.g., SAST, dependency scanning) must be integrated into the CI/CD process. Critical and high‑level vulnerabilities must be blocking — deployment may not continue. The Developer must ensure that no code with known vulnerabilities is deployed to production. |
| NFR-181 | Artefact management | All artefacts must be stored in a secure, controlled repository. Artefacts must be versioned and checked for integrity. Unauthorised or unverified artefacts may not be used. |
| NFR-182 | CI/CD infrastructure protection | CI/CD servers must be regularly updated and hardened. CI/CD agents may not run with root privileges (unless necessary). The CI/CD infrastructure must be isolated from the production environment. |
| NFR-183 | Application | The CI/CD requirements set out in NFR‑176, NFR‑178, NFR‑180 and NFR‑182 apply insofar as they relate to solutions, environments, and deployment processes managed by the Developer and fall within the Developer’s scope of responsibility. |

- VI.3.19. Requirements for Testing

| # | Title | Description |
| --- | --- | --- |
| NFR-184 | General testing requirements | The Contracting Authority’s intended testing objectives: - To ensure that all functional and non‑functional requirements of the technical specification have been implemented; - To ensure that the implementation of requirements has been carried out with appropriate scope; - To determine whether the implementation of requirements satisfies the Contracting Authority and other stakeholders; - To identify and register functionality errors (bugs). |
| NFR-185 | Testing type requirements | The following types of testing must be performed: - Internal tests - Functionality tests - Integration tests - Regression tests (verification of existing GSN IS functions) - Acceptance tests - Performance and load tests - Security tests |
| NFR-186 | - Test plan | - The Developer must prepare a test plan, which must include: - the procedure for executing tests and recording critical errors, errors, and inaccuracies; - responsibilities of testing participants; - testing activity schedule; - testing acceptance criteria. |
| NFR-187 | - Test scenarios | - The Developer must prepare test scenarios intended to test all functional requirements. - Functional testing must include both correct and incorrect data input and verification of the system’s response to the provided data. - Testing must verify not only the correct operation of functionalities but also non‑functional requirements (e.g., proper information presentation, language errors, correct reaction of user interface elements to user actions, etc.). |
| NFR-188 | - Separation of testing and production environments | - Test scenarios may not be executed in the production (PROD) environment. - The production environment (PROD) may not be used for testing, debugging, or experiments. - Production keys, certificates, and configurations may not be used for testing. |
| NFR-189 | - Testing environment security | - Testing environments must be protected so that they are not accessible from the outside (only via VPN or other secure access). - Testing environments may not have open endpoints that allow access to internal APIs or configurations. - Separate API keys, certificates, and configurations must be used in testing environments. |
| NFR-190 | - Test data | - Real production data may not be used in testing and development environments. - To comply with GDPR requirements, non‑production environments must not contain personal data, except for persons who have provided valid consent for testing. - The Developer must create and use a synthetic dataset, and if it is necessary to use data copies, they must be anonymised or pseudonymised so that real personal data cannot be reconstructed. - Production data may not be exported to a non‑production environment without the Contracting Authority’s written permission. |
| NFR-191 | Internal testing requirements | Internal testing of individual components in the Testing environment must be performed by the Developer without participation of the Contracting Authority’s representatives, but evidence of such testing must be provided — an internal testing report and a list of identified non‑conformities. |
| NFR-192 | Requirements for automated user interface tests | The Developer must ensure that 2/3 of user interface functionality tests are automated. The Developer must plan and agree with the Contracting Authority on the automated user interface testing tools (TestComplete, Selenium, or equivalent). |
| NFR-193 | - Automated test security | Automated tests may not store passwords, API keys, or other secret data in test scenarios. Test scenarios may not perform actions that could modify the production environment. Testing tools may not have access to production data or keys. |
| NFR-194 | - Testing tools and third parties | Testing tools (e.g., Postman, JMeter, Selenium) may be used only in non‑production environments. If third parties participate in testing, they must comply with the Contracting Authority’s security requirements and may not gain access to production data. Testing tools may not send data to external servers or cloud services without the Contracting Authority’s permission. |
| NFR-195 | - Testing log records | Testing log records may not contain real personal data. Testing log records must be stored separately from production log records. Testing log records must be automatically cleared according to a defined retention period. |
| NFR-196 | Requirements for testing participants | Acceptance testing must be performed in the presence of the Contracting Authority’s representatives. The Developer must demonstrate the operation of deployed functionalities according to the functional and non‑functional requirements specified in this technical specification. |
| NFR-197 | Error registration requirements | The method of error registration and the ability to monitor error resolution during testing must be agreed with the Contracting Authority. |
| NFR-198 | Successful testing | Acceptance testing is considered successfully completed when the acceptance criteria defined in the test plan are met. |

- VI.3.20. Requirements for Data Migration

| # | Title | Description |
| --- | --- | --- |
| NFR-199 | Requirements for data migration | When performing GSN IS development work or during the provision of additional services, if it is determined that proper operation of the GSN IS requires data migration, data migration activities must be carried out as part of the specific iteration. |
| NFR-200 | Data | All data required for migration will be provided by the Contracting Authority. |
| NFR-201 | Data Migration Description | Before data migration begins, the Developer must prepare a Data Migration Description, which must specify the scope of data to be migrated, the migration procedure, and data transformations, if any are required. |
| NFR-202 | Data migration requirements | Data migration will be allowed only after the Data Migration Description has been agreed with the Contracting Authority and specific migration dates (deadlines) have been established. |
| NFR-203 | Data migration requirements | If appropriate, a trial data migration may be performed to the testing (TEST) GSN IS environment before the actual data migration. |
| NFR-204 | Data Migration Report | After the data migration has been completed, the Developer must prepare a Data Migration Report, which must include information on the scope of migrated data, issues encountered, and other relevant matters. |

- VI.3.21. Requirements for Pilot Operation

| # | Title | Description |
| --- | --- | --- |
| NFR-205 | Requirements for pilot operation | Pilot operation must be carried out in the GSN IS production (PROD) environment. |
| NFR-206 | Pilot operation plan | Before the start of pilot operation, the Developer must prepare a pilot operation plan, which must include: - the procedure for conducting pilot operation and recording critical errors, errors, and inaccuracies; - responsibilities of pilot operation participants; - pilot operation activity schedule; - pilot operation acceptance criteria. |
| NFR-207 | Requirements for pilot operation | The method for registering critical errors, errors, and inaccuracies identified during pilot operation, as well as the ability to monitor their resolution, must be agreed with the Contracting Authority. |
| NFR-208 | Requirements for pilot operation | Problems identified during pilot operation are classified as critical errors, errors, and inaccuracies (see the Technical Specification section “Requirements for problem resolution”). |
| NFR-209 | Requirements for pilot operation | Pilot operation is considered successfully completed when the pilot operation acceptance criteria are met. |
| NFR-210 | Pilot operation report | After the end of pilot operation, the Developer must prepare a pilot operation report, which must include a summary of identified and resolved problems, information on other activities carried out during pilot operation, and the Act of Transfer to Production Operation. |

- VI.3.22. Requirements for GSN IS Availability

| # | Title | Description |
| --- | --- | --- |
| NFR-211 | Requirements for GSN IS SLA | The GSN IS must be available no less than 99.5% of the time. |
| NFR-212 | Requirements for planned GSN IS maintenance | Planned GSN IS update work must be performed between 22:00 and 7:00 Lithuanian time. Users must be provided with system messages, configurable via CMS tools, informing them about ongoing or planned maintenance work. |

- VI.3.23. Requirements for Emergency System Recovery

| # | Title | Description |
| --- | --- | --- |
| NFR-213 | Requirements for emergency system recovery | The Developer must plan and implement the necessary measures to ensure that, in the event of a complete failure, the GSN IS or its component parts are restored within no longer than 2 (two) hours. |
| NFR-214 | Requirements for emergency system recovery | The Developer must prepare, agree with the Contracting Authority, and provide a documented system emergency recovery procedure, covering: - Recovery scenarios (at component, database, and full system level) and the sequence of actions. - Backup creation, storage, and restoration procedures, including restoration verification. - Procedures for restoring configurations, secrets, certificates, and keys. - Deployment rollback scenarios after an unsuccessful update (in the case of zero‑downtime deployment). - Emergency recovery testing and evidence: emergency recovery drills must be performed at least once per year (or according to a frequency agreed with the Contracting Authority), providing test reports and conclusions. Note: RTO/RPO objectives and high‑availability/failure scenario requirements are defined in NFR‑06. |

- VI.3.24. Requirements for Training

| # | Title | Description |
| --- | --- | --- |
| NFR-215 | Training plan | At the beginning of the training stage, the Developer must prepare a training plan, which must include: - the training schedule describing when and how the training will be conducted; - the scope of the training (topics and number of participants); - the tools and material (information) that will be used during the training. |
| NFR-216 | Training documentation | Before the start of training, the Developer must prepare internal (IS Administrators, Operations Administrators and Content Managers) and external user manuals, which must meet the following requirements: - all provided material must be divided according to the functional areas of the developed software, prepared in Lithuanian, and illustrated with user interface screenshots; - the manuals must be comprehensive and understandable for the reader to independently perform specific tasks, covering all planned system functions; - the manuals must include explanations of all fields of the developed software. |
| NFR-217 | Training material | Before the start of training, the Developer must prepare training material for internal users (IS Administrators, Operations Administrators and Content Managers), which must meet the following requirements: - the training material must consist of theoretical material based on the internal user manuals and practical exercises; - the training material must be consistent — the structure and level of detail of the theoretical material and practical exercises must be the same so that the user clearly understands how to independently perform each task or part of it; - all data required to complete the practical exercises must be prepared and provided. |
| NFR-218 | Training environment | Training must be conducted in the testing (TEST) or another GSN IS environment specifically prepared by the Developer for training. |
| NFR-219 | Training groups | Training for internal users must be organised in separate groups, ensuring that users are not trained to use functions they will not use. A detailed list of user groups must be agreed with the Contracting Authority and included in the training plan before the start of training. |
| NFR-220 | Training groups | The following must be trained to use the developed GSN IS: - employees of the Contracting Authority (up to 10 persons), for different internal user roles, with training sessions no shorter than 2 hours; - IS Administrators (up to 4 persons), with training sessions no shorter than 3 hours. |
| NFR-221 | Training requirements | Training for internal users may be conducted remotely. The training must be recorded, and the recording must be shared with the training participants. |
| NFR-222 | Training requirements | If, after the training, the GSN IS functionality that was covered during the training is changed, then, upon request of the Contracting Authority, additional training on the changed functionality must be organised, or such training must be included in the next planned training sessions. |
| NFR-223 | Documentation updates | If the functionality covered during the training changes, the training material and/or the corresponding internal user manuals must be updated accordingly. |
| NFR-224 | Training language | Training must be conducted in Lithuanian. |
| NFR-225 | Training time | Training must be conducted during the working hours of the Contracting Authority. |
| NFR-226 | Training material for external users | For external users, the Developer must prepare an informative video demonstrating briefly and clearly how to use the GSN IS functionalities described in the external user manual. |

- VI.3.25. Requirements for Warranty Support

| # | Title | Description |
| --- | --- | --- |
| NFR-227 | Requirements for GSN IS warranty period | The Developer must ensure free warranty maintenance of the deployed software (elimination of deficiencies and errors in the services provided under the Technical Specification). The warranty period must be no shorter than 12 months from the date of signing the act of transfer and acceptance of the GSN IS for production operation. |
| NFR-228 | Scope of warranty maintenance | Warranty maintenance applies to GSN IS functionalities created during the GSN IS development and additional service orders. |
| NFR-229 | Scope of warranty maintenance | Warranty maintenance must be provided for: - software created during service delivery; - configuration of the supplied licensed software (if such is provided); - integrations and interfaces created during service delivery; - delivered documentation. |
| NFR-230 | Requirements for problem registration | The Developer must register GSN IS operational disruptions in the Project management environment available at any time during the warranty maintenance period. |
| NFR-231 | Scope of warranty maintenance | The warranty maintenance services provided by the Developer must include: - registration of critical errors, errors, or inaccuracies; - correction, testing, deployment of critical errors, errors, or inaccuracies, and provision of updated software source code to the Contracting Authority; - adjustment of documentation according to the corrections made; - provision of consultations on GSN IS warranty-related matters. |
| NFR-232 | Requirements for problem resolution | Critical errors, errors, and inaccuracies identified during warranty service and maintenance must be resolved in accordance with the procedure established in the Technical Specification section “Requirements for problem resolution”. |
| NFR-233 | Technical documentation updates | Updates to technical documentation (if required by the Contracting Authority) must be completed within 5 working days after the problem is resolved. |
| NFR-234 | Other conditions | Other conditions, procedures, and deadlines for providing warranty maintenance are defined in the regulation. |
| NFR-235 | Warranty maintenance report | During the warranty maintenance period, every month the Developer must submit a warranty maintenance service report, which must include information on the number of consultations provided and the problems registered and resolved. The number of consultations provided and the resolved problems are included in the “GSN IS warranty maintenance and provided additional services time expenditure report” (Annex 2 of the Technical Specification). |

- VI.3.26. Requirements for Problem Resolution

| # | Title | Description |
| --- | --- | --- |
| NFR-236 | Types of problems | Problems identified during acceptance testing, pilot operation and warranty support are classified as critical errors, errors and inaccuracies. |
| NFR-237 | Critical error | Critical error – a technical, logical, syntax, human or data error that disrupts the operation and/or availability of the GSN IS, when it is not possible to perform essential actions in the GSN IS and/or it is not possible to ensure the operation of the GSN IS. |
| NFR-238 | Error | Error – a technical, logical, syntax, human or data error that does not disrupt the operation and/or availability of the GSN IS, but the operation of the GSN IS does not meet the established requirements. |
| NFR-239 | Inaccuracy | Inaccuracy – a minor technical, logical, syntax, human or data error that does not disrupt the operation and/or availability of the GSN IS and does not prevent the performance of essential actions in the GSN IS, but does not meet the established requirements, good practice or quality standards and may affect the user experience. |
| NFR-240 | Determination of problem type | Whether it is a critical error, an error or an inaccuracy is decided by the Contracting Authority. The problem type may be changed only if the Contracting Authority agrees. |
| NFR-241 | Response time | Response time after notification of an identified problem received on working days from 7:00 to 18:00: - For a critical error – no longer than 30 minutes. - For an error – no longer than 2 hours. - For an inaccuracy – no longer than 1 working day. The response time to an identified problem is understood as the period starting from the registration of the problem and includes the collection of additional data about the problem, problem detailing, and assignment of persons responsible for resolving the problem by the Developer. Automated message sending is not considered a response to the problem. |
| NFR-242 | Problem resolution time | The problem resolution time: - Critical errors – no longer than 8 hours from receipt of the notification; - Errors – no longer than 3 working days from receipt of the notification; - Inaccuracies – no longer than 5 working days from receipt of the notification. If the problem cannot be resolved within the specified time, another resolution time must be agreed with the Contracting Authority, providing justification for the need for the extended time. |

- VI.3.27. Requirements for Additional Services

| # | Title | Description |
| --- | --- | --- |
| NFR-243 | Scope of additional services | The Contracting Authority has the right and possibility (but is not obliged) from the date of entry into force of the contract to order additional services according to the hourly rate specified in the Service Provider’s proposal. The quantity (scope) of additional services is 800 working hours. |
| NFR-244 | Requirements for additional services | Additional working hours may be used to order additional services or GSN IS functionalities not specified in this Technical Specification, in order to ensure the achievement of the Project objectives. |
| NFR-245 | Requirements for additional services | The Service Provider undertakes to apply a service delivery rate no higher than the rate specified in the proposal. |
| NFR-246 | Order form | Additional services are ordered by submitting orders to the Service Provider (the order form is provided in Annex 1 of the Technical Specification). |
| NFR-247 | Requirements for additional services | Service delivery must be carried out according to the orders submitted by the Contracting Authority, in the manner and procedure established in the Regulation. |
| NFR-248 | Requirements for additional services | The Regulation must include the documentation to be provided during service delivery, the description of the service delivery process, and quality assurance procedures. |
| NFR-249 | Requirements for additional services | GSN IS changes implemented during service delivery must be carried out using the latest versions of objects and documents. |
| NFR-250 | Deadlines for providing additional services | Orders for additional services are implemented according to the following service delivery deadlines: - When submitting an order for the implementation of additional functionality, the Contracting Authority may specify the deadline by which the Developer must provide the implementation description (design document) in the order form field “Current order coordination date”, and in the field “Current order implementation date” — the date by which the Developer must provide the implemented changes. The Contracting Authority must provide clear and detailed requirements for the implementation of the additional functionality or other additional service. If the requirements are insufficiently detailed, the Developer has the right to request proper clarification. - The deadline for correcting a deficiency identified during the Contracting Authority’s verification (testing), if additional functionality or another additional service was implemented, must be no longer than 3 (three) working days. - In other cases, a deficiency identified during the Contracting Authority’s verification must be corrected within an agreed deadline. The Contracting Authority may, at its discretion (but is not obliged to), extend the relevant service delivery deadlines for objective reasons. |
| NFR-251 | Evaluation of additional service orders | Upon receiving an order in the form specified in Annex 1 of the Technical Specification, the Developer must assess the scope of the additional service, technical, functional, performance, security and quality requirements. After performing this assessment, the Developer provides the implementation description in the Developer’s section of the order form, indicates in the same field “Estimated time expenditure” the estimated duration of the additional services in hours, detailing them according to the implementation stages, indicates in the field “Current order implementation date” the planned date for submitting the implemented additional services to the Contracting Authority, and in the field “Number in the Project management environment and/or reference” enters the number and/or reference assigned in the Project management environment where the need was registered, and returns the completed order form to the Contracting Authority. |
| NFR-252 | Ordering additional services | Upon receiving the implementation description and estimate, the Contracting Authority makes a decision regarding the implementation of the order: - If the implementation description is comprehensive and the indicated effort is appropriate, the order is approved. - If the Contracting Authority decides that the additional services specified in the received order are unnecessary due to an unfavourable cost-benefit ratio, the order is not approved. - If the assessment description is unclear, the Contracting Authority may request the Developer to clarify the additional services listed in the Developer’s section of the order form and their time expenditure estimate. The Developer must respond to the questions submitted by the Contracting Authority. |
| NFR-253 | Adjustment of additional service orders | If, during the implementation of the order, it becomes necessary to adjust the service delivery requirements, the Developer shall adjust the implementation description, which is then agreed with the Contracting Authority; if needed, the time expenditure and order completion deadlines are adjusted. If, for objective reasons, it is not possible to complete the additional services by the date specified by the Contracting Authority, the Developer has the right to provide justified arguments and propose another implementation date acceptable to the Contracting Authority. |
| NFR-254 | Implementation of additional services | Additional services implemented under the order must be carried out using a separate GSN IS development (DEV) environment. |
| NFR-255 | Submission of documentation | After implementing the order, the Developer shall submit: - all GSN IS change files (objects); - installation instructions for the changes (so that the Contracting Authority can perform the installation independently); - testing documentation, i.e., a proposal on how to verify whether the change has eliminated the error (if the need for testing documentation was specified in the order form); - updated (new) user manual, IS Administrator documentation and other agreed documents; - confirmation regarding the correctness of settings affecting the accuracy of recorded information and their suitability for use in real system operation. |
| NFR-256 | Testing of implemented additional services | The Contracting Authority performs testing of the received change in the testing (TEST) environment: - if the testing was unsuccessful, the Developer undertakes to eliminate the deficiencies identified during the result verification free of charge and to resubmit all results for verification, in accordance with the agreed additional service delivery deadlines; - if the testing was successful and no implementation deficiencies were identified, the Contracting Authority confirms the completion of the order by including it in the “GSN IS warranty maintenance and provided additional services time expenditure report” (hereinafter – time expenditure report), the form of which is provided in Annex 2 of the Technical Specification, and decides on the inclusion of the changes in a new version of modifications. |
| NFR-257 | Time expenditure report | The time expenditure report specifies the provided additional services, i.e., all implemented orders, the time allocated for their implementation (the order implementation time expenditure as agreed and approved in the form specified in Annex 1 of the Technical Specification), and the responsible persons. More detailed information on the execution of additional services and the exact form of the time expenditure report will be agreed and provided in the Regulation. |
| NFR-258 | Verification | The Contracting Authority verifies other information submitted by the Developer (updated user manuals, responses to user questions, confirmations regarding the suitability of settings for real system operation, etc.): - the Developer undertakes to eliminate, free of charge, any deficiencies identified during the Contracting Authority’s verification and to resubmit all results for verification, in accordance with the agreed additional service delivery deadlines; - if no deficiencies are identified during verification, the Developer may include the completed order in the time expenditure report. |
| NFR-259 | Requirements for additional services | The functionality created/modified by the Developer must ensure correct interaction and operation with all system functionality. |
| NFR-260 | Submission of source code | At least once per quarter, upon receiving an order from the Contracting Authority in accordance with the procedure established in the Regulation, the Developer shall provide the Contracting Authority with the descriptions of the latest version of the software code and the source code (on a cumulative basis) of the additional GSN IS functionality created. The logical operation diagrams, all tools and their configurations that compile the deployed software from the source code in the Contracting Authority’s environments must also be provided. |
| NFR-261 | Documentation updates | After implementing an additional requirement, the GSN IS documentation must be updated and testing of the implemented functionality must be performed. |

- VI.3.28. Requirements for Platforms and Software Licences

| # | Title | Description |
| --- | --- | --- |
| NFR-262 | Copyrights | The proprietary copyrights of the GSN IS must be transferred to and belong to the Contracting Authority for an unlimited period after the signing of the GSN IS acceptance-transfer act. |
| NFR-263 | Legality | The Developer must ensure the legality of the technologies used in the GSN IS and the related software, i.e., all used software and module licenses must be open-source or purchased by the Developer or acquired via subscription. All licenses and license subscriptions required for the operation and development of the GSN IS and its environments (development, testing and production) must be transferred to the Contracting Authority from the moment the GSN IS is launched in the production environment. |
| NFR-264 | Licenses | If the GSN IS is developed using paid third‑party CMS modules, the subscription and support costs of these modules must be covered by the Developer until the end of the warranty period. If CMS modules offer the option to purchase a monthly subscription and perpetual licenses, perpetual module licenses must be purchased and transferred to the Contracting Authority. The Developer must agree with the Contracting Authority on the list of licensable modules and libraries (tool manufacturer, versions, links to the manufacturer’s page, licensing policy, prices, etc.) before the GSN IS development stage. The number of licenses provided must allow configuring the system in a way that meets the required performance criteria. |
| NFR-265 | Absence of technological limitations | Long-term technology support (not shorter than 5 years) must be ensured, as well as the possibility to transfer and hand over the project to another supplier without essential technological limitations. |

- VII. Terms and Definitions

| Term | Explanation |
| --- | --- |
| Administrator | IS Administrator or Operations Administrator. |
| Developer | A natural or legal person who implements the requirements of this specification and is the provider of the procured services. |
| FAQ | Frequently Asked Questions |
| PISP | Payment Initiation Service Provider |
| Payment service provider | Credit institution, electronic money institution, or payment institution. |
| Contracting Authority | Ministry of Finance of the Republic of Lithuania |
| Store | The main GSN IS module ensuring information publication and transaction‑conclusion functionality, including the Client account. |
| GSN IS | A set of systems, modules, and interfaces that must be created during the project, including the Information Publication and Transaction Conclusion module, which also includes the Client account, the content management system, the App, the API, and the database. |
| PSD2 | European Union Payment Services Directive (EU) 2015/2366 |
| CMS | Content management system, covering GSN IS design, Store elements, user management, system classifiers, and parameter configuration modules. |
| VIISP | State Information Resources Interoperability Platform |
| VIKSVA | State Treasury Consolidated Account Management System intended for the joint holding, management, and execution of payments of State monetary resources. |

Annex 1

of the Technical Specification

(preliminary GSN IS additional services order form)

- GSN IS Additional Services Order

Additional services: ________________________________________

(order title)

| Order basis | 2026-month-day agreement No. |  | Order preparation date |  |
| --- | --- | --- | --- | --- |
| Order No. |  |  | Order submission date |  |
| Order prepared by |  |  | Current order coordination date |  |
| Order approved by |  |  | Current order implementation date |  |
| Approved time expenditure |  | hour(s) | Number in the Project management environment and/or reference: |  |

Nature of the additional services order

| Version |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| System area | □ | Autentification | □ | CMS functionality |  | Other integrations |
|  | □ | User functionality | □ | Integration with PISP | □ | Other |
|  | □ | GSN issues | □ | Integration with VIKSVA |  |  |

Contracting Authority’s section.

| Order content. |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Connection with other documents. |  |  |  |  |  |  |  |  |  |  |
| Name of the document |  |  |  | Provision reference |  | Need for change |  |  |  |  |
|  |  |  |  |  |  | □ | Current | □ | Not current |  |
|  |  |  |  |  |  | □ | Current | □ | Not current |  |
|  |  |  |  |  |  | □ | Current | □ | Not current |  |
|  |  |  |  |  |  | □ | Current | □ | Not current |  |
| Order attachments | □ | None | □ | Yes | No of attached pages |  |  |  |  |  |

Developer’s section.

| Order implementation description. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Developer’s specialists responsible for order implementation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Estimated time expenditure (hours) by order implementation stages |  |  |  |  |  |  |  |  |  |  |  | hour(s) |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  | hour(s) |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  | hour(s) |  |  |
|  |  |  | Total |  |  |  |  |  |  |  |  | hour(s) |  |  |
| Connection with other documents |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Document name |  |  |  |  | Provision reference |  |  |  |  | Change |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  | □ | Current |  | □ | Not current |
|  |  |  |  |  |  |  |  |  |  | □ | Current |  | □ | Not current |
|  |  |  |  |  |  |  |  |  |  | □ | Current |  | □ | Not current |
|  |  |  |  |  |  |  |  |  |  | □ | Current |  | □ | Not current |
| Order attachments | □ | None |  | □ |  | Yes |  | No of attached pages |  |  |  |  |  |  |

Representative of the Contracting Authority responsible for contract execution       (name surname)

Developer’s representative responsible for contract execution                                  (name surname)

Annex 2

of the Technical Specification

(Preliminary report on GSN IS warranty maintenance and additional services time expenditure)

- GSN IS Warranty Maintenance and Provided Additional Services Time Expenditure Report

for the period from year-month-day to year-month-day

________________

(date)

| No. | Provided services by service types | Number of warranty maintenance requests in the project management environment / Number of additional services | Time expenditure, hours |
| --- | --- | --- | --- |
| I | additional services for the development of the Government Savings Notes Distribution Information System (GSN IS), total: |  | 0 |
| I.1 | implementation of new functionality, or modification of already implemented functionality according to new business needs or changed operational requirements |  | 0 |
| I.2 | installation of GSN IS technological component updates |  | 0 |
| I.3 | preparation or update of documentation (specifications, instructions, testing scenarios and other related documents) due to new or modified functionality (documentation is prepared on a cumulative basis) |  | 0 |
| I.4 | consulting the customer’s employees on the use of GSN IS capabilities, implemented products, new or updated functionality, when legal acts change or new needs arise during business process execution |  | 0 |
| I.5 | training of GSN IS users |  | 0 |
| II | Warranty maintenance: |  | - |
| II.1 | elimination of critical errors, errors, and inaccuracies |  | - |
| II.2 | restoration of the operational capability of the deployed GSN IS, for example, in the event of disruptions in the operation of the database or its individual components, or a cybersecurity incident, when this occurs due to updates, modifications, or other actions or omissions by the Developer while performing the contract |  | - |
| II.3 | restoration of corrupted data when the cause of the malfunction is improper operation of the software provided by the Developer |  | - |

* a list of requests generated by the Project Management Environment (Excel file) is attached to the provided service time expenditure report

Report prepared by (name, surname, email):_____________________________________

The Developer’s inaction is considered to be the Developer’s failure to take any action when, during system operation, a disruption in the functioning of the databases or their individual components is detected, or when the Developer does not inform the Contracting Authority about system updates provided to them by the manufacturer (which have or may have an impact on the proper functioning of the system)