## TECHNICAL SPECIFICATION OF SERVICES

DESCRIPTION OF THE PURCHASE OBJECT

## CONCEPTS

Customer – LTG Infra
Supplier – economic entity – individual, private legal entity, public legal entity, other organizations and their units, or a group of such persons, with whom the Customer enters into a Contract.
Services – VDM development by implementing data collection and submission to RINF, expanding VDM functionality.
Project – activity during which VDM will be expanded to perform the planned functionalities.
Contract – Contract concluded between the Supplier and the Customer regarding the Procurement object.
VDM – Unified Data Model, operating in LTG Infra as (SSoT)
RINF – Mandatory harmonized European Union railway infrastructure data register.  (Registers of Infrastructure (RINF) │ European Union Agency for Railways)

GIPS – Railway Infrastructure Maintenance System
Work – Functions and tasks performed by the Customer's employees related to the Procurement object.
Working hours – Monday to Friday from 8:00 to 17:00, lunch break from 12:00 to 13:00.

## OBJECT OF PURCHASE

  - Implementation of the development of the unified railway infrastructure data model (VDM) and the provision of data to the RINF system (hereinafter – the Procurement Object).

  - The Procurement Object is not divided into parts.

  - According to this technical specification, the Contracting Authority seeks to use the Supplier's services to expand the VDM LTG Infra infrastructure for the preparation, transformation, and provision of data from VDM to RINF, and to implement VDM development according to the provided requirements.

  - According to this technical specification, the Supplier must:

- Expand the existing VDM and ensure its migration to the production environment.

- Implement a solution that allows data to be automatically generated from VDM into RINF and to manually supplement RINF with data from other data sources not included in VDM.

## REQUIREMENTS FOR THE PURCHASE OBJECT

  - Services must not pose a threat to national security, as stated in the Procurement documents.

  - Currently, the VDM being created and developed by the Customer encompasses the following infrastructure objects – road axes, switch spike points, buffers, and traffic lights. Work with existing information about the infrastructure network and the mandatory data submission to RINF is carried out manually, which does not ensure data accuracy and timeliness. All data about network changes and its condition is managed by people, not the primary data source – a unified data model. Information about infrastructure network changes is updated after a certain period following the actual network change. Additionally, updating the data faces the following challenges:

    - Currently, infrastructure data is collected and managed in several different systems and formats, including VDM, ERP solutions, and other auxiliary tools. As a result, a unified, centralized, and consistently managed source of infrastructure data is not ensured, and data updates and corrections require additional manual actions and complex inter-system coordination.

    - Limited ability to ensure data consistency and traceability 
Existing solutions do not fully ensure the traceability of infrastructure data changes throughout their entire lifecycle. When route, line, or object data is changed, there are no automated mechanisms that ensure consistent position recalculation and synchronization of related data, which creates a risk of data mismatches and inaccuracies.

    - Manual and Non-Automated Data Preparation Processes
A significant portion of infrastructure data preparation and editing activities is currently performed manually. This increases the likelihood of human errors, complicates process control, and results in additional time and administrative costs, especially when preparing data for external systems or reports.

    - Complex and insufficiently integrated data provision for external systems 
The existing data management architecture is not fully adapted for consistent and repeatable data exchanges with external systems, such as RINF or other regulatory platforms. Data provision often requires additional preparation, conversion, or one-off solutions, which are not easily repeatable in the future.

    - Limited ability to maintain regulatory compliance in the long term
Although existing solutions allow addressing individual regulatory needs, they are not sufficiently focused on the long-term and systematic maintenance of regulatory compliance. As the volume, structure, or requirements of data change, it is necessary to initiate additional separate tasks or projects, which increases risks, costs, and dependence on individual solutions.

  - The main goal is to create and implement a consistent, centralized, and sustainable infrastructure data management solution, which would provide a foundation for both the initial implementation of RINF (Register of Infrastructure) requirements and the long-term development of VDM (infrastructure data management system). The procurement aims to ensure that LTG Infra infrastructure data is managed in a structured, consistent, and systematic manner, eliminating existing data fragmentation, manual data maintenance, and incompatible solutions. The development of VDM in this procurement is envisaged as a basic infrastructure data source, allowing standardization of data structures, automation of their updates, and providing a reliable basis for data exchange with external systems
	The initial implementation of RINF in this procurement is planned as a limited-scope, yet functionally complete solution, allowing the processes of data preparation, transformation, and presentation to be tested under real operational conditions. In this way, RINF is not considered a one-time technical solution, but as an integral part of the infrastructure data management system, the maintenance and development of which could be carried out in the future without additional one-off projects. Upon completing the activities planned during the procurement, LTG Infra will have a unified infrastructure data management foundation, enabling compliance with regulatory requirements, increasing data reliability and quality, and creating conditions for further system development and integration in the future.

  - Functional requirements are specified in Annex Nr. 2. Additional unforeseen solution services will be implemented as needed upon separate orders and paid according to the Supplier's proposed hourly rate. The Customer is not obliged to order all additional hours for unforeseen work. The System development requirements listed below are identified needs that the Customer will detail with the Supplier during the specification and detailed design stages. All functional requirements are provided in Technical Specification Annex Nr. 2.

  - Non-functional requirements are listed in Annex Nr. 1. of the Technical Specification.

  - Responsibilities During Project Implementation:

    - The Supplier must appoint a Project Manager from their side who will be responsible for:

      - Implementing the project plan and providing reports;

      - Monitoring risks and communicating with the Customer and other stakeholders involved in the Project;

      - Communicating between the Supplier's Project team and the Customer and other stakeholders involved in the Project;

    - The Supplier must ensure that all communication during the Project is conducted in Lithuanian. If experts from foreign countries are engaged, the Supplier must provide Lithuanian translation services;

    - in the event of meetings on Project matters between the Supplier, the Customer, or other interested parties, the Supplier must prepare and provide the meeting minutes to the parties participating in the meeting, detailing the discussed issues and the decisions made;

    - no later than 2 (two) weeks from the date the contract comes into effect, the Supplier must prepare and agree with the Customer an introductory activity report, which must detail the Project phases, the work listed in the Technical Specification Annex No. 2, their results (presentations), the roles of Project participants, means of internal communication; a compiled and prioritized General list of tasks (backlog).

    - During the Project, the Supplier must propose and ensure an environment (including the necessary licenses) in which the work will be organized (e.g., Jira project management tool);

    - development services must be provided based on an incremental-iterative information systems implementation approach (Agile), whereby the role of the system owner (Product Owner) is performed by the Project Manager appointed by the Customer, work is planned in one- to two-week iterations, and other appropriate practices for work planning, prioritization, communication, and acceptance of interim and final results are applied;

    - specific agreements on the incremental-iterative implementation methods and practices to be applied (iteration duration, regular meetings, task list formats, progress visualization, etc.) must be agreed upon during the project initiation stage.

  - Stages and completion of service delivery:

    - Services are provided and accepted in two stages (hereinafter – Stages). During Stage E1, the Supplier coordinates the solution architecture documentation, implements access management, develops the solution for DWG/DXF documentation submission and validation, the automatic recalculation of infrastructure object positions, integrations with SAP and GIPS systems, the extraction of DWG asset objects, and the AutoCAD validation rules catalogue. This Stage covers the functional requirements FR-19 – FR-95 and FR-122 – FR-143 specified in Annex Nr. 2 of the Technical Specification. The Stage is completed by signing the Stage acceptance–transfer act. During Stage E2, the Supplier implements the automatic provision of VDM data to ERA RINF, the application for manual completion of RINF data, performs the trial operation in the production environment, hands over the final documentation, and conducts user training. Stage E2 covers the functional requirements FR-1 – FR-18 and FR-96 – FR-121 specified in Annex Nr. 2 of the Technical Specification. The Stage is completed by signing the final Services handover–acceptance act.

Stage E2 activities may be commenced in parallel with Stage E1; however, the final Services handover–acceptance act for Stage E2 may be signed only after the Stage E1 acceptance–transfer act has been signed.

    - In each Stage, for each functionality (a functional requirement or group of requirements specified in Annex Nr. 2 of the Technical Specification), the Supplier must perform all the activities listed below (analysis, design, construction, testing, training, deployment, configuration, trial operation). These activities are mandatory steps of the development process and apply regardless of the Stage in which the functionality is implemented.

    - by performing a detailed needs analysis, the Supplier must identify the interconnections of each problem being addressed with other System functionalities across the entire Solution. When providing specific technical solutions/alternatives, the Supplier must take into account the impact on other functionalities, functional modules, their and the entire System's coherence, and operational performance;

    - changes to existing systems related to the Solution and/or the creation and implementation of new services and functions according to the Supplier's solution must be carried out iteratively and incrementally (Agile). The sequence of execution of the services and modules listed in Annex 2 of the Technical Specification is determined by the Customer. The Supplier must coordinate the detailed service delivery plan with the Customer at the initiation of services;

    - When carrying out the creation or modernization of each service or function described in Annex Nr. 2 of the Technical Specification, it must first be coordinated with the Customer's project team, approval must be organized, and the following activities are carried out:

      - detailed service/function analysis: analysis of program code, its operating logic, data flows, integrations, etc., preparation of process diagrams, functionality prototypes (wireframes) where graphical user interfaces need to be created, testing scenarios;

      - detailed design;

      - construction and deployment in a test environment;

      - testing and error/discrepancy correction;

      - User training, if needed, at the Customer's premises or remotely;

      - deployment in the production environment;

      - system configuration according to the Customer's needs (description of rules, creation of classifiers, input of required parameters, etc.);

      - trial operation (duration - no less than 15 (fifteen) working days).

    - It is established that the development/modernization of stages is completed when:

      - all activities specified in subparagraph 3.8 have been carried out;

      - the source code is placed in the repository agreed upon at the project initiation;

      - functionality is presented to the Customer's project team (Eng. Demo), unless otherwise agreed;

      - updated (current) documentation (technical, user, and administrator manuals) according to changes in implemented functionalities or newly created functionalities;

      - if necessary, the Supplier conducts training for the Customer's representatives at the Customer's premises or in another agreed manner;

  - Testing:

    - Before deployment to the production environment, testing of all functionalities must be performed.

    - The objectives of testing:

      - to ensure that all requirements are implemented;

      - to identify and record functionality errors and issues.

    - Testing of created and modified software before deploying it to the production operational environment (hereinafter – acceptance testing) must be carried out in a specially implemented test environment designed to verify the created software:

      - the test environment is deployed in the Customer's infrastructure;

      - the functionality of the testing environment must fully correspond to the production environment;

      - preparation of the test environment is the responsibility of the Supplier.

      - No real production data shall be stored.

    - The Supplier shall conduct internal testing of individual components without the participation of the Customer's representatives, but must provide evidence of such testing – an internal testing report.

    - During acceptance testing, the Customer will form a testing group, which will include the Customer's representatives as needed. The Supplier must provide the testing group with the opportunity to use the developed functionalities and submit their remarks. Taking into account the submitted remarks, the Supplier must improve the tested functional components.

    - Errors identified during acceptance testing are classified as high, and minor. Acceptance testing is considered successfully completed if no known critical errors remain.

    - After each testing session, within a deadline agreed upon with the Customer, the Supplier shall provide a plan for correcting the identified errors and deficiencies and rectify them. Once the errors have been corrected, retesting must be carried out.

  - Trial Operation.

    - Objectives of the trial operation:

      - to test the configuration of integrated information systems and the created interface components in the production environment;

      - to identify and eliminate defects observed during the trial operation;

      - to stabilize the production environment configuration, taking into account the experience gained during the trial operation.

    - The trial operation environment must be implemented in the production environment, unless otherwise agreed.

    - During the trial operation, the Supplier must provide consultations to the Customer's responsible persons regarding system operation, usage, and improvement. Consultations must be provided by phone, email, or by visiting the Customer, unless otherwise agreed.

    - If a high-level error is identified during the trial operation, the 15 working days period shall be counted anew from the day the error is rectified.

  - Cybersecurity requirements for software development services:

    - Applicable security requirements must be detailed, agreed upon with the Customer, and included in the list of requirements for the software being developed;

    - Software may be deployed to the production environment only after the Supplier has conducted a vulnerability test, provided the results of this test to the Customer, and received approval from the Customer;

    - The Supplier must involve a software security specialist (AppSec - Application Security) in the software development process, who will carry out the following activities:

      - Perform threat modelling and, based on its results, select applicable ASVS and MASVS requirements;

      - Detail the applicable ASVS and MASVS requirements and create tasks for implementing these requirements;

      - Evaluate security deficiencies identified during SAST, DAST, and IAST testing, propose remediation methods, and create tasks for fixing the deficiencies;

      - Ensure that the security requirements defined for the software being developed have been properly implemented and that identified deficiencies have been addressed;

      - Before deploying the developed software to the production environment, perform a vulnerability test.

  - Requirements for project results.

    - Transfer of rights and source code.

      - all property rights and source codes, as well as configurations, shall be transferred;

      - complete, correct source codes shall be transferred, from which, using standard tools, ready-to-use software performing the specified functions can be compiled;

      - the necessary documentation describing the software installation shall be transferred.

    - Solution documentation:

      - data structure, database design;

      - architectural solution drawings;

      - explanation of the adopted decisions;

      - data tables, data relationships, and detailed explanation.

    - Solution development documentation:

      - Description of user profiles (User Personas): Assessment of the Customer's personnel to determine employee needs, working environment conditions, potential problems, challenges, and user expectations;

      - User tasks (User Tasks): general explanations of software functions;

      - User process diagrams: diagrams showing step by step the possible actions of a user when using the solution to complete tasks;

      - System visual drawings (wireframes): a scheme created in the early stages of digital product design, helping to visualize and convey the product structure;

      - Prototype of system visual drawings: a primitive functionality capability intended to demonstrate the solution to potential users for evaluating their experience;

      - Demonstration sessions with users. Collection of requirements and feedback (1-2 times).

      - User stories and acceptance criteria (User Stories): descriptions of the solution's functionality from the user's perspective used for testing and work acceptance.

      - All documentation created during the project must be prepared in English and Lithuanian for final acceptance.

    - Upon completion of the Design phase, architectural documentation related to VDM, its integrations, and APIs must be provided, including but not limited to:

      - logical System architecture (must represent the separate parts of the System, their modules, and software components).

      - integration architecture (must include all components that store data, as well as data flows between them).

      - network architecture (must include all physical System components, as well as use cases and scenarios for different user roles. The network architecture must include all secure login components);

      - provide the architecture of the databases used (list the main business data objects, the relationships between them, and their representation through the integration layer).

      - The architecture must include: lists of System elements, relationships between them, and graphical representations – diagrams. All System elements and their relationships must be described in detail.

## DOCUMENTS PROVIDED DURING THE PERFORMANCE OF THE CONTRACT

| Item No. | Title | Requirements for content and form | Submission moment |
| --- | --- | --- | --- |
|  | Planned system architectural design | Provided in electronic form, in Lithuanian and English. | Provided within 10 (ten) working days after signing the contract |
|  | Solution architecture documentation | Provided in electronic form, in Lithuanian and English. | Provided within 10 (ten) working days after the implementation of the functionality |
|  | Solution development documentation | Provided in electronic form, in Lithuanian and English. | Provided within 10 (ten) working days after the implementation of the functionality |
|  | Documentation of performed corrections and improvements (bug fixes and enhancements) | Provided in electronic form, in Lithuanian and English. | Provided within 10 (ten) working days after the expiration of the warranty period |
|  | Change documentation | Provided in electronic form, in Lithuanian and English. | Provided within 10 (ten) working days after the implementation of the change |
|  | Software deployment documentation | Provided in electronic form, in Lithuanian and English. | Provided within 10 (ten) working days after the system implementation |
|  | Meeting minutes | Provided in electronic form, in Lithuanian and English. | Provided within 5 (five) working days after the meeting |
|  | Introductory activity report | Provided in electronic form, in Lithuanian and English. | Provided within 10 (ten) working days from the entry into force of the Contract |
|  | Project implementation progress reports (format agreed with the Customer) | Provided in electronic form, in Lithuanian and English. | Provided every 2 (two) weeks |
|  | General system model "As-built", providing a diagram and a formal description | Provided in electronic form, in Lithuanian and English. | Provided at the end of the contract implementation |

ENFORCEMENT OF OBLIGATIONS

## PROCEDURE FOR PROVIDING SERVICES

  - Place of service provision - Remotely. In-person meetings are also possible at the address specified by the Customer within the territory of the Republic of Lithuania (must be agreed upon during the project initiation stage).

  - Work approvals and/or changes are provided by e-mail or another agreed-upon method.

  - The Supplier does not have the right, during the execution of the Agreement, to provide services that do not meet the requirements of the Procurement documents and/or services whose provision is restricted due to international sanctions (as understood in the Law on International Sanctions of the Republic of Lithuania) and/or due to the threat they pose to national security, as defined in the Procurement documents and in the Law on Public Procurement of the Republic of Lithuania / the Law on Procurement performed by contracting authorities in the fields of water management, energy, transport, and postal services of the Republic of Lithuania.

  - Change Management:

    - During the course of the project, if a need is identified during the analysis, functional requirements may be refined by mutual agreement of the Customer and the Supplier. The emergence of changes may be caused by circumstances that arise or become known after the conclusion of the purchase contract, which could not reasonably be foreseen and controlled at the time of submitting the offer or concluding the purchase contract, as well as the risk of their occurrence could not be assessed in advance;

    - The amendment must be formalized with the Supplier and the Customer confirming the change in writing (by email, order management system, or other written form agreed upon by the parties), under the conditions of this Technical Specification, without violating public procurement principles, given all of the following circumstances:

      - the documented impact of the functionality change, describing its criticality level (non-essential, medium, high) and consequences;

      - the functionality change does not affect the overall functionality of the technical solution;

      - amendments to technical documentation, operational processes and/or legal acts related to the functionality change have been carried out;

      - the functionality change has been properly communicated to all parties involved in the Service provision;

      - the changed functionality does not hinder the achievement of procurement objectives;

      - all changes related to functionality are recorded in the functionality change registration log.

  - Procedure for ordering services.

    - Additional services for unforeseen solutions in the Technical Specifications are provided according to specific tasks provided by the Customer.

    - The Customer provides tasks to the Supplier in writing (by email or another agreed-upon method).

    - The Supplier, upon receiving the Customer's request, must objectively assess the scope of resources required to provide the service within 5 (five) working days and submit to the Customer the labor hours necessary for the implementation of the service.

    - The Customer makes the final decision regarding the implementation of the service after evaluating the time estimate submitted by the Supplier and, if necessary, adjusted according to comments.

    - The Supplier begins the implementation of the service only after receiving the Customer's written order confirmation (by email or another agreed-upon method).

    - Tasks may be provided no later than 20 (twenty) working days before the start of the warranty period.

    - The Supplier undertakes to apply a service execution rate not higher than the rate specified in the contract. In each case, before starting additional services, the Supplier must present (detail) and agree with the Customer on the description (specification) of the services planned to be performed, the time required, providing justification for the time required, as well as the implementation deadline and schedule. The service order is confirmed by signing the service order results acceptance-transfer act.

  - During the performance of the contract, upon completion of development, a System Administration and Maintenance Guide must be provided, which must:

    - describe the daily operation and maintenance processes so that they can be performed without the supplier's intervention;

    - describe possible errors, incidents, and disruptions, and provide instructions for their resolution;

    - describe non-automated procedures for restoring data integrity or system operation;

    - describe all types of main log entries, where to find them, and how to interpret them.

## PROCEDURE AND DEADLINES FOR DEFICIENCY CORRECTION

  - Warranty Maintenance

    - The Supplier, after the signing of the final Services Handover-Acceptance Act, shall provide a 12 (twelve) month warranty maintenance for all services implemented, configured, or newly created within the scope of this Agreement.

    - Warranty maintenance services include:

      - Troubleshooting of implemented, configured, created, or modernized Solution software and consulting of the Customer's responsible persons;

      - Registration of operational malfunctions and discrepancies of implemented, configured, created, or modernized Solution.

    - During warranty service, system performance discrepancies, malfunctions, or errors must be corrected as foreseen in 6.2-6.8 paragraphs.

    - Warranty service does not cover resolving malfunctions of hardware (e.g., servers on which the system is installed), infrastructure software (e.g., operating systems installed on the aforementioned servers), or malfunctions due to other external factors (e.g., cyberattacks). Warranty service includes restoring the System to normal operating condition after the correction of the aforementioned disruptions.

    - The detailed procedure for warranty service must be agreed upon with the Customer when preparing the initial activity report.

  - Service deficiencies must begin to be remedied from the day the Customer's fault is registered or the notification is sent by e-mail.

  - Service deficiencies must be remedied depending on the level of System malfunctions. Incidents are classified as high and low criticality incidents. The criticality of an incident is determined by the Customer.

  - General principles for determining the level of incidents:

- High - an incident due to which the user cannot perform the required necessary functions and no other alternative way of performing this function is known;

- Low - an incident that causes difficulties in using the system, but does not affect the functioning of the System's functions or prevent the execution of essential functions, although an alternative way of performing the function is known;

  - Response and resolution time:

    - Response time to registered incidents:

      - high – 1 business hour;

      - low – 8 business hours.

    - System failure resolution time depends on the incident level:

      - high – no longer than 1 business day;

      - low – no longer than 5 business days.

    - If it becomes clear that the failure cannot be resolved on time, an incident resolution plan (schedule) must be created, which is approved by the representatives of the Customer and the Supplier.

  - In the event of a high-criticality incident, the Supplier shall, within 5 business days after the incident is resolved, provide a report on the causes and resolution of the incident, as well as a description of preventive measures that will be implemented.

  - The Supplier may, if necessary, perform incident resolution testing in the Customer's test environment. The Supplier's authorized persons must have uninterrupted access to the Customer's test environment for this purpose.

  - If the last day of the deadline for the provision of Services or their stage (if applicable), or for the rectification of deficiencies in the Services or their stage (if applicable), falls on a non-working day or official holiday, the end of the deadline shall be considered the next working day. Official holidays and non-working days (Saturdays and Sundays) are included in the deadline for the provision of Services or their stage (if applicable) or for the rectification of deficiencies in the Services or their stage.

- APPENDICES

Annex Nr. 1 – NFR (non-functional) requirements for information security and GDPR;

Annex Nr. 2 – FR (functional) requirements for the purchase object;

Annex Nr. 3 – Environmental protection (green) criteria.

Annex Nr. 4 – Conceptual architecture.