PUBLIC LIMITED LIABILITY COMPANY ORO NAVIGACIJA

TECHNICAL SPECIFICATION

FOR PROCUREMENT OF CONSULTATION SERVICES FOR FEASIBILITY STUDY ON ESTABLISHING A GROUND MOVEMENT CONTROL POSITION (GND) AT VILNIUS AERODROME AIR TRAFFIC CONTROL CENTRE AND WORK SCHEDULE DEVELOPMENT

# ABBREVIATIONS AND DEFINITIONS

| VASVC | Vilnius Aerodrome Air Traffic Control Centre |
| --- | --- |
| CTR | Aerodrome air traffic control area |
| TWR | Tower ATCO position |
| rTWR | Remote towers |
| GND | Ground movement control position |
| ATC | Air traffic control |
| ATCO | Air traffic control officer |
| AMS | Apron control services |
| RWY | Runway |
| TWY | Taxiway |
| ATM | Air traffic management |
| APP | Approach air traffic control services |
| EU | European Union |
| GDPR | General Data Protection Regulation |
| LVP | Low Visibility Procedures |
| HOTO | Hand-over/Take-over |
| A-SMGCS | Advanced surface movement guidance and control system |
| Supplier | Procurement tender winner |
| Tender | Tender of procurement participant for implementing the procurement specification |
| Contracting Authority | Public limited liability company Oro Navigacija |
| Plan | Work schedule plan for implementing the scenario chosen by the Contracting Authority |

# DOCUMENT REVIEW

  - This technical specification shall comprise the following Chapters:

    - Introduction.

    - Description of current situation.

    - Description of feasibility study scope and course of implementation.

    - Document and communication requirements.

  - This Specification establishes requirements for conducting a feasibility study for establishing a GND position in Vilnius aerodrome air traffic control centre and for a work plan (hereinafter referred to as the Plan).

  - This Specification describes the current situation of the company and Vilnius Aerodrome Air Traffic Control Centre, which shall help to create a clearer picture.

  - The procurement in accordance with this technical specification shall comprise the following:

    - Assessment of current situation.

    - Preparing a Plan for implementation.

    - Consultation on Plan implementation matters.

# INTRODUCTION

  - Ground movement control position (hereinafter referred to as GND) is intended to provide ground aerodrome traffic control services for aircraft on the aerodrome apron, excluding the runway (hereinafter referred to as RWY), as well as to provide ground movement control services for aircraft and other traffic on the aerodrome manoeuvring area.

  - The purpose of the feasibility study (hereinafter referred to as the Study) for establishing a GND position at Vilnius Aerodrome Air Traffic Control Centre (hereinafter referred to as the VASVC) is to assess the possibility and need to establish a separate GND position at VASVC, to determine the responsibilities and their boundaries of the air traffic controller working in this position, and to prepare a detailed action plan for establishing a GND at VASVC, covering all necessary actions, including changes to the aerodrome infrastructure, if necessary, with preliminary deadlines for their implementation.

# CURRENT SITUATION

  - Currently the air traffic control officer (hereinafter referred to as ATCO) working at VASVC tower (hereinafter referred to as TWR) position simultaneously provides aerodrome ground movement control and air traffic control services operating in the CTR airspace. These services comprise the following:

- Control of aircraft operating in CTR airspace;

- Issuing clearances, conditions, instructions and restrictions for aircraft, vehicles and persons present/moving on the aerodrome manoeuvring area;

- Provision of apron management services (hereinafter referred to as AMS): coordination of aircraft stands, issuing clearances for aircraft to push out, start engines, assigning taxi routes to the runway and from the runway to the stands, etc.);

- Providing information on meteorological conditions, runway (hereinafter referred to as RWY), taxiway (hereinafter referred to as TWY) and apron conditions, and the operational status of equipment at the aerodrome;

- Issuing ATC (en-route) clearances for departing flights.

Taking into consideration the fact that the provision of most of the above indicated services has not been automated, the entire package of the listed services can be provided by one ATCO working at TWR position only for a certain limited number of aircraft. As flight intensity increases, the risk of accidents and incidents increases due to the large number of different actions performed simultaneously by ATCOs, the complexity of prioritizing them, the high radio occupancy load, etc.

  - The separation of GND position would allow for the distribution of the workload of the ATCO working in the VASVC TWR position during periods of intense air traffic, which would potentially increase the capacity of CTR airspace, reduce the radio occupancy load, and establish clear responsibilities and their boundaries for the ATCOs working in TWR and GND positions.

  - Currently preparatory works are underway for the demolition of part of the building located at Rodūnios Rd. 2, which is connected to Vilnius tower. After demolition of this building the construction of new arrival terminal shall be commenced at Vilnius Airport, which may possibly increase the number of aircraft on the apron as well as the workload for the ATCOs.

  - The remote tower technology (hereinafter referred to as rTWR) is also currently installed, which at the initial stage shall be dedicated to ensuring contingency of the services provided by VASVC (AMS, TWR and APP), if due to force majeure it is impossible to provide these services from the main VASVC workplace located at Rodūnios Rd. 2, Vilnius. Furthermore, the ATCOs at Vilnius Airport use an Advanced Surface Movement Guidance and Control System (A-SMGCS), which assists in surveillance and control of traffic within the manoeuvring area.

# SCOPE OF THE PLAN AND PROGRESS OF PREPARATION

## Assessment of the current situation

    - The Provider will have to assess the functions performed by the VASVC TWR position, operational documents, equipment used and submit a preliminary list of proposed responsibilities, distribution of functions between GND and TWR air traffic controllers within two months of signing the contract.

## Preparation of a GND Position Establishment Scenario Plan

Having assessed the current situation and determined the elements of VASVC activities affected by the change, the Provider prepares a Plan for the establishment and use of the GND position, which must include:

- functions and responsibilities of ATCO working in GND and TWR positions;

- Proposed boundary of responsibilities between GND and TWR ATCOS;

- Concept and example of coordination procedures between GND and TWR positions;

- Participants related to the change (e.g. aerodrome operator, competent authority, ground handling services, related departments of the buyer, etc.) and stages of the Plan implementation in which their involvement is necessary;

- Detailed description of the infrastructure changes necessary for the implementation of the scenario (e.g. aerodrome marking, functionalities of the air traffic control system used by the Buyer, changes in the complexity of VASVC shifts, etc.);

- Air traffic intensity, duration of service provision during the day and other conditions (e.g. LVP) under which it is recommended to provide GND services from a separate position (and conditions under which it is appropriate to combine this position with TWR);

- Description of the necessary changes in the organization of activities and documents (including a list of operational documents for the GND position, their required content, etc.);

- Proposed model of organization of work of VASVC (roster), assuming that VASVC provides GND, TWR and APP services;

- Duration of VASVC ATCO training to operate in a changed operational environment (in the GND position), proposed training methods, program (content), requirements for the competence of the instructor who will conduct the training.

    - The Provider shall submit the draft plan for coordination to the Buyer's representatives no later than two (2) months from the date of signing the contract.

    - The Buyer shall review the submitted Plan within ten (10) business days and, if necessary, provide its comments to the Provider regarding the improvement or completion of the Plan.

    - The Provider must review and supplement the Plan in accordance with the comments submitted by the Buyer within twenty (20) business days of their receipt.

    - The final Plan agreed with the Buyer must be submitted to the Buyer no later than four (4) months from the date of signing the contract.

# DOCUMENTATION AND COMMUNICATION

  - All VASVC activity documents provided by the Contracting Authority to the Supplier will be primarily in Lithuanian. The Supplier shall ensure the capability to work with Lithuanian-language documentation; translation (if needed) shall be arranged by the Supplier with no additional charge. The Contracting Authority will provide clarifications upon reasonable request.

  - The documents prepared by the Provider (assessment of the current situation, GND separation action plan for the implementation of the scenario, content of GND position documents and related presentations) must be prepared in Lithuanian or English. These documents must be submitted to the Buyer in digital form. Each final deliverable must be submitted in an editable digital format and in PDF format. Editable formats include .docx, .xlsx, .pptx (or agreed equivalent formats).

  - The Supplier’s document package shall include at least:
a) Current State Assessment (Section 7.1);
b) Implementation Plan (Section 7.3);
c) Presentation pack (slides) summarizing conclusions and recommendations

  - Every document shall be marked with unique details (date of approval, number, edition and the person who prepared the document).

  - All communication between the Buyer and the Provider during the preparation and implementation stages of the Plan will be conducted in Lithuanian or English language.

    - The implementation plan for the selected scenario shall be in compliance with the provisions of EU Regulations 2017/373 and 139/2014, i.e. the scope of scenario implementation, proposed actions, their implementation terms shall comprise the elements from the previously mentioned Regulations and be in compliance with their provisions (for example, the Plan shall comprise stages of coordinating with the competent institution and conducting a safety assessment of the change).

    - All the communication may take place in remote manner, but at the request of the Supplier the Contracting Authority shall be liable to accept the Supplier at the site of activity of VASVC, to introduce the equipment used, to provide copies of the documents used.

    - If personal data is processed, the Supplier shall comply with GDPR (acting as processor, unless otherwise agreed), apply appropriate security measures, and not transfer personal data outside the EEA without adequate safeguards. Any security incident affecting the Contracting Authority’s information shall be notified without undue delay.

    - The Supplier shall be liable to destroy all the information received from the Contracting Authority after the end of the Project implementation term. Also to ensure the protection of the commercial secret of the Contracting Authority and not to use the information received from the Contracting Authority during any other activity not related to the scope of the Project or after the end of the Project.

    - All work products and deliverables created under this Contract shall be the property of the Contracting Authority upon creation and acceptance.