SPECIAL CONDITIONS OF SERVICE PURCHaSE AND SALE CONTRACT

| Contract name | Consultation services for feasibility study on establishing ground aerodrome traffic control position (GND) at Vilnius aerodrome and work schedule development |  |  |
| --- | --- | --- | --- |
| Contract date | 2026-_-_ | Contract number | S- |

| 1. PARTIES TO THE CONTRACT |  |  |
| --- | --- | --- |
| 1.1. The Contracting Authority | 1.1.1. Name | Public limited liability company Oro Navigacija |
|  | 1.1.2. Code of the legal person | 210060460 |
|  | 1.1.3. Address | Balio Karvelio St. 25, LT-02184 Vilnius |
|  | 1.1.4. VAT payer code | 210060460 |
|  | 1.1.5. Bank account | LT037044060001166081 |
|  | 1.1.6. Bank, bank code | AB SEB bankas |
|  | 1.1.7. Telephone | +370 706 94502 |
|  | 1.1.8. E-mail | info@ans.lt |
|  | 1.1.9. Representative of the Party | Chief Executive Officer Saulius Batavičius |
|  | 1.1.10. Ground for representation | Acting in accordance with the articles of association of the company |
| 1.2. The Supplier | 1.2.1. Name |  |
|  | 1.2.2. Code of the legal person |  |
|  | 1.2.3. Address |  |
|  | 1.2.4. VAT payer code |  |
|  | 1.2.5. Bank account |  |
|  | 1.2.6. Bank, bank code |  |
|  | 1.2.7. Telephone |  |
|  | 1.2.8. E-mail |  |
|  | 1.2.9. Representative of the Party |  |
|  | 1.2.10. Ground for representation |  |

| 2. RESPONSIBLE PERSONS |  |  |  |
| --- | --- | --- | --- |
| 2.1. Contact persons of the Contracting Authority responsible for the execution of the Contract, acceptance of the Services, acceptance of the Invoices using information system SABIS |  | For the execution of the Contract and acceptance of services: (unit/department, position, name, surname, telephone number, e-mail) For acceptance of the Invoices using information system SABIS: (unit/department, position, name, surname, telephone number, e-mail) |  |
| 2.2. Contact persons of the Supplier responsible for the execution of the Contract |  | (unit/department, position, name, surname, telephone number, e-mail) |  |
| 3. OBJECT OF THE CONTRACT |  |  |  |
| 3.1. Object of the Contract |  | The Supplier shall undertake the liability to provide the Contracting Authority with consultation services for feasibility study on establishing ground aerodrome traffic control position (GND) at Vilnius aerodrome and work schedule development (hereinafter referred to as the Services) under the terms defined in the Contract, whereas the Contracting Authority shall undertake the liability to pay for the Services provided in accordance with the procedure and within the terms established under the Contract. A detailed description of the Services and other requirements for the Services provided are established under Annex No. 1 to the Contract “Technical Specification” (hereinafter referred to as the Technical Specification) and Annex No. 2 to the Contract “Tender”. |  |
| 3.2. Name and number of the procurement |  | Consultation services for feasibility study on establishing ground aerodrome traffic control position (GND) at Vilnius aerodrome and work schedule development, procurement No. ________. |  |
| 3.3. Information about a project financed by the European Union or another project |  | Not applicable |  |
| 4. DEADLINES FOR SERVICE PROVISION AND PROCEDURE FOR TRANSFER AND ACCEPTANCE OF SERVICES |  |  |  |
| 4.1. Term of provision of the Services, when the Services are one-time in nature, provided periodically or according to the Order of the Contracting Authority |  | The Supplier shall undertake the liability to provide the Services not later than 4 (four) months from the date of entry into force of the Contract. |  |
| 4.2. Extension of the term for the provision of Services/part/stage/period thereof |  | The term of provision of Services may be extended under written Agreement of the Parties for a period not exceeding 3 (three) months. |  |
| 4.3. Order submission procedure |  | Not applicable |  |
| 4.4. Regarding to the minimum Order value or volume |  | Not applicable |  |
| 4.5. Documents to be submitted |  | The following documents must be submitted: Current State Assessment, GND separation implementation plan, Presentation pack (slides) summarizing conclusions and recommendations, the Note on Transfer and Acceptance of the Services. |  |
| 5. CONTRACT PRICE AND PAYMENT PROCEDURE |  |  |  |
| 5.1. The price calculation method applied to the Contract |  | In accordance with the pricing methodology, the price calculation method applied is a fixed price. |  |
| 5.2. Initial Contract Value and Contract Price when fixed price pricing is applied |  | Initial Contract Value is ______ euros (sum in words) not including VAT. VAT amounts to ______ (sum in words) euros. Initial Contract Value is ______ euros (sum in words) including VAT. In this Contract, the Initial Contract Value is equal to the price of the Tender of the Supplier specified for the entire quantity and/or scope of Services specified in the procurement documents and the Contract. |  |
| 5.3. Recalculation of Contract price/rates using revision rules |  | The contract price will be recalculated: 5.3.1. due to a change in the VAT rate. |  |
| 5.3.1. Contract price/rate revision due to the change in VAT rate |  | If during the performance of the Contract the legal acts regulating the payment of VAT change, which directly affect the price of the Services provided by the Supplier specified in the Contract, the Contract price shall be recalculated without changing the price of the Services excluding VAT. The recalculation shall be formalized by the Agreement no later than within 10 (ten) business days from the change in the legal acts regulating the payment of VAT, which shall become an integral part of the Contract. The recalculated Contract price shall apply to that part of the Services that will be provided from the date of entry into force of the Agreement signed by the Parties. |  |
| 5.3.2. Revision of the Contract price/rates due to changes in other fees that determine the change in the price/rates of the Services |  | Not applicable |  |
| 5.3.3. Contract price/rate revision due to the change in price level |  | Not applicable |  |
| 5.3.4. Contract price/rate revision due to change in the price level according to service group price changes |  | Not applicable |  |
| 5.4. Calculation of Contract price/rates using volume change rules |  | Not applicable |  |
| 5.5. The term and procedure for paying the Supplier |  | The Contracting Authority shall pay the Supplier not later than within 30 calendar days from the date of receipt of the Invoice. Invoices must be submitted to the Buyer no later than 5 working days from the date of signing the Note on Transfer and Acceptance of the Services. |  |
| 5.6. Advance payment |  | Not applicable |  |
| 5.7. Advance payment security |  | Not applicable |  |
| 6. SERVICE QUALITY AND WARRANTY LIABILITIES |  |  |  |
| 6.1. Warranty term |  | Not applicable |  |
| 6.2. Term for eliminating the Service defects |  | The Services must be provided properly and qualitatively in accordance with the requirements established under the Contract and the Annexes thereto. If it is determined that the Services are provided of poor quality and do not meet the requirements of the Contract, the Supplier shall be liable to correct the defects in the Services within 5 (five) business days from the date of receipt of the notification about the poor quality and improperly provided Services from the Contracting Authority/Insurer. |  |
| 6.3. Procedure for implementing and verifying qualitative criteria |  | Not applicable |  |
| 7. SUB-SUPPLIERS AND/OR SPECIALISTS INVOKED FOR THE EXECUTION OF THE CONTRACT |  |  |  |
| 7.1. Sub-suppliers and/or specialists invoked for the execution of the Contract |  | No sub-suppliers and/or specialists shall be invoked for the execution of the Contract. or The sub-suppliers and/or specialists invoked for the execution of the Contract shall be listed under Annex No. [...] to the Contract “Sub-suppliers and/or specialists invoked for the execution of the Contract”. |  |
| 8. ENSURING THE EXECUTION OF CONTRACTUAL LIABILITIES |  |  |  |
| 8.1. Ensuring the execution of contractual liabilities |  | Execution of liabilities under the Contract is ensured by: Forfeit (late payment interest, fine). |  |
| 8.2. Validity term of Contract Performance Security |  | Not applicable |  |
| 8.3. Submission of Contract Performance Security |  | Not applicable |  |
| 9. LIABILITY OF THE PARTIES |  |  |  |
| 9.1. The Contracting Authority shall be subject to forfeit for late payments under the Contract |  | In case the Contracting Authority, having received a properly submitted and completed Invoice, delays paying for the quality Services provided by the Supplier within the period specified in the Contract, the Supplier shall charge the Contracting Authority default interest of 0.04 percent of the unpaid amount not including VAT for each day of delay, starting from the first day after the specified deadline. |  |
| 9.2. The forfeit imposed on the Supplier |  | In case the Supplier is late in providing the Services or fails to fulfil other contractual liabilities, the Contracting Authority shall charge the Supplier default interest of 0.04 percent for each day of delay from the price of the Services not provided on time or other contractual liabilities not fulfilled, not including VAT, from the first day after the set deadline. |  |
| 9.3. The Supplier/the Contracting Authority shall be subject to a fine upon termination of the Contract due to a material breach of the Contract or unjustified termination of the Contract in a manner not specified under the Contract |  | 9.3.1. Upon termination of the Contract due to a material breach of the Contract, a fine of 10 (ten) percent of the Initial Contract Value not including VAT, specified under Item 5.2 of the Special Conditions, shall be paid. 9.3.2. In case of unjustified termination of the Contract in a manner not specified under the Contract, a fine of 10 (ten) percent of the Initial Contract Value not including VAT, specified under Item 5.2 of the Special Conditions, shall be paid. |  |
| 9.4. The Supplier shall be subject to a fine for replacing existing sub-suppliers or specialists/invoking new sub-suppliers without following the procedure for replacing the sub-suppliers and/or specialists specified in the General Conditions |  | Not applicable |  |
| 9.5. The supplier shall be subject to fines for failure to comply with environmental and/or social criteria |  | Not applicable |  |
| 9.6. Supplier/Contracting Authority shall be subject to a fine for failure to comply with confidentiality requirements |  | A fine of EUR 10,000.00 (ten thousand) euros |  |
| 9.7. The Supplier shall be subject to forfeit for failure to meet the qualitative criteria established under the procurement documents during the execution of the Contract |  | Not applicable |  |
| 9.8. The Supplier shall be subject to forfeit for failure to extend the Contract Performance Security |  | Not applicable |  |
| 9.9. The Supplier shall be subject to a fine for failure to comply with the requirements regarding the use of the symbols, name and trademark of the Contracting Authority in advertising or marketing and the prohibition on using the intellectual property created by the Contracting Authority |  | Not applicable |  |
| 9.10. Other forfeit |  | Not applicable |  |
| 10. MATERIAL CONDITIONS OF THE CONTRACT |  |  |  |
| 10.1. Material conditions of the Contract |  | The Parties agree that Items 3.1, 4.1 and 6.2 of the Contract are material conditions of the Contract. |  |
| 10.2. Major or persistent defects in the execution of a material condition of the Contract |  | Not applicable |  |
| 11. CONTRACT VALIDITY AND AMENDMENT |  |  |  |
| 11.1. Conclusion and entry into force of the Contract |  | This Agreement shall be considered concluded and shall enter into force on the date of signing the Contract (the date of signing by the second Party). The Agreement is concluded in two copies of equal legal power, one for each Party. In case the Contract is signed with qualified electronic signatures of the Parties, one copy is signed. The Contract is valid until the liabilities are completely fulfilled, but the validity term may not exceed 8 (eight) months (including the term for payment for the services provided) from the date of entry into force of the Contract. |  |
| 11.2. Extension of the Contract term |  | Not applicable |  |
| 12. TERMINATION OF THE CONTRACT |  |  |  |
| 12.1. Grounds for termination of the Contract | The Agreement may be terminated under written agreement of the Parties or unilaterally, in the cases and in accordance with the established procedure specified in the General and Special Conditions. |  |  |
| 12.2. Material breaches of the Contract | 12.2.1. The Contracting Authority shall be entitled to unilaterally terminate the Contract by giving the Supplier a written notice not later than 10 business days in advance, in case: 12.2.1.1. The Supplier fails to comply with the instruction of the Contracting Authority to correct improperly performed contractual liabilities within a reasonably determined period of time. 12.2.1.2. The Supplier is subject to bankruptcy, restructuring or liquidation proceedings, or suspends business activity. 12.2.1.3. Due to other reasons specified in the Contract and legal acts. |  |  |
| 13. ENVIRONMENTAL AND SOCIAL CRITERIA |  |  |  |
| 13.1. Environmental criteria related to purchased services | The applied environmental protection criteria are established by the Order No. D1-508 of the Minister of the Environment of the Republic of Lithuania of 28 June 2011 “On the Approval of the Procedure for the Application of Environmental Protection Criteria in Green Procurement” (hereinafter referred to as the Procedure): In Item 4.4.3 – only intangible (intellectual) or other services are purchased, not related to the creation of a tangible object, the provision of which is not expected to have a significant negative impact on the environment, does not create a source of pollution and does not generate waste. |  |  |
| 13.2. Social criteria related to the purchased Services | Not applicable |  |  |
| 14. AMENDMENTS AND SUPPLEMENTATIONS TO THE GENERAL CONDITIONS |  |  |  |
| 14.1. | The Parties agree to amend the specified Item of the General Conditions of the Contract and reword it in the following way: 13.1. The Parties shall undertake the liability to maintain confidentiality and not to disclose, without the written consent of the other Party, information of the respectful Party marked as confidential, to any employees of the Party, related to the Party or other third parties which do not need to use this information for the purposes of executing the Contract, except in the cases specified below. Confidential information shall be considered to be: 13.1.1. All information provided in any form (written, oral, electronic or visual) that is obtained in the course of fulfilling the liabilities undertaken under the Contract and related to the functions performed by the Parties, except for publicly available information, in cases provided for by legal acts and upon written confirmation by the Company that certain information provided is not confidential. 13.1.2. All information provided by the Supplier to the Contracting Authority and created/learned during the execution of the Contract, marked as confidential or, even though not marked, should be considered confidential due to the content and nature thereof. 13.1.3. In case of any uncertainty or doubt as to whether certain information is confidential, a Party to the Contract shall treat such information as confidential information in accordance with the procedure established under this Contract, until the other Party to the Contract confirms otherwise in writing. |  |  |
| 14.2. | The Parties agree to supplement the General Conditions of the Contract with the specified Item, but to leave the numbering of the remaining Items unchanged: 3.1.4. The Supplier shall undertake the liability not to provide any information related to the Contract to entities of the Russian Federation, the Republic of Belarus and the People’s Republic of China (or persons representing them) and not to invoke entities from the countries or territories specified in the list approved in Paragraph 1.2 of Resolution No. 280 of the Government of the Republic of Lithuania of March 30, 2022 “On the Implementation of the Provisions of Paragraphs 13, 14 and 15 of Article 92 of the Law on Public Procurement of the Republic of Lithuania” in any form while executing the Contract. 12.2.8. In case the Supplier fails to submit the Invoice in the manner specified under this Item of the Contract, the Contracting Authority shall have the right not to make the payment until the Invoice is submitted properly. The Supplier undertakes to pay all costs related to the submission of invoices to the Contracting Authority. The Contracting Authority shall not be liable for possible payment disruptions or delays related to disruptions in SABIS or another system through which VAT invoices are submitted, which are beyond the control of the Contracting Authority. 13.6. All confidential information shall remain the exclusive property of the Contracting Authority and no provision of the Contract shall be interpreted as granting the Supplier any right to the confidential information or any part thereof. The Supplier shall undertake the liability to: 13.6.1. Undertake all legal, appropriate technical and organizational data protection measures to protect the information received and ensure confidentiality. The specified measures must ensure a level of security appropriate to the risk involved. At the request of the Contracting Authority, the Supplier must provide the Contracting Authority with documents describing the organizational and technical data security measures implemented by the Supplier. 13.6.2. Prevent illegal actions of other persons, due to which the confidential information of the Contracting Authority may be disclosed, lost, destroyed, stolen, transferred or other conditions may be created to access the confidential information of the Contracting Authority or other illegal actions may be committed, and to immediately notify the responsible person of the Contracting Authority about such facts or other circumstances of illegal disclosure or loss of confidential information. Shall undertake the liability to: 13.7.1. Ensure that all necessary information security measures shall be taken on all computer workstations or other devices when electronic confidential information received under this Contract is handled, including, but not limited to, the installation of legal, functioning and effective anti-virus software, the installation of the latest equipment security patches, and access restriction by password. 13.7.2. Not to use portable electronic media, and if necessary – to ensure that portable electronic media (for example, USB flash drives, external hard drives, CD-R/DVD-R media) on which confidential information is stored are encrypted or stored in lockable information storage devices (cabinets, safes, separate lockable rooms, etc.), or otherwise protected against theft or loss of such devices. 13.7.3. Ensure that confidential information shall not be transmitted, stored in systems or media that may be accessible to third parties, including, but not limited to, group work systems (for example, network directory service, intranet systems). 13.7.4. Ensure that electronic information shall be transmitted in encrypted form, using encryption tools agreed with the Contracting Authority. The password used for encryption is prohibited from being transmitted by the same means (for example, by email) as the main information, the password must be sent via another communication channel or agreed upon in advance. 13.7.5. Not to make any copies, transcripts, extracts and/or other records of confidential information, unless that is necessary and unavoidable in order to ensure cooperation between the Parties. 13.7.6. Without unreasonable delay and, if possible, not later than within 24 hours after the identification of a possible information security and/or cyber incident (including personal data breaches) related to the data or information resources of the Contracting Authority , to notify the Contracting Authority about the incident that has occurred or may have occurred by e-mail cirt@ans.lt or by telephone +370 706 94707. In case the information (cyber) security breach involves the Contracting Authority, take the necessary measures to prevent further disclosure or loss of information and to mitigate the negative consequences, as well as to identify and provide the Contracting Authority with all facts related to the breach of security of confidential information. The breach notification must specify the nature of the breach, the possible consequences of the breach and the measures taken to eliminate or mitigate the consequences of the breach. 13.8. Upon expiration or termination of the Contract, the Parties shall be liable to immediately: 13.8.1. Return all confidential information to the Party that provided it or destroy the provided confidential information. 13.8.2. Oblige persons to which confidential information has been disclosed to destroy or permanently delete all electronic files, analyses, studies, notes and other documents containing confidential information or prepared on the basis of confidential information. 13.8.3. At the request of the other Party, confirm in writing to this Party the destruction of confidential information, indicating the means of information destruction used. 13.9. The Supplier and the employees thereof who have breached the requirements for security (confidentiality, integrity and availability) of the information of the Contracting Authority may be subject to liability envisaged under the Criminal Code of the Republic of Lithuania, the Code of Administrative Offences of the Republic of Lithuania and other legal acts of the Republic of Lithuania. 22.2.2.15. Upon written notice to the Supplier not later than 7 (seven) days in advance, when the Supplier breaches the provisions of the Anti-Corruption Policy or the requirements of the Code of Conduct for Business Partners while executing the Contract. |  |  |
| 14.3. | Alternative provisions provided under the General Conditions of the Contract (with the note “if applicable”, etc.) shall apply only if they are specifically described in the Special Conditions of the Contract or in the Annexes thereto. |  |  |
| 15. ANNEXES TO THE CONTRACT |  |  |  |
| 15.1. Annex No. 1 | Technical Specification with Annex |  |  |
| 15.2. Annex No. 2 | Tender |  |  |
| 16. SIGNATURES OF THE REPRESENTATIVES OF THE PARTIES |  |  |  |
| THE CONTRACTING AUTHORITY |  |  | THE SUPPLIER |
| (position, name and surname of the representative) |  |  | (position, name and surname of the representative) |
| (signature) |  |  | (signature) |

______________

GENERAL CONDITIONS OF SERVICE PURCHaSE AND SALE CONTRACT

1.	THE MAIN CONCEPTS AND CONTRACT INTERPRETATION

## 1.1.	Concepts

1.1.1. Capitalized concepts in this Contract have the following meanings:

1.1.1.1.	General Conditions – part of the Contract named “General Conditions of Service Purchase and Sale Contract”.

1.1.1.2.	The Contracting Authority –person identified in the Special Conditions as the buyer purchasing the Services specified in the Special Conditions and Annexes to the Contract.

1.1.1.3.	Initial Contract Value – the value specified in the Special Conditions not including value added tax (hereinafter referred to as VAT).

1.1.1.4. Services – Services specified in the Special Conditions and Annexes to the Contract. The term “Services” used in the Contract covers all activities related to the provision of Services, including, but not limited to, the provision of Services, the transfer of their results, the elimination of defects, the supply of goods and the submission of documents related to the Services (instructions, certificates, etc.), if that is envisaged in the Contract or is necessary in order to create and transfer the Service result to the Contracting Authority.

1.1.1.5.	Note on Transfer and Acceptance of the Services – a document under which the Supplier transfers and the Contracting Authority accepts the Services and/or the Service result and by which the Parties confirm that the Services provided meet the established requirements. In case the Contract envisages the provision of Services in stages or periods, the Note on Transfer and Acceptance may be drawn up for each stage or period separately.

1.1.1.6.	Service defects – during the transfer and acceptance of the Services or during the warranty period of the Services specified under the Contract (if applicable), the Contracting Authority or (and) third parties identify any non-compliance of the provision of the Services or the quality of the result with the requirements of the Contract and/or the laws and other legal acts, hidden defects, operational malfunctions, etc., due to which the Service results could not be used for the purpose for which the Contracting Authority intended to use them (the Services) or due to which the usefulness of the Services would decrease to such an extent that the Contracting Authority, having known about the respectful defects, either would not have purchased those Services at all, or would not have paid such a price for the Services.

1.1.1.7.	Invoice – an invoice, VAT invoice or other payment document shall be issued by the Supplier and submitted to the Contracting Authority for payment for the Services duly provided by the Supplier and accepted by the Contracting Authority. In case the Contract envisages the provision of Services in stages or periods, the Invoice may be submitted for each stage or period separately.

1.1.1.8.	Special Conditions – part of the Contract named “Special Conditions of Service Purchase and Sale Contract” and which specifies the conditions governing the acquisition of the procurement object (such as the Initial Contract Value, Terms of Provision of Services, etc.) and other specific data (such as Parties, Services, etc.), lists the Annexes, and also specifies the Amendments and Supplements to the General Conditions (if any).

1.1.1.9.	An Agreement – a document concluded by the Parties amending the terms of the Contract to the extent permitted by the LLP.

1.1.1.10.	 Contract price – the amount payable to the Supplier under the Contract, including all mandatory taxes and expenses.

1.1.1.11.	 Contract terms and conditions – General Conditions and Special Conditions together.

1.1.1.12.	 Contract – the Service purchase and sale contract, which consists of the Contract terms and conditions, the Annexes listed in the Special Conditions, and the Agreements.

1.1.1.13. 	A Party – either the Contracting Authority or the Supplier, each of them separately, depending on the context.

1.1.1.14. 	The Parties – the Contracting Authority and the Supplier together.

1.1.1.15.	 The Supplier – the person which is named in the Special Conditions as the Supplier providing the Services specified in the Special Conditions.

1.1.1.16. Order –an order for the provision of Services submitted by the Contracting Authority to the Supplier in writing (by text message, e-mail, via the information system specified by the Contracting Authority, etc.). The order is sent by the methods and contacts specified in the Special Conditions and is considered to have been properly sent and received in accordance with the procedure established under the Special Conditions.

1.1.1.17.	 LPP – the Law on Public Procurement of the Republic of Lithuania.

1.1.1.18.	 The meanings of other capitalized terms in the Contract are specified in the text of the Contract.

1.1.2.	Terms not defined under the Contract shall be understood and interpreted as defined in the Law on Public Procurement and other laws and legal acts in force at the time of conclusion and execution of the Contract.

1.1.3.	Other concepts and terms used in the Contract shall have a general meaning or the special meaning closest to the nature of the Contract, unless their different meaning is established and explained under the Contract.

1.2.	Contract interpretation

1.2.1.	The Agreement shall be concluded and interpreted in accordance with the legal acts of the Republic of Lithuania.

1.2.2.	In case the General Terms and Conditions and/or Special Terms are in conflict with the requirements of the Law on Public Procurement and other legal acts, the provisions of the Law on Public Procurement and other legal acts shall apply.

1.2.3.	A day in the Contract shall mean a calendar day.

1.2.4.	A business day in the Contract shall mean any day, except Saturday, Sunday and public holidays in Lithuania specified in the Labor Code of the Republic of Lithuania.

1.2.5.	Terms under the Contract are calculated in years, months, weeks, business days, calendar days, hours and minutes.

1.2.6.	Qualification, reliance on the capacities of other economic entities, scope of Services, review are understood as established under the Law on Public Procurement and the implementing legal acts thereof.

1.2.7.	In case it is not mandatory to require a Note on Transfer and Acceptance of the Services as a separate document, the Parties agree, and this is clearly stated in the Special Conditions, that the Note on Transfer and Acceptance of the Services shall be considered to be an Invoice. In cases when an Invoice is issued and the Note on Transfer and Acceptance of the Services is not signed, the provisions of the Contract regarding the issuance of the Note on Transfer and Acceptance of the Services shall also apply to the issuance of the Invoice.

1.2.8.	To inform, notify, warn or respond means to provide information, notification, warning or response in accordance with the procedure established under the General Conditions and/or Special Conditions.

1.2.9.	To ratify means to give written confirmation or to sign a document without or with reservations, except in cases when the person signing the document indicates a refusal to ratify it.

1.2.10.	Unless specified otherwise under the Contract, words used in the singular shall also mean the plural and vice versa, words of one gender shall also include corresponding words of another gender, and the word person shall mean both natural and legal persons.

1.2.11.	If the value indicated under the Contract in numbers and words differs, the value specified in words shall prevail.

1.2.12.	If references are made to legal acts, the current versions of the legal acts shall apply, unless stated otherwise.

## 1.3.	Document precedence

1.3.1.	The documents constituting the Contract shall be understood as supplementing each other. In case of any inconsistency or ambiguity in the terms of the Contract documents, such inconsistency or ambiguity shall be eliminated by interpreting the documents in the following order:

### 1.3.1.1. Technical specification.

### 1.3.1.2. Special conditions.

### 1.3.1.3. General conditions.

### 1.3.1.4. Procurement documents (except for technical specification).

### 1.3.1.5. Tender.

### 1.3.1.6. Other Annexes listed in the Special Conditions.

1.3.2.	 In case the terms of the Contract are amended by the Agreement of the Parties, the newly agreed terms of the Contract shall prevail over the amended terms.

1.3.3.	In case the Parties conclude an Agreement to supplement the terms of the Contract or an Annex thereto with a new condition, in case of inconsistency or ambiguity, such condition shall prevail over the other terms of the Contract or other terms of that Annex, respectively.

1.3.4.	In case the Parties agree on a new Annex, the Parties shall agree on the place of the new Annex in the list of Annexes and the significance thereof for the interpretation of the Contract. In case the new Annex is inserted in the list of Annexes, it shall be given a sequential number with a superscript, taking into account the order and importance of the Annexes (for example, Annex No. 41).

2.	OBJECT OF THE CONTRACT

2.1.	The Supplier shall undertake to provide the Contracting Authority with Services that meet the requirements established under the Contract, under the terms and conditions and in the manner established under the Contract, and the Contracting Authority shall undertake to accept the Services that meet the terms and conditions of the Contract and have been properly provided, and to pay the Supplier the price specified under the Contract, under the terms and conditions and in the manner established under the Contract.

2.2.	The Parties, when executing the Contract, shall undertake to comply with all requirements of the laws and other legal acts applicable to the execution of the Contract. A Party shall be entitled to demand the other Party to comply with all requirements of the laws and other legal acts applicable to the execution of the Contract. None of the terms of the Contract shall mean and may not be interpreted as a waiver of the Contracting Authority of other rights and guarantees of the Contracting Authority provided for in the laws and other legal acts and not discussed under the Contract, related to the improper provision of Services or their quality, or as a waiver of the Supplier of other rights and guarantees of the Supplier provided for in the laws and other legal acts and not discussed under the Contract, regarding the receipt of remuneration for the Services provided.

2.3.	The Supplier shall ensure that the Services comply with the requirements of the technical specification and the terms of the Tender of the Supplier, are of high quality, are provided properly and on time, in accordance with the terms of the Contract in a manner that best meets the interests of the Contracting Authority, in accordance with the best generally recognized professional, technical standards and practices, applying all necessary skills and knowledge.

3.	THE SUPPLIER AND OTHER PERSONS INVOKED FOR THE EXECUTION OF THE CONTRACT

## 3.1.	Qualification And other liabilities undertaken under the Tender of the Supplier

3.1.1.	The Supplier shall be responsible for ensuring that, throughout the entire period of execution of the Contract, the Supplier is competent, reliable and capable (including the capacities of the economic entities the capacities of which the Supplier invokes) to fulfil the requirements of the Contract:

3.1.1.1.	Shall have the right to engage in the activities necessary for the execution of the Contract. Upon request of the Contracting Authority, the Supplier shall provide documents proving that the Contract is executed only by persons possessing such right.

3.1.1.2.	Shall meet the requirements for the qualification of the Suppliers established under the procurement documents and shall not have grounds for exclusion established under the procurement documents.

3.1.1.3.	Shall comply with the liabilities specified in the tender of the Supplier, including, but not limited to, shall comply with the values ​​and parameters of the criteria specified in the tender of the Supplier, due to which the tender was selected as the most cost-effective (hereinafter referred to as the qualitative criteria). The procedure for verifying compliance with the liabilities specified in this Item is established under the Special Conditions.

3.1.1.4.	Shall ensure the application of the established quality management system and/or environmental management system standards, if required under the procurement documents, and hold the documents proving that.

3.1.1.5. Shall meet the interests of national security and would not be registered (permanently residing or having citizenship) in countries or territories considered unreliable, if such requirements were established under the procurement documents.

3.1.2.	In case the Supplier is a group of suppliers operating under a joint activity agreement, the members of such Supplier shall be jointly and severally liable to the Contracting Authority for the execution of the Contract. In case the Supplier relies on the capacities of economic entities to meet the requirements of financial and economic capacity, the Supplier shall be jointly and severally liable with such economic entities for the execution of the Contract (if it was requested under the procurement documents).

3.1.3.	The Supplier shall also be also responsible for ensuring that the Supplier, sub-suppliers and specialists directly executing the Contract meet the professional qualification and other requirements established under the laws and other legal acts and/or procurement documents and have the right to engage in the activities for which they are invoked.

## 3.2.	Invoking and replacing the sub-suppliers and specialists

3.2.1.	The Supplier undertakes the liability to ensure that the Contract will be executed by the sub-suppliers and/or specialists proposed in the procurement and meeting the qualification and other requirements established under the procurement documents. The actions of these persons during the execution of the Contract shall entail the same consequences and liability for the Supplier as own actions. The Supplier shall be liable for the actions or inaction of the sub-suppliers and specialists.

3.2.2.	Sub-suppliers and/or specialists (if any) invoked for the execution of the Contract are indicated in the Special Conditions.

3.2.3.	The Supplier may change and/or invoke sub-suppliers and/or specialists in the cases and in accordance with the procedure established under this Chapter of the Contract.

3.2.4. A new sub-supplier or specialist may begin to perform the assigned liabilities by the Supplier under the Contract not earlier than the Contract is signed.

3.2.5. In case the Supplier invokes a new sub-supplier or replaces an existing sub-supplier and/or specialist without the written consent of the Contracting Authority, or the contractual liabilities are executed by sub-suppliers and/or specialists which do not meet the qualification requirements established under the procurement documents, the requirements of the quality management system and/or environmental management system standards, the requirements for the absence of grounds for exclusion, compliance with national security interests and the requirements not to be registered (permanently residing or having citizenship) in countries or territories considered unreliable (if applicable) and the conditions specified in the tender of the Supplier to substantiate the qualitative criteria established under the procurement documents (if applicable), the Supplier shall be subject to a fine of the amount indicated under the Special Conditions.

3.2.6. The Supplier shall be entitled to invoke new sub-suppliers not specified in the Special Conditions for the execution of the Contract, the capacities of which the Supplier did not invoke to substantiate the qualification requirements established under the procurement documents.

3.2.7. After concluding the Contract, but not later than the commencement of execution of the Contract, the Supplier undertakes to notify the Contracting Authority about the names, legal entity code, contact details and representatives of the sub-suppliers known at that time, the capacities of which were not invoked by the Supplier to substantiate the qualification requirements established under the procurement documents.

3.2.8. The Supplier may, at any time during the execution of the Contract, change the sub-supplier, the capacities of which were not invoked by the Supplier to substantiate the qualification requirements established under the procurement documents, at own discretion.

3.2.9. The Supplier, at any time during the execution of the Contract, must notify the Contracting Authority not later than 5 (five) business days before the intended use and/or change of a new sub-supplier, the capacities of which were not invoked by the Supplier to substantiate the qualification requirements established under the procurement documents. The Contracting Authority (if applicable in accordance with the procurement documents) shall verify whether there are any grounds for excluding the sub-supplier and whether the sub-supplier complies with national security interests and the requirements not to be registered (permanently residing or having citizenship) in countries or territories considered unreliable. In case the situation of the sub-supplier does not meet at least one of the specified requirements, the Contracting Authority shall require replacing this sub-supplier with a sub-supplier that meets the requirements. The Contracting Authority shall notify the Supplier in writing within 5 (five) business days about the consent to use and/or replace a new sub-supplier, the capacities of which were not invoked by the Supplier to substantiate the qualification requirements established under the procurement documents. Upon the consent of the Contracting Authority, the Parties sign an Agreement, which is considered an integral part of the Contract.

3.2.10. The sub-suppliers the capacities of which are invoked by the Supplier to meet the qualification requirements established under the procurement documents may only be changed in the following cases:

3.2.10.1. When a bankruptcy case has been filed against the sub-supplier, an out-of-court bankruptcy proceeding has been initiated, it becomes insolvent or there is a likelihood of insolvency, it suspends economic activities or when an analogous situation arises in accordance with the procedure established under the laws and other legal acts.

3.2.10.2. When the sub-supplier, due to objective reasons (for example, the refusal of the sub-supplier to participate in the execution of the Contract, termination of legal relations with the Supplier, etc.), is no longer able to fulfil all or part of the contractual liabilities.

3.2.10.3. The Supplier or sub-supplier must replace the sub-supplier if it becomes apparent that the sub-supplier does not meet the requirements established under in the procurement documents.

3.2.11.	The specialists of the Supplier (or the sub-supplier) executing the Contract may be replaced in the following cases:

3.2.11.1. Under the initiative of the Supplier for objective reasons (for example, vacation, illness, termination of employment, etc.), upon submission of data on the intended newly appointed specialist and documents confirming the qualifications and compliance with other requirements established under the procurement documents.

3.2.11.2. Under the initiative of the Contracting Authority, in case the Contracting Authority has reasonable suspicions that the specialist appointed by the Supplier to execute the Contract is incompetent to perform the assigned duties.

3.2.11.3. The Supplier or Sub-supplier shall replace the specialist if it turns out that the respectful specialist does not meet the requirements established under the procurement documents.

3.2.12. At the time of submitting the request of the Supplier to replace the specialist and/or sub-supplier, the new specialist and/or sub-supplier shall meet the requirements for the specialist and/or sub-supplier in the procurement documents and the values ​​of the quality criteria specified in the tender of the Supplier.

3.2.13. The Supplier must submit the following documents to the Contracting Authority not later than 5 (five) business days in advance before the replacement of the intended sub-supplier, the capacities of which the Supplier invokes to meet the qualification requirements established under the procurement documents, and/or replacement of the specialist:

3.2.13.1. A reasoned written request to change the sub-supplier and/or specialist, explaining the circumstances of the change. The Contracting Authority shall reserve the right to request evidence substantiating the circumstances of the replacement.

3.2.13.2. Documents proving the qualifications of the new sub-supplier and/or specialist, compliance with the quality criteria (if applicable), the required quality management system and/or environmental management system standards (if applicable), the absence of grounds for exclusion and compliance with national security interests and the requirements not to be registered (permanently residing or having citizenship) in countries or territories considered unreliable (if applicable) in accordance with the requirements of the Contract.

3.2.14. The Contracting Authority, having received the request of the Supplier with other documents specified under the Contract, shall, within 5 (five) business days, assess the possibility of a replacement and notify the Supplier in writing about the consent to replace the sub-supplier, the capacities of which are invoked by the Supplier r to meet the qualification requirements established under the procurement documents, and/or the specialist. Upon the consent of the Contracting Authority, the Parties shall sign an Agreement, which shall be considered an integral part of the Contract.

3.3. Replacing joint activity partners

3.3.1. The Supplier, executing the Contract as a group of suppliers operating on the basis of a joint activity agreement, has the right to reject a joint activity partner (hereinafter referred to as the Partner) if, due to objective and justified circumstances, the Partner is no longer able to execute the Contract, including, but not limited to, cases when the Partner does not comply with the provisions of the Law on Public Procurement or other legal acts, poses a threat to national security, international sanctions have been imposed on the Partner as understood in the Law on International Sanctions of the Republic of Lithuania (hereinafter referred to as the Law on Sanctions), the Partner is in difficult financial condition, which determines the non- sub-supplier of the Contract and/or refusal to perform it, or other unforeseen objective reasons have arisen, which determine the withdrawal of the Partner from the joint activity agreement.

3.3.2. The Supplier, executing the Contract as a group of suppliers operating on the basis of a joint activity contact, has the right to change the Partner if, due to reorganization, restructuring or bankruptcy proceedings, the rights and obligations of the original Partner are taken over in whole or in part by another Partner. Such a change of Partner may not lead to other material changes to the Contract and may not be intended to avoid the application of the Law on Public Procurement and other legal acts.

3.3.3. The Supplier shall provide the Contracting Authority with the following documents not later than 10 (ten) business days in advance before the intended Partner replacement or refusal:

3.3.3.1. A reasoned written request to change the composition of the Supplier and evidence substantiating at least one of the circumstances of the refusal or replacement of the Partner specified under the Contract.

3.3.3.2. A draft of a new joint activity agreement or amendment to an existing joint activity agreement, which, if a Partner withdraws, must state that the obligations of the withdrawing Partner shall be assumed in full by the remaining Partner and/or the newly recruited Partner.

3.3.3.3. Documents confirming the qualifications of the remaining Partner or the newly invoked Partner and, if applicable, documents proving the requirements of the quality management and/or environmental management system standards. In all cases, the qualifications of the remaining Partner or the newly invoked Partner must be not lower than those of the departing Partner (meeting the qualification requirements set out in the procurement documents, which were met by the departing Partner, and meeting the specialist qualifications specified in the tender of the departing Partner and other conditions to substantiate the quality criteria established under the procurement documents (if applicable). If a new Partner is invoked, also in accordance with the requirements specified in the procurement documents, documents shall be submitted substantiating the absence of grounds for the exclusion of the invoked Partner and compliance with the interests of national security and the requirements not to be registered (permanently residing or having citizenship) in countries or territories considered unreliable (if applicable).

3.3.4. The Contracting Authority, having received the request of the Supplier with other documents specified in the Contract, shall, within 10 (ten) business days, assess the possibilities of replacement and notify the Supplier in writing about the consent or disagreement to refuse or replace the Partner. Upon the consent of the Contracting Authority, the Parties shall sign the Agreement, which shall be considered an integral part of the Contract. Before signing the Agreement, the Contracting Authority shall be provided with a copy or transcript of the new joint activity agreement or amendment to the existing joint activity agreement.

## 3.4.	Direct payment agreements with the sub-suppliers

3.4.1.	Under the request of the sub-suppliers, the Contracting Authority will settle accounts with them directly. The Contracting Authority provides for the possibility of direct payment to the sub-suppliers specified in the Contract under the following conditions and procedure:

3.4.1.1.	After concluding the Contract, the Supplier shall undertake in writing to provide the Contracting Authority, not later than the commencement of the Contract, with the names, representatives and contact details of the sub-suppliers known at that time. The Contracting Authority also requires the Supplier to notify about any changes to the above-mentioned information throughout the execution of the Contract.

3.4.1.2.	The Contracting Authority shall notify the sub-suppliers in writing about the possibility of direct payment not later than 3 (three) business days from the date of receipt of the information specified in Item 3.4.1.1 of the General Terms and Conditions.

3.4.1.3.	The sub-supplier, wishing to use such an option, shall submit a written request to the Contracting Authority. When the sub-supplier expresses a desire to use the direct payment option, a tripartite agreement shall be concluded between the Contracting Authority, the Supplier and this sub-supplier, which describes the procedure for direct payment to the sub-supplier, taking into account the requirements established under the Contract and the sub-supply contract.

3.4.1.4.	The possibility of direct payment to the sub-suppliers shall not change the liability of the Supplier regarding the execution of the Contract.

4.	COOPERATION OF THE PARTIES

## 4.1.	The liability of Party cooperation

4.1.1.	When executing the Contract, the Parties shall cooperate to the maximum extent and promptly exchange information, as well as provide each other with immediate written notices of the occurrence or existence of any event, condition or circumstance that may affect the execution of the Contract or result in the breach thereof.

4.1.2.	The Parties shall undertake the liability to ensure that they provide each other with documents and/or other information that are necessary for the proper execution of the contractual liabilities of the Parties.

4.1.3.	In case a Party encounters an obstacle to the execution of the Contract, it shall immediately, but not later than within 5 (five) business days, notify the other Party about such obstacles and take all reasonable measures within own power to eliminate such obstacles.

## 4.2.	Contact persons

4.2.1.	Each of the Parties must, at the time of concluding the Contract, appoint a contact person responsible for the execution of the Contract (for example, acceptance of the Service results, placing and receiving Orders, etc.), and indicate their contact details in the Special Conditions.

4.2.2.	In case a Party wishes to revoke the designated contact person and appoint another person or wishes to appoint another person to temporarily perform the functions of the contact person during the period of the temporary inability of the contact person to perform the respectful functions, the Party shall notify the other Party in advance and provide the other Party with the contact details of such person: name, surname, e-mail and telephone number.

4.2.3.	In case it becomes apparent that the contact person of a Party is temporarily unable to perform the assigned duties (due to illness, injury or other unforeseen reasons), the Party shall immediately, but not later than on the next business day, appoint another contact person to temporarily perform the functions of the contact person and notify the other Party thereof. In case of replacement of persons performing the functions of contact persons, no Agreement shall not be concluded in accordance with Item 20.5 of the General Terms and Conditions.

5.	DOCUMENTS SUBMITTED DURING THE EXECUTION OF THE CONTRACT

5.1.	In case the Supplier shall prepare and/or provide the Contracting Authority with instructions for using the Service result, they must be clear and detailed so that the Contracting Authority, following them, can properly use the Service result.

5.2.	In case the training and/or testing is to be carried out under the Contract, the Supplier must provide the Contracting Authority with the operating instructions before such training and/or testing, and after the training and/or testing, revise and supplement the operating instructions, taking into account the progress and results of the training and/or testing.

5.3.	In case the documents necessary for the use of the Service result require translation, the related costs shall be covered by the Supplier. In case the Supplier translates the documents necessary for the use of the Service result independently, the Supplier shall be responsible for the accuracy of the translation of these documents.

6.	END OF SERVICE PROVISION AND ACCEPTANCE OF SERVICE RESULTS

## 6.1.	End of service provision

6.1.1.	The provision of services shall be considered complete when all of the following conditions are met:

6.1.1.1.	The Supplier provided all Services in accordance with the requirements of the Contract as well as the laws and other legal acts.

6.1.1.2.	The Supplier has provided the Contracting Authority with all necessary documentation, including operating instructions, certificates and warranties (if required).

6.1.1.3.	The Supplier has trained the personnel of the Contracting Authority on how to use the Service result (if required).

6.1.1.4.	The Note on Transfer and Acceptance of the Services or the Notes on Transfer and Acceptance of the Services, if the provision of Services in stages or periods is envisaged, or another document provided for in the Contract, upon the signing of which the Services are deemed to have been accepted, have been signed.

6.1.1.5.	The Supplier has fulfilled other conditions provided for in the laws and other legal acts, the Contract and the tender, which must be fulfilled in order for the provision of the Services to be considered completed, and has provided the Contracting Authority with documents proving that.

## 6.2.	Transfer-acceptance of services that are one-time in nature, provided periodically or according to the Order of the Contracting Authority

6.2.1.	The Supplier shall provide the Services and transfer the Service result (if applicable) to the Contracting Authority, and the Contracting Authority shall accept the Services provided in good quality and in compliance with the requirements of the Contract as well as the laws and other legal acts. The Services shall be provided in the manner and within the terms specified in the Special Conditions.

6.2.2.	The Service result is transferred to the Parties by signing the Note on Transfer and Acceptance of the Services, which is signed in 2 (two) copies with equal legal force (except for cases when the Note on Transfer and Acceptance of the Services is signed with a secure electronic signature), one for each Party. In case the Note on Transfer and Acceptance of the Services is not required as a separate document, the Parties agree, and this is clearly indicated in the Special Conditions, that the Note on Transfer and Acceptance of the Services is considered to be the Invoice.

6.2.3.	After the Supplier provides the Services, the Contracting Authority shall inspect them and shall be liable to:

6.2.3.1.	Not later than 5 (five) business days from the actual provision of the Services and submission of the Note on Transfer and Acceptance of the Services, accept the result of the Services by signing the Note on Transfer and Acceptance of the Services.

6.2.3.2.	Accept the Service result with reservations by signing the Note on Transfer and Acceptance of the Services and the defects report drawn up during the Service inspection, in which the Contracting Authority shall indicate the defects of the Services or the submitted documents of the Supplier inspected during the Service acceptance and the procedure for eliminating those defect (hereinafter referred to as the defects report).

6.2.3.3.	Refuse to accept the result of the Services and deliver (or send) a defect report to the Supplier regarding the inadequate Services or part thereof.

6.2.4.	The Note on Transfer and Acceptance of the Services shall indicate the date on which the Supplier provided the Services and submitted all necessary documents.

6.2.5.	If defects in the Services are identified that do not constitute non-compliance with the requirements established under the Contract, and their elimination does not prevent the Contracting Authority from using the result of the Services for its intended purpose, the Contracting Authority shall be entitled to accept the Services with reservations, draw up a defects report and set reasonable terms for the Supplier to eliminate the defects in the Services. The Supplier must eliminate the defects in the Services within the reasonable terms specified by the Contracting Authority, in accordance with Item 7.3 of the General Terms and Conditions “Service defect elimination”. In case the Supplier misses the terms for eliminating the defects in the Services, the provisions of Item 7.4 of the General Terms and Conditions “The rights of the Contracting Authority, if the Supplier fails to remedy defects in the Services” shall apply.

6.2.6.	In case the Contracting Authority does not submit (send) a defects report to the Supplier within 5 (five) business days from the receipt of the Note on Transfer and Acceptance of the Services, it shall be considered that the Contracting Authority has accepted the Services and has no claims regarding them.

6.2.7.	The risk of loss or damage or accidental destruction of goods related to the Services passes from the Supplier to the Contracting Authority from the moment of actual acceptance of such Services.

6.2.8.	The Contracting Authority shall be entitled to use the result of the Services (if applicable) only after signing the Note on Transfer and Acceptance of the Services.

6.2.9. In case the Supplier has provided the Services earlier than the deadline for the provision of Services established under the Special Conditions, but the Services have defects and the Supplier does not correct these defects by the end of the deadline for the provision of Services specified in the Special Conditions, the Supplier shall be subject to penalties of the amount specified under the Special Conditions until the date of provision of the appropriate Services.

## 6.3.	Transfer and acceptance of services provided in stages

6.3.1. The Supplier shall be liable to provide the Services and transfer the result of the Services to the Contracting Authority in stages, and the Contracting Authority must accept the Services provided in a specific stage in a high-quality manner and in compliance with the requirements of the Contract as well as the laws and other legal acts. The Services are provided in stages in accordance with the sequence and deadlines of the stages specified in the Special Conditions.

6.3.2.	The result of the Services provided at a specific stage is transferred to the Parties by signing the Note on Transfer and Acceptance of the Services, which is signed in 2 (two) copies with equal legal force (except for cases when the Note on Transfer and Acceptance of the Services is signed with a secure electronic signature), one for each Party. In case the Note on Transfer and Acceptance of the Services is not required as a separate document, the Parties agree, and this is clearly indicated in the Special Conditions, that the Note on Transfer and Acceptance of the Services is considered to be the Invoice.

6.3.3. The Contracting Authority shall sign every Note on Transfer and Acceptance on the condition that all previous stages have been accepted, unless otherwise specified in the Special Conditions.

6.3.4. After the Services provided in all stages have been provided, i.e. upon completion of the Services, the final Note on Transfer and Acceptance of the provided Services is signed.

6.3.5.	After the Supplier provides the Services at a specific stage, the Contracting Authority shall verify the result of the Services and shall be liable to:

6.3.5.1. Not later than 5 (five) business days from the actual provision of the Services stage and submission of the Note on Transfer and Acceptance of the Services, accept the result of the Services stage by signing the Note on Transfer and Acceptance of the Services.

6.3.5.2.	Accept the result of the Services stage with reservations by signing the Note on Transfer and Acceptance of the Services and the defects report drawn up during the Service stage inspection, in which the Contracting Authority shall indicate the defects of the Services stage or the submitted Supplier documents observed during the acceptance of the Services stage and the procedure for eliminating those deficiencies (hereinafter referred to as the defects report).

6.3.5.3. Refuse to accept the result of the Services stage and deliver (or send) a defect report to the Supplier due to improperly provided Services of this stage.

6.3.6.	The Note on Transfer and Acceptance of the Services shall indicate the date on which the Supplier provided the Services at a specific stage and submitted all necessary documents (if applicable).

6.3.7.	In case defects in the Services are identified that do not constitute non-compliance with the requirements established under the Contract, the Contracting Authority may accept the result of the Services stage with reservations, draw up a defects report and set reasonable terms for the Supplier to eliminate the defects in the Services. The Supplier must eliminate the defects in the Services within the reasonable terms specified by the Contracting Authority, in accordance with Item 7.3 of the General Terms and Conditions “Service defect elimination”. In case the Supplier misses the terms for eliminating the deficiencies in the Services, the provisions of Item 7.4 of the General Terms and Conditions “The rights of the Contracting Authority, if the Supplier fails to remedy defects in the Services” shall apply.

6.3.8.	In case the Contracting Authority does not submit (send) a defects report to the Supplier within 5 (five) business days from the receipt of the Note on Transfer and Acceptance of the Service, it shall be considered that the Contracting Authority has accepted the Services at a specific stage and has no claims regarding them.

6.3.9.	The Contracting Authority shall be entitled to use the result of the Services provided in stages only after signing the final Note on Transfer and Acceptance of the Service, unless established otherwise under the Special Conditions.

6.3.10. The deadline for the execution of any subsequent stage of the Services related to the provision of the previous stage of the Services is not automatically extended when the Contracting Authority fails to sign the Note on Transfer and Acceptance of the Services for the previous stage due to the fault of the Supplier.

6.3.11. In case the Supplier has provided the Services earlier than the deadline for the Service provision stage specified in the Special Conditions, but the Services have defects and the Supplier does not correct these defects by the end of the deadline for the Service provision stage specified in the Special Conditions, the Supplier shall be subject to penalties of the amount specified in the Special Conditions until the date of provision of the appropriate Services.

7.	WARRANTY LIABILITIES OF THE SUPPLIER

## 7.1. Warranty terms (if applicable)

7.1.1.	The result of the Services is subject to the warranty period established in legal acts and/or applied by the Supplier, which is specified in the tender of the Supplier, technical specification or Special Conditions. The warranty period shall be calculated from the date of signing the Note on Transfer and Acceptance of the Services.

7.1.2.	The warranty periods shall be suspended for as long as the Contracting Authority is unable to properly use the Service result due to identified defects for which the Supplier is responsible. In case the Contracting Authority is unable to use only a defined part of the Service result due to defects in the Service, the warranty periods are suspended only in respect of such part.

7.1.3.	The Supplier shall not be held liable for defects in the Services that arise from improper use or maintenance of the Service result or the fault of the Contracting Authority, the personnel thereof or third parties, provided that the Supplier is not at fault for such defects in the Services, improper use or maintenance of the Service result.

## 7.2.	Claims regarding defects in the Services

7.2.1.	The Contracting Authority, having identified defects in the Services within the warranty period specified in the Contract (if applicable), must immediately, but not later than within 30 (thirty) days and not later than before the end of the warranty period, submit a written claim to the Supplier and set reasonable deadlines, if they are not set in the Special Conditions, for eliminating the defects in the Services.

7.2.2.	The Supplier shall be liable to eliminate all defects in the Services for which the Supplier is responsible, free of charge, within the reasonable time limits established in the claim of the Contracting Authority, unless specific time limits are established under the Special Conditions, which are calculated from the date of receipt of the claim.

7.2.3. In case the Supplier does not acknowledge the defects of the Services, each of the Parties may apply for an independent expert inspection. In case the Supplier does not respond or does not use an independent expert agreed with the Contracting Authority (the Contracting Authority may not unreasonably refuse to approve the Supplier's use of the proposed expert) to resolve the dispute within 10 (ten) days from the request of the Contracting Authority or (and) if the dispute has lasted longer than 30 (thirty) days from the first request of the Contracting Authority, the Contracting Authority shall be entitled to independently apply for an expert inspection. In such a case, the costs of the inspection shall be covered by:

7.2.3.1. In case the result of the Services meets the requirements specified in the Contract and laws and other legal acts – by the Contracting Authority.

7.2.3.2. In case the result of the Services does not meet the requirements specified in the Contract, the laws and other legal acts – by the Supplier.

7.2.4. The inspection conclusions shall be binding on the Parties.

7.2.5. The Contracting Authority does not lose the right to make a claim for defects in the Services, and the Supplier has the obligation to eliminate all defects in the Services free of charge, regardless of whether those defects could have been identified at the time of signing the Note on Transfer and Acceptance of the Services.

## 7.3.	Service defect elimination

7.3.1.	The Supplier shall be liable to eliminate any defects in the result of the Services free of charge. If defects are found in the goods related to the Services, the Supplier shall be liable to eliminate the defects by repairing the goods or a part thereof or by replacing the goods with a new good or part thereof.

7.3.2.	The Contracting Authority shall be liable to provide access to the Supplier to carry out the elimination of defects in the Services so that the Supplier can do that within the specified time limits. If the defects in the goods related to the provision of the Services are eliminated at the place of use of the goods, the Contracting Authority and the Supplier must agree on the time for the elimination of the defects in the goods.

7.3.3.	In case defects are repeatedly identified in the repaired part of the goods related to the provision of Services, the Supplier shall be liable to replace the goods with new quality goods, unless the Contracting Authority agrees in writing to repair the goods again.

7.3.4.	After the defects in the Service result have been eliminated, the warranty period for the Service result (or for repaired or new goods or parts thereof related to the Services) shall be calculated again from the date of transfer of the properly provided Services (or goods related to the Services) to the Contracting Authority.

7.3.5.	In case the elimination of defects in the result of a part of the Services may affect other parts of the Services, the Contracting Authority shall be entitled to request the Supplier to repeat the tests performed under the Contract (if any). The Contracting Authority must submit such a request in writing to the Supplier within 30 (thirty) days after the elimination of the defects. Such tests shall be carried out in accordance with the conditions of the previously performed tests, except that they shall in all cases be carried out at the risk and expense of the Supplier.

7.3.6.	The Supplier, having eliminated all defects in the Services, shall be liable to notify the Contracting Authority thereof.

7.3.7.	Within 5 (five) business days after receiving the notification of the Supplier about the elimination of defects in the Services the Contracting Authority shall be liable to check the defects indicated in the Defects Report or the claim of the Contracting Authority and confirm in writing which defects in the Services have been eliminated properly.

## 7.4.	The rights of the Contracting Authority, if the Supplier fails to remedy defects in the Services

7.4.1.	In case the Supplier refuses to eliminate or fails to eliminate the defects in the Services within the reasonable time limits set by the Contracting Authority, Contracting Authority shall be entitled:

7.4.1.1.	To eliminate the defects in the Services by own efforts or by hiring third parties, notifying the Supplier in advance, and demand that the Supplier reimburse the costs of the inspection of the Services and the elimination of the defects in the Services and cover the losses incurred.

7.4.1.2.	To demand a reduction of the amount payable to the Supplier and a refund of the overpayment resulting from the reduction of this amount within 30 (thirty) days from the end of the deadline set for the Supplier to eliminate the defects in the Services, if that does not contradict the principles established in the Law on Public Procurement.

7.4.1.3. To refuse the Services and not pay for such Services or demand a refund of the amount paid for the Services and terminate the Contract.

7.4.2.	The amount payable to the Supplier under the Contract shall be reduced by the amount by which the value of the Services to the Contracting Authority decreases due to an inadequate result of the Services or defects in the goods related to the provision of the Services, if the value of such result of the Services and/or goods can be deducted from the total value of the Services. The decrease in the value of the Services shall include, among other things, the costs of the Contracting Authority for assessing and eliminating the defects of the Services and/or goods (if the price of such Services and/or goods was specified at the time of purchase).

7.4.3.	The Supplier must satisfy the monetary claim of the Contracting Authority pursuant to Sub-item 7.4.4 of the General Terms and Conditions within 30 (thirty) days or within a longer reasonable period specified in the claim of the Contracting Authority.

7.4.4.	For any delay in eliminating the defects in the Services, the Contracting Authority must demand the Supplier to pay a penalty of the amount specified in the Special Conditions.

8.	SERVICE PROVISION TERMS

## 8.1.	Service provision terms and schedule

8.1.1.	The Supplier shall provide the Services within the time limits specified in the Special Conditions.

8.1.2.	If applicable, the Contracting Authority must prepare and submit to the Supplier for approval a schedule for the provision of Services (hereinafter referred to as the Schedule) not later than 14 (fourteen) business days from the entry into force of the Contract or within another period specified in the procurement documents.

8.1.3.	If applicable, the Schedule must indicate which Services may be provided simultaneously and which may only be provided in the intended order.

## 8.2.	Penalties for delay in provision of Services

8.2.1.	In case the Supplier misses the deadlines for providing the Services specified under the Special Conditions, the Supplier shall be subject to penalties of the amount specified in the Special Conditions until the date of provision of the Services.

8.2.2.	In case the Supplier misses the deadline for providing the Services or a stage thereof, penalties shall be calculated from the end of the deadline for providing the Services or a stage thereof (excluding) to the date of provision of the Services or a stage thereof (including), established in accordance with the Notes on Transfer and Acceptance of the Services.

8.2.3. In case the Supplier is imposed penalties under this Contract, the amount payable by the Contracting Authority for the Services shall be reduced by the amount of the assessed penalties. The Contracting Authority shall also have the right to unilaterally deduct the assessed penalties from any payments made to the Supplier in accordance with the procedure established by the legal acts, notifying the Supplier in writing about the inclusion of such penalties.

9.	METHODS FOR ENSURING THE EXECUTION OF CONTRACTUAL LIABILITIES

The execution of the contractual liabilities of the Parties shall be ensured by the methods of ensuring the execution of contractual liabilities specified in Chapter 8 of the Special Conditions, the procedure for ensuring the execution of contractual liabilities defined in Chapter 10 of the General Conditions, the advance payment security specified in Item 12.1.3 of the General Conditions (if the amount of the advance payment is specified in the Special Conditions and advance payment security is required), and the penalties specified in Chapter 9 of the Special Conditions.

10.	CONTRACT PERFORMANCE SECURITY (IF APPLICABLE)

10.1. The provisions of this Chapter shall apply if the Special Conditions provide that, in order to ensure the proper execution of the Contract, the Supplier must provide a first-demand bank guarantee or a surety bond from an insurance company or other security for the execution of contractual liabilities specified in the Special Conditions.

Note: when the Special Conditions state that the Contracting Authority requires the submission of the Contract Performance Security issued by a credit union, the provisions of this Chapter shall apply as necessary and the Contracting Authority shall be entitled to stipulate additional requirements in the Special Conditions for the submission of such Contract Performance Security, consistent with the provisions of the laws and other legal acts.

10.2. The Supplier must provide the Contracting Authority with the Contract Performance Security of the type and amount specified in the Special Conditions – a first-demand bank guarantee or a surety bond from an insurance company (together with the surety bond from an insurance company, an insurance certificate (policy) and a document proving that the insurance premium for the issued surety bond has been paid must be submitted and signed), meeting the conditions specified in Chapter 10 of the General Conditions, within the period specified in the Special Conditions (hereinafter referred to as the Contract Performance Security).

10.3. In case the Supplier does not provide the Contracting Authority with the Contract Performance Security of the value specified in the Contract within the term specified in the Contract, it shall be deemed that the Supplier has refused to conclude the Contract and the Contracting Authority shall have the right to propose to conclude the Contract with another supplier in accordance with the procedure established by the Law on Public Procurement.

10.4. Before submitting the Contract Performance Security, the Supplier shall be entitled to request the Contracting Authority to confirm that the Contracting Authority agrees to accept the Contract Performance Security offered by the Supplier. In such case, the Contracting Authority shall be liable to respond to the Supplier not later than within 3 (three) business days from the date of receipt of the request of the Supplier.

10.5. In the Contract Performance Security, the bank (insurance company) must irrevocably and unconditionally undertake to pay the Contracting Authority the amount specified in the Contract Performance Security by transferring the money to the account of the Contracting Authority not later than within 15 (fifteen) days from the date of receipt of the written notification of the Contracting Authority about the breach of contractual liabilities by the Supplier, their partial or complete non-fulfilment or improper fulfilment.

10.6. The Contract Performance Security may not state that the bank (insurance company) is liable only for compensation for direct losses. The bank (insurance company) does not have the right to require the Contracting Authority to substantiate the claim. The Contracting Authority shall indicate in the notification to the bank (insurance company) that the amount of the Contract Performance Security is due to the partial or complete failure by the Supplier to perform the Contract and/or termination thereof due to the fault of the Supplier. The Contracting Authority shall not be liable to prove the actual losses incurred and the Supplier, by signing the Contract and submitting the Contract Performance Security, confirms that the amount of the Contract Performance Security shall be considered the minimum unprovable losses of the Contracting Authority.

10.7. The Contract Performance Security shall come into force not later than on the date of submission thereof to the Contracting Authority.

10.8. The amount of the Contract Performance Security shall be indicated and paid in euros.

10.9. The Contract Performance Security shall be drawn up in Lithuanian or another language (at the request of the Contracting Authority, a translation into Lithuanian shall be provided).

10.10. The validity period specified in the Contract Performance Security shall not be shorter than that specified in the Special Conditions.

10.11. In case the duration of the Contract is longer than 1 (one) year, the Supplier shall be entitled to submit a Contract Performance Security valid for 1 (one) year, but must extend the Contract Performance Security term or submit a new Contract Performance Security not later than 10 (ten) business days before the expiration of the Contract Performance Security term.

10.12. In case, under the conditions established under the Contract, the term for the provision of the Services is extended or postponed due to the suspension of the Contract, or there is a delay in providing the Services or correcting the defects in the Services, the Supplier must ensure the validity of the Contract Performance Security for the entire period of validity of the Contract and must provide the Contracting Authority with a new or extended Contract Performance Security not later than by the end of the term of validity of the Contract Performance Security.

10.13. In case the Supplier fails to extend the validity period of the Contract Performance Security in a timely manner or fails to provide a new Contract Performance Security, the Contracting Authority shall be entitled to demand penalties of the amount specified under the Special Conditions for each day of delay.

10.14. The Contracting Authority does not accept the Contract Performance Security and/or considers it invalid, and/or applies to the Supplier for the submission of a new Contract Performance Security to the Contracting Authority, and the Supplier must submit the Contract Performance Security within the shortest possible time if the Contract Performance Security does not meet the requirements established under the Contract or the Contracting Authority has information related to the suspension or possible suspension of the activities of the bank (insurance company) that issued the Contract Performance Security (including insolvency, liquidation or legal protection procedures).

10.15. In case the Supplier breaches the liabilities established under the Contract, partially or completely fails to perform the liabilities (or performs them not in accordance with the terms of the Contract), the Contracting Authority shall be entitled to use the Contract Performance Security. In order to continue to execute the contractual liabilities, the Supplier must, within 10 (ten) business days from the date of receipt of the notification of the payment of the Contract Performance Security to the Contracting Authority, provide the Contracting Authority with a new Contract Performance Security of the amount specified in the Special Conditions.

10.16. The Contracting Authority shall be entitled to use the Contract Performance Security in any of the following circumstances:

10.16.1. The Supplier has not fulfilled, is not fulfilling or is not properly fulfilling the contractual liabilities.

10.16.2. The Supplier fails to comply with the instruction of the Contracting Authority to remedy the defects in the Services within a reasonable period of time.

10.16.3. In case due to any actions (actions or inactions) of the Supplier the Contracting Authority has incurred losses (including, but not limited to, additional costs, lost income or other direct and indirect losses, late payment interest and/or penalties (if late payment interest and/or penalties are provided for in the Special Conditions of the Contract).

10.16.4. The Supplier unilaterally terminates the Contract without justifiable reason (other than in cases specified under the Contract).

11.	CONTRACT PRICE AND RECALCULATION THEREOF

11.1. The Contract price, which the Contracting Authority shall be liable to pay the Supplier for the Services actually provided under the terms of the Contract, including all Agreements, is calculated using the price calculation method or methods specified in the Special Conditions.

11.2. The initial value of the Contract shall be specified in the Special Conditions.

11.3. The Contract price shall be deemed to include all the costs of the Supplier related to the provision of all Services, as well as the proper execution of other liabilities of the Supplier under this Contract, including insurance, customs duties and other costs incurred by the Supplier while executing the liabilities under the Contract.

11.4. The Contract price review is carried out in accordance with the procedure established under the Special Conditions.

12.	PAYMENT PROCEDURE

## 12.1.	Advance payment (if applicable)

12.1.1. The terms of Subitem 12.1 of the General Conditions shall apply if the Special Conditions specify that an advance payment is made to the Supplier (hereinafter referred to as the advance payment).

12.1.2. The Contracting Authority shall pay the Supplier an advance payment not exceeding the amount specified in the Special Conditions.

12.1.3. If required under the Special Conditions, the Supplier, in order to receive an advance payment, shall be liable to submit to the Contracting Authority, together with the advance Invoice, an advance payment security – a bank guarantee or a surety bond issued by an insurance company or other security for the execution of contractual liabilities in an amount not less than the advance payment requested in the Special Conditions (hereinafter referred to as the advance payment security) not later than within 10 (ten) business days from the date of entry into force of the Contract.

Note: when the Special Terms and Conditions state that the Contracting Authority requires the submission of an advance payment security issued by a credit union, the provisions of this Item shall apply as necessary and the Contracting Authority may stipulate additional requirements in the Special Terms and Conditions for the submission of such advance payment security, consistent with the provisions of the laws and other legal acts.

12.1.4. Before submitting the advance payment security, the Supplier shall be entitled to request the Contracting Authority to confirm that the Contracting Authority agrees to accept the advance payment security offered by the Supplier. In such case, the Contracting Authority must respond to the Supplier not later than within 3 (three) business days from the date of receipt of the request of the Supplier.

12.1.5. By securing the advance payment, the bank (insurance company) must irrevocably and unconditionally undertake, not later than 15 (fifteen) days from the written notification about failure to execute the Contract of the Contracting Authority or termination of the Contract due to the fault of the Supplier, to pay the Contracting Authority an amount not exceeding the amount of the advance payment paid and the amount of the security deposit, by transferring the money to the account of the Contracting Authority.

12.1.6. The bank (insurance company) shall not have the right to require the Contracting Authority to substantiate the claim. The Contracting Authority shall indicate in the notification to the bank (insurance company) that the advance payment security amount is due to the Supplier’s partial or complete failure to fulfil the terms of the Contract and/or the Contract was terminated due to the Supplier’s fault and the Supplier did not return the advance payment.

12.1.7. The amount of the advance payment security must be stated and paid in euros.

12.1.8. The advance payment security must be written in Lithuanian or another language (at the request of the Contracting Authority, a translation into Lithuanian must be provided).

12.1.9. Advance payment security that does not meet the requirements set out in this Item of the Contract shall not be accepted.

12.1.10. If, during the execution of the Contract, the bank (insurance company) that issued the advance payment security is unable to fulfil the liabilities, the Contracting Authority may request the Supplier in writing to provide a new advance payment security within 10 (ten) business days, under the same conditions as the previous one.

12.1.11. The Contracting Authority shall pay the advance payment to the Supplier within the period specified in the Special Conditions from the date of receipt of the advance Invoice and the advance payment security (if applicable). The amount of the advance payment paid shall be deducted from the amount due.

12.1.12. Upon termination of the Contract, the Supplier must return the advance payment received to the Contracting Authority within 5 (five) business days (if part of the Services has been provided, the Contracting Authority has accepted them and the result of the Services can be used for the intended purpose – the part of the advance payment that exceeds the price of the Services accepted by the Contracting Authority shall be returned). In case the Supplier does not return the advance payment received, the Contracting Authority shall use the advance payment security (if applicable). In cases when Item 12.1.3 of the General Terms and Conditions was not applied, the Supplier shall be liable to pay penalties of the amount specified in the Special Terms and Conditions, calculated from the refundable advance payment amount for the period from the payment of the advance payment to the return thereof.

## 12.2.	Payment procedure

12.2.1.	The Supplier shall issue an Invoice only after the Parties have signed the Note on Transfer and Acceptance, unless otherwise established under the Special Conditions:

12.2.1.1.	 The Supplier shall be entitled to submit an electronic Invoice that complies with the European standard for electronic invoicing, the reference of which is published in Commission Implementing Decision (EU) 2017/1870 of 16 October 2017 on the reference to the European standard for electronic invoicing and the publication of a list of syntaxes pursuant to Directive 2014/55/EU of the European Parliament and of the Council (hereinafter referred to as the European standard for electronic invoicing), by means chosen by the Supplier.

12.2.1.2. 	The Supplier may submit an electronic Invoice that does not comply with the European electronic invoicing standard only using the tools of the General Accounts Administration Information System (hereinafter referred to as SABIS).

12.2.2.	The Contracting Authority accepts and processes electronic Invoices using the tools of SABIS information system, except in case of mobilization, war or a state of emergency, there are violations of the SABIS information system, which prevent communication and exchange of information between the Contracting Authority and the Supplier using SABIS.

12.2.3.	The Supplier shall be liable to submit advance payment Invoices (if the Special Conditions provide for an advance payment) in accordance with the procedure established under this Item of the Contract.

12.2.4.	The Contracting Authority shall make the payments for the Services within the terms established under the Special Terms.

12.2.5.	Penalties shall be imposed on the Contracting Authority for delays in payments under the Contract in accordance with the procedure established under the Special Conditions.

12.2.6.	In case the Services are provided in stages or periods, the above indicated payment procedure shall apply to each stage or period of the provision of the Services, unless otherwise specified in the Special Terms.

12.2.7.	In case the Parties conclude a tripartite agreement with a sub-supplier on direct payment, the Contracting Authority shall be liable to transfer the amount payable to the sub-supplier to the bank account of the sub-supplier specified in the tripartite agreement, and transfer the balance to the bank account of the Supplier after the Note on Transfer and Acceptance of the Services provided shall be drawn up in accordance with the requirements of the Contract and the tripartite agreement and the Supplier shall submit an invoice for the Services to the Contracting Authority.

## 12.3.	Other payment issues

12.3.1.	The Contracting Authority shall be liable to transfer payments to the Supplier to the bank account of the Supplier specified in the Special Conditions.

12.3.2.	The Contracting Authority shall be entitled to deduct amounts receivable from the Supplier from payments to the Supplier under the Contract (unilaterally make set-offs). For this reason, the Supplier shall not have the right to transfer or pledge the rights to claim amounts receivable under the Contract to third parties or otherwise dispose of them without the consent of the Contracting Authority.

12.3.3.	All payments under the Contract shall be made in euros.

12.3.4.	For late payments under the Contract, the paying Party shall be liable to pay the other Party penalties of the amount specified in the Special Conditions.

13.	CONFIDENTIAL INFORMATION

13.1.	The Parties shall undertake the liability to maintain confidentiality and not to disclose, without the written consent of the other Party, information of that Party designated as confidential, to any employees of the Party, related to the Party or other third parties which do not need to use this information for their work purposes, except in cases specified below.

13.2.	A Party shall be entitled to disclose the confidential information of the other Party in the following cases:

13.2.1.	The disclosure of confidential information is necessary for the proper exercise of the rights or liabilities of the Party under the Contract - however, in such case, the information may be disclosed only to the extent necessary for the exercise of the contractual rights or liabilities, and only to such third parties as are necessary, provided that the third parties receiving the confidential information assume the same confidentiality obligations as those established under this Contract. In case third parties disclose confidential information, the Party shall be liable for their actions as for its own.

13.2.2.	Confidential information shall be disclosed in accordance with the requirements of laws and other legal acts, including cases when it is required by public administration entities, as defined in the Law on Public Administration of the Republic of Lithuania.

13.3.	Before disclosing confidential information, a Party shall notify the other Party (to the extent not prohibited by the laws or other legal acts) about the necessity or a request received from a public administration entity to disclose confidential information and take reasonable measures to ensure the confidentiality of the disclosed information.

13.4.	A Party shall be liable for:

13.4.1.	Any unlawful, including accidental, disclosure or transfer of the confidential information of the other Party or any part thereof, or any unlawful use of confidential information.

13.4.2.	Failing to take all reasonable steps to preserve and protect the other confidential information of the other Party or any part thereof, and to prevent further unauthorized disclosure, transfer or use thereof.

13.5.	A Party that has unreasonably disclosed the confidential information of the other Party shall be liable to pay the other Party a fine of the amount specified in the Special Conditions.

14.	Asmens duomenų apsauga

14.1.	The Parties undertake to ensure the security of personal data and to process personal data lawfully, in accordance with the provisions of Regulation (EU) 2016/679 of the European Parliament and of the Council of 27 April 2016 on the protection of natural persons with regard to the processing of personal data and on the free movement of such data, and repealing Directive 95/46/EC (General Data Protection Regulation) and other legal acts regulating the processing of personal data.

14.2.	The Parties confirm that in case personal data is processed in order to ensure the proper execution of the Contract, the Parties undertake to conclude a separate Agreement on data processing, which determines the object and duration of data processing, the nature and purpose of data processing, the types of personal data and categories of data subjects, and the obligations and rights of the data controller.

15.	INTELLECTUAL PROPERTY

15.1. All results and related rights acquired during the execution of the Contract, including intellectual property rights, except for personal non-property rights to the results of intellectual activity, are the property of the Contracting Authority, which passes to the Contracting Authority from the signing of the Note on Transfer and Acceptance of the Services without any restrictions, which the Contracting Authority may use, publish, assign or transfer without the separate consent of the Supplier to third parties, unless otherwise provided for in the Special Conditions or intellectual property rights cannot be transferred by ownership due to the nature of the Services and/or exclusive rights, patents, etc.

15.2. The Supplier undertakes the liability to indemnify the Contracting Authority for any claims arising from intellectual property rights, including, but not limited to, the right of the owner (user) of a patent, trademark, industrial design (registered or not), rights arising from applications for registration of any of the aforementioned rights, copyright, database producers rights (sui generis), owners of firms, companies, organizations, business names or names and other similar rights or obligations, regardless of whether they are registered in the Republic of Lithuania or in other countries or are not subject to registration, except in cases when such infringement occurs due to the fault of the Contracting Authority.

15.3. The Supplier shall not have the right to use the symbols, name and trademark of the Contracting Authority in advertising, marketing, or to use the intellectual property created by the Contracting Authority without the prior written consent of the Contracting Authority. In case of breach of this requirement, the Contracting Authority shall be subject to the fine specified in the Special Conditions.

16.	REPRESENTATIONS AND WARRANTIES

16.1. Each Party represents and warrants to the other Party that:

16.1.1. All necessary decisions, permits and consents have been legally adopted and are valid, as well as other legal actions necessary for the conclusion, validity and execution of the Contract have been legally performed and are valid.

16.1.2. By concluding the Contract, the Party does not exceed own competence and does not violate the laws and other legal acts applicable to it, court or arbitration court decisions, administrative acts, contracts or other obligations under applicable private law, public law, European Union law or international law.

16.1.3. The representative of the Party has all the necessary powers to conclude and execute the Contract. The representative of the Party, when concluding and signing the Contract, does not violate the Party statutes, regulations and other internal documents, the rights and legitimate interests of the management and other bodies and (or) creditors of the Party, and when concluding the Contract, acts honestly and reasonably in relation to the Party and members of the bodies and creditors of the Party.

16.1.4. The Party has assessed all circumstances that are of fundamental importance for the conclusion of the Contract and the execution thereof. None of the conditions and circumstances specified in the Contract have a negative impact on the will of the Party to conclude the Contract on such terms as are specified in the Contract and to execute the liabilities arising from the Contract.

16.1.5. The Contract is concluded in accordance with the principles of honesty, reason, justice and equality of the Parties, without the use of deception or pressure. The Parties have disclosed to each other all information known to them that is essential for the conclusion of the Contract and the execution thereof.

16.1.6. All representations and warranties of the Party are complete and do not omit any circumstances that would render these representations or warranties invalid.

16.2. The Supplier additionally represents and warrants to the Contracting Authority that the Supplier, sub-suppliers, joint activity partners and specialists have all valid and lawful permits, licenses, certificates, and legal recognition documents required by laws and other legal acts for the execution of the Contract.

16.3. The Supplier declares that the rights to dispose of, manage and use the result of the Services provided are not restricted and no third parties have claims regarding the result of the Services transferred under the Contract.

16.4. When executing the Contract, the Supplier undertakes to comply with the environmental, social and labour law obligations established in European Union and national law, collective agreements and international conventions specified in Annex No. 5 to the Law on Public Procurement.

17.	GENERAL LIABILITY ISSUES

17.1. Payment of penalties for delay or breach of liabilities under the Contract does not exempt the Party from the execution of the liabilities under the Contract.

17.2. Payment of liquidated damages and/or receipt of Contract Performance Security shall not negate the right of a Party to demand the other Party to compensate for the losses incurred by it. The liquidated damages established under this Contract shall be considered as minimal, unprovable losses of the Parties. Each of the Parties shall have the right to receive from the other Party losses arising from the other Party’s improper performance or non-performance of the contractual liabilities, not exceeding the Initial Contract Value, unless legal acts provide that a higher amount must be compensated. The limitation of liability provided for in this Item shall not apply if the damage arose due to a violation of confidentiality obligations, legal acts regulating the protection of personal data or intellectual property rights.

17.3. In case any of the representations or warranties made in this Contract are found to be materially incorrect, false or misleading, the breaching Party shall compensate the injured Party for all losses incurred by the injured Party as a result of such incorrect, false or misleading representation or warranty.

17.4. The remedies provided for in this Contract do not limit the right of the Parties to exercise other lawful remedies.

17.5. Limitations of liability under the Contract shall do not apply when damage is caused intentionally or due to gross negligence, non-pecuniary damage, injury to health or loss of life, as well as when damage (losses) is caused to third parties, including cases when damage caused by one Party to third parties is compensated by the other Party.

17.6. Upon the expiration of the Contract, the Parties shall not be released from liability for breach of the Contract. Upon the expiration of the Contract, the Parties shall not lose the right to claim compensation for losses incurred due to failure to execute the Contract and to pay penalties.

17.7. In case the Contract is terminated due to a material breach of the Contract in accordance with Sub-item 22.2.1 of the General Conditions and/or the Supplier performs the material term of the Contract specified under Chapter 10 of the Special Conditions with significant or permanent defects, the Supplier shall be included in the list of unreliable suppliers in accordance with the procedure established under Article 91 of the Law on Public Procurement. Cases in which it is considered that the material term of the Contract is performed with significant or permanent defects are specified under Chapter 10 of the Special Conditions. The execution of a material term of the Contract with significant or permanent defects may also be recognized in other cases not specified in the Special Conditions, after assessing the specific circumstances of the improper execution of the material term of the Contract.

18.	FORCE MAJEURE

18.1.	Liability under the Contract shall not apply, and the Parties may be fully or partially exempted from civil liability on the following grounds:

18.1.1.	Due to force majeure circumstances – the provisions of Article 6.212 of the Civil Code of the Republic of Lithuania and the rules approved by the Resolution of the Government of the Republic of Lithuania of 15 July 1996 No. 840 “On the Approval of the Rules on Exemption from Liability in Cases of Force Majeure” shall apply.

18.1.2. Due to actions of European Union member states – when it is impossible to fulfil a contractual liability due to mandatory and unforeseen actions (acts) of European Union state institutions, which the Parties had no right to dispute and these actions could not have been foreseen in advance.

18.2.	The Party requesting to be exempt from the liability shall notify the other Party about the force majeure circumstances immediately, but not later than within 5 (five) days from the occurrence or disclosure of such circumstances, providing evidence that the respectful Party has taken all reasonable precautions and made every effort to minimize costs or negative consequences, as well as notify the possible deadline for the fulfilment of liabilities. The Party shall also provide the other Party with appropriate notification when the basis for non-fulfilment of obligations ceases to exist.

18.3.	The basis for exempting a Party from the liability arises from the moment of the occurrence of force majeure circumstances or, if the notification was not submitted in time, from the moment of submission of the notification. If a Party fails to send a notification or fails to notify in time, it shall compensate the other Party for the damage the respectful Party has incurred due to the failure to submit a notification in time or due to the absence of any notification.

18.4.	In case force majeure circumstances continue for more than 1 (one) month from the date of receipt of the notification, either Party may terminate the Contract by notifying the other Party 5 (five) business days in advance. Force majeure shall not be deemed to be the absence of the necessary financial resources by a Party or the debtor's counterparties breaching their obligations, or the debtor breaching the obligations to counterparties.

19.	INVALIDITY OF CONTRACT PROVISIONS

19.1.	If any provision of the Contract is or becomes partially or fully invalid, the Parties shall conclude an Agreement as soon as possible, and replace the invalid provision with another provision that, as far as possible, would have the same economic and legal effect as was intended when agreeing on the invalid provision of the Contract. Such an invalid provision does not invalidate the other provisions of the Contract, provided that this does not breach the laws and other legal acts and it can be assumed that the Contract would have been legally concluded without the inclusion of the invalid provision.

19.2.	If an amendment of a provision of the General Terms and Conditions provided for in the Special Conditions is or becomes partially or fully invalid, the version of that provision of the General Terms and Conditions that existed prior to the amendment shall not apply. In such a case, the Parties shall act in accordance with Item 19.1 of the General Terms and Conditions.

20.	AMENDMENTS TO THE CONTRACT

20.1. The terms and conditions of the Contract may not be changed during the validity period of the Contract, except for such terms of the Contract, the change of which is provided for in the Contract and/or is possible in accordance with the provisions of the Law on Public Procurement.

20.2. Amendments to the Contract shall be documented by the Parties concluding the Contract.

20.3. The Party initiating the Agreement shall be liable to provide the other Party with a notification of the amendment to the Contract and justification for the fact that there is a factual and legal basis for concluding the Agreement. The other Party shall be liable to, within 5 (five) business days (or another period agreed upon in writing by the Parties), analyse and evaluate the information received, submit the comments and proposals based on the Contract and the mandatory provisions of laws and other legal acts.

20.4. The Contract shall come into force upon the conclusion, unless otherwise specified in the Contract. The Contracting Authority shall publish the Contract in accordance with the procedure established under Articles 33 and 86 of the Law on Public Procurement.

20.5. A change in the contact details and information specified in the Special Conditions shall not be considered an amendment to the Contract (except for the replacement of the Supplier, joint activity partner, sub-supplier or specialist with another person) and the Party shall change such details unilaterally, notifying the other Party thereof. In any case, an amendment to the Contract may not substantially change the Contract.

21.	SUSPENDING THE CONTRACT

21.1. In the absence of the fault of the Supplier and in case of circumstances that the Contracting Party could not have foreseen at the time of conclusion of the Contract, due to which the Contracting Party cannot fulfil the contractual liabilities and/or in case of other unforeseen circumstances, the Contracting Parties have the right to initiate the suspension of the provision of the Services (part thereof) until the relevant circumstances cease.

21.2. The provision of services (part thereof) may be suspended under at least one of the following circumstances:

21.2.1. In case of force majeure circumstances defined under Chapter 18 of the General Terms and Conditions, the deadlines for the execution of contractual liabilities shall be suspended from the moment of the occurrence of the obstacle or, if it is not notified in a timely manner, from the moment of notification and shall be resumed when the aforementioned circumstances no longer impede the execution of the Contract.

21.2.2. The Supplier cannot provide the Services in the manner specified in the Contract (for example, the Contracting Authority cannot create technical capacities for the provision of the Services for objective reasons), and the Supplier cannot execute the Contract as a result.

21.2.3. Due to the acquisition of unforeseen goods, services and/or works related to the object of procurement, the need for which became apparent only during the execution of the Contract.

21.2.4. The execution of another procurement contract of the Contracting Authority that has a direct impact on this Contract is delayed without any fault of the Contracting Authority.

21.2.5. In case of evidence-based obstacles or interference caused to the Supplier by other third parties not due to untimely or improper execution of contractual liabilities by the Contracting Authority in accordance with the terms and procedure of the Contract.

21.2.6. In case of a change in the applicable legal act or the entry into force of a new legal act that affects the execution of this Contract.

21.2.7. The necessity to suspend contractual liabilities arose due to the suspension, reallocation, non-receipt, etc. of financing or lack of financing allocated for the purchase of the Services by the Contracting Authority.

21.2.8. Due to judicial (arbitration) disputes with the Contracting Authority or third parties, the subject of which is directly related to the execution of the Contract.

21.3. In case the suspension of the provision of Services (part thereof) is carried out due to the circumstances specified in Sub-item 21.2 of the General Terms and Conditions and lasts not longer than 3 (three) months, such suspension shall be considered an amendment to the Contract under the conditions provided for therein and shall be documented in accordance with the procedure established under Sub-item 21.6 of the Contract.

21.4. In case the suspension of the provision of Services (part thereof) is carried out due to other circumstances not specified in Sub-item 21.2 of the General Terms and Conditions and/or the circumstances specified in Sub-item 21.2 of the General Terms and Conditions continue for more than 3 (three) months and/or in breach of the procedure established under this Chapter, this shall be considered an amendment to the Contract, which shall be carried out in accordance with the provisions of the Law on Public Procurement and shall be documented in accordance with the procedure established under Sub-item 21.6 of the Contract.

21.5. The execution of contractual liabilities may be suspended only during the validity period of the Contract in the following manner:

21.5.1. In case circumstances arise due to which the Supplier cannot fulfil the contractual liabilities, the Supplier shall notify the Contracting Authority thereof immediately. The written request of the Supplier shall indicate the circumstance of suspension (Sub-item 21.2 of the General Terms and Conditions) and the arguments, objective facts and evidence justifying the occurrence of the circumstance and the possible term. The Contracting Authority, having assessed the request, shall notify the Supplier in writing not later than within 3 (three) business days of the decision taken to suspend the execution of the contractual liabilities. In case the Supplier fails to provide specific arguments, facts, supported by evidence, the Contracting Authority shall be entitled to refuse to approve the suspension in writing.

21.5.2. After the Contracting Authority has notified the Supplier in writing and provided a reasoned explanation as to the circumstances and for what period it is necessary to suspend the term of execution of the contractual liabilities, the Supplier shall notify the Contracting Authority in writing not later than within 3 (three) business days and confirm that it agrees with the suspension. The Supplier has the right to object to the suspension of the execution of the contractual liabilities only if the Supplier can eliminate the circumstances that have arisen, due to which it became necessary to suspend the execution of the contractual liabilities.

21.5.3. The Supplier, having received the written notice of suspension from the Contracting Authority, shall immediately, but not later than within 3 (three) business days after the date of sending the confirmation to the Contracting Authority, suspend the execution of the contractual liabilities or part thereof. If the execution of the contractual liabilities or part thereof is suspended, the Parties may not perform any liabilities assigned to them under the Contract or part of the Contract.

21.6. The Parties shall formalize the suspension of the execution of their contractual liabilities by a written agreement, indicating the reason and term of the suspension, and attaching documents confirming the grounds for the suspension, and signed by the authorized representatives of the Parties. Such Agreements shall be an integral part of the Contract.

21.7. The execution of contractual liabilities is suspended for not longer than the period of existence of a specific, justified circumstance.

21.8. The Parties agree that the period of suspension of execution of contractual liabilities is not included in the term of execution of the Contract, during which contractual liabilities not executed, and the Contracting Authority does not pay any payments, fines or downtime to the Supplier for this period.

21.9. If the terms for the execution of contractual liabilities have been suspended on the grounds established under in the Contract, they shall be renewed upon the expiry of the circumstances that led to the suspension or the term specified in the agreement of the Parties, whichever occurs first. In case the terms for the execution of the contractual liabilities are renewed before the expiry of the suspension term specified in the Agreement of the Parties, the Parties shall document the date of renewal of the terms for the execution of contractual liabilities in writing.

21.10. Upon renewal of the execution of the Contract, the deadlines for the execution of unfulfilled liabilities (part thereof) and the validity of the Contract shall be postponed for the period remaining for their execution (validity of the Contract) at the time of their suspension.

21.11. In case the execution of the contractual liabilities has been suspended for a period exceeding 3 (three) months, after this period, one Party may, by written notice, request the other Party to resume the execution of the Contract. If a Party fails to resume the execution of the Contract without reasonable grounds within 10 (ten) days of the relevant request, the other Party may terminate the Contract by giving the other Party a notice 10 (ten) days in advance.

22.	TERMINATION OF THE CONTRACT

The Contract may be terminated in the cases established under Article 90 of the Law on Public Procurement and the Contract, including the possibility of terminating the Contract by agreement of the Parties.

## 22.1.	Claims regarding Contract breaches

22.1.1. If a Party breaches the Contract or laws and other legal acts, the other Party has the right to file a written claim against it, indicate which provision of the Contract or laws and other legal acts and in what manner the other Party has breached, and set a reasonable deadline to remedy the breach.

22.1.2. The Party that has received the claim shall immediately, but not later than within 5 (five) business days, respond to the claim and indicate what measures it will take to remedy the breach within the period specified in the claim or propose another reasonable period with a reasoned explanation. The right of the Supplier to propose another period shall not be considered the liability of the Contracting Authority to accept that period. The period proposed by the Party that has received the claim shall replace the period specified in the claim only if the other Party confirms it.

## 22.2.	Contract termination under the initiative of the Contracting Authority

22.2.1. The Contracting Authority shall unilaterally terminate the Contract by giving the Supplier a written notice at least 5 (five) days in advance, in case the Supplier commits a material breach of the Contract, indicated in the Special Conditions or a breach of the Contract that corresponds to the signs of a material breach of the Contract, indicated in the Civil Code of the Republic of Lithuania, and, upon receiving the claim of the Contracting Authority, fails to remedy the breach within the time limit specified in the claim.

22.2.2. The Contracting Authority shall be entitled to unilaterally terminate the Contract or part thereof by giving the Supplier a written notice not less than 10 (ten) days in advance, provided that:

22.2.2.1. The Supplier has been declared bankrupt, has initiated bankruptcy proceedings outside the court system, has become insolvent or is likely to become insolvent, has suspended economic activities or has encountered an analogous situation in accordance with the procedure established by the laws and other legal acts.

22.2.2.2. The situation of the Supplier changes and the Supplier meets the grounds for exclusion established under the procurement documents.

22.2.2.3. There are changes in the legal acts related to the object of the Contract, the execution of the Contract, or the activities carried out by the Contracting Authority for which the Contract was concluded, and due to such changes the Contracting Authority decides to terminate the Contract.

22.2.2.4. The Contracting Authority decides to cease executing the activities for which the Services purchased under the Contract are required and the need for the Contract disappears.

22.2.2.5. The management of the Contracting Authority makes a decision that eliminates the need for the Contract.

22.2.2.6. The financial situation of the Contracting Authority changes (deteriorates) or the Contracting Authority does not receive or loses financing and for this reason decides to terminate the Contract.

22.2.2.7. The organizational structure of the Contracting Authority – legal status, nature or management structure – changes and this may affect the proper execution of the Contract or the need for the Contract.

22.2.2.8. There is no longer a need for the purchased Services.

22.2.2.9. The Contracting Authority receives an instruction or recommendation from the procurement supervision authorities to terminate the Contract.

22.2.2.10. The Supplier is late to submit the Contract Performance Security extension for more than 10 (ten) business days from the expiry date of the last Contract Performance Security or refuses to submit it.

22.2.2.11. The Supplier refuses to eliminate or fails to eliminate defects in the Services within reasonable time limits set by the Contracting Authority.

22.2.2.12. The Supplier breaches the Contract or laws and other legal acts and fails to remedy the breach within the term specified in the written claim of the Contracting Authority.

22.2.2.13. The Government of the Republic of Lithuania, in accordance with the procedure established by the Law on the Protection of Objects Important for Ensuring National Safety, adopts a decision confirming that the Contract does not comply with the interests of national safety (applies if the Contracting Authority operates in areas that are considered part of the sectors of the economy that are strategically important for ensuring national security, or is considered a key entity).

22.2.2.14. The circumstances specified under Paragraph 8 of Article 37 and/or Paragraph 8 of Article 47 of the Law on Public Procurement become apparent.

22.2.3. The Contract shall be deemed null and void if it is determined that the execution of the Contract conflicts with mandatory international sanctions implemented in the Republic of Lithuania, as defined in the Law on Sanctions and other international, European Union and Republic of Lithuania legal acts (at least one of the applicable sanctions). The moment of invalidity of the Contract shall be determined in accordance with the law mentioned above.

22.2.4. The Contracting Authority shall immediately, but not later than within 5 (five) days, unilaterally terminate the Contract or suspend the execution of the Contract for the period of implementation of mandatory international sanctions, as defined in the Law on Sanctions and other international, European Union and Republic of Lithuania legal acts, after notifying the Supplier in writing, if the Contract came into force before the implementation of these international sanctions in the Republic of Lithuania is determined. It is prohibited to assume new liabilities under the Contract, the execution of which would conflict with international sanctions implemented in the Republic of Lithuania.

22.2.5. In case the Contract is terminated due to a material breach of the Contract by the Supplier or if the Supplier unjustifiably terminates the execution of the Contract in a manner not established in the Contract, and if the Special Conditions do not provide that the proper execution of the Contract is ensured by the Contract Performance Security, the Supplier undertakes to pay the Contracting Authority a fine of the amount specified in the Special Conditions and to compensate for losses related to the termination of the Contract. If the Special Conditions provide that the proper execution of the Contract is ensured by the Contract Performance Security, the Supplier undertakes to pay the Contracting Authority the remaining part of the fine of the amount specified in the Special Conditions and to compensate for losses related to the termination of the Contract, to the extent that they are not covered by the Contract Performance Security. If the Contracting Authority files a claim for compensation for losses incurred, the amount of the fine shall be included in the compensation for losses.

22.2.6. The Contracting Authority shall be entitled to unilaterally terminate the Contract in other cases established in the Special Conditions (if applicable) and laws and other legal acts.

22.2.7. The Contract is deemed terminated on the day after the notice period for termination of the Contract expires.

22.2.8. In cases when the Supplier eliminates the breach or the circumstances that led to the initiation of the Contract termination procedure disappear, the Contract may not be terminated and the notice of termination of the Contract shall cease to be valid if the Supplier provides information about the elimination of the breach or the disappearance of the circumstances that led to the initiation of the Contract termination procedure.

22.3.	Contract termination under the initiative of the Supplier

22.3.1. The Supplier shall be entitled to unilaterally terminate the Contract by giving the Contracting Authority a written notice not less than 30 (thirty) days in advance in case the Contracting Authority breaches the terms of settlement with the Supplier (except for cases when the Contracting Authority exercises the right to withhold payments), and the debt of the Contracting Authority to the Supplier exceeds 20 (twenty) percent of the initial value of the Contract and the Contracting Authority, upon receipt of the claim of the Supplier, fails to pay the amounts due to the Supplier within 30 (thirty) days.

22.3.2. The Supplier shall be entitled to unilaterally terminate the Contract by giving the Contracting Authority a written notice not less than 10 (ten) days in advance in case:

22.3.2.1. The Contracting Authority is subject to bankruptcy proceedings, an out-of-court bankruptcy proceeding has been initiated, the Contracting Authority becomes insolvent or there is a likelihood of insolvency, the Contracting Authority suspends operations, or an analogous situation arises in accordance with the procedure provided for under the laws and other legal acts.

22.3.2.2. The Contracting Authority breaches the Contract or laws and other legal acts and fails to remedy the breach within the time limit specified in the written claim of the Supplier, except for the case specified under Item 22.3.1. of the General Terms and Conditions.

22.3.3. In case the circumstances specified under Item 22.3.1. of the General Conditions relate only to a separate part or a separate Agreement, the Supplier shall have the right to terminate the Contract only in respect of that part or to terminate only such Agreement.

22.3.4. The Supplier has the right to unilaterally terminate the Contract in other cases established by the laws and other legal acts.

22.3.5. In case the Contract is terminated due to an essential breach of the Contract by the Contracting Authority or in case the Contracting Authority unreasonably terminates the execution of the Contract in a manner not specified under the Contract, the Contracting Authority undertakes to pay the Supplier a fine of the amount specified in the Special Conditions and to compensate for losses related to the termination of the Contract.

22.3.6. The Contract shall be deemed terminated on the day after the notice period for termination of the Contract expires.

22.3.7. In cases when, within the term of the notice of termination of the Contract, the Contracting Authority eliminates the breach or the circumstances due to which the procedure for terminating the Contract has been initiated disappear, the Contract may not be terminated and the notice of termination of the Contract shall cease to be valid provided that the Contracting Authority notifies the Supplier about the eliminated breach or the disappeared circumstances due to which the procedure for terminating the Contract has been initiated.

## 22.4.	The rights and liabilities of the Parties in case of Contract termination

22.4.1. Termination of the Contract shall not affect the validity of the terms of the Contract establishing the procedure for resolving disputes and other terms of the Contract which, due to their nature, remain valid after termination of the Contract:

22.4.2. Upon termination of the Contract, the Parties shall be liable:

22.4.2.1. To ensure that the Services provided and other actions executed before the date of termination of the Contract comply with the requirements of the Contract and the Parties will no longer have any claims against each other in this regard.

22.4.2.2. To pay for the Services provided before the termination of the Contract, which meet the requirements of the Contract.

22.4.2.3. Within 10 (ten) days from the date of receipt of the notice about termination of the Contract or the date of conclusion of the Agreement on Termination of the Contract, to transmit to each other all documents that were required to be transmitted in accordance with the provisions of the Contract.

23.	REPLACEMENT OF THE MODEL OR MANUFACTURER OF THE GOODS

23.1. In cases when goods are purchased together with the Services, the Supplier shall be entitled to replace the model and/or manufacturer of the goods, provided that all of the following conditions are met:

23.1.1. The goods specified in the Tender of the Supplier are no longer manufactured or their supply has been substantially disrupted and the manufacturer's approval has been received and/or the goods, their manufacturer pose a threat to national security and/or the supply of goods is contrary to mandatory international sanctions implemented in the Republic of Lithuania, as defined in the Law on Sanctions and/or the goods, their components or/and the manufacturer do not comply with the provisions of Paragraph 21 of Article 45 of the Law on Public Procurement.

23.1.2. The replaced goods are in full compliance with all the requirements of the procurement documents, are of no worse, but of equal or better quality than the goods specified in the Tender of the Supplier and the Supplier provides documents confirming that. In case the Supplier has provided samples of the goods during the procurement procedures, the delivered goods shall be of no worse quality than the samples provided.

23.1.3. The Supplier has submitted a written request to the Contracting Authority with documents substantiating the change not later than 10 (ten) days before the intended replacement of the goods and has received the written consent of the Contracting Authority. The Contracting Authority has the right to disagree with the replacement of the goods and has the right to terminate the Contract if the Supplier has not provided evidence or the provision thereof does not substantiate the compliance of the replaced goods with the procurement documents and equivalence or better quality than the goods specified in the Contract.

23.1.4. The Parties concluded a written Agreement to the Contract for the replacement of goods.

23.2. In the case specified under this Chapter of the General Terms and Conditions, the goods shall be delivered at a price which is not higher than the price specified in the Tender.

24.	COMMUNICATION PROCEDURE AND LANGUAGE

24.1.	The Contract is concluded in the Lithuanian language. In case the Contract or any document constituting it is concluded in another language or translated into another language, in all cases only the text of the Contract prepared in the Lithuanian language shall be considered to be the original (in case of discrepancies, the text prepared in the Lithuanian language shall prevail).

24.2. In case a Party notifies the other Party about new contact details, then after the other Party receives such notification, it shall send all notices and information sent under the Contract using the new contact details. In case a Party does not notify about a change in contact details or until the other Party receives such notification, sending the notice using the last contact details known to the Party shall be deemed appropriate.

24.3. In case a notice is delivered in person or sent by post or courier, it shall be delivered under signature and shall be deemed received on the date indicated in the acknowledgement of receipt.

24.4. In case a notice is sent by e-mail, it shall be deemed to have been received by the Party on the next business day.

24.5. In case a notice is sent by several different means, it shall be deemed to have been received by the recipient when the first notice was received.

25.	CLAIMS AND DISPUTE SOLVING

25.1. Any disputes, disagreements or claims arising from or related to this Contract, breach, termination or validity thereof shall be first resolved through negotiations between the Heads of the Parties or their authorized representatives.

25.2. In case the Parties fail to resolve the dispute through negotiations, such dispute, disagreement or claim arising from or related to this Contract or breach, termination or invalidity thereof shall be finally resolved in the courts of the Republic of Lithuania in accordance with the procedure established by the laws of the Republic of Lithuania.

25.3. Any disputes that arise do not constitute grounds for the Parties to refuse to execute their liabilities undertaken under the Contract.

______________