APPROVED by

Minutes of the Public Procurement Commission

# PROCUREMENT DOCUMENTATION

# SIMPLIFIED OPEN TENDER PROCEDURE

Design, Supply of Equipment and Installation Works of Solar Power Plants with Battery Energy Storage Systems (BESS) in Ukraine

5 lots (project sites)

VBF.1.2.

- GENERAL PROVISIONS

  - Public Institution Central Project Management Agency (hereinafter - the Contracting Authority or the CPVA, or the procurer), intends to procure the design, supply of equipment and installation works of a solar power plants with Battery Energy Storage Systems (BESS) in Ukraine (Works). The procurement is financed by the Lithuanian Fund for Development Cooperation and Humanitarian Aid Programme "Support to Ukraine's Energy Sector through the Installation of Solar Power Plants 2nd stage".

  - The Procurement is carried out by means of the Central Public Procurement Information System, web page https://viesiejipirkimai.lt. (hereinafter - CPP IS).

  - The Procurement Conditions and their clarifications and supplements are published in the CPP IS at https://viesiejipirkimai.lt. The Suppliers (in the context of the Procurement, "Supplier" means the Contractor) should closely monitor the clarifications of and additions to the Procurement Documents that are uploaded to the CPP IS.

  - Only the Suppliers registered with the CPP IS can participate in the Procurement. The Suppliers may register with the CPP IS at https://viesiejipirkimai.lt. Instructions on how to register with the CPP IS are available on the Public Procurement Office website.

  - The communication and exchange of information between the Contracting Authority and the Suppliers shall take place using the CPP IS means, except:

    - where in the event of mobilization, war or an emergency damages have been caused to the CPP IS, which prevent the Contracting Authority and the Supplier from communicating and exchanging information using the CPP IS;

    - in signing or terminating, performing or amending contracts, if the Contracting Authority specifies other means of communication;

    - making claims (claims may be made via the CPP IS, electronic means or shall be delivered by hand against signature through the postal services provider or other proper carrier).

  - The procurement shall be carried out in accordance with the “Description of the procedure for conducting simplified public procurement by diplomatic missions of the Republic of Lithuania in foreign states, missions of the Republic of Lithuania to international organizations, consular posts and special missions, also other contracting authorities procuring abroad the supplies,  services or works intended for their divisions, Diplomatic missions of the Republic of Lithuania in foreign countries, missions of the Republic of Lithuania to international organisations, consular offices and special missions, military envoys or special attachés abroad or intended for the developmental cooperation and other projects under implementation abroad”, approved by Order No. V-809/V-188 of 31 August 2017 of the Minister of National Defense of the Republic of Lithuania and Minister of Foreign Affairs of the Republic of Lithuania (hereinafter - Description) (Annex 4) and this Procurement Documentation.

  - The Procurement shall be carried out in accordance with the principles of equality, non-discrimination, transparency, mutual recognition, proportionality as well as the requirements of confidentiality and impartiality.

  - All terms and conditions are set out in the procurement documentation, including:

    - notice of procurement and the procurement documents published in the CPP IS. Additional notices and information notices may be published on the website of the procurer, elsewhere on the Internet, in local publications of the state wherein the procurement is conducted or by other means;

    - Procurement Documents including annexes;

    - explanatory (revision) notes to the procurement documentation, as well as answers to the supplier‘s questions (if any), published in the CPP IS.

  - If there are any conflicts, discrepancies between the Contract Notice and the Procurement Documents, the information provided in the Contract Notice shall be considered correct.

  - CPVA is not a value added tax (VAT) payer.

  - The procurement is organized and executed by the Public Procurement Commission (hereinafter - Commission). Persons authorized to maintain direct contact with the suppliers: Justas Šakočius, email: publicprocurement@cpva.lt.

  - If there are any doubts about the transparency of this procurement, please don’t hesitate and report anonymously complaint:

- personally and in written;

- via phone + 370 (8) 5 249 9239;

- via e-mail skaidrumas@cpva.lt to the Agency’s Working Group which is set to analyze the probability of corruption occurrences. Remaining information - https://cpva.lt/en/corruption-prevention.

1.12. References in the description of the procurement object (technical specification) to the standard, specific trademark, manufacturer, origin of the goods / equipment and / or the like must be read and understood together with the words “or equivalent”.

1.13. If necessary, the Supplier shall be given the opportunity to visit the site of the work. In order to make use of this possibility, the Supplier shall notify the Contracting Authority by means of the CPP IS no later than 4 working days before the deadline for the submission of tenders. The Contracting Authority shall indicate to the notified Supplier the possible date and time of the site visit. The site visit may be organised at the latest 3 working days before the deadline for the submission of tenders.

1.14. The green procurement is carried out in accordance with the "Description of the Procedure for the Application of Environmental Criteria in Green Procurement" (hereinafter referred to as the "Procedure Description"), approved by the Order of the Minister of the Environment of the Republic of Lithuania No D1-508 of 28 June 2011. The object of the procurement (construction works for a renewable energy plant, including the installation of photovoltaic panels) meets the requirements of point 4.4.1 of the Procedure Description " the product to be procured shall be an environmentally friendly and environmentally sound product that is included in the indicative list of environmentally friendly and environmentally sound goods and services in accordance with the Commission Implementing Regulation (EU) 2015/2174 of 24 November 2015 on an indicative set of goods and services that are environmentally friendly”.

- OBJECT OF THE PROCUREMENT

  - The Object of the Procurement shall be Works for implementation of the project activities.

  - The Procurement object is divided into 5 lots:

    - I lot “Avangard Lyceum, Odesa Region”;

    - II lot “Chernihiv Gymnasium No. 31, Chernihiv”;

    - III lot “Kozelets Lyceum No. 3, Chernihiv Region”;

    - IV lot “Ovidiopol Lyceum named after T. Shevchenko, Odesa Region”;

    - V lot “Lyceum No. 3 "Author's School of M.P. Huzyk", Pivdenne, Odesa Region”.

  - A tender must be submitted for the entire scope of the lot(s) specified in Annex 1 “Technical Specification” of the Procurement Documents without breaking it down further.

  - The Supplier, regardless of whether he participates in the Procurement individually or as a member of a group of suppliers, may submit only one tender for one, several or all lots of the Procurement object. If the Supplier submits more than one tender ​and/or participates as a member of a group of entities in submitting several tenders for the same lot of the Procurement, all such tenders for that lot of the Procurement will be rejected.

  - Submission of alternative tenders is prohibited.

  - Requirements for the Works, equipment and their quantities are provided in the Technical Specification (Annex 1).

  - The maximum deadline for completion of works is specified in the Technical Specification. The supplier may offer a shorter deadline for completion of the work, for which it would receive economic advantage points (see Chapter VI of the Procurement Documents). The possibility of extending the time limit for performance of contractual obligations is not foreseen.

  - The place of performance of the work and the final owner (beneficiary) are specified in the Technical Specification.

  - Amount of funds available for the procurement (if the supplier offers a price over this amount, the tender will be rejected for that lot):

    - for lot I “Avangard Lyceum, Odesa Region” – 157 000,00 EUR incl. VAT;

    - for lot II “Chernihiv Gymnasium No. 31, Chernihiv” – 157 000,00 EUR incl. VAT;

    - for lot III “Kozelets Lyceum No. 3, Chernihiv Region” – 157 000,00 EUR incl. VAT;

    - for lot IV “Ovidiopol Lyceum named after T. Shevchenko, Odesa Region”– 157 000,00 EUR incl. VAT;

    - for lot V “Lyceum No. 3 "Author's School of M.P. Huzyk", Pivdenne, Odessa Region”– 157 000,00 EUR incl. VAT.

- EXECUTION OF THE PROCUREMENT

  - The simplified open tender procedure (open procedure) shall be conducted through CPP IS, in accordance with the provisions of Chapter VIII of the Description, by publishing a notice of the procurement and the procurement documents in the CPP IS in accordance with the procedure stipulated in the Description Chapter XIV.

  - The procurement shall consist of the following stages:

    - Suppliers shall submit their tenders via the CPP IS in accordance with the procedure set out in these procurement documents;

    - The contracting authority will evaluate the tenders as provided for in Chapter XII of the Procurement Documents.

    - the Contracting Authority will check the qualification referred to in point 9.1 of the Procurement Documents only for the supplier who submits the most economically advantageous tender;

    - the Contracting Authority, having evaluated the tenders, shall determine the ranking of tenders and decide on the successful supplier offering the most economically advantageous tender;

    - the Contracting Authority shall sign a contract with the successful tenderer.

- REQUIREMENTS FOR PREPARATION AND SUBMISSION OF TENDER

4.1. The tender must be submitted before the deadline for submission of tenders specified in the notice of procurement. Instructions on how to submit a tender are published on the website of the Public Procurement Office

4.2. Tender consists of:

4.2.1. Completed and signed Tender Form (Annex 2);

4.2.2. Completed and signed Declaration of Honour on Grounds for Exclusion (Annex 3);

4.2.3. Completed Technical specification indicating the proposed equipment and works, in accordance with Annex 1;

4.2.4. Local estimates of works, prepared according to the Technical Specification;

4.2.5. Documentary evidence of the origin of the goods;

4.2.6. Technical and / or other documents confirming the compliance of the works / goods offered by the supplier with the requirements of the Technical Specification.

4.3. Initial familiarisation with tenders received by means of the CPP IS shall start no earlier than 30 minutes after the deadline for submitting tenders.

4.4. CPVA shall not be responsible for any unforeseen events that may have resulted in the failure to submit the Tender.

4.5. The price of the Works offered must be specified in euros and expressed and calculated in accordance with Tender Form (Annex 2) to this Procurement Documentation (rounded to two decimal places). The price quoted for the Works in the tender shall be inclusive of all taxes and all costs, including implementation costs (of delivery, design, installation works and other obligations set out in the technical specification) costs of exporting the goods (if applicable) and the cost of providing documents for payment, if any (excluding costs and/or taxes related to the importation of goods). The Tender will be evaluated in euros.

4.6. The Tender must be signed in any of the following ways:

4.6.1. With a qualified electronic signature. If the Supplier certifies the documents using an electronic rather than a physical signature, the electronic signature must meet the requirements set out in Points 2 and 3 of Paragraph 11 of Article 22 of the the Law on Public Procurement (LPP).

4.6.2. A scanned document certified with a physical signature shall be attached.

4.7. By signing the tender, the Supplier confirms the authenticity of the accompanying annexes. In this case, annexes to the tender may not be signed separately. If Tender is signed not by head of company, there must be provided mandate to sign this Tender and related explanations.

4.8. The Supplier who intends to use a subcontractor for the performance of the Contract in Tender Form (Annex 2) must indicate this subcontractor and the part of the Contract for which it is intended to be used (if known).

4.9. The Tender shall be valid not less than 90 days from the date of submission of the Tender.

4.10. The Supplier is fully responsible for the careful examination of all requirements of the Procurement Documentation and the Technical Specification, for obtaining, collecting and determining reliable information on all possible terms and obligations that may affect the price of the offer and the performance of the works. If the Supplier wins the tender, no request may be made to change the total price offered or terms based on errors, mistakes, omissions or ignorance, and the winner will be required to complete all necessary works foreseen in the Technical Specification for the amount specified in his Tender.

4.11. Supplier’s Tender, documents and other relevant information must be provided in English. If the relevant documents are issued in another language, they must be accompanied by an English translation of these documents.

4.12. Before the expiry of the deadline for submitting tenders, the Supplier shall have the right to amend or cancel his tender by means of the CPP IS. After the deadline for submitting tenders, such an amendment or notice of tender cancellation will not be recognized valid.

- EXPLANATION AND REVISION OF THE PROCUREMENT DOCUMENTATION

5.1. Procurement Documentation, any explanations, and supplements thereof, including notifications to the Suppliers, corrections of the arithmetic errors specified in the tender, supporting documents to abnormally low price, shall be submitted and transferred via the CPP IS.

5.2. The Supplier may ask the Commission to explain the Procurement Documentation. The Commission shall respond to each of the Supplier's written requests to explain the Procurement Documentation received at least 3 working days before the deadline for submission of tenders. The Commission may respond to the written requests received later if there is sufficient time to prepare and send a reply. When providing a reply to the Supplier’s questions, the Commission shall also send explanations to all other Suppliers who have joined the procurement, without specifying who the author of the request was to explain Terms of the procurement. Explanations are also published on the CPP IS under the procurement documents.

5.3. Before the deadline for submission of tenders, the Commission is entitled to explain (clarify) the Procurement Documentation on its own initiative. Explanations shall be submitted via the CPP IS not later than 1 working day before the deadline for the submission of tenders. If time is not enough, the deadline for submission of tenders shall be extended.

- EVALUATION OF TENDERS

6.1. The most economically advantageous tender is selected based on price-quality ratio.

6.2. The most economically advantageous tender will be selected based on the following criteria and parameters:

| Evaluation criteria | Comparative weighting in the cost-effectiveness assessment |
| --- | --- |
| First criterion: Price (C) | X= 90 |
| Second criterion: Deadline for completion of works (T) (max. 4 points) | Y= 10 |

6.3. The price-quality ratio (S) is calculated by adding the supplier's tender price (C) and the second criterion (T)

S=C+T

6.4. The scores for the first criterion (C) shall be calculated according to the following formula, where (Cp) is the price of the tender to be evaluated, (Cmax) is the maximum amount of funds available for this procurement, which will be considered by the Contracting Authority to be not excessive and acceptable, and where tenders in excess of the above mentioned price are to be rejected, (X) is the comparative weight of the price

C=1-CpCmaxx X

6.5. The score for the second criterion (T) shall be calculated by multiplying the ratio between the criterion value (Tp) of the evaluated proposal and the maximum possible value (Tmax) of the criterion (i.e. 4 points) by the comparative weighting of the evaluated criterion (Y):

T=TpTmaxx Y.

6.6. Rounded to two decimal places.

6.7. Rules for the award of points under evaluation criterion T "Deadline for completion of works":

6.7.1.	The Commission evaluates the tender under criterion T "Deadline for completion of works" by assigning a score according to the requirements set out;

6.7.2.	The maximum number of points for criterion T "Deadline for completion of works" shall be 4 points.

6.7.3. For quality criterion T "Deadline for completion of works", points are awarded according to the delivery time proposed by the supplier. The following scoring scale shall be used for the evaluation of the criterion (T):

| 0 points | If the Supplier does not propose or proposes a deadline for completion of works less than 1 month shorter than the maximum deadline set out in clause 2.7 of the Procurement Documents. |
| --- | --- |
| 1 point | If the Supplier proposes a deadline for completion of works that is at least 1 month shorter than the maximum deadline set out in clause 2.7 of the Procurement Documents. |
| 2 points | If the Supplier proposes a deadline for completion of works that is at least 2 months shorter than the maximum deadline set out in clause 2.7 of the Procurement Documents. |
| 3 points | If the Supplier proposes a deadline for completion of works that is at least 3 months shorter than the maximum deadline set out in clause 2.7 of the Procurement Documents. |
| 4 points | If the Supplier proposes a deadline for completion of works that is at least 4 months shorter than the maximum deadline set out in clause 2.7 of the Procurement Documents. |

Note: the proposed deadline for completion of works is to be evaluated in whole numbers to the nearest month (e.g. if the proposed deadline for completion of works is 3.8 months shorter than the maximum deadline stipulated in clause 2.7 of the Procurement Documents, the evaluation of this value would be based on the integers in the proposal, i.e. for a 3 months).

6.8. The Supplier shall provide information on the Supplier's proposed deadline for completion of works in the Tender Form (Annex 2 to the Procurement Documents).

- NEGOTIATIONS

7.1. Not applicable.

- PREPARATION OF THE RANKING SEQUENCE OF TENDERS AND DETERMINATION OF THE SUCCESSFUL TENDER

8.1. To decide on the successful tender, the procurer shall immediately evaluate the submitted tenders of the suppliers and draw up the ranking sequence of the tenders for each lot (except in cases where the tender is submitted by one Supplier only). Only one most cost-effective tender, which is in the first place in the rank of tenders of the relevant lot of the Procurement object, can be recognised as the successful tender in each lot of the Procurement object. The ranking sequence of tenders shall be drawn up in order of descending economic advantage. In cases where the economic advantage in the tenders of a few tenderers is the same, the Supplier of the earliest submitted tender shall be ranked first in the ranking sequence of tenders. The same Supplier can be determined as the successful tenderer for one, few or all lots of the Procurement Object.

8.2. Information on the results of the procedure shall be made available to all the tenderers without delay, but no later than within 5 working days of the date of the decision to determine the successful tender in each lot of the Procurement Object. The procurer shall inform the interested Suppliers via the CPP IS about the decision to determine the successful tender, for which the procurement contract will be concluded, specifying the determined ranking sequence of the tenders, the successful tender, and the exact deferment period (if applicable). The procurer will also state the reasons for the decision not to award a contract, or to recommence the procurement procedure.

8.3. The Commission shall notify the Suppliers of the tenders which have been rejected specifying the reasons for the rejection within the time specified in paragraph 8.2 of the Procurement Documentation.

- QUALIFICATION REQUIREMENTS FOR THE SUPPLIERS

9.1. The Commission, to make certain that the Supplier is competent, reliable and will be able to fulfill the public contract, establishes the following qualification requirements for Suppliers:

| No. | Qualification requirements | The supplier, who, according to the results of the evaluation, will be recognized as the winner, will have to provide the following qualification documents: |
| --- | --- | --- |
| 9.1.1. | During the last 5* years before the end of the offer submission deadline, the supplier under one or more contracts has carried out works for the installation of solar power plant(s) for a total value of at least: - for lot I – 50 000 EUR excl. VAT; - for lot II – 50 000 EUR excl. VAT; - for lot III – 50 000 EUR excl. VAT; - for lot IV – 50 000 EUR excl. VAT; - for lot V – 50 000 EUR excl. VAT. (or the total value of the implemented part, if the contract implementation is in progress. However, in order to rely on the contract that is still being implemented, the most important work as defined below must have been completed) The execution of the most important works was proper as well as the final results were adequate. The most important work is the installation of the above mentioned solar power plant (including inverters and (or) accumulators). If a supplier submits a tender for more than one lot, it may rely on the same contract (or contracts) to demonstrate compliance with the qualification requirements for multiple lots, provided that the total value of the contract(s) is sufficient to meet the cumulative qualification requirements of all lots for which the supplier seeks to rely on that contract(s). Example: if a supplier submits a tender for two lots and each lot requires evidence of similar completed contracts with a minimum value of EUR 50,000, the supplier may rely on one (or more) contract(s) only if its value (or aggregated value of more than one contract) is at least EUR 100,000. If the contract(s) value is less than EUR 100,000, it may be used only up to the value it covers, and additional contract(s) must be provided to demonstrate compliance with the remaining qualification requirement. - if the proposal is submitted by a group of economic operators, the requirement must be met by all the members of the group of economic operators together (the experience of the members of the group of economic operators is aggregated), taking into account the obligations they assume; - the supplier may rely on the capacities of other economic operators only if those entities themselves carry out that part of the contract which requires the capacity at their disposal; - this requirement shall not be imposed on sub-contractors. The supplier shall not be prohibited from relying on a contract that the supplier performed not alone but jointly with other economic operators. However, in such a case, it is precisely the works carried out by a particular economic operator involved in the procurement, their volume, their value, and not the entire subject matter of the contract performed that must be assessed. | Documents to be submitted: 1) a list of the works executed by the supplier during the last 5 years or during the period from the date of registration of the supplier (if the supplier has been in business for less than 5 (five) years), in accordance with the form set out in Annex 6 to the terms and conditions of the contract, entitled "List of works performed by the supplier"; 2) certificates from the Customer on the proper execution of the contract or other documents from the customer and/ or supplier proving the proper execution of the contract. In the event that the supplier submits documents other than those provided by the customer in support of the proper performance of the contract, the supplier is required to provide an explanation of how those documents prove the satisfactory performance of the contract. Proper performance of the contract is considered to be justified if the supporting documents (certificates, etc.) confirm that the supplier's contractual obligations have been properly fulfilled. In order to clarify the information provided, the contracting authority may, in a separate request, request copies of the contracts performed or extracts from the contracts performed and documents describing the subject-matter of the project (e.g. technical task, transfer-acceptance certificates). In order to clarify the information about the manufactured and/or sold goods, the Contracting Authority reserves the right to contact the customer's contact person indicated by the supplier without prior notice. |

9.2. The supplier's qualification must be obtained by the deadline for submission of tenders. In the procurement documents, the terms "in the last 5 years"; "the last 5 years" means a period of five years before the deadline for the submission of tenders. Where a contract which started before the expiry of the deadline for the submission of tenders but which has been completed within the 5 years of the time limit for the submission of tenders is used to substantiate the supplier's qualifications, such a contract may be used to substantiate the qualifications if it meets the other requirements for which it is used to substantiate it. In the case of such a contract, the part of the contract executed during the assessed 5 years will be taken into account.

- GROUNDS FOR EXCLUSION OF SUPPLIERS

10.1. The Supplier (including each member of the group of suppliers individually if the tender is submitted by a group of suppliers), and for a Supplier relying on the capacity of economic operators in accordance with Article 49 of the LPP, each economic operator individually must be free from the grounds for exclusion of a supplier as set out in Annex 3. For each of the economic operators (supplier, joint venture partners (if the tender is submitted by a group of economic operators) and/or other economic operators (if their capacities are relied upon)), a duly completed and signed declaration by those economic operators shall be submitted, confirming that they are free from the grounds for exclusion of a supplier as set out in Annex 3.

10.2. The Contracting Authority shall not check the grounds for exclusion of natural persons (professionals) on whose capacity the supplier relies in accordance with Article 49 of the LPP and who, in the event of the award of the contract, the supplier intends to employ (quasi-suppliers).

- SPECIAL REQUIREMENTS RELATED TO SAFEGUARDING NATIONAL SECURITY INTERESTS

11.1. This Procurement is related to national security and therefore has specific requirements to ensure the national security interests of the Beneficiary country.

| No. | Requirement of compliance with national security interests | Documents proving compliance with the requirement |
| --- | --- | --- |
| 11.1.1. | The supplier, its subcontractors, the economic entities whose capacities are relied upon, or persons controlling them, and the goods proposed by the Supplier (including the manufacturers of the goods) must not constitute a threat to national security of the beneficiary state. | The Supplier shall declare at the time of the submission of the tender the absence of the prohibited conditions referred to in this point. |
| 11.1.2. | Article 45(21) of the LPP In the event of mobilisation, war, state of emergency, or where the Government of the Republic of Lithuania, having assessed the risk that the factors which have led or may lead to the declaration of mobilisation, the imposition of martial law, or the imposition of a state of emergency pose a threat to national security, has taken a decision on the applicability of the provisions of this Directive, none of the following conditions or parts of conditions may be fulfilled: 1) the supplier, its sub-supplier, the economic operators whose capacities are relied upon, the manufacturer of the goods (including their components, packaging) proposed by the supplier, or the persons controlling them, are legal persons registered in the countries or territories referred to in the list referred to in Article 92(15) of the LPP; 2) the supplier, its sub-supplier, the economic operator whose capacities are relied upon, the manufacturer of the goods (including their components, packaging) offered by the supplier, or the persons controlling them, are natural persons permanently residing in, or possessing the nationality of, the States or territories referred to in the list referred to in Article 92(15) of the LPP; 3) the origin of the goods (including their constituent parts, packaging) is, or the services are supplied from, the countries or territories referred to in the list provided for in Article 92(15) of the LPP; 4) The Government of the Republic of Lithuania, in accordance with the criteria laid down in the Law on the Protection of Important Objects for Ensuring National Security, has adopted a decision confirming that the entities specified in points 1 and 2 of this requirement or the transaction intended to be concluded (concluded) with them do not meet the interests of national security; 5) the Contracting authority has information from the competent authorities that the entities specified in points 1 and 2 of this requirement have interests that may pose a threat to national security; 6) the supplier, its subcontractor, the economic operator whose capacities are relied upon, is operating in the countries or territories referred to in the list referred to in Article 92(15) of the LPP, or is a member of, or the head of, a group of economic operators, any member of which is operating in the countries or territories referred to in the list referred to in Article 92(15) of the LPP, another member of a management or supervisory body or any other person(s) having the right to represent or control the supplier, subcontractor, economic operator whose capabilities are relied upon, to take a decision on its behalf or to conclude a contract, and thus participates in the activities of such groups of economic operators and/or economic operators. | The Supplier shall declare at the time of submission of the tender that the circumstances referred to in point 11.1.2 do not exist. If the procurer has doubts as to the correctness of the information provided by the supplier in support of the requirements set out in this point, it shall request the supplier submitting the most economically advantageous tender to provide: a copy of the instruments of incorporation of the legal entity, certified by the head of the legal entity, an extract from the Register of Legal Entities, a copy of the extract from the information system for participants in legal entities, a copy of the document proving the identity of the person concerned (ID or passport), a copy of the document proving the authorization to carry out the economic activity concerned (e.g. a business license, a certificate of sole proprietorship etc.), and the following a copy of the certificate of declared residence or relevant documents from a Member State or from a third country, or other documents acceptable to the procurer. The procurer may also request these documents from tenderers at any time during the procurement procedure, provided that this is necessary to ensure the proper conduct of the procurement procedure. Documents which do not specify a time limit for their validity must be issued or printed from the information system not earlier than 3 months before the date on which the supplier is requested by the procurer to provide the documents. The Contracting authority, in order to assess the compliance of the supplier, its sub-supplier, the economic operator whose capacities are relied upon, the manufacturer of the goods (including their components, packaging) offered by the supplier, or the persons controlling them to the requirement, may apply to the competent authorities for the provision of information related to these entities. |
| 11.1.3. | Article 5k of Regulation (EU) 2022/576 The supplier, its subcontractor or the economic operator whose capacities are relied upon shall not satisfy any of the following conditions: 1) the supplier, its sub-supplier or the economic operator whose capacities are relied upon, where such sub-suppliers or economic operators account for at least 10 (ten) percent of the value of the contract, is a russian citizen, natural or legal person, entity or body established in russia; 2) the supplier, its subcontractor or the economic operator whose capacities are relied upon, where such subcontractors or economic operators account for at least 10 (ten) percent of the value of the procurement contract, is a legal person, entity or organisation in which more than fifty (50) per cent of the ownership rights are held, directly or indirectly, by an entity referred to in point 1; 3) the supplier, its subcontractor or the economic operator whose capacities are relied upon, where such subcontractors or economic operators account for at least ten 10 (ten) percent of the value of the contract, is a natural or legal person, entity or body acting in the name of, or at the behest of, an economic operator referred to in points 1 or 2 of this paragraph. International sanctions The supplier, the sub-suppliers , the entities whose capacities supplier relies on a, the manufacturers of goods (and their components), as well as persons related to them, are not subject to international sanctions implemented in the Republic of Lithuania, as defined in the Law on International Sanctions of the Republic of Lithuania | The Supplier shall declare at the time of the submission of the tender the absence of the prohibited conditions referred to in this point. |
| 11.1.4. | National grounds for safeguarding national security interests in the beneficiary country The supplier, subcontractors, economic operators whose capacities are relied upon are not subject to sanctions as a result of the armed aggression of the russian federation against Ukraine and to sanctions in accordance with the Law on Sanctions of Ukraine. | The Supplier shall declare at the time of the submission of the tender the absence of the prohibited conditions referred to in this point. |

- EVALUATION PROCEDURE FOR TENDER

12.1. The price specified in tenders will be evaluated in euros. If the prices in the tenders are quoted in a foreign currency, they will be converted to euro according to the indicative exchange rate of the euro and the foreign currency published by the European Central Bank or, in the cases when the European Central Bank does not publish the indicative exchange rate of the euro and the foreign currency, according to the indicative exchange rate of the euro and the foreign currency determined and published by the Bank of Lithuania on the last day of the period set for the submission of the tenders.

12.2. In case the Supplier has provided inaccurate or incomplete data on its tender, the Commission will be obliged to request the Supplier to supplement or explain the data within a reasonable timeframe without prejudice to the principles set out in Paragraph 7 of the Description.

12.3. When examining a Supplier’s tender, the Commission shall:

    - verify whether the tender meets the requirements set out in the Procurement documentation;

    - verify whether suppliers have properly declared the absence of grounds for exclusion and compliance with national security requirements;

    - in case the Supplier, which tender was determined as successful and was requested to provide documents, proving its qualification, has provided inaccurate or incomplete data on its qualification, the Commission will be obliged to request the Supplier to supplement or explain the data within a reasonable timeframe without prejudice to the principles set out in Paragraph 7 of the Description;

    - have the right, in compliance with subparagraph 66.3 of Description, to request the tenderers to adjust, supplement or clarify their tenders, however it may not request, suggest or allow changing the subject-matter of the tender or of the final tender submitted during negotiations (if negotiations were conducted), namely, changing the price or making other changes as a result of which an irregular tender would become acceptable. If errors in the calculation of the price quoted in the tender are identified when examining the tenders, the Commission must request the tenderers to correct, within the time limit fixed by it, the arithmetic errors identified in the tender without changing the price quoted at the time of opening of the tenders. When correcting the arithmetic errors identified in the tender, the tenderer may correct components of the price, but shall not have the right to withdraw the components of the price or to supplement the price with new components;

    - when the price quoted in a submitted tender appear to be abnormally low, have the right and, if intending to reject the tender, be under the obligation to require the Supplier to provide a justification of the offered price. The price of Works quoted in tenders must in all cases be considered abnormally low if they are 30% or more below the arithmetic average of the prices offered by all Suppliers whose tenders have not been rejected for other reasons and whose offered price do not exceed the funds allocated for the procurement, as determined and recorded in the documents drawn up by the contracting authority prior to the launching of the procurement procedure;

    - verify whether the offered price is excessive and unacceptable to the Contracting Authority;

    - verify, in accordance with the procedure established in the procurement documents, whether the Supplier which tender will be determined as successful on the basis of the evaluation results, meets the established qualification requirements.

  - The tenders will be assessed in no participation of the Suppliers and/or the persons authorized by them. The tenders for each lot of the Procurement object shall be assessed separately.

  - The Contracting Authority shall evaluate the tenders and select the most economically advantageous tender in accordance with the procedure set out in these Procurement Documents.

  - The Commission may refuse to evaluate the supplier's tender in its entirety if, after examining part of it, it finds that the tender must be rejected in accordance with the requirements of the Description and the procurement documentation.

XIV. REASONS FOR REJECTION OF TENDERS

14.1. The procurer shall reject the tender if:

14.1.1. the Tenderer has not specified, supplemented or explained information within the time period specified by the procurer as prescribed in subparagraph 74.3 of the Description;

14.1.2. the tender did not meet the requirements set out in the Procurement documentation;

14.1.3. the price offered by the tenderer was too high and unacceptable for the Contracting Authority;

14.1.4. the tender quotes an abnormally low price and the Supplier fails to submit or does not submit adequate evidence of the validity of the lowest price offered;

14.1.5. the tenderer has provided false information on the compliance to the requirements set, which can be proven by the procurer by any legal means;

14.1.6. the Supplier has submitted an alternative tender; its tender and alternative tender(s) will be rejected;

14.1.7. Non-compliance with at least one of the conditions relating to the safeguarding of national security interests provided for in Clause 11 of the Procurement Documents is established;

14.1.8. Supplier does not meet the qualification requirements set out in Procurement Documentation;

14.1.9. Supplier meets at least one of the grounds for exclusion;

14.1.10. if the supplier fails to submit the completed Tender form (Annex 2) as required in the Procurement Documents;

14.1.11. in other cases provided for in the Description.

# XV. DISPUTE SETTLEMENT PROCEDURE

15.1. All the disputes shall be dealt with in accordance with the requirements of paragraph 104 of the Description.

# XVI. CONCLUSION AND TERMS AND CONDITIONS OF THE CONTRACT

## 16.1. The Supplier(s) shall be invited to sign the Contract(s) in writing. Contracts will be concluded separately for each lot of the object of procurement. The Contracting Authority shall specify the time for the successful Supplier(s) to sign the Contract(s). The time for signing the Contract may be set in a separate notice or in the notice of the successful tenders.

### 16.2. The Procurement Contract may be concluded no earlier than 5 working days after the date of dispatch of the information specified in paragraph 8.2 of this Procurement Documentation to the Supplier, except when the sole interested participant is the one the Procurement Contract is concluded with.

### 16.3. In cases where the Supplier to which the Procurement Contract was proposed refuses to enter into the contract or fails to sign the contract before the deadline specified by the Contracting Authority, or refuses to conclude the procurement contract under the conditions set out in this Description and the procurement documentation, the Contracting Authority shall propose the conclusion of the Procurement Contract to the Supplier the tender of which according to the ranking of the tenders is the first after the Supplier who refused to conclude the Procurement Contract.

## 16.4. When concluding the Procurement Contract, the tender price of the winner or the final results of negotiations (if negotiations were conducted) as well as the terms and conditions of the procurement set in the Procurement Documentation and the Tender shall not be amended.

## 16.5. The successful tenderer will be awarded the contract in accordance with the draft contract set out in Annex 5 to the Procurement Conditions. The terms and conditions set out in the draft Contract may be amended by agreement between the parties at the time of conclusion of the Contract, provided that such amendments do not conflict with the provisions of Article 89(1)(5) of the LPP.

## XVII. ANNEXES TO PROCUREMENT DOCUMENTS

## 17.1. Technical Specification (Annex 1).

## 17.2. Tender form (Annex 2).

## 17.3. Declaration of honour (Annex 3).

## 17.4. Description (Annex 4).

## 17.5. Draft Contract (Annex 5).

## 17.6. List of works performed by the supplier (Annex 6).

_______________

Annex 1

Technical specification

[Technical Specification annexed as separate document]

Annex 2

* Please note that failure to submit this form together with the supplier’s tender will result in the rejection of the tender.

TENDER

FOR PROCUREMENT “DESIGN, SUPPLY OF EQUIPMENT AND INSTALLATION WORKS OF SOLAR POWER PLANTS WITH BATTERY ENERGY STORAGE SYSTEMS (BESS) IN UKRAINE”

(date)

(location)

To the Public Institution Central Project Management Agency

- INFORMATION ABOUT THE SUPPLIER

| Name of supplier (In the case of a group of suppliers, the names of all members of the group: Responsible partner: Partner No. 1: Partner No. 2, etc.:) |  |
| --- | --- |

- INFORMATION ON THE ECONOMIC OPERATORS ON WHOSE CAPACITY THE SUPPLIER RELIES TO MEET THE QUALIFICATION REQUIREMENTS

(to be completed if the supplier uses the capacities of other economic operators)

| No. | Name, legal entity code, address of the economic operator | Description of the part of the subject-matter of the contract to be subcontracted |
| --- | --- | --- |
| 1. |  |  |
| 2. |  |  |

- INFORMATION ON KNOWN SUBCONTRACTORS AND THE PARTS OF THE CONTRACT TO BE SUBCONTRACTED

(to be completed if the supplier uses sub-suppliers)

| No. | Name, legal entity code, address of the subcontractor | Description of the part of the subject-matter of the contract to be subcontracted |
| --- | --- | --- |
| 1. |  |  |
| 2. |  |  |

- PRICE OF THE TENDER

(If the supplier submits a tender for only part of the procurement object, the unnecessary lines should be deleted)

| No. | Object of procurement (In accordance with the requirements of the Technical Specification) | Price EUR excl. VAT | VAT rate, % (to be completed if applicable) | Total Tender Price EUR incl. VAT |
| --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 |
| 4.1. | I lot “Avangard Lyceum, Odesa Region” |  |  |  |
| 4.2. | II lot “Chernihiv Gymnasium No. 31, Chernihiv” |  |  |  |
| 4.3. | III lot “Kozelets Lyceum No. 3, Chernihiv Region” |  |  |  |
| 4.4. | IV lot “Ovidiopol Lyceum named after T. Shevchenko, Odesa Region” |  |  |  |
| 4.5. | V lot “Lyceum No. 3 "Author's School of M.P. Huzyk", Pivdenne, Odesa Region” |  |  |  |

Notes:

- The prices in the tender shall be rounded to two decimal places.

- This price includes all costs and all taxes.

- The Supplier shall be personally liable for all obligations in relation to the local social security system, income tax and other financial obligations arising from the legislation of the country of the Supplier and the country of works provision.

- The maximum amount of funds available for each lot of procurement is specified in clause 2.9 of the Procurement Documents. if the supplier offers a price over this amount, the tender will be rejected for that lot.

- In cases where the supplier does not have to pay VAT according to the applicable legislation, the supplier does not fill in the relevant sections and indicates the reasons for not paying VAT.

Please note that if the tender is submitted by a non-resident supplier who is not registered as a taxpayer in Ukraine and is unable to pay such tax, the VAT will be payable by the beneficiary. In this case, the tender must indicate a VAT rate of 0%, and during the evaluation, the contracting authority will add the amount payable by the beneficiary to the Ukrainian state budget (20%) to the price offered by the supplier for the purposes of price comparison. In this case, the amount of funds that the beneficiary will have to pay to the Ukrainian state budget will not be included in the contract value and will not be paid to the contractor.

Please also note that if the price offered by the supplier, including VAT (which is payable by the Beneficiary), exceeds the amount allocated for the relevant lot indicated in the Procurement Documents, the supplier's tender for that lot will be rejected.

Reasons for not applying or applying reduced VAT (if applicable): ____________________________________.

- proposed value for the quality criteria (T)

(If the supplier submits a tender for only part of the procurement object, the unnecessary lines should be deleted)

| No. | Criterion: Deadline for completion of works (T) | Proposed value |
| --- | --- | --- |
| 5.1. | I lot “Avangard Lyceum, Odesa Region” | ___ months |
| 5.2. | II lot “Chernihiv Gymnasium No. 31, Chernihiv” | ___ months |
| 5.3. | III lot “Kozelets Lyceum No. 3, Chernihiv Region” | ___ months |
| 5.4. | IV lot “Ovidiopol Lyceum named after T. Shevchenko, Odesa Region” | ___ months |
| 5.5. | V lot “Lyceum No. 3 "Author's School of M.P. Huzyk", Pivdenne, Odesa Region” | ___ months |

Notes:

- The deadline for completion of works offered by the supplier cannot be longer than the term specified in Clause 2.7 of the Procurement Documents. If the supplier offers a longer term, his tender will be rejected.

- The supplier must indicate the proposed deadline in months, in whole numbers. If the supplier specifies months in non-integer numbers, they will be rounded off in accordance with the procedure laid down in the Procurement Documents.

- REQUIRED DOCUMENTS AND CONFIDENTIALITY INFORMATION

Unless otherwise specified, all documents shall be submitted with the tender by means of CPP IS:

| No. | Document | Does the document contain confidential information? (Yes / No) | Explanation of what specific information in the document is confidential and why |
| --- | --- | --- | --- |
| 1 | 2 | 3 | 4 |
| 1. | The joint operating agreement (in the case of a proposal submitted by a group of economic operators) |  |  |
| 2. | The power of attorney or other document authorising the submission and/or signing of the tender and other documents (if the tender is not submitted by the head of the supplier, or by the head of the members of a group of economic operators, or of subcontractors, or by the head of the economic operators on whose capacity the supplier relies) |  |  |
| 3. | If the supplier uses economic operators, evidence that these resources will be available for the entire duration of the contractual obligations |  |  |
| 4. | Signed Declaration of Honour on Grounds for Exclusion (Annex 3) *A separate declaration to be completed by: - supplier; - each member of the group of suppliers (in the case of a group of suppliers); - each economic operator on whose capacity the supplier relies in accordance with Article 49 of the LPP (if any) (excluding quasi-suppliers) |  |  |
| 5. | Completed Technical specification indicating the proposed equipment and works, in accordance with Annex 1 |  |  |
| 6. | Technical and / or other documents confirming the compliance of the works / goods offered by the supplier with the requirements of the Technical Specification |  |  |
| 7. | Documentary evidence of the origin of the goods |  |  |
| 8. | Local estimates of works |  |  |
| 9. | Other documents, if required by the Procurement Documents |  |  |

- SUPPLIER’S DECLARATION

By signing this tender, I certify that:

- I am familiar with the procurement documents, as well as with the applicable laws of the Republic of Lithuania, sub-legislative legal acts, which regulate the procedure for conducting public procurements and which may have an impact on any relations between the procurer and the supplier, arising out of and/or related to this procurement;

- I accept the conditions and procedures set out in the Procurement Terms;

- The data and information provided in the tender documents are correct and include everything necessary for the proper performance of the contract;

- The contract will be carried out only by persons entitled to carry out the relevant activities;

- The tender shall be valid for the period specified in the relevant clause 4.9 of the Procurement Terms;

- In the event of a change in the declared circumstances, I undertake to inform the procurer immediately.

- SUPPLIER’S DECLARATION ON REQUIREMENTS RELATED TO SAFEGUARDING NATIONAL SECURITY INTERESTS

By signing this tender, I certify that:

- The supplier, its subcontractors, the economic entities whose capacities are relied upon, or persons controlling them, and the goods offered by the supplier (including their manufacturers) do not pose a threat to the national security of the beneficiary state;

- The supplier, the subcontractor, the economic entities whose capacities are relied upon, the manufacturer of the goods offered by the supplier (including their components, packaging) or the persons controlling them are legal persons who are not registered in the states or territories listed in paragraph 15 of Article 92 of the Law on Public Procurement;  the supplier, the subcontractor, the economic entities whose capacities are relied upon, the manufacturer of the goods offered by the supplier (including their components, packaging) or the persons controlling them are natural persons who are not permanently resident in the states or territories specified in the list provided for in paragraph 15 of Article 92 of the Law on Public Procurement or who hold citizenship of these states; the goods (including their components, packaging) do not originate or the services are not provided from the states or territories listed in paragraph 15 of Article 92 of the Law on Public Procurement; the specified entities do not have an interest likely to pose a threat to national security; I am not aware that the circumstances specified in clause 4-5 of paragraph 2 (1) of Article 45 of the Public Procurement Law exist in relation to the subjects specified in clause 1-2 of paragraph 2 (1) of Article 45 of the Law on Public Procurement. This item shall apply in the event of mobilisation, war, a state of emergency or when the Government of the Republic of Lithuania, having assessed the risk that the factors which led to the declaration of mobilisation, the imposition of martial law or a state of emergency, pose a threat to national security, has adopted a decision on the application of the provision of Paragraph 21 of Article 45 of the Law on Public Procurement; the supplier, its subcontractor, the economic operator whose capacities are relied upon, is not operating in the countries or territories referred to in the list referred to in paragraph 15 of Article 92 of the Law on Public Procurement and is not a member of, or the head of a group of economic operators any member of which operates in the countries or territories referred to in the list referred to in paragraph 15 of Article 92 of the Law on Public Procurement, another member of a management or supervisory body or any other person(s) having the right to represent or control the supplier, a subcontractor, an economic operator whose capabilities are relied upon, to take a decision on its behalf or to conclude a contract, and does not participate in the activities of groups of economic operators and/or economic operators as such.

- the supplier I represent does not have a russian involvement exceeding the limits laid down in Article 5k of Council Regulation (EU) No 833/2014 of 31 July 2014 concerning restrictive measures in view of the actions of russia to destabilise the situation in Ukraine, as amended by Council Regulation (EU) No 2022/576 of 8 April 2014 on Ukraine's sanctions against Ukraine. In particular, I confirm that:

(a) the supplier I represent (and none of the members of the supplier group) is not a russian citizen or a natural or legal person, entity or body established in russia;

(b) the supplier I represent (and none of the members of the supplier group) is not a legal person, entity or body which is owned, directly or indirectly, by more than 50 % by an entity referred to in point (a) of this paragraph;

(c) neither I nor the company I represent is a natural or legal person, entity or body acting on behalf of, or at the direction of, an entity referred to in paragraph (a) or (b);

(d) the entities listed in points (a) to (c) are not involved as subcontractors, suppliers or entities whose capacities are relied on by the supplier represented by me where they account for more than 10% of the contract value.

- The supplier, the sub-suppliers I have used or will use in the future, the entities whose capacities I rely on and/or will rely on, the manufacturers of goods (and their components), as well as persons related to them, are not subject to international sanctions implemented in the Republic of Lithuania, as defined in the Law on International Sanctions of the Republic of Lithuania.

- the supplier, subcontractors, and entities whose capacity are relied upon are not subject to sanctions due to the armed aggression of the russian federation against Ukraine and sanctions under the Law on Sanctions of Ukraine.

| (Title of the Supplier's or his authorised representative's position) |  | (Signature*) |  | (Name, surname) |
| --- | --- | --- | --- | --- |

Annex 3

Declaration of Honour on Grounds for Exclusion

DECLARATION OF HONOUR

Name of the Procurement: ______________________

I, the undersigned _________________________________________________________,

(Name, surname)

hereby confirm that I do not satisfy any of the grounds for exclusion specified in the following table:

GROUNDS FOR SUPPLIER EXCLUSION

| No. | Grounds for excluding a supplier | Article of LPP, paragraph, clause and part of the ESPD form to complete |
| --- | --- | --- |
|  | The supplier or its responsible person referred to in Article 46(2)(2) of the LPP has been convicted of this offence: 1) participating in, organising or directing a criminal organisation; 2) bribery, influence peddling and bribery; 3) fraud, embezzlement, misappropriation, false declaration concerning the activities of a legal person, use of a credit, loan or grant other than for its intended purpose or in accordance with the procedures laid down, credit fraud, misrepresentation of income, profits or assets, failure to submit a declaration, return, statement of accounts or any other document, fraudulent or fraudulent accounting or misuse of funds, where such criminal offences are committed in order to prejudice the European Union's financial interests, as referred to in Article 1 of the Convention on the protection of the European Communities' financial interests; 4) criminal bankruptcy; 5) terrorist offences and offences linked to terrorist activities; 6) money laundering; 7) trafficking in human beings, buying or selling a child; 8) an offence committed by a supplier from another country, as defined in the laws of other countries implementing the European Union legislation listed in Article 57(1) of Directive 2014/24/EU. The supplier or the person responsible for the supplier shall be deemed to have been convicted of an offence referred to above where: 1) the supplier, who is a natural person, has been the subject of a criminal conviction handed down and finalised within the last 5 years and has an unspent or unspent criminal record; 2) the manager, other member of the management or supervisory body, or other person(s) authorised to represent or control the supplier, to take a decision on its behalf, to conclude a transaction on its behalf, or the person(s) authorised to draw up and sign the supplier's financial accounting documents, of a supplier that is a legal person, another organisation or a subdivision of such an organisation or subdivision of such an organisation, has had a conviction handed down and has been finalised in the preceding five years, and has a conviction which is unexpunged or has not been expunged or set aside; 3) the supplier, being a legal person, another organisation or a subdivision thereof, has been the subject of a conviction by a court of law or, in the case of Article 46(3) of the LPP, of a final administrative decision which has been handed down and which has entered into force in the course of the preceding 5 years, provided that such a decision is taken in accordance with the requirements of the supplier's country's legislation. | Article 46(1) of the LPP |
|  | The supplier has not complied with the punitive measure imposed on it - a ban on a legal entity from participating in public procurement. | Article 46(2¹) of the LPP |
|  | The supplier has been convicted of non-compliance with obligations relating to the payment of taxes, including social security contributions, in accordance with the requirements of the country in which the supplier is registered or of the country in which the contracting authority is located, within the meaning of Article 46(2)(1) and (3) of the LPP, or the contracting authority has other evidence of non-compliance with these obligations. The supplier shall be deemed to have been convicted of an offence referred to above where: 1) he supplier, who is a natural person, has been the subject of a criminal conviction handed down and finalised within the last 5 years and has an unspent or unspent criminal record; 2) the supplier, being a legal person, another organisation or a subdivision thereof, has been the subject of a criminal conviction handed down and entered into final judgment within the last 5 years, or, in the case of paragraph 3, of a final administrative decision, if such a decision is taken in accordance with the requirements of the supplier's national law. However, this does not apply if: 1) the supplier has an obligation to pay taxes, including social security contributions, and is therefore deemed to have already fulfilled the obligations referred to in this paragraph; 2) the amount of the arrears does not exceed €50 (fifty euros); 3) the supplier has been informed of the exact amount of its indebtedness at such a time that it has not been able, before the deadline for the submission of tenders or requests for proposals, to pay taxes, including social security contributions, to enter into a tax credit agreement or any other agreement of a similar nature for the payment of such taxes, or to take any other measures to comply with the provisions of point 1. A supplier shall not be excluded from the procurement procedure on this ground if, when requested by the contracting authority to provide relevant documents in accordance with Article 50(6) of the LPP, the supplier demonstrates that it is already deemed to have fulfilled its obligations in relation to the payment of taxes, including social security contributions. | Article 46(3) of the LPP |
|  | The supplier has entered into agreements with other suppliers aimed at distorting competition in the procurement and the contracting authority has conclusive evidence of this. | Article 46(4)(1) of the LPP |
|  | The Supplier has entered into a conflict-of-interest situation within the meaning of Article 21 of the LPP during the procurement process and the situation cannot be remedied. A conflict-of-interest situation shall be deemed to be irremediable if the persons involved in the conflict of interest have influenced the decisions of the public procurement commission or the contracting authority and the reversal of those decisions would be contrary to the provisions of the LPP. | Article 46(4)(2) of the LPP |
|  | Competition within the meaning of Article 27(3) and (4) of the LPP has been distorted and the situation cannot be remedied. | Article 46(4)(3) of the LPP |
|  | The supplier has concealed information or has provided false information concerning compliance with the requirements laid down in Articles 46 and 47 of the LPP during the procurement procedures and the contracting authority may prove it by any lawful means, or the supplier is unable to provide the supporting documents required by Article 50 of the LPP because of the false information provided. On this basis, the supplier shall also be excluded from the procurement procedure where, in the course of previous procedures carried out in accordance with the procedure laid down in the LPP, the Law on Public Procurement in the Field of Defence and Security, the Law on Procurement by Contracting Entities in the Field of Water Management, Energy, Transport or Postal Services or the Law on Concession, he has concealed information or has provided false information as referred to in this point, or where, as a result of the provision of the false information provided, he has not been able to provide the supporting documents required under Article 50 of the LPP, with the result that, during the previous year, he has been excluded from the procurement procedure or the procedure for the award of the concession. On this basis, a supplier shall also be excluded from the procurement procedure where, in accordance with the legislation of other countries, it has, in previous procedures, withheld information or supplied false information or, as a result of the supply of false information, has not been able to provide supporting documents, with the result that it has been excluded from the award of the contract or concession within the preceding one year, or has been subject to other similar penalties. | Article 46(4)(4) of the LPP |
|  | The supplier has taken unlawful steps during the procurement procedure to influence the contracting authority's decisions, to obtain confidential information which would give it an unfair advantage in the procurement procedure, or to provide misleading information likely to materially influence the contracting authority's decisions concerning the exclusion of suppliers, the evaluation of their qualifications, or the determination of the successful tenderer, which the contracting authority may prove by any legal means. | Article 46(4)(5) of the LPP |
|  | The Supplier has failed to perform a contract concluded in accordance with the LPP, the Law on Public Procurement in the Field of Defence and Security or the Law on Procurement by Contracting Entities in the Field of Water Management, Energy, Transport or Postal Services, or a concession contract, or has failed to perform the contract properly, and that failure constituted a material breach of contract as defined in Article 6(217) of the Civil Code (hereinafter referred to as "material breach of contract"), which has led to the termination of the contract within the last 3 years or to a court decision which has been delivered and has become final within the last 3 years and which upholds the claim of the contracting authority or the contracting entity for compensation for the losses suffered as a result, the supplier's performance of an essential term of the contract with serious or persistent deficiencies, or a decision of the contracting authority within the last 3 years that the supplier's performance of an essential term of the contract with serious or persistent deficiencies has been subject to a contractual sanction. The supplier shall also be excluded from the procurement procedure on this ground where, in accordance with the legislation of other countries, it has been established within the last 3 years that, in the performance of a previous contract, a previous contract with a contracting entity or a previous concession contract, it has performed an essential requirement laid down in the contract with serious or persistent deficiencies, with the result that that previous contract was terminated before the term of validity of the contract, or where damages were claimed or other similar sanctions were applied. | Article 46(4)(6) of the LPP |
|  | the supplier has committed a serious professional misconduct which leads the contracting authority to doubt the supplier's integrity, where the supplier has committed an infringement of financial reporting and auditing legislation less than one year after the date of the infringement. | Article 46(4)(7) of the LPP |
|  | The supplier has committed a serious professional misconduct which leads the contracting authority to doubt the supplier's integrity, where the supplier does not meet the minimum criteria for a reliable taxpayer set out in Article 401(1) of the Law on Tax Administration of the Republic of Lithuania. | Article 46(4)(6)(b) of the LPP |
|  | The supplier has committed a serious professional misconduct which leads the contracting authority to doubt the supplier's integrity, where the supplier has committed a breach of the prohibition on the conclusion of prohibited agreements laid down in the Law on Competition of the Republic of Lithuania or in a similar legislation of another country, and where the breach has been committed within a period of less than 3 years. | Article 46(4)(6)(c) of the LPP |
|  | The supplier is insolvent, is the subject of restructuring or bankruptcy proceedings, has been declared bankrupt or has been the subject of winding-up proceedings, is having its assets administered by a court or an insolvency administrator, has entered into a composition agreement (an agreement between the supplier and its creditors to continue the supplier's business whereby the supplier assumes certain obligations and the creditors agree to postpone, reduce or waive their claims) with its creditors, has been suspended or has been placed under restricted business activities, or is in the same or a similar situation under the law of the country in which it is established. However, in the situations referred to in this point, the contracting authority will not exclude the supplier from the procurement procedure if he provides reasonable evidence that he will be able to perform the contract adequately. | Article 46(6)(2) of the LPP |
|  | The supplier has committed a serious professional misconduct (other than the misconduct referred to in Article 46(4)(7) of the LPP) which gives rise to doubts as to the supplier's integrity and which the contracting authority can prove by any appropriate means. On this ground, the contracting authority shall exclude the supplier from the procurement procedure if less than one year has elapsed from the date of the infringement. | Article 46(6)(3) of the LPP |

I hereby agree to be excluded from the procurement procedure at any stage of the procurement procedure if it becomes evident that due to my act or omission before or during the procurement procedure I satisfy at least one of the grounds for exclusion.

| (Signature) |  | (Name, surname) |  |
| --- | --- | --- | --- |

Annex 4

Description

[Description annexed as separate document]

Annex 5

Draft Contract

[Draft Contract annexed as separate document]

Annex 6 to the Procurement Terms

List of works performed by the supplier

Here is the information to support the requirements of Clause 9.1.1 of the Procurement Documents:

| No. | Name of the contract | Total contract value | Value of the works, performed by the Supplier himself, Eur with VAT | Work start / end dates | Value of the work done over the last 5 years Eur with VAT* | Client and his contacts |
| --- | --- | --- | --- | --- | --- | --- |

| (Title of the Supplier's or his authorised representative's position) |  | (Signature*) |  | (Name, surname) |
| --- | --- | --- | --- | --- |

https://vpt.lrv.lt/en/methodical-assistance/

https://vpt.lrv.lt/en/methodical-assistance/how-to-develop-and-submit-a-tender-proposal-using-cvp-is/

Controlling person - the owner of a sole enterprise or a legal or natural person who owns another legal entity:

(1) directly or indirectly owns more than 50 per cent of the shares, stocks, interests, contributions and/or votes at a meeting of participants of the legal person; or

(2) together with related persons, owns more than 50 per cent of the shares, stocks, interests, contributions and/or votes at a meeting of the participants of the legal person and whose shareholding is not less than 10 per cent of the shares, stocks, interests, contributions and/or votes at a meeting of the participants of the legal person. A related person shall be deemed to be:

(a) in the case of legal persons, persons whose annual financial statements must be consolidated in accordance with the Law on Consolidated Financial Statements of Groups of Companies of the Republic of Lithuania or persons whose annual financial statements must be consolidated in accordance with the legislation of other countries implementing the requirements laid down in Directive 2013/34/EU;

(b) in the case of natural persons, spouses, parents and their children (adopted children).

Regulation (EU) 2022/576 of the Council of the European Union of 8 April 2022 amending Regulation (EU) No 833/2014 concerning restrictive measures in view of the actions of russia in destabilising the situation in Ukraine; see https://eur-lex.europa.eu/legal-content/LT/TXT/HTML/?uri=CELEX:32022R0576&from=EN

Related persons: Manager (Director / Head of Administration); Founders / Shareholders / Stakeholders – if they have control (≥25% of voting rights or shares, or actual decision-making control); Controlling persons – ultimate beneficial owners (UBO); Members of the Board or Supervisory Bodies – if the sanctions regime provides for checks on these as well.

Related persons: Manager (Director / Head of Administration); Founders / Shareholders / Stakeholders – if they have control (≥25% of voting rights or shares, or actual decision-making control); Controlling persons – ultimate beneficial owners (UBO); Members of the Board or Supervisory Bodies – if the sanctions regime provides for checks on these as well.